## Slide 1: CT WG4 Status Report to TSG CT#94e
Peter Schmitt
3GPP TSG CT WG4 Chair, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  E-meetings replacing ordinary meeting:
    CT4#106E (electronic meeting)
    CT4#107E (electronic meeting)
Upcoming Meetings
  Ordinary:
    none
  E-meetings replacing ordinary meeting :
    CT4#107E-bis (electronic meeting)
    CT4#108E (electronic meeting)

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  544 in CT4#106E*
  591 in CT4#107E*
  *Draft revisions are not counted
Agreed CRs
  Cat B(88)/F(41)/C(1) CT4#106E
  Cat B(77)/F(137)/C(0)/D(0)/A(38), CT4#107E
Agreed pCRs
  82 CT4#106E
  54 CT4#107E
Attendances
    CT4#106E (E-Meeting): 109 active on reflector and during conference calls: ~30
    CT4#107E (E-Meeting): 113 active on reflector and during conference calls: ~30
Other information
    some statistics
  Exchange of 1339/1060 emails during the meetings on CT4 meeting reflector
  During the meeting on 5 +7 days conference calls using Microsoft Teams, 5+7 Conference calls in total.
  CT4#106E was 5 days long
  CT4#107E was 7 days long

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-213077 | WID new REl-17 Enhancement on the GTP-U entity restart | Ericsson | Specify relevant requirements and procedures upon detection of a GTU-entity restart to avoid massive signalling (for GTP Error Indication messages) over GTP-U interface and massive signalling (for reporting GTP-U Error Indication and PFCP Session Modification Signalling messages) over Sx/N4 interface.
CP-213078 | WID revised Rel-17 Revised WID on CT aspects of the architectural enhancements for 5G multicast-broadcast services | Huawei | Align with agreements in Stage2 by SA2 and SA4
CP-213070 | WID new Rel-17 New WID on Restoration of Profiles related to UDR | NTT DOCOMO | To cover the conclusion of the study item in FS_ReP_UDR TR 29.821

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-213262 | WID revised Rel-17 Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | Huawei, HiSilicon | Cleanup of the requirement on CT4
CP-213081 | WID new CT aspects of Architecture Enhancement for NR Reduced Capability Devices | China Mobile Com. Corporation | Introduce support of NR RedCap devices
CP-213074 | WID new Rel-17 on IoT NTN support for EPS | MediaTek Inc. | Introcuce New CN access technologies for satellite access in EPS
CP-213083 | WID new Rel-17 New WID on Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | Ericsson | -Remove references to deprecated protocol TLS 1.0 which is forbidden to support in 3GPP. -Align support of D/TLS with SA3 agreed D/TLS profiles. -Update support of SIP Digest using RFC 7616 instead of RFC 2617. -Specify support of base encoding of data according to RFC 4648 instead of RFC 3548. -Specify support of HTTP/1.1 according to RFCs 7230 - 7235 instead of RFC 2616.
CP-213075 | WID revised Rel-17 CT aspects of Enabling Multi-USIM devices | Intel | Adding MT_EnableUEReachability service operation support.

## Slide 7: Work Plan (1/5)
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910068 | CT4 aspects of eNPN | eNPN | Rel-17 | C4 | Fri 11/03/22 | 40% | 70% | 
910055 | CT4 aspects of 5G_eLCS_ph2 | 5G_eLCS_ph2 | Rel-17 | C4 | Fri 11/03/22 | 35% | 75% | 
910071 | CT4 aspects for ID_UAS | ID_UAS | Rel-17 | C4 | Fri 11/03/22 | 30% | 80% | 
911031 | CT4 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C4 | Fri 11/03/22 | 80% | 90% | 
910062 | CT4 aspects of support of enhanced Industrial IoT | IIoT | Rel-17 | C4 | Fri 11/03/22 | 90% | 95% | 
910002 | CT4 aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | Rel-17 | C4 | Sat 12/03/22 | 15% | 70% | 
910051 | CT4 aspects of 5G eEDGE | eEDGE_5GC | Rel-17 | C4 | Fri 11/03/22 | 45% | 80% | 
920054 | CT4 aspects of NBI17 | NBI17 | Rel-17 | C4 | Sat 12/03/22 | 0% | 0% | 

## Slide 8: Work Plan (2/5)
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910043 | CT4 aspects of eNS_Ph2 | eNS_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 45% | 80% | 
910064 | CT4 aspects of Enabling Multi-USIM Devices | MUSIM | Rel-17 | C4 | Fri 11/03/22 | 40% | 90% | 
910007 | Start of Pause of Charging via User Plane | SPOCUP | Rel-17 | C4 | Fri 11/06/21 | 100% | 100% | 
900002 | Restoration of PDN Connections in PGW-C/SMF Set | RPCPSET | Rel-17 | C4 | Fri 18/12/20 | 100% | 100% | 
900037 | Enhancement of Inter-PLMN Roaming | EoIPR | Rel-17 | C4 | 12/03/22 | 35% | 80% | 
910058 | CT4 aspects of ATSSS_Ph2 | ATSSS_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 60% | 90% | 
910089 | CT4 aspects of eNA_Ph2 | eNA_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 80% | 90% | 
910074 | CT4 aspects of 5G_ProSe | 5G_ProSe | Rel-17 | C4 | Fri 11/03/22 | 45% | 80% | 

## Slide 9: Work Plan (3/5)
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
890033 | CT4 aspects of AKMA | AKMA-CT | Rel-17 | C4 | 12/03/22 | 95% | 95% | 
880051 | CT4 aspects of MPS2 | MPS2 | Rel-17 | C4 | 12/03/22 | 70% | 70% | 
890029 | CT4 aspects of SMS_SBI | SMS_SBI | Rel-17 | C4 | 11/03/22 | 40% | 45% | See slide 20
880014 | CT4 aspects of BEPoP | BEPoP | Rel-17 | C4 | 12/03/22 | 55% | 80% | 
900036 | Stage 3 (CT4) of eCPSOR_CON | eCPSOR_CON | Rel-17 | C4 | 11/03/22 | 10% | 70% | 
910004 | CT aspects of Integration of GBA into SBA | GBA_5G | Rel-17 | C4 | 11/03/22 | 60% | 80% | 
930045 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C4 | 11/03/22 | 0% | 0% | 
910046 | CT4 aspects on TEI17_SPSFAS | TEI17_SPSFAS | Rel-17 | C4 | 11/06/21 | 100% | 100% | 
930039 | CT4 aspects on System enhancement for redundant PDU session | TEI17_SE_RPS | Rel-17 | C4 | 11/03/22 | 90% | 100% | 
910083 | CT4 aspects on TEI17_DCAMP | TEI17_DCAMP | Rel-17 | C4 | 12/03/22 | 0% | 70% | 

## Slide 10: Work Plan (4/5)
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910086 | CT4 aspects on TEI17_GEM | TEI17_GEM | Rel-17 | C4 | Sat 12/03/22 | 80% | 90% | 
920001 | CT aspects of Support of different slices over different Non 3GPP access | TEI17_N3SLICE | Rel-17 | C4 | Sun 20/06/21 | 100% | 100% | 
920082 | CT4 aspects of N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU | Rel-17 | C4 | 12/09/21 | 100% | 100% | No impact on CT4 specification
880054 | CT4 aspects of SBIProtoc17 | SBIProtoc17 | Rel-17 | C4 | 12/03/22 | 60% | 80% | 
911033 | CT4 aspects of FS_eIMS5G2 | FS_eIMS5G2 | Rel-17 | C4 | 8/12/21 | 50% | 90% | 
900001 | Study on restoration of profiles related to UDR | FS_ReP_UDR | Rel-17 | C4 | 10/12/21 | 60% | 95% | 
890002 | Study on Port Number Allocation Alternatives for New 3GPP Interfaces | FS_PortAl | Rel-17 | C4 | 12/03/22 | 85% | 100% | See slide 18.
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | Rel-17 | C4 | 12/03/22 | 80% | 80% | 

## Slide 11: Work Plan (5/5)
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
94xxxx | CT aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C4 | 12/03/22 |  | 20% | 
94xxxx | Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | eCryptPr | Rel-17 | C4 | 12/03/22 |  | 60% | 
94xxxx | CT aspects of enhancement of RAN Slicing for NR | NR_Slice-Core | Rel-17 | C4 | 12/03/22 |  | 0% | 
94xxxx | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | Rel-17 | C4 | 12/03/22 |  | 0% | 
94xxxx | Restoration of profiles related to UDR | ReP_UDR | Rel-17 | C4 | 12/03/22 |  | 0% | 
94xxxx | Enhancement on the GTP-U entity restart | EGTPUR | Rel-17 | C4 | 12/03/22 |  | 0% | 

## Slide 12: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-213159 | TS 29.555 “5G Direct Discovery Name Management Services” | 1.0.0 | CATT | information
CP-213154 | TS 29.309 “5G System; Bootstrapping Server Function (GBA BSF) Services: Stage 3” | 1.0.0 | Ericsson | information
CP-213150 | TR 29.820 Study on Best Practices for Packet Forwarding Control Protocol (PFCP) | 1.0.0 | China Mobile | information
CP-213155 | TS 29.536 “5G System; Network Slice Admission Control Service; Stage 3” | 1.0.0 | ZTE | information
CP-213156 | TS 29.556 ““5G System; Edge Application Server Discovery Services; Stage 3” | 1.0.0 | Huawei | information
CP-213157 | TS 29.564 “5G System; User Plane Function Services; Stage 3” | 1.0.0 | China Mobile | information
CP-213158 | TS 29.532 “5G System; 5G Multicast-Broadcast Session Management Services; Stage 3” | 1.0.0 | Huawei | information
CP-213160 | TS 29.256 “5G System; Uncrewed Aerial Systems Network Function (UAS-NF); Aerial Management Services; Stage 3” | 1.0.0 | Qualcomm Incorporated | information

## Slide 13: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-213151 | TR 29.941 “Guidelines on Port Allocation for New 3GPP Interfaces” | 2.0.0 | Huawei | Approval
CP-213152 | TR 29.829 “Study on Service-based support for SMS in 5GC” | 2.0.0 | China Telecom | Approval
CP-213153 | TR 29.821 “Study on Restoration of Profiles related to UDR” | 2.0.0 | NTT DOCOMO | Approval
CP-213161 | TR 23.700-12 “Study on enhanced IP Multimedia Subsystem (IMS) to 5GC integration Phase 2; CT WG4 aspects” | 1.0.0 | Huawei | Information and approval

## Slide 14: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 15: Release 15 Status
4 essential corrections are agreed for Rel15 (3 for CT#93, 4 for CT#92e, 9 for CT#91) on the WID 5GS_Ph1-CT
In CT4#105 we discussed the issue that in same cases CT4 did not follow the naming conventions provided in TS 29.501, in this meeting we agreed a set of CR’s correcting them when it was possible to be done in a backward compatible way, to those which could not be corrected due to backward compatibility issue we agreed to add a note that the deviation was done intentionally starting from Rel-16.
Security:
On misalignment on access token request requirement between TS 29.510 and 33.501 Status: TS 33.501 is aligned with TS 29.510, issue is solved. Small clarification CRs might be brought to the next CT4 meeting.

## Slide 16: Release 16 Status
48 essential corrections are agreed for Rel-16 (73 for CT#93, 124 for CT#92 and 143 for CT#91e)
The correction were in the area of the following WIs:
  5G_CIoT, 5G_eLCS, 5G_eSBA, eIMS5G_SBA, eNAPIS, eNS, ETSUN, eV2XARC, NUDSF, RACS, SBIPROTOC16.
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.

## Slide 17: Release 17 Status
Overall Rel-17
117 category F CRs are agreed for Rel-17 (113 for CT#93 and 135 for CT#92e)
147 category B,C CRs are agreed for Rel-17 (83 for CT#93 and 101 for CT#92e)
The work plan provides an overview of the work items we are currently active on (see slide 7 to 12)
The slides 19 to 24 provides an extract of the work which might be of interest by CT
1 TS is under development and the 7TSs which are send for information
1 TR needs to be completed to be able to send it to next plenary for approval
3 TRs which are send this time for approval have small outstanding issues

## Slide 18: Release 17 Status
Title:
  Port Number Allocation Alternatives for New Interfaces [FS_PortAl] (CT4)
Objectives (e.g.):
  Output of the work will be a study analysing alternatives and a TR providing guidelines how to perform the selected alternatives
Key Highlights for CT Plenary‘ s attention:
  TR 29.941 is seen as complete and the TR is send for approval.
  The TR contain an annex „ 3GPP procedures for Service Name and Port Number registry management” which should be maintained once 3GPP assigns internally port numbers for 3GPP internal use. Currently the table in the annex is empty.
Next steps:
  Open: Should “3GPP procedures for Service Name and Port Number registry management” be remain in TR 29.941 or should the annex be extracted in a new TR/TS.
  WID completion: 100%

## Slide 19: Release 17 Status
Title:
  Study on restoration of profiles related to UDR (CT4 Lead) [FS_ReP_UDR] (CT4)
Objectives (e.g.):
  study the issues that data stored in the UDR are not aligned and analyse if a similar procedure like the reset procedure defined for EPC is needed in 5GC. The analysis is documented in TR29.821
Key Highlights for CT Plenary‘ s attention:
  The TR is agreed to be send for approval
  Solution 19 ”Notification via UDM to Default Notification URIs” is chosen as the preferred solution
Next steps:
  Find and describe a solution for roaming case;
  A new WID is agreed and send for approval to start the normative work based on the TR;
  WID completion: 95%

## Slide 20: Release 17 Status
Title:
  Service-based support for SMS in 5GC(CT4 Lead) [SMS_SBI] (CT4)
Objectives (e.g.):
  Specify service-based interfaces which allow SMSF and UDM to only make use of SBA services in 5GC and avoid resorting to legacy MAP and Diameter interfaces within the PLMN and in roaming scenarios
Key Highlights for CT Plenary‘ s attention:
  TR29.829 “Study on Service-based support for SMS in 5GC” is now seen as to be ready to be presented for approval only small outstanding issues are left.
  We started the work on TS 23.540 ”Technical realization of Service Based Short Message Service”. The TS is not complete enough to be send for information.
Next steps:
  Resolve remaining small issues in the TR.
  Complete the stage 2
  Start and complete the stage 3
  WID completion: 45%

## Slide 21: Release 17 Status
Title:
  CT aspects of the architectural enhancements for 5G multicast-broadcast services [5MBS] (CT4)
Objectives :
  The objective of this work item is to specify protocol enhancements and related APIs for 5G multicast-broadcast services based on the normative stage 2 technical specifications
  For MB-SMF provided services for the new 5BMS features
Key Highlights for CT Plenary‘ s attention:
  TS 29.532 is send for information to plenary
  Confirmation from SA4 that CT4 should do the stage 3 work for Nmb2 interface, SA4 indicated they will work on the stage2 until February 2022.
Next steps:
  Start the work on Nmb2 interface .
  Complete the stage 3 work e.g. TS29.532
  WID completion: 75%

## Slide 22: Release 17 Status
Title:
  Service based Interface protocol improvements [SBIProtoc17] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Key Highlights for CT Plenary‘ s attention:
  A subscription expiry notification by the UDSF to an NF Service Consumer is introduced. An NF Ser4vice consumer can subscribe to such a notification
  We started the discussion on how to identify a retransmitted HTTP message. In GTP and Diameter we have introduced such mechanism. Also in 5GC it was noted that retransmission happen. We started the discussion on using the two custom headers, 3gpp-Sbi-Request-Info and 3gpp-Sbi-Response-Info for a mechanism. The intention is also to check ongoing discussion in IETF
Next steps:
  Resolve the issue on identifying retransmitted HTTP messages .
  WID completion: 80%

## Slide 23: Release 17 Status
Title:
  Enhancement of Network Slicing Phase 2 [eNS_Ph2] (CT4)
Objectives :
  The objective of this work is on enhancement of network slicing phase 2. CT4 part is introduction of a new NF and services to support storing of network slice information, managing and updating the network slice information, enforcing the network slice information for the purpose of network slice access control and managing subscription and notification related to the network slice information
  Selection of the new NF
Key Highlights for CT Plenary‘ s attention:
  SA2 replied to CT4 indicating the functionality of Nnsacf_SliceStatus service is overlapped with Nnsacf_SliceEventExposure service and has agreed to unify the Nnsacf_SliceStatus services. CT4 aligned TS 29.536 accordingly.
  TS 29.536 is send for information
  WID completion: 80%

## Slide 24: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 25: For Information to CT
  E-meeting in CT4.
  CT4#106e and CT4#107e were held taking the feedback form previous e-meetings into account
  The first 3-4 days of the meeting we had dedicated topics per day
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails. The conference calls were scheduled for 3 hours but most of the time we closed the call earlier
  Microsoft teams works well for the conference calls.
  Conference calls time from 13:00 UTC to 16:00 UTC very late for delegates from Japan (due to winter time in Europe and US) and very early for delegates from US pacific coast. The intention is to start the calls 0,5h earlier during January Meeting
  Chairman's notes are provide before and after each conference call and at eve (21:00 UTC) every day.
  Meeting participation
  Number of registered delegates were similar as for F2F meetings.
  Number of active delegates on the reflector and participating in the conference calls were similar to F2F
  E-mail exchanges between small number of delegates on special topics are increasing visible by the decrease of number of emails on the reflector
  Controversial topics are still tricky they occupy a lot of time and emails until solved or postponed.

## Slide 26: For Information to CT
  Rel-16 and Rel-15 corrections
  All Rel-15 and Rel-16 corrections are agreed as essential corrections.
Rel-17
  The CRs were agreed using the status of stage 2 at the beginning of the CT4 meeting.
  Overall Rel-17 work items are in a good shape and most of them are on time
  Stage 2 had meetings in parallel to our meeting were they agreed updates to the stage 2, so there are outstanding issue and dependency's with stage 2 which may lead to delay and may result in producing exception sheet to next plenary
3GPP forge
  We started a discussion on a first draft of an user manual on how CT4 is using 3GPP forge.

## Slide 27: For Action to CT
TR 29.941 send to CT plenary CT#94 for approval. Regarding documentation which port numbers are allocated by 3GPP the TR contains an annex which could be maintained by the 3GPP CR process. The annex is something 3GPP wide so the questions is should the annex “3GPP procedures for Service Name and Port Number registry management” maintained within the TR or should we create a new TS or TR for just maintaining the Service Name and Port Number registry management. AS this impacts not only CT4, CT should decide on the preferred way forward.

## Slide 28: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit during the discussions via email and in the conference calls
  Thanks the CT4 vice chairs for their support before and during the meetings.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files
  Thank Kimmo for his hard work and support as MCC
  Thanks to ETSI support and providing the IT facilities.

## Slide 29: Annex

## Slide 30: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-216539 | High Accuracy GAD Shape with Scalable Uncertainty | 29.171 | 0059 | 23.032-0020 | SA2
C4-216412 | Provisioning Session Authorization Information in UDM | 29.503 | 0733 | 23.247-0025 | SA2
C4-216041 | UE authorization for 5GC assisted EAS discovery | 29.503 | 0755 | 23.502-3211 | SA2
C4-216584 | MT_EnableUEReachability supporting MUSIM | 29.518 | 0655 | 23.502-3123 | SA2
C4-216027 | Correction of Spatial Validity Condition | 29.571 | 0311 | 23.502-3212r1 | SA2
C4-216394 | Adding EAS IP replacement information | 29.571 | 0317 | 29.522-0440 | CT3

## Slide 31: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-216392 | SEPP Redirection | 29.571 | 0318 | 29.500-0294 | CT4
C4-216393 | SEPP Redirection | 29.571 | 0319 | 29.500-0295 | CT4
C4-216462 | Clarification on 5GCNRI flag | 29.274 | 2031 | 24.301-3579 | CT4
C4-215477 | 3GPP SBI Response Information | 29.500 | 0283 | 29.500-0240 | CT4
C4-216401 | NF_FAILOVER and NF_SERVICE_FAILOVER from NF service consumer | 29.500 | 0290 | 29.500-0287 | CT4
C4-216249 | Notification for SM Policy Association Establishment/Termination Events | 29.502 | 0492 | 29.571-0309 | CT4
C4-215325 | Store 5MBS Subscription Data | 29.504 | 0158 | 29.505-0388 | CT4
C4-216451 | Routing Indicator | 29.505 | 0407 | 29.503-0738 | CT4
C4-215526 | Notification for SM Policy Association Establishment/Termination Events | 29.518 | 0623 | 29.571-0309 | CT4
C4-215458 | UE Positioning Capabilities Data Type | 29.518 | 0625 | 29.572-0120 | CT4
C4-216512 | SOR-CMCI support | 29.544 | 0014 | 29.503-0776 | CT4
C4-216511 | SOR-CMCI support | 29.550 | 0027 | 29.503-0776 | CT4

## Slide 32: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chair
Peter.schmitt@huawei.com