## Slide 1: CT#94-e Administrivia
Mr Lionel Morand
CT Chair, Orange

## Slide 2: Content
CT Officials
Meeting planning for 2022
Release 17 workplan
Release 18 discussion
E-meeting handling
OpenAPI spec handling

## Slide 3: CT officials

## Slide 4: TSG CT Officials
Lionel Morand
TSG CT Chairman
ETSI
lionel.morand@orange.com
Atle Monrad
TSG CT Vicechair
ATIS atle.monrad@interdigital.com
Chin ChenHO
TSG CT Vicechair
ETSI
chin.chenho@oppo.com
Ming Ai
TSG CT Vicechair
CCSA
aiming@catt.cn
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@etsi.org

## Slide 5: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chair
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Andrijana Brekalo
Secretary
MCC
Andrijana.Brekalo@etsi.org

## Slide 6: TSG CT3 Officials in CT3#117e meeting
Susana Fernández
CT3 Chair
susana.fernandez@ericsson
Yoshihiro Inoue
CT3 Vicechair yoshihiro.inoue@ntt-at.co.jp
Huang Zhenning
CT3 Vicechair
huangzhenning@chinamobile.com
Achraf Khsiba
Secretary
MCC
Achraf.KHSIBA@3gpp.org

## Slide 7: New TSG CT3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Achraf Khsiba
Secretary
MCC
Achraf.KHSIBA@3gpp.org

## Slide 8: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com

## Slide 9: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
Re-elected at CT6#106-e
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#97 ly-thanh.phan@thalesgroup.com
Election of vice-chair during CT6#109-e in November 2021
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 10: Meeting planning for 2022

## Slide 11: PCG#47 Decisions
Approval of the MHSG report on the resumption of 3GPP F2F meetings
  Providing a list of criteria to meet for resuming 3GPP F2F meetings
  https://www.3gpp.org/ftp/Information/Hosts/OP46_11_Report_on_resumption_of_face-to-face_3GPP_meetings.zip
F2F meetings to start from TSGs
Quarterly decision meeting to decide on the TSG and all subsequent WG meetings of the quarter
  November/2021 decision meeting to decide on March/2022 TSG, and if that is planned as F2F, then on all WG meetings of Q2/2022
  March/2022 decision meeting to decide on June/2022 TSG, and if that is planned as F2F, then on all WG meetings of Q3/2022
  … and so on until normal F2F operation fully resumes…

## Slide 12: Meeting format for 2022
All meetings until end of May confirmed as Electronic
June TSGs: Planned as F2F (Budapest)
All June/July WGs: Confirmed as Electronic;
All August WGs: Planned* as F2F (Goteborg)
September TSGs: Planned* as Electronic
All October WGs: Planned* as Electronic
All November WGs: Planned* as F2F (location TBD)
December TSGs: TBD.
* “Planned”: to be confirmed during Quarterly decision meeting

## Slide 13: Voting Rights

## Slide 14: Voting Rights and E-meetings
PCG#47e: creation of a discussion group on voting rights acquisition
  frozen for the last 1.5+ years since they are based on F2F meeting attendance
Proposed way forward:
  “E check-in” would be as close as possible to f2f check-in
    No extra code would be needed
    GTM/GTW naming would not be enforced
  Instead of additional burdens on the delegates, the following mechanisms would be introduced:
    Publishing a list of new voting rights after each meeting (applies to both f2f and e-meetings)
    PCG can review and possibly take action if abuse detected
TBD:
  Check-in times (start/end-of-meeting, during GTM/GTW sessions)
  Voting Rights Algorithm (e.g. as for F2F (attending at least every 3 meetings), new one, etc.)

## Slide 15: Release 17 work plan

## Slide 16: Release 17 Timeline
Rel-17 Stage 2 Functional Freeze, June 2021 (TSGs#92-e)
Rel-17 Stage 3 Protocol Freeze, March 2022 (TSGs#95)
Rel-17 Protocol coding Freeze (ASN.1, OpenAPI), June 2022 (TSGs#96)

## Slide 17: Release 17 status
Pretty much on track
But some WIs behind schedule:
  SMS SBI, 5MBS, Restoration of profiles related to UDR, EDGEAPP, eNPN , MINT, eSEAL , MCover5GS, eLCS
And new work items
  ARCH_NR_REDCAP, ReP_UDR, IoT_SAT_ARCH_EPS, EGTPUR, MuDTran, TEI17_IMSGID, eCryptPr
Most of work expected to be completed in March (CT#95)
Some exceptions expected ( CT#96)

## Slide 18: Rel-18 workshop and timeline

## Slide 19: Rel-18 timeline
For CT: Hard-line for the Rel-18 timeline: 9-month gap between Stage 2 freeze and Stage 3 freeze
TSG#93: Approval of Rel-18 timeline

## Slide 20: Rel-18 Content
SA/RAN/CT joint session on Rel-18: Wed, 14h30-15h30 UTC.
To be done:
  Once Rel-18 features package decided, identify:
    Stage 2 work to be done in CT (e.g. SMS, IMS, restoration, etc.)
    Stage 3 studies that need to be triggered in CT to support stage 2 requirements defined in SA/RAN (e.g. protocol selection, protocol extension, etc.)
  Action to WI rapporteurs
    Identify CT activites that need to be triggered
    Initial deadline: TSG#96
      Q1/Q2 2022: finalization of Rel-17

## Slide 21: E-meeting management

## Slide 22: Recommendations to the WG chairs
E-meeting guidance will be provided in a separate Tdoc at each meeting:
  Cx-2xxxx_Cx#yyy-e guidance
  The document should only contain all the info useful to the delegates, like general timeplan, online session schedules, how to handle the docs during the meetings, etc.
Useful guidelines
  Please enforce the use of name + affiliation as identifier during online session, whatever the exact format.
  Please ask delegates, especially new ones, to introduce themselves and the company they represent when taking the floor.
  Please ensure that delegates adopt a respectful and courteous behavior in any circumstance during online sessions.

## Slide 23: Recommendations to the WG chairs
Please enforce an "inactivity period" during the week-end when the meeting for +7 days meeting
To increase the efficiency of e-meetings, set up parallel online sessions, whenever possible, in the same way than during F2F meetings.

## Slide 24: OpenAPI Spec handling

## Slide 25: Need for common alignment
Need for common principles for the design and handling of OpenAPI specifications in 3GPP
  Misalignment between SA5-OAM and the other groups has been discussed offline and in SA5 meeting
  Even if TS 29.501 was meant to provide common design guidelines for any OpenAPI specification, some parts seem to be SBI-specific.
An OpenAPI Task Force created in April
  With experts from the CT/SA WGs developing OpenAPI and ASN.1 specifications stored in 3GPP Forge
  Identified Key Issues
    KI#1: Storage of 3GPP OpenAPI specification files in 3GPP Forge
    KI#2: Expand application of the 3GPP Forge in the handling of CR
    KI#3: Reference to other OpenAPI specifications
    KI#4: OpenAPI specification validation
    KI#5: 3GPP Common API Versioning Mechanism
    KI#6: Common principles and conventions

## Slide 26: Status
No progress

## Slide 27: Thank You!
Lionel Morand
3GPP TSG CT Chair
ETSI
lionel.morand@orange.com