## Slide 1: CT WG1 Status Report to TSG CT#95e
Peter Leis
CT1 Chair, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chair
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Andrijana Brekalo
Secretary
MCC
Andrijana.Brekalo@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#133-bis-e (electronic)
  CT1#134-e (electronic)
Upcoming Meetings
  CT1#135-e
    begin April 6th 2022
    end April 12th 2022
  CT1#136-e
    begin May 12th 2022
    end May 20th 2022

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#133bis-e: 834
  CT1#134-e: 1103
Agreed CRs
  CT1#133bis-e: Cat B/C/F 201
  CT1-134-e: Cat B/C/F 323
Agreed pCRs
  CT1#133bis-e: 73
  CT1#134-e: 66
Attendances
  CT1#133bis-e: 138 registered
  CT1#134-e: 183 registered
Other information
  CT1#133bis-e had reduced scope (only Rel-17, protocol enhancement work items and earlier releases not in scope)
  CT1#134-e had full scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-220307 | CT aspects of AKMA TLS protocol profiles | Qualcomm | provide an AKMA based profile of the TLS similar to GBA profiles that are currently specified in TS 24.109 to enable the use of these protocols with AKMA derived keys. once a GBA based profile for TLS 1.3 is added to TS 24.109 as part of the eCryptPr Work Item, add an AKMA based profile for TLS 1.3. 80% complete, exception sheet provided to plenary
CP-220302 | CT aspects for modifying PASSporT signing | Comcast | Enable the signing of multiple PASSporT types using the same signing resource; Update the verification response so that it conveys information about all errors encountered during verification process and allows correlating each error to the corresponding PASSporT. 0% complete, exception sheet provided to plenary

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-220301 | Revision of WID on Mission Critical system migration and interconnection | Motorola Solutions | Revised work item
CP-220303 | Revised WID on CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | Huawei | Revised work item
CP-220304 | Revised_WID on NR Reduced Capability Devices | Chinas Mobile | Revised work item
CP-220305 | Revised WID on CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | Huawei | Revised work item
CP-220311 | Revised WID on CT aspects of Enhancement for Proximity based Services in 5GS | CATT | Revised work itemd
CP-220309 | Revised WID on CT aspects of Enhanced support of Non-Public Networks | Ericsson | Revised work item
CP-220310 | Revised WID on CT aspects of Support for Minimization of service Interruption | LG Electronics | Revised work item

## Slide 7: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
Protocol enhancements of Mission Critical Services | MCProtoc17 | June 2020 | Sept 2021 | 100% 80% | CP-202193
Mission Critical system migration and interconnection | MCSMI_CT | Dec 2018 |  | 90% 30% | CP-190143
Stage-3 of MuDe | MuDe | June 2020 | June 2021 | 100% | CP-211162
CT1 aspects of MPS2 | MPS2 | June 2020 | March 2021 | 100% 95% | CP-201207
Stage 3 of eCPSOR_CON | eCPSOR_CON | June 2020 | March.2022 | 100% 92% | CP-210148
Stage-3 5GS NAS protocol development 17 | 5GProtoc17 | June 2020 | March 2022 | 100% 80% | CP-201163
Stage-3 SAE Protocol Development | SAES17 | June 2020 | Sept 2021 | 100% 90% | CP-201165
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | June 2020 | Sept 2021 | 100% 80% | CP-201167
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | June .020 | Sept 2021 | 100% 90% | CP-201168
CT aspects of Enhancements to Mission Critical Data | eMCData3 | June 2020 | Sept 2021 | 97% 65% | CP-201177
Enhancements to LMR interworking | eMCCI_CT | Sept 2020 | Sept 2021 | 100% 65% | CP-202241
CT aspects of Enhanced Mission Critical Push-to-talk architecture | enh3MCPTT-CT | Sept 2020 | Sept 2021 | 100% 48% | CP-202188
CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Sept 2020 | Sept 2021 | 85% 75% | CP-210149
Enhancements to Mobile Communication System for Railways (MONASTERY) Phase 2 | eMONASTERY2 | Sept 2020 | March 2022 | 80% 70% | CP-210145
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet 98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of PAP/CHAP protocols usage in 5GS | PAP_CHAP | June 2020 | Sept 2021 | 100% | CP-201167
CT1 aspects of AKMA | AKMA-CT | June 2020 | March 2021 | 100% 97% | CP-201168
CT1 aspects of SMS_SBI | SMS_SBI | June 2020 | Sept 2021 | 100% 0% | CP-201177
CT aspects for Enabling Edge Applications | EDGEAPP | Dec 2020 | Sept 2021 | 90% 68% | CP-203106
SID - Study on the CT aspects of Support for Minimization of service Interruption | FS_MINT-CT | Dec 2020 | June 2021 | 100% | CP-210144
Reliable Data Service Serialization Indication | RDSSI_CT | Dec 2020 | Sept 2021 | 100% | CP-203234
New WID on CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ATSSS_Ph2 | March 2021 | March 2022 | 96% 95% | CP-210136
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 10: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT aspects of enhanced support of industrial IoT | IIoT | March 2021 | March 2022 | 100% 95% | CP-210279
Enabling Multi-USIM devices | MUSIM | March 2021 | March 2022 | 99% 90% | CP-210280
CT aspects of Enhanced support of Non-Public Networks | eNPN | March 2021 | March 2022 | 93% 65% | CP-210139
CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | ID_UAS | March 2021 | March 2022 | 100% 70% | CP-210287
CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | March 2021 | March 2022 | 85% 75% | CP-210292
CT aspects of Enhanced application layer support for V2X services | eV2XAPP | March 2021 | March 2022 | 100% 85% | CP-210273
CT aspects on support for Signed Attestation for Priority and Emergency Sessions | TEI17_SAPES | March 2021 | Sept 2021 | 100% | CP-210272
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 11: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of eNS_Ph2 | eNS_Ph2 | March 2021 | March 2022 | 100% 80% | CP-211091
CT1 aspects of 5G_eLCS_ph2 | 5G_eLCS_ph2 | March 2021 | March 2022 | 98% 50% | CP-210075
CT1 aspects of 5G eEDGE | eEDGE_5GC | March 2021 | March 2022 | 95% 85% | CP-210284
CT1 Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | UASAPP | June 2021 | March 2022 | 100% 80% | CP-211111
CT1 aspects of eV2XARC_Ph2 | eV2XARC_Ph2 | June 2021 | March 2022 | 100% 90% | CP-211116
CT1 aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | June 2021 | March 2022 | 95% 80% | CP-211093
CT1 aspects of MCOver5GS | MCOver5GS | June 2021 | March 2022 | 40% 25% | CP-211118
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 12: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of NBI17 | NBI17 | June 2021 | March 2022 | 99% 95% | CP-211197
CT1 aspects of eSEAL | eSEAL | June 2021 | March 2022 | 92% 60% | CP-211117
CT1 aspects of Support of different slices over different Non 3GPP access | TEI17_N3SLICE | June 2021 | June 2021 | 100% | CP-211089
System enhancement for redundant PDU session | TEI17_SE_RPS | Sept 2021 | March 2022 | 100% | CP-212099
CT aspects of Support for Minimization of service Interruption | MINT | Sept 2021 | March 2022 | 85% 50% | CP-212166
IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in SA 5GS | ING_5GS | Sept 2021 | March 2022 | 100% 85% | CP-212231
CT aspects for enabling MSGin5G Service | 5GMARCH | Sept 2021 | March 2022 | 75% 30% | CP-212106
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 13: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of NR_redcap | ARCH_NR_REDCAP | Dec 2021 | March 2022 | 98% 0% | CP-213081
IoT NTN support for EPS | IOT_SAT_ARCH_EPS | Dec 2021 | March 2022 | 20% 0% | CP-213074
Stage 3 CT1 for eCryptPr | eCryptPr | Dec 2021 | March 2022 | 97% 0% | CP-213083
Multi-device enhancements for device transfers | MuDTran | Dec 2021 | March 2022 | 90% 0% | CP-213080
IMS Optimization for HSS Group ID in an SBA environment | TEI17_IMSGID | Dec 2021 | March 2022 | 100% 70% | CP-213082
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 14: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-220312 | 3GPP TS 24.555 v2.0.0. on Proximity-services (ProSe) in 5G System (5GS); User Equipment (UE) policies; Stage 3 | 2.0.0 | OPPO | Approval
CP-220313 | TS 24.554 v2.0.0 on Proximity-services (ProSe) in 5G System (5GS) protocol aspects; Stage 3 | 2.0.0 | OPPO | Approval
CP-220314 | TS 24.257 on Uncrewed Aerial System (UAS) Application Enabler (UAE) layer; Protocol aspects; Stage 3 | 2.0.0 | Huawei | Approval
CP-220315 | TS 24.549 on Network slice capability management SEAL service; Protocol Specifications; | 2.0.0 | Lenovo | Approval
CP-220316 | TS 24.538 v.1.0.0. on Enabling MSGin5G Service; Protocol specification | 1.0.0 | China Mobile | Approval

## Slide 15: Work Item Exception Sheets I)
TDoc # | Title | Acronym | Source
CP-220285 | Rel-17 Work Item Exception for CT1 aspects of AKMA TLS protocol profiles | AKMA_TLS | CT1
CP-220286 | Rel-17 Work Item Exception for eSEAL | eSEAL | CT1
CP-220287 | Rel-17 Work Item Exception for 5GSAT_ARCH-CT | 5GSAT_ARCH-CT | CT1
CP-220288 | Rel-17 Work Item Exception for CT1 aspects for modifying PASSporT signing and verification | PP_SIGN | CT1
CP-220289 | Rel-17 Work Item Exception for 5GMARCH | 5GMARCH | CT1
CP-220290 | Rel-17 Work Item Exception for 5G_ProSe | 5G_ProSe | CT1
CP-220291 | Rel-17 Work Item Exception for the CT1 part of 5MBS | 5MBS | CT1
CP-220292 | Rel-17 Work Item Exception for MCSMI_CT | MCSMI_CT | CT1
CP-220293 | Rel-17 Work Item Exception for MCOver5GS | MCOver5GS | CT1
CP-220294 | Rel-17 Work Item Exception for eMONASTERY2 | eMONASTERY2 | CT1
CP-220295 | Rel-17 Work Item Exception for CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | CT1

## Slide 16: Work Item Exception Sheets II)
TDoc # | Title | Acronym | Source
CP-220296 | Rel-17 Work Item Exception for MuDTran | MuDTran | CT1
CP-220297 | Rel-17 Work Item Exception for MINT | MINT | CT1
CP-220298 | Rel-17 Work Item Exception for eNPN | eNPN | CT1
CP-220299 | Rel-17 Work Item Exception for the CT1 aspects of eEDGE_5GC | eEDGE_5GC | CT1
CP-220300 | Rel-17 Work Item Exception for EDGEAPP | EDGEAPP | CT1

## Slide 17: Status of older releases
Rel-14: 3 CAT F CRs for Mission Critical work items agreed
Rel-15: 1 CAT F CR for Mission Critical work items agreed

## Slide 18: Release 16 Status
15 CAT F CRs against Rel-16 agreed , fixing FASMO
See next slide for info on non backward compatible CRs

## Slide 19: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 20: Release 17 Status - Statistics
512 CRs were agreed for Release 17
139 pCRs were agreed for Release 17
2 new work items under CT1 lead were agreed

## Slide 21: For Information to CT
New WID on CT aspects of Enhanced IMS to 5GC Integration Phase 2
  Proposal to create work item for Rel-17, the proposal was postponed
New WID on enhancement of RAN Slicing for NR
  Proposal to create work item for Rel-17, the proposal was postponed
Revised WID on CT aspects of the architectural enhancements for 5G multicast-broadcast services
  Proposal to add a CT1 objective on “UE pre-configuration for broadcast service.” did not find consensus
  A version of the WID without any additional CT1 objective was endorsed

## Slide 22: For Information to CT
EDGEAPP
  CT1 had joint sessions with CT3 during the January and the February meetings
  Discussion on unification of Application Context Relocation related APIs over both EDGE-1 and EDGE-3 interfaces
  No conclusion was reached on whether or not to unify Application Context Relocation related APIs used on EDGE-1 and EDGE-3

## Slide 23: Release 17 Status
Rel-17 work is on schedule for many work items. However, 16 work items require an exception sheet to allow that work continues in Q2. Quite some effort expected to complete those work items according schedule
2 newly created Rel-17 work items
Dependencies on stage-2 work puts and late changes puts risk on completion of stage-3 work

## Slide 24: For Action to CT
n/a

## Slide 25: Experience with e-meeting
High number of emails resulted in a very busy meeting:
  CT1#133bis-e roughly 3250 emails
  CT1#134-e roughly 4050 emails
Conference calls
  Used GoTo Meeting
  Useful to find way forward
Decision making over email not always easy
  sometimes slow (different timezones), no f2f offline discussion
  as a consequence, complex topics are more easily shifted out of the meeting

## Slide 26: Some stats, agreed CRs/pCRs
January 2020 meeting not shown, February and April 2020 had limited scope
January/ April / October 2021 with limited scope
January 2022 with limited scope
Chart: CT1 - agreed CR/pCR
| Aug_2019 | Oct_2019 | Nov_2019 | Feb-e_2020 | April-e_2020 | June-e_2020 | August-e_2020 | October-e_2020 | November-e_2020 | January-e_2021 | February-e_2021 | April-e_2021 | May-e_2021 | August-e_2021 | October-e_2021 | November-e_2021 | January-e_2022 | February-e_2022
agreedCR | 244 | 207 | 213 | 194 | 304 | 394 | 325 | 259 | 198 | 30 | 237 | 84 | 262 | 318 | 134 | 241 | 203 | 323
agreedpCR | 92 | 95 | 59 | 107 | 42 | 36 | 1 | 14 | 13 | 75 | 63 | 74 | 69 | 60 | 61 | 56 | 73 | 66

## Slide 27: Acknowledgement
The CT1 Chair wants to thank
Lena Chaponniere for chairing the breakout stream on “Services” topics
Jörgen Axell for chairing the breakout stream on “IMS and MC” topics
Andrijana Brekalo for excellent support before, during and after the meetings
Most important the CT1 delegates for their dedication and hard work during very busy and demanding electronic meetings

## Slide 28: Annex

## Slide 29: CRs for conditional approval (I)
TDoc # | Title | Spec | CR# | Dependancy
C1-220628 | Spatial validity condition coding in PCO | 24.008 | 3298 | Core: TS/TR 24.501 CR 3895
C1-222059 | PVS information request PCO parameter | 24.008 | 3301 | Core: TS 23.501 CR 3510
C1-221827 | "SRVCC handover cancelled, IMS session re-establishment required" indicator via NG-RAN | 24.237 | 1303 | Core: TS 23.216 CR 0373
C1-221820 | Addition of new SDS Disposition Notification type for LMR Interworking | 24.282 | 0298 | Core: TS 29.582 CR .0016..
C1-221819 | Addition of new SDS Disposition Notification type for LMR Interworking | 24.282 | 0299 | Core: TS 29.582 CR .0015..
C1-221973 | UUAA and C2 pairing authorization at attach - UE procedure on receiving side | 24.301 | 3636 | Core: TS 24.501 CR#4010
C1-221974 | UUAA and C2 pairing authorization at attach - UE procedure on sending side | 24.301 | 3637 | Core: TS 24501 CR #4010
C1-221860 | Re-activate N1 mode capability upon re-attach procedure - EPS | 24.301 | 3639 | Core: TS 24.368 CR 0062
C1-221943 | Removing the ENs of E-UTRA capability handling | 24.301 | 3729 | Core: TS 31.102 CR 3729
C1-221861 | Re-activate N1 mode capability upon re-attach procedure - Alt. 4 | 24.368 | 0062 | Core: TS 24.301 CR 3639

## Slide 30: CRs for conditional approval (II)
TDoc # | Title | Spec | CR# | Dependancy
C1-222082 | Enabling update of SOR-SNPN-SI in a PLMN | 24.501 | 3839 | Core: TS 23.122 CR 0858
C1-220790 | Anonymous SUCI | 24.501 | 3847 | Core: TS 23.003 CR 0626
C1-221124 | Update for multicast session release | 24.501 | 3856 | Core: TS 23.247 CR 0079
C1-221971 | Adding missing UUAA-SM text | 24.501 | 3865 | Core: TS 24.501 CR#4010
C1-221826 | Spatial validity condition coding | 24.501 | 3895 | Core: TS/TR 24.008 CR 3298
C1-221952 | Failure case for 5G SRVCC | 24.501 | 3981 | Core: TS 23.216 CR 0373
C1-221108 | Providing PVS information for obtaining credentials for NSSAA or PDU session authentication and authorization procedure in SNPN | 24.501 | 3986 | Core: TS 23.501 CR 3513
C1-222048 | UE requesting PVS information | 24.501 | 3987 | Core: TS 23.501 CR 3510
C1-222041 | Providing PVS addresses for obtaining SO-SNPN credentials when registered for non-onboarding services in SNPN | 24.501 | 3988 | Core: TS 23.501 CR 3526
C1-221906 | HPLMN control in roaming area | 24.501 | 4066 | Core: TS/TR 23.122 CR 0870

## Slide 31: CRs for conditional approval (III)
TDoc # | Title | Spec | CR# | Dependancy
C1-221818 | Correction to Disposition Notification handling when LMR system temporarily disables Disposition Notification | 29.582 | 0015 | Core: TS 24.282 CR 0299.
C1-221817 | Correction to Disposition Notification handling when LMR system temporarily disables Disposition Notification | 29.582 | 0016 | Core: TS 24.282 CR 0298.
C1-221898 | Paging Subgrouping updates in Registration and UE Configuration Update procedure | 24.501 | 3896 | Core: TS/TR 23.501 CR 3319

## Slide 32: Thank You!
Peter Leis
3GPP TSG CT WG1 Chair
peter.leis@nokia.com