## Slide 1: CT WG3 Status Report to TSG CT#95e
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: Outgoing TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Achraf Khsiba
Secretary
MCC
Achraf.KHSIBA@3gpp.org

## Slide 3: Incoming TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 4: Meeting Calendar
Since the last CT plenary
  CT3#119-bis-e (17th- 21st January, 2022)
  CT3#120-e (17th- 25th February, 2022)
Upcoming Meetings
  CT3#121-e (6th- 12th April, 2022)
  CT3#122-e (12th- 20th May, 2022)

## Slide 5: TSG WG CT3 Statistics
CT3#119bis-e:
Number of handled documents
  516 documents allocated
Agreed CRs
  Cat B/C/F : 75/0/73
Agreed pCRs
  89
Attendances
  105 registered/ 105 attendants
CT3#120-e:
Number of handled documents
  747 documents allocated
Agreed CRs
  Cat B/C/F : 105/4/137
Agreed pCRs
  107
Attendances
  107 registered/ 107 attendants

## Slide 6: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Source | Objectives | Release
CP-220058 | Revised WID on Rel-17 Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | Huawei | The objective of this work item is to specify the technical enhancements and necessary changes to the 3GPP Northbound Interfaces and Application Layer APIs. Revised to remove CT4 impact. | Rel-17
CP-220059 | Revised WID on CT aspects on Dynamic management of group-based event monitoring | Ericsson | The objective is to specify the Stage 3 specifications to enable the Dynamic management of group-based event monitoring. Revised to add the impact on support of AF requested addition for members from a group-based event monitoring. | Rel-17
CP-220060 | Revised WID on enhancement of 5G PCC related services in Rel-17 | Huawei | The objective of this work item is to specify the technical enhancements and necessary changes to the 3GPP Northbound Interfaces and Application Layer APIs. Revised to remove the impact on support of volume based charging of IMS services. | Rel-17
CP-220061 | Revised WID on CT aspects for enabling Edge Applications | Samsung | The objective is to define the protocol aspects and related APIs for enabling edge applications. Revised to add the impact on support of AF specific UE ID retrieval, and the impacts on some CT3 specifications. | Rel-17

## Slide 7: Work Plan – CT3 Led (1/2)
WI Title | Acronym | % | End | WID | Release
Stage 3 of Multimedia Priority Service (MPS) Phase 2 | MPS2 | 95->100 | 2021-03 | CP-201207 | Rel-17
PFD management enhancement | pfdManEnh | 100 | 2021-06 | CP-210183 | Rel-17
Authentication and key management for applications based on 3GPP credential in 5G | AKMA-CT | 99->100 | 2022-03 | CP-203107 | Rel-17
CT aspects on PAP/CHAP protocols usage in 5GS | PAP_CHAP | 100 | 2021-03 | CP-210251 | Rel-17
CT aspects for Enabling Edge Applications | EDGEAPP | 75->90 | 2022-03 | CP-220061 | Rel-17
CT aspects on Dynamically Changing AM Policies in the 5GC | TEI17_DCAMP | 75->100 | 2022-03 | CP-213205 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 8: Work Plan – CT3 Led (2/2)
WI Title | Acronym | % | End | WID | Release
N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU | 100 | 2021-09 | CP-211194 | Rel-17
CT aspects on Dynamic Management of Group-based Event Monitoring | TEI17_GEM | 90->100 | 2022-03 | CP-220059 | Rel-17
Enablers for Network Automation for 5G - phase 2 | eNA_Ph2 | 65->96 | 2022-03 | CP-213261 | Rel-17
Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | NBI17 | 85->100 | 2022-03 | CP-220058 | Rel-17
Enhancement of 5G PCC related services in Rel-17 | en5GPccSer17 | 70->100 | 2022-03 | CP-220060 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 9: Work Plan – Non-CT3 Led (1/4)
WI Title | Acronym | % | End | WID | Release
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | 5->100 | 2021-03 | CP-201358 | Rel-17
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | 85->100 | 2021-09 | CP-201167 | Rel-17
Service Based Interface Protocol Improvements Release 17 | SBIProtoc17 | 85->100 | 2021-09 | CP-211088 | Rel-17
Reliable Data Service Serialization Indication | RDSSI | 100 | 2021-12 | CP-203234 | Rel-17
CT aspects on Same PCF Selection For AMF and SMF | TEI17_SPSFAS | 100 | 2021-09 | CP-211184 | Rel-17
CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ATSSS_Ph2 | 100 | 2022-03 | CP-210136 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 10: Work Plan – Non-CT3 Led (2/4)
WI Title | Acronym | % | End | WID | Release
CT aspects of enhanced support of industrial IoT | IIoT | 85->98 | 2022-03 | CP-212267 | Rel-17
CT aspects of Enhanced support of Non-Public Networks | eNPN | 75->100 | 2022-03 | CP-220309 | Rel-17
Enhancement of Network Slicing Phase 2 | eNS_Ph2 | 80->96 | 2022-03 | CP-220096 | Rel-17
CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | ID_UAS | 80->100 | 2022-03 | CP-211333 | Rel-17
CT Aspects of 5G eEDGE | eEDGE_5GC | 85->100 | 2022-03 | CP-212265 | Rel-17
Enhancement to the 5GC Location Services - Phase 2 | 5G_eLCS_ph2 | 60->100 | 2022-03 | CP-211090 | Rel-17
CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | 95->100 | 2022-03 | CP-220311 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 11: Work Plan – Non-CT3 Led (3/4)
WI Title | Acronym | % | End | WID | Release
BEst Practice of PFCP | BEPoP | 85->100 | 2022-03 | CP-212024 | Rel-17
CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | 95->100 | 2021-09 | CP-211164 | Rel-17
CT aspects of Enhanced application layer support for V2X services | eV2XAPP | 90->100 | 2022-03 | CP-211109 | Rel-17
CT aspects on support for Signed Attestation for Priority and Emergency Sessions | TEI17_SAPES | 100 | 2021-09 | CP-210272 | Rel-17
CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | UASAPP | 75->100 | 2022-03 | CP-220303 | Rel-17
CT aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | 40->65 | 2022-03 | CP-220099 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 12: Work Plan – Non-CT3 Led (4/4)
WI Title | Acronym | % | End | WID | Release
Enhanced Service Enabler Architecture Layer for Verticals | eSEAL | 40->96 | 2022-03 | CP-212098 | Rel-17
System enhancement for redundant PDU session | TEI17_SE_RPS | 50->100 | 2022-03 | CP-212099 | Rel-17
CT aspects for enabling MSGin5G Service | 5GMARCH | 30->100 | 2022-03 | CP-212268 | Rel-17
Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | eCryptPr | 90->100 | 2022-03 | CP-213083 | Rel-17
CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | 0->100 | 2022-03 | CP-213273 | Rel-17
Restoration of Profiles related to UDR | ReP_UDR | 0->100 | 2022-03 | CP-220100 | Rel-17
CT aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | 100 | 2022-03 | CP-220304 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 13: Exception sheet for work item
TDoc # | Title | Rapporteur | Expected Completion Date
CP-220164 | Exception sheet for EDGEAPP WI | Samsung | 3GPP CT#96, June 2022
CP-220165 | Exception Sheet for 5MBS WI | Huawei | 3GPP CT#96, June 2022

## Slide 14: TS/TR sent to CT Plenary
TDoc # | Title | Version | Rapporteur | Sent for
CP-220154 | 3GPP TR 23.700-11 | 1.0.0 | Huawei | Approval
CP-220155 | 3GPP TS 29.534 | 2.0.0 | Ericsson | Approval
CP-220156 | 3GPP TS 29.255 | 2.0.0 | Qualcomm | Approval
CP-220157 | 3GPP TS 29.557 | 2.0.0 | CATT | Approval
CP-220158 | 3GPP TS 29.552 | 1.0.0 | Huawei | Approval
CP-220159 | 3GPP TS 29.574 | 1.0.0 | Huawei | Approval
CP-220160 | 3GPP TS 29.575 | 1.0.0 | China Mobile | Approval
CP-220161 | 3GPP TS 29.576 | 1.0.0 | China Mobile | Approval
CP-220162 | 3GPP TS 29.257 | 2.0.0 | Huawei | Approval
CP-220163 | 3GPP TS 29.538 | 1.0.0 | China Mobile | Approval

## Slide 15: Pre-Release 16 Status
5 CRs (Cat. F) were agreed in Release 15, 3 CRs on 5GS_Ph1-CT, 1 CR on NAPS-CT WI and 1 CR on CAPIF-CT WI.
Corrections not considered as FASMO were moved to further releases.

## Slide 16: Release 16 Status
18 CRs (Cat. F) were agreed in Release 16.
Contributions handled for work items, i.e. en5GPccSer, eNA, 5G_eSBA, 5G_eLCS, SBIProtoc16 and 5G_URLLC.
Corrections not considered as FASMO were moved to further releases

## Slide 17: Release 17 Status - General
338 CRs (Cat. F&B) and 196 pCRs were agreed in Release 17.
Agreement and endorsement of WIDs:
  4 revised WIDs (NBI17, TEI17_GEM, en5GPccSer17, EDGEAPP) were agreed;
  6 revised WIDs (5MBS, UASAPP, ARCH_NR_REDCAP, 5G_ProSe, eNS_Ph2 and eNPN) were endorsed.
2 work items require exception sheets, i.e. EDGEAPP WI, 5MBS WI
12 new TSs under CT3 development, 10 of them are sent to this CT Plenary for Approval.
Significant work on progressing Release 17 work items.
Dependencies with ongoing Stage 2 work: potential work to be confirmed and LS approved.
Contributions expected in the upcoming meetings to complete remaining work.
Work plans presented by companies for several WIs to describe impacts and plans for completion of the work.

## Slide 18: Release 17 Status – CT3-led WIs (1/3)
MPS2 [Stage 3 of Multimedia Priority Service (MPS) Phase 2] with 100% completion
  Correction on Invocation/Revocation of MPS for DTS
AKMA-CT [Authentication and key management for applications based on 3GPP credential in 5G] with 100% completion
  Specify the error case of KAKMA key not present in the AAnF.
EDGEAPP [CT aspects for Enabling Edge Applications] with 90% completion
  Extensive discussion on Application Context Relocation (ACR) topic with three submitted solutions, during both joint email discussion procedure and one joint conference(held on 21st Feb.) between CT3 and CT1. Still no agreement on unification of APIs. Discussion is expected to be continued in next meeting.
  Progress on registration, service continuity and capability exposure aspects (several services for EES APIs & ECS APIs).

## Slide 19: Release 17 Status – CT3-led WIs (2/3)
TEI17_DCAMP [CT aspects on Dynamically Changing AM Policies in the 5GC] with 100% completion
  Definition of Service Area Coverage which only includes the allowed ones.
  Completion of subscription to notification of PCF registration.
  Support of AF request to influence AM policies.
  TS 29.534 is sent to the CT Plenary for Approval.
eNA_Ph2 [Enablers for Network Automation for 5G - phase 2] with 96% completion
  4 new TSs (DCCF services, ADRF services, MFAF services, network data analytics signalling flows) are sent to the CT Plenary for Approval, i.e. TS 29.552, TS 29.574, TS 29.575, TS 29.576.
  Extension of existing Analytics Ids related functionalities.
  Support of new Analytics Ids related functionalities (e.g. WLAN information, Redundant Transmission Experience, Dispersion Analytics).
  Support of Analytics Aggregation, Data Collection, Analytics Exposure etc.

## Slide 20: Release 17 Status – CT3-led WIs (3/3)
TEI17_GEM [CT aspects on Dynamic Management of Group-based Event Monitoring] with 100% completion
  Support AF requested partial addition of new group members during event exposure subscription.
NBI17 [Enhancements of 3GPP Northbound Interfaces and Application Layer APIs] with 100% completion
  Support partial update method for several APIs.
  Other miscellaneous changes (e.g. adding API specific data type tables, correction on description for attribute or HTTP operation, etc.).
en5GPccSer17 [Enhancement of 5G PCC related services in Rel-17] with 100% completion
  Contributions related to interworking scenario, e.g. QoS mapping at SMF+PGW-C, UE-initiated resource modification.
  Support of AN-GW restoration.

## Slide 21: Release 17 Status – Non CT3-led WIs (1/6)
FS_eIMS5G2 [Study on enhanced IMS to 5GC Integration Phase 2] with 100% completion
  Completion of TR 23.700-11, which is sent to the CT Plenary for Approval.
IMSProtoc17 [IMS Stage-3 IETF Protocol Alignment] with 100% completion
  No contribution during this Plenary cycle. Progressive increase of the completion percentage per meeting.
SBIProtoc17 [Service Based Interface Protocol Enhancement Release 17] with 100% completion
  Most CRs related to formatting of description fields, FQDN data type update.
ATSSS_Ph2 [CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2] with already 100% completion
  Clarifications on MA PDU sessions and threshold values.
IIoT [CT aspects of support of enhanced Industrial IoT] with 98% completion
  Support of time synchronization exposure subscription and notification, discovery of TSCTSF and 5G access stratum time distribution, alternative QoS parameter provisioning.
  Work continued to define Ntsctsf services (e.g. Ntsctsf_QoSandTSCAssistance, Ntsctsf_TimeSynchronization)
  Work is expected in following meetings to align with stage 2 new requirement agreed on Feb.

## Slide 22: Release 17 Status – Non CT3-led WIs (2/6)
eNPN [CT aspects of Enhanced support of Non-Public Networks] with 100% completion
  Introduction of onboarding indication.
  Support Interworking with CH using AAA server.
eNS_Ph2 [Enhancement of Network Slicing Phase 2] with 96% completion
  Support of one-time, periodic and thresold-based reporting of network slice status information.
  Work continued on NSAC subscription procedure, support of UE-Slice-MBR and Slice-MBR.
  Work on target NSSAI is still waiting for a reply LS from SA2.
ID_UAS [CT aspects for Support of Uncrewed Aerial Systems Connectivity, Identification, and Tracking] with 100% completion
  Update of UAV authentication and authorization, notifications of UAV re-authentication, reauthorization and revocation, based on stage 2’s reply LS and new requirement, e.g. notification correlation Id, revoke cause.
  Work progressing quite well and TS 29.255 is sent to the CT Plenary for Approval.

## Slide 23: Release 17 Status – Non CT3-led WIs (3/6)
eEDGE_5GC [CT Aspects of 5G eEDGE] with 100% completion
  Handling of supported features for Edge Computing.
  Resolutions related to URSP guidance handling at the PCF.
  Completion of Nnef_EASDeployment service in both southbound and northbound NEF interfaces.
  Completion of UE Policy Delivery outcome event.
5G_eLCS_ph2 [Enhancement to the 5GC LoCation Services-Phase 2] with 100% completion
  No contribution during this Plenary cycle. All requirements are satisfied.
5G_ProSe [CT aspects of proximity based services in 5GS] with 100% completion
  Removal of remaining open issues associated to the encoding of ProSeP.
  TS 29.557 is sent to the CT Plenary for Approval.
BEPoP [BEst Practice of PFCP] with 100% completion
  No contribution during this Plenary cycle. All requirements are satisfied.

## Slide 24: Release 17 Status – Non CT3-led WIs (4/6)
5GSAT_ARCH-CT [CT aspects of 5GC architecture for satellite networks] with 100% completion
  Definition of data type related to Satellite Backhaul Category.
UASAPP [CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS)] with 100% completion
  Work continued on completion and correction on the UAE_C2OperationModeManagement API and UAE_RealtimeUAVStatus API.
  TS 29.257 is sent to the CT Plenary for Approval.
5MBS [CT aspects of the architectural enhancements for 5G multicast-broadcast services] with 65% completion
  Extension of Nnef_MBSTMGI and Nnef_MBSSession services.
  Support of Npcf_MBSPolicyControl API.
  Specifying the Skeleton and general clauses for the new TS of the MBSF services.

## Slide 25: Release 17 Status – Non CT3-led WIs (5/6)
eV2XAPP [CT aspects of Enhanced application layer support for V2X services] with 100% completion
  Correction on VAE services.
eSEAL [Enhanced Service Enabler Architecture Layer for Verticals] with 96% completion
  Enhancement of SS_Events API, SS_GroupManagement API, SS_LocationAreaMonitoring API.
  Support of SS_NetworkResourceMonitoring service related API.
TEI17_SE_RPS [System enhancement for redundant PDU session] with 100% completion
  Two CRs related to RSN and PDU session pair ID.
5GMARCH [CT aspects for enabling MSGin5G Service] with 100% completion
  Definition of MSGG_L3GDelivery and MSGG_N3GDelivery services.
  Definition of general clauses, ( e.g. Security, Usage of Common API Framework) and OpenAPI files for all the APIs.
  Other miscellaneous changes, e.g. shorten attribute names, correction on API design, setting default value for boolean data type.
  TS 29.538 is sent to the CT Plenary for Approval.

## Slide 26: Release 17 Status – Non CT3-led WIs (6/6)
eCryptPr [Enhancements of 3GPP profiles for cryptographic algorithms and security protocols] with 100% completion
  Update of IETF references for ICE and STUN.
IoT_SAT_ARCH_EPS [CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS] with 100% completion
  Support policy and QoS control for satellite access.
ReP_UDR [Restoration of Profiles related to UDR] with 100% completion
  Introduction of reset Id assignment to UDR consumers (PCF, NEF).
ARCH_NR_REDCAP [CT aspects of Architecture Enhancement for NR Reduced Capability Devices] with 100% completion
  Support NR Redcap RAT access type.
Quite few contributions to enhance functionality & descriptions for different WIs (TEI17 + WI code CRs).
No progress on remaining WIs during this Plenary Cycle.

## Slide 27: Backward Incompatible Changes
None

## Slide 28: For Information to CT
CT3 work focused on:
  Agreeing/endorsing a big list of Release 17 Work Items.
  Progressing work for the agreed/endorsed WIDs.
  Introducing corrections for Release 16 & Release 15.
Plenty of work expected during the coming meetings to progress the Work Items.
  Still some dependency with the stage 2 progress:
    CR dependencies and LS to SA2 required.
  Work for pre-Release 17 contributions is being reduced, especially for Release 15.
CT3-CT1 coordination required for EDGEAPP WI
  Multiple Application Context Relocation (ACR) topic that impact both groups.
CT3-CT4 coordination required for some topics
  Functionality that affect both WGs, API design principles or work split for Work Items that impact both groups.
E-meeting experience improves in each meeting
  Still the process is quite time consuming and reaching agreements is more difficult than in F2F meetings.

## Slide 29: For Action to CT
No identified action

## Slide 30: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook and Achraf for their big effort and good work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment for the success of this challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of e-meetings and coordination activities.

## Slide 31: Annex

## Slide 32: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependency
C3-221485 | Resource structure and data model to support EAS Deployment information | 29.522 | 0493 | TS 29.571 CR#0326
C3-221736 | OpenAPI for AF provisioned EAS Deployment information | 29.522 | 0494 | TS 29.571 CR#0326, TS 29.501 CR#0119

## Slide 33: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com