## Slide 1: CT WG6 Status Report to TSG CT#95-e
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
Re-elected at CT6#106-e
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#109-e ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#109-e bis
      (18 – 21 January 2022)
    CT6#110-e
      (22 – 25 February 2022)
  Ad-hoc:
    E-meeting 03 March (2 hours GoTo Meeting) to finalise LS to ETSI Set TEC on Test Events for tests for non-removable UICCs
Upcoming Meetings
  Ordinary:
    CT6#111-e
      (17 – 20 May 2022)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  87 + 96
  Agreed CRs
  16 + 23
  Cat A(1+1)/B (7+9)/C (0+1)/F (8+10)/D (0+2)
  Rel-15(7+5) / Rel-16(3+8) / Rel-17(6+10)
  Postponed:
    one CR for Testing Rel-16
Agreed pCRs
  none
Attendances
    CT6#109-ebis: 33 registered
    CT6#110-e :
Other information (if needed)
  none

## Slide 5: New /revised agreed/endorsed Study/Work Items CT6#109-e bis (1-3) CT6#110 (4,5)
TDoc # | Title | Source | Objectives
C6-220064 | Revised WID on CT aspects of Architecture Enhancement for NR Reduced Capability Devices | CT1 | Potential update of the PLMN selection to support NR RedCap devices. Potential update of related eDRX parameters and UE configuration parameters.
C6-220031 | Revised WID on CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | CT1 | support of NR PC5 power efficiency and PC5 DRX configuration for V2X services by means of using the USIM.
C6-220075 | New WID on Non-Seamless WLAN offload Authentication in 5GS | CT1 | add UICC configuration indicating the use of 5G NSWO for the HPLMN
C6-220191 | Revised WID on CT aspects of proximity based services in 5GS | CT1 | support of proximity based services in 5GS by means of using the USIM.
C6-220159 | Revised WID on CT aspects of Support for Minimization of service Interruption | CT1 | add parameters required for disaster roaming services to be pre-configured in USIM; and update the USAT REFRESH command indicating parameters required for disaster roaming services which is stored in the USIM has been updated.

## Slide 6: Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest (Comprion) | 2019-03 | 2019-11 | 100 | CP-183242
WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest (Comprion) | 2021-03 | 2022-03 | 10 | CP-210086
WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON CT1 (NTT DOCOMO) | 2021-03 | 2022-03 | 100 | CP-210148
WID on CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe-CT CT1 (CATT/OPPO) | 2021-03 | 2022-03 | 60 | CP-212105
WID on CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT CT1 (Qualcomm) | 2021-03 | 2022-03 | 96 | CP-210149
Revised WID on CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 CT1 (Huawei) | 2021-06 | 2022-03 | 0 | CP-211116
WID on CT aspects of Support for Minimization of service Interruption | MINT CT1 (LG Electronics Inc) | 2021-09 | 2022-03 | 100 | CP-212166
WID on IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS CT1 (China Telecom) | 2021-09 | 2021-12 | 100 | CP-212231
CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS CT1 (MediaTek) | 2021-11 | 2022-03 | 0 | CP-213079
CT aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP CT1 (China Mobile) | 2021-11 | 2022-03 | 100 | CP-213210
Non-Seamless WLAN offload Authentication in 5GS | NSWO_5G CT4 (Nokia) | 2022-03 | 2022-03 | 100 | 
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: Exception sheets
TDoc # | Title | Source | Rapporteur
C6-220183 | Rel-17 Work Item Exception for CT6 aspects of eV2XARC_Ph2 | CT6 | Huawei / HiSilicon
C6-220176 | R17 WI exception sheet-5G ProSe | CT6 | OPPO, CATT
C6-220144 | Rel-17 Work Item Exception for nrUICC_UEConTest | CT6 | Comprion
CP-220349 | Rel-17 Work Item Exception for CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS (IoT_SAT_ARCH_EPS) | MediaTek Inc | MediaTek Inc
No exception sheet for 5GSAT_ARCH-CT, as only one small addition is missing (multipler M) in TS 31.102 that has been introduced by CT1 in C1-221735 and details of location information in TS 31.111

## Slide 8: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 9: Release 17 Status
Majority of work items completed.
4 work items still need further work
3 of those have exception sheets provided to this meeting
5GSAT_ARCH-CT – no exceptions sheet from CT6
Additionally, work on testing for non-removable UICC ongoing.
Exception sheet provided

## Slide 10: Release 16 Status
No update.

## Slide 11: Release 15 Status
No update.

## Slide 12: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 13: For Information to CT
A technical vote was originally scheduled during CT6#110-e to define a technical solution for non-seemless WLAN offload authentication in 5G.
But thanks to the willingness of the attendees to find a compromise solution, a CR could be agreed and the vote was canceled.

## Slide 14: For Action to CT
none
Dependency:
  none

## Slide 15: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 16: Annex

## Slide 17: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-220019 | report | CT6 Status Report
CP-220020 | report | CT6 meeting reports after previous plenary
CP-220126 | CR pack | TS 31.121 corrections on UE Conformance Test Aspects - CT6 aspects of 5G System
CP-220127 | CR pack | Corrections on Test Technical Enhancements and Improvements for Rel-16
CP-220128 | CR pack | TS 31.124 corrections on UE Conformance Test Aspects - CT6 aspects of 5G System
CP-220129 | CR pack | Corrections on 31.124
CP-220130 | CR pack | Corrections on 31.102
CP-220131 | CR pack | Corrections on 31.111
CP-220132 | CR pack | Corrections on 31.122
CP-220133 | CR pack | 31.111 Rel-17 corrections
CP-220134 | CR pack | 31.101 Rel-17 corrections
CP-220135 | CR pack | 31.130 Rel-17 corrections

## Slide 18: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-220136 | CR pack | Enhancements on Architecture Enhancement for NR Reduced Capability Devices
CP-220137 | CR pack | Enhancements on Enhancement for the 5G Control Plane Steering of Roaming for UE in Connected mode
CP-220138 | CR pack | Enhancements on Proximity based Services in 5GS
CP-220139 | CR pack | Enhancements on Support for Minimization of service Interruption
CP-220140 | CR pack | Enhancements on IMS voice service support and network
CP-220141 | CR pack | Enhancements on CT aspects of Non-Seamless WLAN offload in 5GS
CP-220142 | WI exception request | Rel-17 Work Item Exception for nrUICC_UEConTest
CP-220143 | WI exception request | Rel-17 Work Item Exception for 5G_ProSe
CP-220144 | WI exception request | Rel-17 Work Item Exception for eV2XARC_Ph2
CP-220349 | WI exception request | Rel-17 Work Item Exception for CT6 on IoT_SAT_ARCH_EPS

## Slide 19: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com