3GPP TSG-CT Meeting #95-e	CP-220113

# E-Meeting, 14th – 16th March 2022

Source:	CT4

Title:	Rel-17 Work Item Exception for MINT

Document for:	Approval

Agenda Item:	17.1

3GPP™ Work Item Exception

# Title : CT aspects of Support for Minimization of service Interruption

## Acronym  : 	MINT

## Unique Identifier :	930003

Release 17 Submission form

| Feature / Item: | MINT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: Yes | ME:Yes | AN: No | CN: Yes | Others (specify): N/A |
| Expected Completion Date: | June 2022 |  |  |  |  |
| Service(s) impacted: | Disaster Roaming services (MINT services) |  |  |  |  |
| Specification(s) affected: | TS 29.503, TS 29.509 |  |  |  |  |
| Task(s) within work which are not complete: | Based on SA2 and CT1 agreements, the relevant specifications need to be completed. |  |  |  |  |
| Consequences if not included in Release 17: | Disaster Roaming services (MINT services) cannot be provided. |  |  |  |  |

Abstract of document:

3GPP TS started to work on MINT work item since September 2021 (CP-212166 approved at CT#93-e). The original WID scope contained only potential CT4 impacts based on progress in SA2.

However, CT4#108e meeting in February 2022 received a "Reply LS on MINT functionality for Disaster Roaming" (C4-221424 / S2-2201514), where SA2 asks to take a consideration on SA2 agreements and to update the specifications under CT4 remit. CT4#108e agreed the revised WID to reflect this new requirements and the relevant specifications need to be completed in next quarter.

Contentious Issues:

None