3GPP TSG-CT Meeting #95-e	CP-220115

# E-Meeting, 14th – 16th March 2022

Source:	CT4

Title:	Rel-17 Work Item Exception for CT4 aspects of 5MBS

Document for:	Approval

Agenda Item:	17.1

3GPP™ Work Item Exception

# Title : CT aspects of the architectural enhancements for 5G multicast-broadcast services

## Acronym  : 	5MBS

## Unique Identifier :	910002

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: N/A | ME: Yes | AN: No | CN: Yes | Others (specify): N/A |
| Expected Completion Date: | June 2022 |  |  |  |  |
| Service(s) impacted: | New 5G Multicast-Broadcast Session Management and Multicast/Broadcast Service Transport Function services. Also, a number of the existing SBI services (see below). |  |  |  |  |
| Specification(s) affected: | TS 23.003, TS 23.527, TS 29.244, TS 29.281, TS 29.502, TS 29.503, TS 29.510, TS 29.518, TS 29.571. |  |  |  |  |
| Task(s) within work which are not complete: | CT4 could not start work on the new TS 29.abc (Multicast/Broadcast Service Transport Function services), because TS 26.502 still does not specify necessary stage 2 requirements. CT4 also needs to: - complete the specification for the MBS session restoration procedures; - finalize all new APIs and new service operations defined for 5MBS (e.g. MBS QoS definition, alignment with latest stage 2 updates from SA2); - finalize N4mb profiling in TS 29.244 (e.g. URR support). |  |  |  |  |
| Consequences if not included in Release 17: | End to end 5MBS services cannot be provided. |  |  |  |  |

Abstract of document:

3GPP TS started to work on 5MBS work item at CT4#105e in August 2021. The original WID scope contained only one new TS 29.532 and also possible implications on the existing technical specifications under CT4 remit (see the latest version of the WID in CP-213078 that was approved at CT#94-e in December 2021). The work within this original WID scope is almost completed at CT4#108e in February 2022.

However, CT4#107e-bis meeting in January 2022 received a "Reply LS on 5MBS preparation of stage 3 work split between SA4 and CT3" (S4-211665, C4-220063), where SA4 delegates stage 3 work to CT3 or CT4. CT3 agreed the service falls under CT4 scope. CT4 however could not start the stage 3 specification work (Multicast/Broadcast Service Transport Function services), because necessary stage 2 requirements are not specified to date (TS 26.502 defined by SA4).

CT4 also needs to:

-	complete the specification for the MBS session restoration procedures;

-	finalize all new APIs and new service operations defined for 5MBS (e.g. MBS QoS definition, alignment with latest stage 2 updates from SA2);

-	finalize N4mb profiling in TS 29.244 (e.g. URR support).

Contentious Issues:

None.