3GPP TSG-CT Meeting #95-e	CP-220116

# E-Meeting, 14th – 16th March 2022

Source:	CT4

Title:	Rel-17 Work Item Exception for 5G_ProSe

Document for:	Approval

Agenda Item:	17.1

3GPP™ Work Item Exception

# Title : 		CT aspects of proximity based services in 5GS

## Acronym  : 	5G_ProSe

## Unique Identifier :	910074

Release 17 Submission form

| Feature / Item: | 5G_ProSe |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | CT#96 (June 2022) |  |  |  |  |
| Service(s) impacted: | ProSe services |  |  |  |  |
| Specification(s) affected: | TS 29.xyz "5G System; 5G ProSe Key Management Services; Stage 3" |  |  |  |  |
| Task(s) within work which are not complete: | Define the N5g-pkmf Service to support User Plane based security procedure for 5G ProSe UE-to-Network Relay. Potential update to the AUSF service to support 5G ProSe. |  |  |  |  |
| Consequences if not included in Release ZZ: | The CT4 stage-3 aspects for 5G ProSe are not specified completely in the Rel-17 version of 3GPP specification, making the use of User Plane based security procedure for 5G ProSe UE-to-Network Relay not possible as defined by latest stage 3 requirements. |  |  |  |  |

Abstract of document:

This work item exception requests to extend the deadline of the CT4 5G ProSe work till June 2022.

There might be one new TS in addition to TS 29.xyz "5G System; 5G ProSe Key Management Services; Stage 3" depending on the decision of SA3.

Contentious Issues:

None.