3GPP TSG-CT Meeting #95-e	CP-220117

# E-Meeting, 14th – 16th March 2022

Source:	CT4

Title:	Rel-17 Work Item Exception for SMS_SBI

Document for:	Approval

Agenda Item:	17.1

3GPP™ Work Item Exception

# Title : Service-based support for SMS in 5GC

## Acronym  : 	SMS_SBI

## Unique Identifier :	890001

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: N/A | ME: Yes | AN: No | CN: Yes | Others (specify): N/A |
| Expected Completion Date: | June 2022 |  |  |  |  |
| Service(s) impacted: | New services based support for SMS in 5GC |  |  |  |  |
| Specification(s) affected: | TS 23.040 |  |  |  |  |
| Task(s) within work which are not complete: | Stage 2 and stage 3 related specifications need to be completed |  |  |  |  |
| Consequences if not included in Release 17: | If not completed: the whole feature will be postponed to Rel-18 |  |  |  |  |

Abstract of document:

3GPP TS started to work on SMS_SBI work item at CT4#99e in August 2020. The original WID scope contained only one new TS 23.540 and also possible implications on the existing technical specifications under CT4 remit. However we identified the need for several additional new stage 3 TSs.

Contentious Issues:

None.