3 GPP TSG-CT Meeting #95-e	CP-220287

# E-Meeting, 14th – 16th March 2022

Source:	CT1

Title:	Rel-17 Work Item Exception for 5GSAT_ARCH-CT

Document for:	Approval

Agenda Item:	17.1

3GPP™ Work Item Exception

# Title : 	Exception sheet of WI on  CT1 aspects of 5GC architecture for satellite networks

## Acronym:	5GSAT_ARCH-CT

## Unique Identifier :	890005

Release 17 Submission form

| Feature / Item: | 5GC architecture for satellite networks |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: Yes | ME: Yes | AN: No | CN: Yes | Others (specify): No |
| Expected Completion Date: | 3GPP CT#96 (June 2022) |  |  |  |  |
| Service(s) impacted: | NAS protocol support for the support of integration of NG-RAN satellite access to 5GC |  |  |  |  |
| Specification(s) affected: | 24.501, 23.122 |  |  |  |  |
| Task(s) within work which are not complete: | 1. Cause value #78 a) Support for network-signalled minimum values for timer-based and distance-based validity of cause value #78 (resolution of the related editor’s notes based on SA2 input) b) Handling of emergency calls when UE receives cv#78 2. Resolution of the “indication of country of UE location” (resolution of the related editor’s notes based on SA2 input) 3. Support for multiple TACs of the same PLMN provided in a radio cell a) UE trigger for MRU in a cell with multiple TACs b) UE determination of the current TAI in a cell with multiple TACs c) UE determination of the “last visited registered TAI” in a cell with multiple TACs d) Handling of forbidden TAIs in the registration procedure in a cell with multiple TACs 4. Resolution of the editor’s note related to the extension of NAS timers over satellite NG-RAN access (based on RAN2 input) |  |  |  |  |
| Consequences if not included in Release 17: | Incomplete NAS protocol support for UE accessing 5GC via NG-RAN satellite access |  |  |  |  |

Abstract of document:

The exception sheet for CT1 aspects of 5GC architecture for satellite networks highlights tasks that should be completed within the next quarter.

Contentious Issues:

Tasks 1.b) and 3.a) through 3.d) are contentious.