3 GPP TSG-CT Meeting #95-e	CP-220295

# E-Meeting, 14th – 16th March 2022

Source:	CT1

Title:	Rel-17 Work Item Exception for CT1 on IoT_SAT_ARCH_EPS

Document for:	Approval

Agenda Item:	17.1

3GPP™ Work Item Exception

# Title : 		CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS

## Acronym  : 	IoT_SAT_ARCH_EPS

## Unique Identifier :	940001

Release 17 Submission form

| Feature / Item: | NB-IoT/eMTC NTN in EPS |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: x | ME: x | AN: | CN: x | Others (specify): |
| Expected Completion Date: | CT#96 (June 2022) |  |  |  |  |
| Service(s) impacted: | NB-IoT/eMTC NTN in EPS |  |  |  |  |
| Specification(s) affected: | 23.122, 24.008, 24.301, 27.007 |  |  |  |  |
| Task(s) within work which are not complete: | Stage 3 support to align with stage2 requirements. 1) TA handling when cell broadcasts more than one TAC per PLMN 2) Identification and restriction to use satellite access (cause #78) 3) Taking satellite E-UTRAN access into account in PLMN selection 4) Enhancement to PLMN selection under 5GSAT_ARCH-CT if applicable. 4) Support for discontinuous coverage (DC) including - Interaction with the AS layer to manage the awareness of DC at the NAS layer based on the DC awareness at the AS layer - Impact of DC on the handling of NAS procedures at the UE - Impact of DC on the PLMN search and selection. |  |  |  |  |
| Consequences if not included in Release 17: | CT1 aspects to support IoT NTN in EPS not available in Rel-17. |  |  |  |  |

Abstract of document:

This work item exception sheet lists tasks to be completed in CT1 in Rel-17 and requests to extend the deadline of the CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS till June 2022.

Contentious Issues:

None