3GPP TSG-CT Meeting #95-e	CP-220393

E-Meeting, 14th – 16th March 2022

Source:	CT1

Title:	Rel-17 Work Item Exception for CT1 aspects for modifying PASSporT signing and verification

Document for:	Approval

Agenda Item:	17.1

3GPP™ Work Item Exception

# Title : 	Exception sheet for CT1 aspects for modifying PASSporT signing and verification

## Acronym:	SPECTRE_Ph3

## Unique Identifier:	950009

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: No | AN: No | CN: Yes | Others (specify): No |
| Expected Completion Date: | 3GPP CT#96 (June 2022) |  |  |  |  |
| Service(s) impacted: | Ms reference point used to request signing of an Identity header field or request verification of a signed assertion in an Identity header field |  |  |  |  |
| Specification(s) affected: | 24.229, Annex V |  |  |  |  |
| Task(s) within work which are not complete: | Enable signing of multiple PASSporT types using the same signing resource and update verification response so it conveys information about all errors encountered. |  |  |  |  |
| Consequences if not included in Release 17: | Implementations can only extend by continuing to define new signing resources for new PASSporT types, and there will be numerous calls where insufficient verification response information is conveyed. |  |  |  |  |

Abstract of document:

The exception sheet for CT1 aspects for modifying PASSporT signing and verification highlights tasks that should be completed within the next quarter.  These tasks resolve issues discovered during implementation/deployment by supporting individual members (currently Comcast, Genband Ireland, Neustar and Oracle).

Contentious Issues:

None.