## Slide 1: CT WG1 Status Report to TSG CT#96
Peter Leis
CT1 Chair, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chair
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Andrijana Brekalo
Secretary
MCC
Andrijana.Brekalo@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#135-e (electronic)
  CT1#136-e (electronic)
Upcoming Meetings
  CT1#137-e
    begin August 18th 2022
    end August 26th 2022

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#135-e: 721
  CT1#136-e: 1002
Agreed CRs
  CT1#135-e: Cat B/C/F 212
  CT1-136-e: Cat B/C/F 309
Agreed pCRs
  CT1#135-e: 25
  CT1#136-e: 40
Attendances
  CT1#135-e: 223 attended
  CT1#136-e: 228 attended
Other information
  CT1#135-e had reduced scope (only Rel-17, protocol enhancement work items and earlier releases not in scope)
  CT1#136-e had full scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-221266 | Enhancement of RAN Slicing for NR | China Mobile | Rel-17 Develop the specifications according to RAN Slicing for NR requirements. 100% complete
CP-221268 | Stage-3 5GS NAS protocol development 18 | Ericsson | Rel-18 Define improvements and enhancements to 5GS NAS not of sufficient significance to be normally covered by a work item. Also includes impact on EPS NAS protocol related to interworking with 5GS, not of sufficient significance to be normally covered by a work item.
CP-221269 | Stage-3 SAE Protocol Development | Inter Digital | Rel-18 Defined improvements and enhancements to EPS not of sufficient significance to be normally covered by a work item,
CP-221271 | MPS for Supplementary Services | Peraton Labs | Rel-18 Define stage 3 support for the MPS stage 1 supplementary services requirements as specified in 3GPP TS 22.153.
CP-221270 | Protocol enhancements for Mission Critical Services | Ericsson | Rel-18 Minor protocol and procedural enhancements for the protocols in Mission Critical Systems

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-221265 | Revised_WID on NR Reduced Capability Devices | China Mobile | Revised work items
CP-221267 | CT aspects of Enhancement for Proximity based Services in 5GS | CATT | Revised work item

## Slide 7: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
Protocol enhancements of Mission Critical Services | MCProtoc17 | June 2020 | Sept 2021 | 100% | CP-202193
Mission Critical system migration and interconnection | MCSMI_CT | Dec 2018 |  | 100% 90% | CP-190143
Stage-3 of MuDe | MuDe | June 2020 | June 2021 | 100% | CP-211162
CT1 aspects of MPS2 | MPS2 | June 2020 | March 2021 | 100% | CP-201207
Stage 3 of eCPSOR_CON | eCPSOR_CON | June 2020 | March.2022 | 100% | CP-210148
Stage-3 5GS NAS protocol development 17 | 5GProtoc17 | June 2020 | March 2022 | 100% | CP-201163
Stage-3 SAE Protocol Development | SAES17 | June 2020 | Sept 2021 | 100% | CP-201165
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | June 2020 | Sept 2021 | 100% | CP-201167
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | June .020 | Sept 2021 | 100% | CP-201168
CT aspects of Enhancements to Mission Critical Data | eMCData3 | June 2020 | Sept 2021 | 100% 97% | CP-201177
Enhancements to LMR interworking | eMCCI_CT | Sept 2020 | Sept 2021 | 100% | CP-202241
CT aspects of Enhanced Mission Critical Push-to-talk architecture | enh3MCPTT-CT | Sept 2020 | Sept 2021 | 100% | CP-202188
CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Sept 2020 | Sept 2021 | 100% 85% | CP-210149
Enhancements to Mobile Communication System for Railways (MONASTERY) Phase 2 | eMONASTERY2 | Sept 2020 | March 2022 | 98% 90% | CP-210145
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet 98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of PAP/CHAP protocols usage in 5GS | PAP_CHAP | June 2020 | Sept 2021 | 100% | CP-201167
CT1 aspects of AKMA | AKMA-CT | June 2020 | March 2021 | 100% | CP-201168
CT1 aspects of SMS_SBI | SMS_SBI | June 2020 | Sept 2021 | 100% | CP-201177
CT aspects for Enabling Edge Applications | EDGEAPP | Dec 2020 | Sept 2021 | 99% 85% | CP-203106
SID - Study on the CT aspects of Support for Minimization of service Interruption | FS_MINT-CT | Dec 2020 | June 2021 | 100% | CP-210144
Reliable Data Service Serialization Indication | RDSSI_CT | Dec 2020 | Sept 2021 | 100% | CP-203234
New WID on CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ATSSS_Ph2 | March 2021 | March 2022 | 100% 96% | CP-210136
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 10: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT aspects of enhanced support of industrial IoT | IIoT | March 2021 | March 2022 | 100% | CP-210279
Enabling Multi-USIM devices | MUSIM | March 2021 | March 2022 | 100% 99% | CP-210280
CT aspects of Enhanced support of Non-Public Networks | eNPN | March 2021 | March 2022 | 99% 93% | CP-210139
CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | ID_UAS | March 2021 | March 2022 | 100% | CP-210287
CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | March 2021 | March 2022 | 96% 85% | CP-210292
CT aspects of Enhanced application layer support for V2X services | eV2XAPP | March 2021 | March 2022 | 100% | CP-210273
CT aspects on support for Signed Attestation for Priority and Emergency Sessions | TEI17_SAPES | March 2021 | Sept 2021 | 100% | CP-210272
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 11: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of eNS_Ph2 | eNS_Ph2 | March 2021 | March 2022 | 100% | CP-211091
CT1 aspects of 5G_eLCS_ph2 | 5G_eLCS_ph2 | March 2021 | March 2022 | 100% | CP-210075
CT1 aspects of 5G eEDGE | eEDGE_5GC | March 2021 | March 2022 | 100% 95% | CP-210284
CT1 Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | UASAPP | June 2021 | March 2022 | 100% | CP-211111
CT1 aspects of eV2XARC_Ph2 | eV2XARC_Ph2 | June 2021 | March 2022 | 100% | CP-211116
CT1 aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | June 2021 | March 2022 | 97% 95% | CP-211093
CT1 aspects of MCOver5GS | MCOver5GS | June 2021 | March 2022 | 100% 40% | CP-211118
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 12: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of NBI17 | NBI17 | June 2021 | March 2022 | 100% 99% | CP-211197
CT1 aspects of eSEAL | eSEAL | June 2021 | March 2022 | 99% 92% | CP-211117
CT1 aspects of Support of different slices over different Non 3GPP access | TEI17_N3SLICE | June 2021 | June 2021 | 100% | CP-211089
System enhancement for redundant PDU session | TEI17_SE_RPS | Sept 2021 | March 2022 | 100% | CP-212099
CT aspects of Support for Minimization of service Interruption | MINT | Sept 2021 | March 2022 | 100% 85% | CP-212166
IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in SA 5GS | ING_5GS | Sept 2021 | March 2022 | 100% | CP-212231
CT aspects for enabling MSGin5G Service | 5GMARCH | Sept 2021 | March 2022 | 100% 75% | CP-212106
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 13: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of NR_redcap | ARCH_NR_REDCAP | Dec 2021 | March 2022 | 100% 98% | CP-213081
IoT NTN support for EPS | IOT_SAT_ARCH_EPS | Dec 2021 | March 2022 | 80% 20% | CP-213074
Stage 3 CT1 for eCryptPr | eCryptPr | Dec 2021 | March 2022 | 100% 97% | CP-213083
Multi-device enhancements for device transfers | MuDTran | Dec 2021 | March 2022 | 100% 90% | CP-213080
IMS Optimization for HSS Group ID in an SBA environment | TEI17_IMSGID | Dec 2021 | March 2022 | 100% | CP-213082
CT aspects for modifying PASSporT signing | SPECTRE_Ph3 | March 2022 | June 2022 | 35% 0% | CP-220302
CT aspects of AKMA TLS protocol profiles | AKMA_TLS | March 2022 | June 2022 | 100% 0% | CP-220307
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated

## Slide 14: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-221192 | TS 24.558 Enabling Edge Applications; Protocol specification | 2.0.0 | Samsung | Approval
CP-221191 | TS 24.538 v.2.0.0. on Enabling MSGin5G Service; Protocol specification | 2.0.0 | China Mobile | Approval

## Slide 15: Work Item Exception Sheets
TDoc # | Title | Acronym | Source
CP-221179 | Rel-17 Work Item Exception for eSEAL | eSEAL | CT1
CP-221182 | Rel-17 Work Item Exception for CT1 aspects for modifying PASSporT signing and verification | SPECTRE_Ph3 | CT1
CP-221181 | Rel-17 Work Item Exception for 5G_ProSe | 5G_ProSe | CT1
CP-221175 | Rel-17 Work Item Exception for the CT1 part of 5MBS | 5MBS | CT1
CP-221169 | Rel-17 Work Item Exception for eMONASTERY2 | eMONASTERY2 | CT1
CP-221172 | Rel-17 Work Item Exception for CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | CT1
CP-221167 | Rel-17 Work Item Exception for eNPN | eNPN | CT1
CP-221177 | Rel-17 Work Item Exception for EDGEAPP | EDGEAPP | CT1

## Slide 16: Status of older releases
Rel-14: 6 CAT F CRs for Mission Critical work items agreed
Rel-15: 4 CAT F CRs agreed
  3 for 5GS_Ph1 (SSC mode correction, AT command)
  1 for Mission Critical work items agreed

## Slide 17: Release 16 Status
9 CAT F CRs against Rel-16 agreed , fixing FASMO
See next slide for info on non backward compatible CRs

## Slide 18: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-224245 | Correcting NAS transport between 5G RG and W-AGF to accommodate latest BBF developments | Ericsson | 24.502 | 

## Slide 19: Release 17 Status - Statistics
420 CRs were agreed for Release 17
65 pCRs were agreed for Release 17
1 new work items under CT1 lead was agreed

## Slide 20: Release 17 Status
significant progress since previous meeting. Still, CT1 asks for exception for 8 work items exception needed for
  eNPN 99%
  eMONASTERY 98%
  IoT_SAT_ARCH_EPS 80%
  5MBS 97%
  EDGEAPP 99%
  eSEAL 99%
  5G_ProSe 96%
  SPECTRE_Ph3 98%
Exceptions are needed due to dependencies on stage-2, late creation of work items and due to huge amount of work in stage-3. All other work are at 100%
Completion of remaining work expected in upcoming meeting. Although alignment with stage-2 and across stage-3 specs expected.

## Slide 21: Release 18 Status
4 new work items have been agreed for Rel-18
No Rel-18 CRs have been agreed yet

## Slide 22: For Information to CT
Working Agreement
  The CT1 Chair declared during CT1#136-e that the CR in C1-223442 on “Addition of lower bound IEs for #78, alt 2” was agreed as a working agreement
  Work item 5GSAT_ARCH-CT
EDGEAPP
  CT1 had joint session and joint email discussion with CT3 during the April meeting
  CT1 had joint email discussion with CT during the May meeting
  Conclusion was reached on unification of APIs
  Coordination with CT3 will continue in the August meeting

## Slide 23: For Action to CT
n/a

## Slide 24: Experience with e-meeting
High number of emails resulted in a very busy meeting:
  CT1#135-e roughly 3250 emails
  CT1#136-e roughly 2600 emails
Delegates experienced issues with the email server during the May meeting, emails were delayed
Conference calls
  Used GoTo Meeting
  Useful to find way forward
Decision making over email not always easy
  sometimes slow (different timezones), no f2f offline discussion
  as a consequence, complex topics are more easily shifted out of the meeting

## Slide 25: Some stats, agreed CRs/pCRs
January 2020 meeting not shown, February and April 2020 had limited scope
January/ April / October 2021 with limited scope
January 2022 with limited scope
Chart: CT1 - agreed CR/pCR
| Aug_2019 | Oct_2019 | Nov_2019 | Feb-e_2020 | April-e_2020 | June-e_2020 | August-e_2020 | October-e_2020 | November-e_2020 | January-e_2021 | February-e_2021 | April-e_2021 | May-e_2021 | August-e_2021 | October-e_2021 | November-e_2021 | January-e_2022 | February-e_2022 | April-e_2022 | May-e_2022
agreedCR | 244 | 207 | 213 | 194 | 304 | 394 | 325 | 259 | 198 | 30 | 237 | 84 | 262 | 318 | 134 | 241 | 203 | 323 | 212 | 309
agreedpCR | 92 | 95 | 59 | 107 | 42 | 36 | 1 | 14 | 13 | 75 | 63 | 74 | 69 | 60 | 61 | 56 | 73 | 66 | 25 | 40

## Slide 26: Acknowledgement
The CT1 Chair wants to thank
Lena Chaponniere for chairing the breakout stream on “Services” topics
Jörgen Axell for chairing the breakout stream on “IMS and MC” topics
Andrijana Brekalo for excellent support before, during and after the meetings
Most important the CT1 delegates for their dedication and hard work during very busy and demanding electronic meetings

## Slide 27: Annex

## Slide 28: CRs for conditional approval (I)
TDoc # | Title | Spec | CR# | Dependancy

## Slide 29: CRs for conditional approval (II)
TDoc # | Title | Spec | CR# | Dependancy

## Slide 30: Thank You!
Peter Leis
3GPP TSG CT WG1 Chair
peter.leis@nokia.com