## Slide 1: CT WG3 Status Report to TSG CT#96
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#121-e (6th- 12th April, 2022)
  CT3#122-e (12th- 20th May, 2022)
Upcoming Meetings
  CT3#123-e (18th- 26th August, 2022)
  CT3#124-e (TBD)

## Slide 4: TSG WG CT3 Statistics
CT3#121-e:
Number of handled documents
  599 documents allocated
Agreed CRs
  Cat B/C/F : 65/0/155
Agreed pCRs
  45
Attendances
  166 registered/ 146 attendants
CT3#122-e:
Number of handled documents
  802 documents allocated
Agreed CRs
  Cat B/C/F/A : 84/0/210/33
Agreed pCRs
  84
Attendances
  176 registered/ 160 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Source | Objectives | Release
CP-221104 | New WID on CT aspects of 5GMS AF Event Exposure | Qualcomm | The objective of this work item is to implement stage-3 for the stage-2 impacts of EVEX work on NEF and AF APIs. | Rel-17
CP-221106 | Revised WID on CT aspects for enabling Edge Applications | Samsung | The objective is to define the protocol aspects and related APIs for enabling edge applications. Revised to update the completion date and add more CT3 and CT4 impacts, e.g. support user consent procedures. | Rel-17
CP-221105 | New WID on Rel-18 Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | Huawei | The objective of this work item is to specify the technical enhancements and necessary changes to the 3GPP Northbound and Application Layer interfaces and APIs in release 18 | Rel-18

## Slide 6: Rel-17 Work Plan – CT3 Led (1/3)
WI Title | Acronym | % | End | WID | Release
Stage 3 of Multimedia Priority Service (MPS) Phase 2 | MPS2 | 100 | 2021-03 | CP-201207 | Rel-17
PFD management enhancement | pfdManEnh | 100 | 2021-06 | CP-210183 | Rel-17
Authentication and key management for applications based on 3GPP credential in 5G | AKMA-CT | 100 | 2022-03 | CP-203107 | Rel-17
CT aspects on PAP/CHAP protocols usage in 5GS | PAP_CHAP | 100 | 2021-03 | CP-210251 | Rel-17
CT aspects for Enabling Edge Applications | EDGEAPP | 90->99 | 2022-06 | CP-221106 | Rel-17
CT aspects on Dynamically Changing AM Policies in the 5GC | TEI17_DCAMP | 100 | 2022-03 | CP-213205 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 7: Rel-17 Work Plan – CT3 Led (2/3)
WI Title | Acronym | % | End | WID | Release
N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU | 100 | 2021-09 | CP-211194 | Rel-17
CT aspects on Dynamic Management of Group-based Event Monitoring | TEI17_GEM | 100 | 2022-03 | CP-220059 | Rel-17
Enablers for Network Automation for 5G - phase 2 | eNA_Ph2 | 96->100 | 2022-03 | CP-213261 | Rel-17
Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | NBI17 | 100 | 2022-03 | CP-220058 | Rel-17
Enhancement of 5G PCC related services in Rel-17 | en5GPccSer17 | 100 | 2022-03 | CP-220060 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 8: Rel-17 Work Plan – CT3 Led (3/3)
WI Title | Acronym | % | End | WID | Release
CT aspects of 5GMS AF Event Exposure | EVEX | 95 | 2022-06 | CP-221104 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 9: Rel-17 Work Plan – Non-CT3 Led (1/4)
WI Title | Acronym | % | End | WID | Release
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | 100 | 2021-03 | CP-201358 | Rel-17
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | 100 | 2021-09 | CP-201167 | Rel-17
Service Based Interface Protocol Improvements Release 17 | SBIProtoc17 | 100 | 2021-09 | CP-211088 | Rel-17
Reliable Data Service Serialization Indication | RDSSI | 100 | 2021-12 | CP-203234 | Rel-17
CT aspects on Same PCF Selection For AMF and SMF | TEI17_SPSFAS | 100 | 2021-09 | CP-211184 | Rel-17
CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ATSSS_Ph2 | 100 | 2022-03 | CP-210136 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 10: Rel-17 Work Plan – Non-CT3 Led (2/4)
WI Title | Acronym | % | End | WID | Release
CT aspects of enhanced support of industrial IoT | IIoT | 98->100 | 2022-03 | CP-212267 | Rel-17
CT aspects of Enhanced support of Non-Public Networks | eNPN | 100 | 2022-03 | CP-220309 | Rel-17
Enhancement of Network Slicing Phase 2 | eNS_Ph2 | 96->100 | 2022-03 | CP-220096 | Rel-17
CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | ID_UAS | 100 | 2022-03 | CP-211333 | Rel-17
CT Aspects of 5G eEDGE | eEDGE_5GC | 100 | 2022-03 | CP-212265 | Rel-17
Enhancement to the 5GC Location Services - Phase 2 | 5G_eLCS_ph2 | 100 | 2022-03 | CP-211090 | Rel-17
CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | 100 | 2022-03 | CP-221267 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 11: Rel-17 Work Plan – Non-CT3 Led (3/4)
WI Title | Acronym | % | End | WID | Release
BEst Practice of PFCP | BEPoP | 100 | 2022-03 | CP-212024 | Rel-17
CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | 100 | 2021-09 | CP-211164 | Rel-17
CT aspects of Enhanced application layer support for V2X services | eV2XAPP | 100 | 2022-03 | CP-211109 | Rel-17
CT aspects on support for Signed Attestation for Priority and Emergency Sessions | TEI17_SAPES | 100 | 2021-09 | CP-210272 | Rel-17
CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | UASAPP | 100 | 2022-03 | CP-220303 | Rel-17
CT aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | 65->85 | 2022-06 | CP-221084 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 12: Rel-17 Work Plan – Non-CT3 Led (4/4)
WI Title | Acronym | % | End | WID | Release
Enhanced Service Enabler Architecture Layer for Verticals | eSEAL | 96->100 | 2022-03 | CP-212098 | Rel-17
System enhancement for redundant PDU session | TEI17_SE_RPS | 100 | 2022-03 | CP-212099 | Rel-17
CT aspects for enabling MSGin5G Service | 5GMARCH | 100 | 2022-03 | CP-212268 | Rel-17
Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | eCryptPr | 100 | 2022-03 | CP-213083 | Rel-17
CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | 100 | 2022-03 | CP-213273 | Rel-17
Restoration of Profiles related to UDR | ReP_UDR | 100 | 2022-03 | CP-220100 | Rel-17
CT aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | 100 | 2022-03 | CP-221265 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 13: Rel-18 Work Plan – CT3 Led (1/1)
WI Title | Acronym | % | End | WID | Release
Rel-18 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI18 | 0 | 2023-12 | CP-221105 | Rel-18
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 14: Rel-18 Work Plan – Non-CT3 Led (1/1)
WI Title | Acronym | % | End | WID | Release
Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | 0 | 2023-12 | CP-221083 | Rel-18
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 15: Exception sheet for work item
TDoc # | Title | Rapporteur | Remaining Issues | Expected Completion Date
CP-221101 | Exception sheet for EDGEAPP WI | Samsung | Finalization of the support of user consent | 3GPP CT#97e, Sep. 2022
CP-221102 | Exception Sheet for 5MBS WI | Huawei | - MBS PCC aspects (pending the finalization of stage 2 work in SA2) - MBSF APIs (pending the finalization of the stage 2 work in SA4) - MBS security aspects defined in TS 33.501 | 3GPP CT#97e, Sep. 2022
CP-221103 | Exception Sheet for EVEX WI | Qualcomm | Completion of subscription and notification to 5GMS related events | 3GPP CT#97e, Sep. 2022

## Slide 16: TS/TR sent to CT Plenary
TDoc # | Title | Version | Rapporteur | Sent for
CP-221097 | 3GPP TS 29.537 | 1.0.0 | Huawei | Information
CP-221098 | 3GPP TS 29.580 | 1.0.0 | Huawei | Information
CP-221099 | 3GPP TS 29.565 | 2.0.0 | Huawei | Approval
CP-221100 | 3GPP TS 29.558 | 2.0.0 | Samsung | Approval

## Slide 17: Pre-Release 16 Status
No CRs were agreed in pre-Release 15
8 CRs (Cat. F) were agreed in Release 15, 3 CRs on 5GS_Ph1-CT, 1 CR on NAPS-CT WI and 4 CRs on CAPIF-CT WI.
Corrections not considered as FASMO were moved to further releases.

## Slide 18: Release 16 Status
19 CRs (Cat. F) were agreed in Release 16.
Contributions handled for work items, i.e. eNA, Vertical_LAN, eV2XARC, 5G_URLLC and SEAL.
Corrections not considered as FASMO were moved to further releases

## Slide 19: Release 17 Status - General
Agreement and endorsement of WIDs:
  1 new WID (EVEX) was agreed;
  1 revised WID (EDGEAPP) was agreed;
  3 revised WIDs (ARCH_NR_REDCAP, 5MBS and 5G_ProSe) were endorsed.
3 work items require exception sheets, i.e. EDGEAPP WI, 5MBS WI and EVEX WI.
4 new TSs still under development in CT3, 2 of them are sent to this CT Plenary for Approval, the other 2 TSs are sent to this CT plenary for Information.
Significant work on progressing Release 17 work items.
Contributions expected in the upcoming meetings to complete the remaining work.
Dependencies with ongoing Stage 2 work: potential work to be confirmed and LS approved.

## Slide 20: Release 17 Status – CT3-led WIs (1/3)
pfdManEnh [PFD Management Enhancement] with already 100% completion
  Support of allowedDelay for PFD data
AKMA-CT [Authentication and key management for applications based on 3GPP credential in 5G] with already 100% completion
  Specify the encoding of AKId and AfId.
TEI17_DCAMP [CT aspects on Dynamically Changing AM Policies in the 5GC] with already 100% completion
  Clarification on TEI17_DCAMP related signaling flows, e.g. AM policy Association modification/termination procedure.
  Clarification on query parameters during retrieval of AM influence data from the UDR.

## Slide 21: Release 17 Status – CT3-led WIs (2/3)
EDGEAPP [CT aspects for Enabling Edge Applications] with 99% completion
  Continuous extensive discussions on Application Context Relocation (ACR) topic with three submitted solutions, the Chair declared during CT3#121e that the pCR on EDGEAPP (unification of APIs) C3-222576 was agreed as a working agreement. The working agreement has been confirmed due to no challenge received by the deadline (May 17th, 2022). All the related documents on this topic were already concluded by following the WA.
  Progress on registration, service continuity and capability exposure aspects (several services for EES APIs & ECS APIs).
  CT3 observed some inconsistencies between SA3 and SA6 on user content management during stage 3 implementation, an LS was approved to request further stage 2 clarifications.
  New TS 29.558 is sent to the Plenary for Approval.
eNA_Ph2 [Enablers for Network Automation for 5G - phase 2] with 100% completion
  Corrections on and completion of existing Analytics IDs related functionalities.
  Definition of the Nnwdaf_DataManagement API.
  Support of specific features for analytics subscription transfer and context transfer.

## Slide 22: Release 17 Status – CT3-led WIs (3/3)
NBI17 [Enhancements of 3GPP Northbound Interfaces and Application Layer APIs] with already 100% completion
  Most CRs are related to aligning the naming conventions, the apiVersion placeholder update and formatting of description fields.
  Other miscellaneous changes (e.g. missing appilication errors and data types, etc.).
EVEX [CT aspects of 5GMS AF Event Exposure] with 95% completion
  New WID on EVEX work item was agreed in April meeting, work progressed quite well in this quarter.
  Definition of NEF/AF Data Collection and Reporting APIs.
  An LS was approved and sent to SA4 requesting further clarifications as some stage 2 requirements are still unclear, e.g. information elements which are needed during subscription and notification. Work is expected in the following meetings to align with the feedback from stage 2 and any related additional requirements.

## Slide 23: Release 17 Status – Non CT3-led WIs (1/5)
SBIProtoc17 [Service Based Interface Protocol Enhancement Release 17] with already 100% completion
  Most CRs are related to formatting of description fields, FQDN data type update, removal of sibling elements and the apiVersion placeholder update.
ATSSS_Ph2 [CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2] with already 100% completion
  Clarification on the procedure when the UE or the network does not support MA PDU Session with 3GPP access connected to EPC.
IIoT [CT aspects of support of enhanced Industrial IoT] with 100% completion
  Work continued to define Ntsctsf services (e.g. Ntsctsf_QoSandTSCAssistance, Ntsctsf_TimeSynchronization)
  Clarification on discovery of TSCTSF and 5G access stratum time distribution
  Completion of alternative QoS parameters provisioning.
  New TS 29.556 is sent to the Plenary for Approval.

## Slide 24: Release 17 Status – Non CT3-led WIs (2/5)
eNPN [CT aspects of Enhanced support of Non-Public Networks] with already 100% completion
  Completion of User Plane Remote Provisioning.
  Support for interworking with an AAA server in DCS.
eNS_Ph2 [Enhancement of Network Slicing Phase 2] with 100% completion
  Decouple UE-Slice-MBR from Allowed_NSSAI.
  Work related to UE-Slice-MBR handling is waiting for a reply LS from SA2, an LS was approved and sent to SA2 requesting further clarifications on HPLMN S-NSSAI – VPLMN S-NSSAI mapping for UE-Slice-MBR handling.
ID_UAS [CT aspects for Support of Uncrewed Aerial Systems Connectivity, Identification, and Tracking] with already 100% completion
  Corrections to the definition of the Naf_Authentication API, e.g. data modal update, OpenAPI file update.
  Discussions on authentication message type has not been concluded, an LS was hence sent from other WG to stage 2 for further clarification on the requirements, and CT3 is impacted.

## Slide 25: Release 17 Status – Non CT3-led WIs (3/5)
eEDGE_5GC [CT Aspects of 5G eEDGE] with already 100% completion
  Corrections on SMF behaviour of e.g. IP replacement, I-SMF insertion and removal.
  Defining FQDN information for EAS deployment.
  Correction to QoS monitoring report.
5G_ProSe [CT aspects of proximity based services in 5GS] with already 100% completion
  Miscellaneous corrections, e.g. adding description fields.
UASAPP [CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS)] with already 100% completion
  Corrections on misalignment between the main body and OpenAPI file.

## Slide 26: Release 17 Status – Non CT3-led WIs (4/5)
5MBS [CT aspects of the architectural enhancements for 5G multicast-broadcast services] with 85% completion
  Extension of Npcf_MBSPolicyControl API based on the available stable stage 2 requirements.
  Specification of the Npcf_MBSPolicyAuthorization API, Nmbsf_MBSUserService API and Nmbsf_MBSUserDataIngestSession APIs based on the available stable stage 2 requirements.
  An LS was sent to stage 2 requesting further clarifications on MBS PCC aspects. Another LS was sent to SA4 requesting further clarifications on the data model of the MBSF APIs and the need for defining related NEF APIs.
  The finalization of the work is pending the outcome of the ongoing discussions and stage 2 work in SA2 and SA4.
  New TS 29.537 and TS 29.580 are sent to the Plenary for Information.
eSEAL [Enhanced Service Enabler Architecture Layer for Verticals] with 100% completion
  Resolution of the remaining Editor’s note for the SS_Network_slice_adaptation API.
  Completion of the specification of the SS_NetworkResourceMonitoring API.

## Slide 27: Release 17 Status – Non CT3-led WIs (5/5)
5GMARCH [CT aspects for enabling MSGin5G Service] with already 100% completion
  Update of the presence condition for some attributes.
Quite a few contributions to enhance functionality & descriptions for different WIs (TEI17 + WI code CRs).
No contributions on the remaining WIs during this Plenary Cycle.

## Slide 28: Release 18 Status
Only new Rel-18 WIDs were handled.
Agreement and endorsement of WIDs:
  1 new WID (i.e. NBI18) was agreed;
  1 new WID (i.e. SBIProtoc18) was endorsed.
  Both work items are pure stage 3 ones.

## Slide 29: Backward Incompatible Changes
None

## Slide 30: For Information to CT
CT3 work focused on:
  Agreeing/endorsing a list of Release 17 Work Items.
  Progressing work on the agreed/endorsed WIDs.
  Introducing corrections on Release 16 & Release 15 specifications.
  Agreeing/endorsing two new Release 18 Work Items.
Plenty of work expected during the coming meetings to progress the Work Items.
  Still some dependency with the stage 2 progress:
    CR dependencies and LSs to SA2 required.
  Work for pre-Release 17 contributions is being reduced.
CT3-CT1 coordination required for EDGEAPP WI
  Application Context Relocation (ACR) and EAS Discovery APIs topics that impact both groups.
CT3-CT4 coordination required for some topics
  Functionality that affect both WGs, API design principles or work split for Work Items that impact both groups.
E-meeting experience improves in each meeting
  Still the process is quite time consuming and reaching agreements is more difficult than in F2F meetings.

## Slide 31: For Action to CT
No identified action

## Slide 32: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook and Achraf for their big effort and good work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment for the success of this challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of e-meetings and coordination activities.

## Slide 33: Annex

## Slide 34: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependency
C3-223789 | Support AF specific UE ID retrieval procedures in MonitoringEvent API | 29.522 | 0527 | TS 23.502 CR#3427, TS 23.558 CR#0091
C3-223790 | Support AF specific UE ID retrieval procedures in NpConfiguration API | 29.522 | 0529 | TS 23.502 CR#3427, TS 23.558 CR#0091
C3-223791 | Support AF specific UE ID retrieval procedures in CpProvisioning API | 29.522 | 0528 | TS 23.502 CR#3427, TS 23.558 CR#0091
C3-223743 | Defining FQDN information for EAS deployment | 29.522 | 0613 | TS 29.571 CR#0362
C3-223742 | Defining FQDN information for EAS deployment | 29.591 | 0080 | TS 29.571 CR#0362

## Slide 35: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com