## Slide 1: CT WG6 Status Report to TSG CT#96
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
Re-elected at CT6#106-e
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#109-e ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#111-e
      (17 – 20 May 2022)
Upcoming Meetings
  Ordinary:
    CT6#112-e
      (23 – 26 August 2022)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  108
  Agreed CRs
  23
  Cat A(1)/B (5)/C (2)/F (10)/D (5)
  Rel-15(3) / Rel-16(9) / Rel-17(11)
  Postponed:
    one CR for Test Cases to cover USIM with non-IMSI SUPI Type
Agreed pCRs
  none
Attendances
    CT6#111-e: 76 registered, 59 attended
Other information (if needed)
  LS to CT1 and SA2 on location information for the Satellite NG-RAN has been postponed, as several other unclear issues need to be included.

## Slide 5: Revised agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
C6-220267 | Revised WID on CT aspects of Architecture Enhancement for NR Reduced Capability Devices | CT1 | Potential update of the PLMN selection to support NR RedCap devices. Potential update of related eDRX parameters and UE configuration parameters.
C6-220291 | Revised WID on CT aspects of proximity based services in 5GS | CT1 | support of proximity based services in 5GS by means of using the USIM.

## Slide 6: New agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
CP-221084 C6-220231 | Revised WID on CT aspects of the architectural enhancements for 5G multicast-broadcast services | CT1 | Adding UE pre-configuration for broadcast service in the USIM New for CT6
CP-221184 (C6-220253) | WID on UE Conformance Test Aspects - CT6 aspects of 5G System (Rel16) | CT6 | The technical objective of this work item is to provide ME conformance test specifications for 5G-NR requirements in Rel-16
CP-221185 (C6-220287) | New SID on GBA_U Based APIs | CT6 | The objective of this study item is to define USIM APIs for GBA_U to standardize the use method of other applications consistent with the above justification: - Enable other applications to use these API calls for Ks_int_NAF(or the key distributed from it) to secure their business procedures; - Standardize how these keys are distributed and used, etc.
CP-221186 (C6-220307) | Study on new UICC application for NSSA | CT6 | The aim of this work is to study the aspects for any potential enhancements on the UICC to be developed by CT6 based on the outcome of 3GPP TS 33.501. For each of the objectives in the scope of the CT6 study, the UICC aspects that are to be covered in this study are as follows: Enhancements to support network slice-specific authentication and authorization from the UICC

## Slide 7: Work Plan Rel-16, Rel-17
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910008 | WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest | Rel-16 | C6 | 03/22 | 10% | 15% | CP-210086
920061 | Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON | Rel-17 | C6 | 03/22 | 70% | 100% | CP-210148
920081 | CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | Rel-17 | C6 | 03/22 | 50% | 60% | CP-212105
930044 | CT6 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C6 | 03/22 | 90% | 97% | CP-210149
920048 | CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 | Rel-17 | C6 | 03/22 | 0% | 100% | CP-211116
930048 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212166
930046 | IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212231
950046 | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | Rel-17 | C6 | 03/22 | 0% | 80% | CP-213079
950044 | CT6 aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C6 | 03/22 | 20% | 100% | CP-213210
950042 | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C6 | 03/22 | 0% | 100% | CP-220095
910002 | CT aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | Rel-17 | C6 | 06/22 |  | 0% | 

## Slide 8: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960003 | WID on UE Conformance Test Aspects - CT6 aspects of 5G System (Rel16) | UEConTest_R16 | Rel-16 | C6 | 09/23 |  | 0% | CP-221184
960004 | New SID on GBA_U Based APIs | FS_GBA_U_API | Rel-18 | C6 | 03/23 |  | 0% | CP-2201185
960005 | Study on new UICC application for NSSAA | FS_NS_Slice-USIM | Rel-18 | C6 | 09/23 |  | 0% | CP-2201186

## Slide 9: Exception sheets
TDoc # | Title | Source | Rapporteur
CP-221112 | Rel-17 Work Item Exception for CT aspects of the architectural enhancements for 5G multicast-broadcast services (5MBS) | Huawei | Huawei / HiSilicon
CP-221187 | R17 WI exception sheetfor CT aspects of proximity based services in 5GS (5G ProSe) | CT6 | OPPO, CATT
CP-221089 | Rel-17 Work Item Exception for CT aspects of 5GC architecture for satellite networks (5GSAT_ARCH-CT) | Qualcomm | Qualcomm
CP-221110 | Rel-17 Work Item Exception for CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS (IoT_SAT_ARCH_EPS) | MediaTek Inc | MediaTek Inc

## Slide 10: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 11: Release 18 Status
2 Study items agreed for Rel-18

## Slide 12: Release 17 Status
Majority of work items completed.
4 work items still need further workand have exception sheets provided to this meeting
Additionally, work on testing for non-removable UICC ongoing.

## Slide 13: Release 16 Status
New work item for conformance test specification enhancements for Rel-16 agreed.

## Slide 14: Release 15 Status
No update.

## Slide 15: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 16: For Information to CT
The new study item on new UICC application for NSSAA has been sent to plenary for approval, although one company in CT6 was not agreeing to do so.
The proposed study item was discussed already for more then one Year without being able to reach consensus i.e. one company against the study item
Agreement is now to send the study item proposal to plenary for approval and let companies comment in plenary, if needed.

## Slide 17: For Action to CT
none
Dependency:
  none

## Slide 18: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 19: Annex

## Slide 20: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-221019 | report | CT6 Status Report
CP-221020 | report | CT6 meeting reports after previous plenary
CP-221162 | CR pack | UE Conformance Test Aspects - CT6 aspects of 5G System Phase 1
CP-221163 | CR pack | TEI16 corrections for 31.124
CP-221164 | CR pack | TEI16 corrections for 31.102
CP-221165 | CR pack | TEI16 corrections for 31.121
CP-221166 | CR pack | CT aspects of architecture enhancements for 3GPP support of advanced V2X services
CP-221168 | CR pack | Enhanced support of Non-Public Networks
CP-221170 | CR pack | TEI17 - 31.111
CP-221171 | CR pack | TEI17 - 31.122
CP-221173 | CR pack | TEI17 - 31.101
CP-221174 | CR pack | TEI17 - 31.102

## Slide 21: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-221176 | CR pack | CT aspects of proximity based services in 5GS
CP-221178 | CR pack | CT aspects of 5GC architecture for satellite networks
CP-221180 | CR pack | CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2
CP-221183 | CR pack | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS
CP-221184 | WID new | UE Conformance Test Aspects – Release 16
CP-221185 | SID new | GBA_U Based APIs
CP-221186 | SID new | Study on new UICC application for NSSA
CP-221187 | WI exception request | Rel-17 Work Item Exception for CT aspects of proximity based services in 5GS
Company contributions |  | 
CP-221112 | WI exception request (Huawei) | Rel-17 Work Item Exception for CT aspects of the architectural enhancements for 5G multicast-broadcast services (5MBS)
CP-221089 | WI exception request (Quakcomm) | Rel-17 Work Item Exception for CT aspects of 5GC architecture for satellite networks (5GSAT_ARCH-CT)
CP-221110 | WI exception request (MediaTek) | Rel-17 Work Item Exception for CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS (IoT_SAT_ARCH_EPS)

## Slide 22: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com