3GPP TSG-CT Meeting #96	CP-221086

# Budapest, Hungary, 05th – 06th June 2022

Source:	3GPP TSG CT WG4

Title:	Rel-17 Work Item Exception for 5G_ProSe

Document for:	Approval

Agenda Item:	14.1

3GPP™ Work Item Exception

# Title : 		CT aspects of proximity based services in 5GS

## Acronym  : 	5G_ProSe

## Unique Identifier :	910074

Release 17 Submission form

| Feature / Item: | 5G_ProSe |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | CT#97 (September 2022) |  |  |  |  |
| Service(s) impacted: | ProSe services |  |  |  |  |
| Specification(s) affected: | TS 29.uvw "5G System; 5G ProSe Anchor Services; Stage 3" |  |  |  |  |
| Task(s) within work which are not complete: | Define 5G ProSe Anchor Function (PAnF) Service to support Control Plane based security procedure for 5G ProSe UE-to-Network Relay. |  |  |  |  |
| Consequences if not included in Release ZZ: | The CT4 stage-3 aspects for 5G ProSe are not specified completely in the Rel-17 version of 3GPP specification, making the use of Control Plane based security procedure for 5G ProSe UE-to-Network Relay not possible as defined by latest stage 3 requirements. |  |  |  |  |

Abstract of document:

This work item exception requests to extend the deadline of the CT4 5G ProSe work till September 2022.

Contentious Issues:

None.