3GPP TSG-CT Meeting #96	CP-221087

# Budapest, Hungary, 05th – 06th June 2022

Source:

Title:	Rel-17 Work Item Exception for SMS_SBI

Document for:	Approval

Agenda Item:	5

3GPP™ Work Item Exception

# Title : Service-based support for SMS in 5GC

## Acronym  : 	SMS_SBI

## Unique Identifier :	890001

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: N/A | ME: Yes | AN: No | CN: Yes | Others (specify): N/A |
| Expected Completion Date: | September 2022 |  |  |  |  |
| Service(s) impacted: | New services based support for SMS in 5GC |  |  |  |  |
| Specification(s) affected: | TS 23.040, TS23.632, TS29.562, TS29.541 |  |  |  |  |
| Task(s) within work which are not complete: | Stage 2 and stage 3 related specifications need to be completed |  |  |  |  |
| Consequences if not included in Release 17: | If not completed: the whole feature will be postponed to Rel-18 |  |  |  |  |

Abstract of document:

3GPP TS started to work on SMS_SBI work item at CT4#99e in August 2020. The original WID scope contained only one new TS 23.540 and also possible implications on the existing technical specifications under CT4 remit.

We finished most of the normative work by CT4#110e, but during the CT4#110e meeting, we find there are still two remaining issues to be solved in Rel-17:

- IP-SM-GW should indicate whether it support SBI or not, during registration to HSS;

- Service provided by NEF should be introduced to support SBI-based MO SM transmit, this new NEF service is suggested to be defined in TS29.541;

So an extension to complete the work on SMS_SBI in CT4 by September 2022 is requested.

Contentious Issues:

None.