## Slide 1: CT WG4 Status Report to TSG CT#96
Peter Schmitt
3GPP TSG CT WG4 Chair, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  E-meetings replacing ordinary meeting:
    CT4#109E (electronic meeting)
    CT4#110E (electronic meeting)
Upcoming Meetings
  Ordinary:
    none
  E-meetings replacing ordinary meeting :
    CT4#111E (electronic meeting)

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  441 in CT4#109E*
  518 in CT4#110E*
  *Draft revisions are not counted
Agreed CRs
  Cat B(38)/F(119)/D(2) CT4#109E
  Cat B(28)/F(164)/C(0)/D(0)/A(21), CT4#110E
Agreed pCRs
  42 CT4#109E
  27 CT4#110E
Attendances
    CT4#109E-bis (E-Meeting): 158 active on reflector and during conference calls: ~30
    CT4#110E (E-Meeting): 174 active on reflector and during conference calls: ~30
Other information
    some statistics
  Exchange of 945/924 emails during the meetings on CT4 meeting reflector
  During the meeting on 5 +7 days conference calls using Microsoft Teams, 5+7 Conference calls in total.
  CT4#109Es was 5 days long
  CT4#110E was 7 days long

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-221083 | Rel-18 New WID on Service Based Interface Protocol Improvements Release 18 | China Mobile, China Southern Power Grid Co | The scope of the work includes technical improvements on the service based interface protocol which are not covered by other dedicated work items.
CP-221084 | WID revised Rel-17 CT aspects of the architectural enhancements for 5G multicast-broadcast services | Huawei | For CT4 area the impacts to support MBS security requirements defined in TS 33.501 are added.
CP-221088 | Rel-18 New SID on NRF API enhancements to avoid signaling and storing of redundant data | Nokia, Nokia Shanghai Bell | Study potential optimization solutions for the NRF APIs addressing:
CP-221085 | Rel-17 Revised WID on Service-based support for SMS in 5GC | China Telecom | Impacts due to MSISDN-less MO-SM functionality and potential definition of new services.

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-221265 | Rel-17 Revised_WID on NR Reduced Capability Devices | China Mobile, China Southern Power Grid Co | The objectives to add the Update of UDM services to enable eDRX parameter for NR RedCap devices
CP-221268 | Rel-17 New_WID on enhancement of RAN Slicing for NR | China Mobile, Nokia, Nokia Shanghai Bell, China Southern Power Grid Co | CT4 part to cover RAN slicing for NR requirements from RAN WGs. CT4 impact is in the area of NSSF services.
CP-221267 | Rel-17 CT aspects of Enhancement for Proximity based Services in 5GS | CATT, OPPO | The objectives in the area of CT4 are enhanced to add the support of 5G ProSe Anchor Function services
CP-221106 | Revised WID on CT aspects for enabling Edge Applications | Samsung | Impacts on UDM to support user consent procedures.

## Slide 7: Work Plan (1/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910068 | CT4 aspects of eNPN | eNPN | Rel-17 | C4 | Fri 11/03/22 | 98% | 100% | 
910055 | CT4 aspects of 5G_eLCS_ph2 | 5G_eLCS_ph2 | Rel-17 | C4 | Fri 11/03/22 | 98% | 100% | 
910071 | CT4 aspects for ID_UAS | ID_UAS | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
911031 | CT4 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910062 | CT4 aspects of support of enhanced Industrial IoT | IIoT | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910002 | CT4 aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | Rel-17 | C4 | Sat 12/03/22 | 80% | 99% | Exception sheet is provided as company contribution (CP-221092)
910051 | CT4 aspects of 5G eEDGE | eEDGE_5GC | Rel-17 | C4 | Fri 11/03/22 | 98% | 100% | 
920054 | CT4 aspects of NBI17 | NBI17 | Rel-17 | C4 | Sat 12/03/22 | 100% | 100% | CT4 impacts removed

## Slide 8: Work Plan (2/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910043 | CT4 aspects of eNS_Ph2 | eNS_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910064 | CT4 aspects of Enabling Multi-USIM Devices | MUSIM | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910007 | Start of Pause of Charging via User Plane | SPOCUP | Rel-17 | C4 | Fri 11/06/21 | 100% | 100% | 
900002 | Restoration of PDN Connections in PGW-C/SMF Set | RPCPSET | Rel-17 | C4 | Fri 18/12/20 | 100% | 100% | 
900037 | Enhancement of Inter-PLMN Roaming | EoIPR | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
910058 | CT4 aspects of ATSSS_Ph2 | ATSSS_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910089 | CT4 aspects of eNA_Ph2 | eNA_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910074 | CT4 aspects of 5G_ProSe | 5G_ProSe | Rel-17 | C4 | Fri 11/03/22 | 80% | 90% | 

## Slide 9: Work Plan (3/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
890033 | CT4 aspects of AKMA | AKMA-CT | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
880051 | CT4 aspects of MPS2 | MPS2 | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
890029 | CT4 aspects of SMS_SBI | SMS_SBI | Rel-17 | C4 | 11/03/22 | 45% | 90% | 
880014 | CT4 aspects of BEPoP | BEPoP | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
900036 | Stage 3 (CT4) of eCPSOR_CON | eCPSOR_CON | Rel-17 | C4 | 11/03/22 | 100% | 100% | 
910004 | CT aspects of Integration of GBA into SBA | GBA_5G | Rel-17 | C4 | 11/03/22 | 100% | 100% | 
930045 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C4 | 11/03/22 | 80% | 100% | 
910046 | CT4 aspects on TEI17_SPSFAS | TEI17_SPSFAS | Rel-17 | C4 | 11/06/21 | 100% | 100% | 
930039 | CT4 aspects on System enhancement for redundant PDU session | TEI17_SE_RPS | Rel-17 | C4 | 11/03/22 | 100% | 100% | 
910083 | CT4 aspects on TEI17_DCAMP | TEI17_DCAMP | Rel-17 | C4 | 12/03/22 | 100% | 100% | 

## Slide 10: Work Plan (4/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910086 | CT4 aspects on TEI17_GEM | TEI17_GEM | Rel-17 | C4 | Sat 12/03/22 | 100% | 100% | 
920001 | CT aspects of Support of different slices over different Non 3GPP access | TEI17_N3SLICE | Rel-17 | C4 | Sun 20/06/21 | 100% | 100% | 
920082 | CT4 aspects of N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU | Rel-17 | C4 | 12/09/21 | 100% | 100% | No impact on CT4 specification
880054 | CT4 aspects of SBIProtoc17 | SBIProtoc17 | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
911033 | CT4 aspects of FS_eIMS5G2 | FS_eIMS5G2 | Rel-17 | C4 | 8/12/21 | 100% | 100% | 
900001 | Study on restoration of profiles related to UDR | FS_ReP_UDR | Rel-17 | C4 | 10/12/21 | 100% | 100% | 
890002 | Study on Port Number Allocation Alternatives for New 3GPP Interfaces | FS_PortAl | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
940100 | CT aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C4 | 12/03/22 | 98% | 100% | 

## Slide 11: Work Plan (5/5)
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
940050 | Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | eCryptPr | Rel-17 | C4 | 12/03/22 | 90% | 100% | 
940002 | Restoration of profiles related to UDR | ReP_UDR | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
940003 | Enhancement on the GTP-U entity restart | EGTPUR | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
950001 | Port Number Allocation Alternatives for New 3GPP Interfaces | PortAL | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
950002 | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C4 | 12/03/22 | 98% | 100% | 
9600xx | CT4 aspects on enhancement of RAN slicing for NR | NRslice | Rel-17 | C4 | 10/06/22 |  | 100% | 
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | Rel-18 | C4 | 12/03/22 | 80% | 80% | 
9600xx | NWID on Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | Rel-18 | C4 | /12/23 |  | 0% | 
960002 | SID on NRF API enhancements to avoid signalling and storing of redundant data | FS_NRFe | Rel-18 | C4 | /06/23 |  | 0% | 
xx | CT4 aspects for Enabling Edge Applications | EDGEAPP | Rel-17 | C4 | 10/06/22 | - | 100% | 

## Slide 12: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-221077 | TS 23.540 5G System: Technical realization of Service Based Short Message Service | 1.0.0 | China Telecom | Information and approval
CP-221078 | TS 29.577 IP Short Message Gateway and SMS Router For Short Message | 1.0.0 | Huawei | Information and approval
CP-221079 | TS 29.578 5G System; Mobile Number Portability Services | 1.0.0 | Nokia | Information and approval
CP-221080 | TS 29.579 5G System; Interworking MSC For Short Message Service | 1.0.0 | China Telecom | Information and approval
CP-221081 | TS 29.581 Multicast/Broadcast Service Transport Function services | 1.0.0 | Samsung | Information and approval
CP-221082 | TS 29.559 5G System; 5G ProSe Key Management Services | 1.0.0 | CATT | Information and approval

## Slide 13: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
CP-221087 | Rel-17 Work Item Exception for SMS_SBI | China Telecom | approval
CP-221086 | Rel-17 Work Item Exception for 5G_ProSe | CATT | approval

## Slide 14: Release 15 Status
3 essential corrections are agreed for Rel15 (3 for CT#95, 4 for CT#94, 3 for CT#93) on the WID 5GS_Ph1-CT and TEI15.
solves an inconsistency in the specification
Replace the reference to an outdated draft RFC
Wrong implemented CR.
All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.

## Slide 15: Release 16 Status
23 essential corrections are agreed for Rel-16 (47 for CT#95, 48 for CT#94, 73 for CT#93)
The correction were in the area of the following WIs:
  5G_eSBA, SBIPROTOC16, TEI16, UDICOM, Vertical_LAN.
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.

## Slide 16: Release 17 Status
Overall Rel-17
138 category F,D CRs are agreed for Rel-17 (152 for CT#95 117 for CT#94 and 113 for CT#93e)
29 category B CRs are agreed for Rel-17 (137 for CT#95 147 for CT#94 and 83for CT#93e)
The work plan provides an overview of the work items we are currently active on (see slide 7 to 12)
The slides 17 to 22 provides an extract of the work which might be of interest by CT
6 TSs are send for information and approval
1 TSs work will start in Q3 and intended to be completed in Q3

## Slide 17: Release 17 Status
Title:
  Service-based support for SMS in 5GC(CT4 Lead) [SMS_SBI] (CT4)
Objectives (e.g.):
  Specify service-based interfaces which allow SMSF and UDM to only make use of SBA services in 5GC and avoid resorting to legacy MAP and Diameter interfaces within the PLMN and in roaming scenarios
Key Highlights for CT Plenary‘ s attention:
  the stage 2 TS 23.540 is send for Information and approval.
  the stage 3 TS‘s: 29.577, 29.578, 29.579 are seen as completed and send for Information and approval
  The UDM is enhanced to support SBI indications regarding IP-SM-GW and SMSF.
Next steps:
  IP-SM-GW should indicate whether it support SBI or not, when performing registration in the HSS
  Introduce new NEF service to support SBI-based MO SM transmit.
  WID completion: 90%

## Slide 18: Release 17 Status
Title:
  CT4 aspects of proximity based services in 5GS [5G_ProSe] (CT4)
Objectives (e.g.):
  This work is to specify the CT aspects of proximity based services in 5GS, a new 5G ProSe Anchor Function is introduced by stage 2
Key Highlights for CT Plenary‘ s attention:
  TS 29.559 5G ProSe Key Management Function Services is send for information and approval
  ProseAuthenticate service operation is added to the Nausf_UEAuthentication..
Next steps:
  Add the 5G ProSe Anchor Function services to support proximity based services in 5GS (new function introduced by SA3 depends on SA approval)
  WID completion: 90%

## Slide 19: Release 17 Status
Title:
  CT aspects of the architectural enhancements for 5G multicast-broadcast services [] (CT4)
Objectives :
  The objective of this work item is to specify protocol enhancements and related APIs for 5G multicast-broadcast services based on the normative stage 2 technical specifications
  For MB-SMF provided services for the new 5BMS features
Key Highlights for CT Plenary‘ s attention:
  TS29.581 for Nmb2 service is send for information and approval
  MBS session restoration procedures stage 2 and 3 part are send for approval
  N4mb interface: supported features and content of node and session related messages is specified.
Next steps:
  Cover requirements in the area of Multicast/Broadcast Service Transport services, MBS Security Keys and MBS QoS/Service. Details on these requirements are expected from stage 2 (SA2, SA3, and SA4).
  WID completion: 99%

## Slide 20: Release 17 Status
Title:
  CT4 aspects on enhancement of RAN slicing for NR [NRslice] (new)
Objectives (e.g.):
  Enhancement of NSSF services to support the network slice AS group management
  Potential definition of common date type to support the feature in NR_Slice_Core
Key Highlights for CT Plenary‘ s attention:
  The Nnssf_NSSelection service is updated to support Network Slice AS Group..
  common data type NSAG ID which is used by Nnssf_NSSelectoin and Nnssf_NSSAIAvailability services and possibly in future in other services as well.
Next steps:
  There is a discussion in SA2 on Slice list and priority information for cell reselection, the outcome may impact CT4 specification
  WID completion: 100%

## Slide 21: Release 17 Status
Title:
  CT4 aspects of Support for Minimization of service Interruption [MINT]
Objectives (e.g.):
  The procedures and parameters in order to support configuring "the list of PLMN(s) to be used in disaster condition" by HPLMN.
Key Highlights for CT Plenary‘ s attention:
  The capability of the UE to support is provided by the AMF when performing 3GPP access registration.
  The support of Disaster Roaming indicator is introduced in the UDM, AUSF and AMF.
Next steps:
  none
  WID completion: 100%

## Slide 22: Release 17 Status
Title:
  Service based Interface protocol improvements [SBIProtoc17] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Key Highlights for CT Plenary‘ s attention:
  In TS 29.501 It is clarified that if multiple query parameters are defined for a method on the resource, the logical 'AND' represents the default logical relationship between the query parameters for this resource. The default relation ship can be overwritten by the description in a specification.to an API.
  EE-Subscription retrieval is optimized to request them for multiple network functions with one GET request
Next steps:
  none
  WID completion: 100%

## Slide 23: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 24: For Information to CT
  E-meeting in CT4.
  CT4#109-e and CT4#110e were held taking the feedback from previous e-meetings into account
  The first 3-4 days of the meeting we had dedicated topics per day
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails. The conference calls were scheduled for 3 hours.
  Microsoft teams works well for the conference calls.
  Conference call’s time from 12:00 UTC to 15:00 UTC very late for delegates from Japan (due to summer time in Europe and US) and very early for delegates from US pacific coast.
  Chair's notes are provide before and after each conference call and at eve (21:00 UTC) every day.
  Meeting participation
  Number of registered delegates was similar as for F2F meetings.
  Number of active delegates on the reflector and participating in the conference calls were similar to F2F.
  E-mail exchanges between small number of delegates on special topics are still increasing visible by the decreasing of number of emails on the reflector and pop up of a compromise on the reflector.
  Controversial topics are still tricky and occupy a lot of time and emails until solved or postponed.

## Slide 25: For Information to CT
  Rel-15 and Rel-16 corrections
  All Rel-15 and Rel-16 corrections are agreed as essential corrections.
Rel-17
  The CRs were agreed using the status of stage 2 at the beginning of the CT4 meeting.
  we still receive requirements from stage 2 from SA2, SA3 and SA4.
  for 1 topic we had to postpone CRs because of outstanding decision in stage 2. SA2 did not reach consensus on a reply LS to CT3/CT4. CT4(/CT3) needs an answer to complete the stage 3 work in Q3.
  On some topics we need to align our stage 3 with stage 2 which are reflected in the exception sheet.
  Stage 2 shall stop adding requirement in the plenary just before stage 3 freeze and specially in the plenary just before OpenAPI freeze.
3GPP forge
  The user manual for 3GPP forge needs update to align with latest updates of the tool. Once done it is MCC task to make it available.

## Slide 26: For Action to CT
Approve the exception sheets provided by CT4 to allow CT4 to continue the work on Rel-17 topics and to complete the outstanding requirement's received (and will receive) from stage2.
CT should remind SA that stage 2 requirements shall not be agreed in parallel when stage 3 has to finalize the work on a release. It is impossible to cover new requirements received just before the last day of a meeting .

## Slide 27: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions via email and in the conference calls
  Thanks the CT4 vice chairs for their support before and during the meetings.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC
  Thanks to ETSI support and providing the IT facilities.

## Slide 28: Annex

## Slide 29: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-223386 | Fqdn Data Type Definition | 29.510 | 0704 | 29.521 CR 0145 29.563 CR 0061 29.573 CR 0100 29.556 CR 0004 | CT3 CT4 CT4 CT4
C4-223252 | N9 forwarding tunnel between ULCLs controlled by I-SMF | 29.244 | 0631 | 29.502 CR 0553 | CT4
C4-223402 | DNS Query Filter Encoding | 29.244 | 0642 | 29.571 CR 0362 | CT4
C4-223117 | NSWO in 5GS | 29.273 | 0531 | 23.003 CR 0633 | CT4
C4-223441 | Released PDU Sessions during Registration | 29.502 | 0564 | 29.518 CR 0726 | CT4
C4-223405 | Protocol support for restoration procedures for Home Routed PDU Sessions or PDU sessions with an I-SMF | 29.502 | 0565 | 23.527 CR 0057 | CT4
C4-223406 | Protocol support for restoration procedures for Home Routed PDU Sessions or PDU sessions with an I-SMF | 29.502 | 0566 | 23.527 CR 0058 | CT4
C4-223291 | Removal of apiVersion from resource URI variables tables | 29.502 | 0567 | 29.501 CR 0125 | CT4
C4-223446 | UDR Restoration | 29.503 | 0891 | 23.527 CR 0046 | CT4

## Slide 30: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-223428 | UDM to support Optimized EventExposure Subscriptions Data access over Nudr | 29.504 | 0190 | 29.505 CR 0433 | CT4
C4-223447 | UDR Restoration | 29.504 | 0191 | 23.527 CR 0046 | CT4
C4-222112 | MBS Service Area Information for Location dependent MBS session | 29.510 | 0700 | 29.571 CR 0346 | CT4
C4-222373 | MBS Service Area Information for Location dependent MBS session | 29.518 | 0718 | 29.571 CR 0346 | CT4
C4-222114 | MBS Service Area Information for Location dependent MBS session | 29.532 | 0010 | 29.571 CR 0346 | CT4
C4-223401 | Using FQDN Pattern Matching Rule for fqdnPatternList | 29.556 | 0003 | 29.571 CR 0362 | CT4
C4-223399 | Reporting NG-RAN failure to MB-SMF | 29.518 | 0746 | 23.527 CR 0048 23.527 CR 0056 | CT4 CT4

## Slide 31: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-222143 | FilterAnyUE feature | 29.504 | 0183 | 29.519 CR 0326 | CT3
C4-222366 | Missing supported features in Nudr service | 29.504 | 0184 | 29.519 CR 0328 | CT3
C4-223016 | OAuth2 scopes for policy data | 29.504 | 0186 | 29.519 CR 0339 | CT3
C4-223424 | OAuth2 scopes for application data | 29.504 | 0188 | 29.519 CR 0337 | CT3
C4-223074 | OAuth2 scopes for exposure data | 29.504 | 0189 | 29.519 CR 0338 | CT3
C4-223286 | Update of description of feature ConditionalSubscriptionWithExcludeNotification | 29.504 | 0192 | 29.519 CR 0330 | CT3
C4-223115 | Removal of Editor's note for MB-UPF failure without restart | 23.527 | 0053 | 38.413 CR 0813 | RAN3
C4-223377 | Broadcast MBS Session Release Require procedure | 29.518 | 0734 | 23.247 CR 0102 38.413 CR 0813 | SA2 RAN3

## Slide 32: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-223426 | Emergency service session continuity | 29.272 | 0837 | 23.502 CR 349 | SA2
C4-223390 | SOR-SNPN-SI Support Indication | 29.503 | 0890 | 23.221 CR 915 | SA2
C4-223345 | Event Reporting in RRC inactive state | 29.518 | 0747 | 23.273 CR 0228 | SA2
C4-223368 | Removal of NSACF from HPLMN in LBO Model | 29.536 | 0012 | 23.501 CR 3582 | SA2
C4-223232 | S-NSSAI in Create DNS context | 29.556 | 0005 | 23.548 CR 0054 | SA2
C4-223304 | UE MINT support indicator | 29.503 | 0870 | 23.501 CR 3628 23.502 CR 3467 | SA2 SA2
C4-223237 | Network-initiated Deregistration if disaster condition is no longer being applicable | 29.503 | 0882 | 23.501 CR 3626 23.502 CR 3421 | SA2 SA2
C4-223036 | SMF UP remote provisioning capability | 29.510 | 0716 | 23.501 CR 3609 23.502 CR 3445 | SA2 SA2
C4-223495 | Nnssf_NSSelection service update to support NSAG | 29.531 | 0131 | 23.501 CR 3317 23.501 CR 3539 23.502 CR 3300 | SA2 SA2 SA2
C4-223494 | Nnssf_NSSAIAvailability service update to support NSAG | 29.531 | 0132 | 23.501 CR 3317 23.501 CR 3539 23.502 CR 3300 | SA2 SA2 SA2
C4-223514 | NSAG ID | 29.571 | 0355 | 23.501 CR 3317 23.501 CR 3539 23.502 CR 3300 | SA2 SA2 SA2

## Slide 33: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chair
Peter.schmitt@huawei.com