## Slide 1: CT WG3 Status Report to TSG CT#98e
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#125, (14th - 18th November, 2022) in Toulouse, France
Upcoming Meeting
  CT3#126, (27th February - 03rd March, 2023) in Athens, Greece
F2F participants in CT3#125 meeting, Toulouse France

## Slide 4: TSG WG CT3 Statistics
CT3#125:
Number of handled documents
  784 documents allocated
Agreed CRs
  Cat B/C/F : 28/0/323
Agreed pCRs
  None
Attendances
  238 registered/ 194 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-223202 | New WID on TEI18 Enhancement of Application Detection Event Exposure | TEI18_ADEE | China Mobile | The objective of this work item is to enhance the event exposure in the PCF for the PDU session. | Rel-18
CP-223203 | New WID on CT aspects of General Support of IPv6 Prefix Delegation in 5GS | TEI18_IPv6PD | Ericsson | The objective is to provide requirements in specifications under the remit of CT WGs to support the stage 2 requirements agreed under stage 2 for general support of IPv6 Prefix Delegation in 5GS. | Rel-18
CP-223204 | New WID on CT aspects of 5G System with Satellite Backhaul | 5GSATB | CATT | The objective is to develop the specifications under the remit of CT WGs for the stage 2 requirements. | Rel-18
CP-223205 | New WID on Timing Resiliency and URLLC enhancements | TRS_URLLC | Nokia | The objective is to specify the CT aspects of the Timing Resiliency and URLLC enhancements. | Rel-18
CP-223206 | New WID on Extensions to the TSC Framework to support DetNet | DetNet | Ericsson | The objective is to specify the stage-3 requirements in specifications under the remit of CT WGs for the stage-2 requirements. | Rel-18
CP-223207 | New WID on CT aspects for Enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Samsung | The objective is to define the protocol aspects and related APIs for enabling edge applications based upon the normative Stage 2 technical specifications. | Rel-18
CP-223208 | New WID on Rel-18 enhancements of session management policy control | SMPC18 | Huawei | The objective is to specify the stage 3 procedures related to the technical improvements identified for session management policy control. | Rel-18
CP-223209 | New WID on CT aspects of enhancement of 5G UE Policy | eUEPO | Intel | The objective is to specify the CT aspects of eUEPO in 5GS and EPS. | Rel-18
CP-223210 | New WID on CT aspects of 5G System Enabler for Service Function Chaining | SFC | Intel | The objective is to specify the CT aspects of SFC. | Rel-18
CP-223211 | New WID on Enhancement of Network Automation Enablers | eNetAE | Huawei | The objective is to specify the technical improvements and enhancements to the network data analytics related services in Release 18 stage 3 level not covered by other work items and not including the implementation of the missing critical requirements in previous releases. | Rel-18

## Slide 6: Rel-18 Work Plan – CT3 led (1/1)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960054 | Rel-18 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI18 | Rel-18 | C3 | 12/23 | 0% | 15% | CP-221330 | 
970045 | Rel-18 Enhancements of UE Policy Control | UEP18 | Rel-18 | C3 | 12/23 | 0% | 15% | CP-222131 | 
 | Enhancement of Network Automation Enablers | eNetAE | Rel-18 | C3 | 12/23 |  | 30% | CP-223211 | 
 | Timing Resiliency and URLLC enhancements | TRS_URLLC | Rel-18 | C3 | 12/23 |  | 0% | CP-223205 | 
 | Extensions to the TSC Framework to support DetNet | DetNet | Rel-18 | C3 | 12/23 |  | 0% | CP-223206 | 
 | CT aspects of 5G System with Satellite Backhaul | 5GSATB | Rel-18 | C3 | 12/23 |  | 0% | CP-223204 | 
 | CT aspects of 5G System Enabler for Service Function Chaining | SFC | Rel-18 | C3 | 12/23 |  | 0% | CP-223210 | 
 | CT aspects of enhancement of 5G UE Policy | eUEPO | Rel-18 | C3 | 12/23 |  | 0% | CP-223209 | 
 | CT aspects for Enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Rel-18 | C3 | 12/23 |  | 0% | CP-223207 | 
 | Rel-18 enhancements of session management policy control | SMPC18 | Rel-18 | C3 | 12/23 |  | 0% | CP-223208 | 
 | CT aspects of General Support of IPv6 Prefix Delegation in 5GS | TEI18_IPv6PD | Rel-18 | C3 | 12/23 |  | 0% | CP-223203 | 
 | TEI18 on Enhancement of Application Detection Event Exposure | TEI18_ADEE | Rel-18 | C3 | 06/23 |  | 0% | CP-223202 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 7: Rel-18 Work Plan – Non-CT3 led (1/1)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960060 | Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | Rel-18 | C3 | 12/23 | 0% | 15% | CP-221083 | 
970048 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C3 | 12/23 | 0% | 15% | CP-223102 | 
 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | SEAL_Ph3 | Rel-18 | C3 | 12/23 |  | 5% | CP-223112 | 
 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | eNPN_Ph2 | Rel-18 | C3 | 12/23 |  | 15% | CP-223104 | 
 | Support for 5WWC Phase 2 | 5WWC_Ph2 | Rel-18 | C3 | 12/23 |  | 0% | CP-223114 | 
 | Secondary DN authentication and authorization in EPC IWK cases | TEI18_SDNAEPC | Rel-18 | C3 | 12/23 |  | 0% | CP-223111 | 
 | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | eNSAC | Rel-18 | C3 | 06/23 |  | 0% | CP-223026 | 
 | CT aspects of application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Rel-18 | C3 | 12/23 |  | 0% | CP-223107 | 
 | CT aspects of SEAL data delivery enabler for vertical applications | SEALDD | Rel-18 | C3 | 12/23 |  | 0% | CP-223108 | 
 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | C3 | 12/23 |  | 0% | CP-223110 | 
 | CT aspects of enhancement to the 5GC location services - phase 3 | 5G_eLCS_Ph3 | Rel-18 | C3 | 12/23 |  | 0% | CP-223023 | 
 | CT Aspects of Edge Computing Phase 2 | EDGE_Ph2 | Rel-18 | C3 | 06/23 |  | 0% | CP-223025 | 
 | CT aspect of Seamless UE context recovery | SUECR | Rel-18 | C3 | 09/23 |  | 0% | CP-223113 | 
 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C3 | 12/23 |  | 0% | CP-223103 | 

## Slide 8: TS/TR sent to CT Plenary
TDoc # | Title | Version | Rapporteur | Sent for
N/A |  |  |  | 

## Slide 9: Exception sheet for work item
TDoc # | Title | Rapporteur | Remaining Issues | Expected Completion Date
N/A |  |  |  | 

## Slide 10: Release 18 Status - General
Agreement or endorsement of new/revised Rel-18 WIDs:
  10 new WIDs (i.e. eNetAE, TRS_URLLC, DetNet, 5GSATB, SFC, eUEPO, EDGEAPP_Ph2, SMPC18, TEI18_IPv6PD, TEI18_ADEE) are agreed, wherein, 8 of them are depending on Rel-18 stage 2 requirements, 2 of them are pure stage 3 WIDs;
  11 new WIDs (i.e. SEAL_Ph3, eNPN_Ph2, 5WWC_Ph2, TEI18_SDNAEPC, eNSAC, V2XAPP_Ph3, SEALDD, 5G_ProSe_Ph2, 5G_eLCS_Ph3, EDGE_Ph2, SUECR) and 2 revised WIDs (IMSProtoc18, MCProtoc18) are endorsed.
28 CRs with Category B and 146 CRs with Category F are agreed in Rel-18, mainly targeting NBI18, SBIProtoc18 and UEP18 WIs and some new WIs, i.e. eNetAE, SEAL_Ph3, eNPN_Ph2.
CT3-CT4 coordination on Rel-18 UEP18 WI:
  Joint session on 14th Nov. 2022 to discuss about feature (re)negotiation during AMF relocation
  Both WGs agreed to adopt the solution in which the target AMF (re)negotiates the features with the PCF during inter-AMF mobility using the Policy Association Update procedure.

## Slide 11: Release 18 Status (1/2)
NBI18 [Enhancements of 3GPP Northbound and Application Layer interfaces and APIs Rel-18] with 15% completion
  Most CRs are alignments with the SBI template, the addition/correction of some description fields in the OpenAPI descriptions, various editorial corrections, etc.
SBIProtoc18 [Service Based Interface Protocol Improvements Release 18] with 15% completion
  Addition of the missing 502 status code in the OpenAPI descriptions, support of immediate reporting for Policy Data at the UDR, the addition/correction of some description fields in the OpenAPI descriptions, etc.
UEP18 [Enhancements of UE Policy Release 18] with 15% completion
  Support of feature awareness during UE mobility with AMF change
  Contribution(s) are expected in subsequent meeting(s) on feature (re)negotioation about UE policy control in roaming scenario
IMSProtoc18 [IMS Stage-3 IETF Protocol Alignment] with 15% completion
  Support of IETF draft-ietf-sipcore-multiple-reasons

## Slide 12: Release 18 Status (2/2)
eNetAE [Enhancement of Network Automation Enablers] with 30% completion
  Enhancement of User consent for NWDAF/DCCF data and/or analytics management
  Corrections on the name of data structures, features and other alignments based on the reply LSs from SA2
SEAL_Ph3[Service Enabler Architecture Layer for Vertical Phase 3] with 5% completion
  Definition of the Update_Unicast_QoS_Monitoring service operation (using both PUT and PATCH options) in the SS_NetworkResourceMonitoring API
eNPN_Ph2 [CT aspects of Enhanced support of Non-Public Networks Phase 2] with 15% completion
  Support of equivalent SNPN in 5GS
Quite few contributions to enhance the functionalities & descriptions for different WIs (TEI18 + WI code CRs).

## Slide 13: Release 17 Status - General
163 CRs with Cat. F are agreed in Rel-17.
Essential corrections mainly based on further received stage 2 reply LSs and/or alignment with other stage 3 specifications.
CT3-CT4 coordination on Rel-17 ID_UAS WI
  Joint session on 14th Nov. 2022 to discuss about the support of AA Payload type indication into UUAA and C2 authorization procedures
  Both WGs agree to support AA payload type into UUAA and C2 authorization procedures

## Slide 14: Release 17 Status (1/4)
MPS2 [Multimedia Priority Service (MPS) Phase 2]
  Correction on attribute name of policy control request trigger
AKMA-CT [Authentication and key management for applications based on 3GPP credential in 5G]
  Corrections to UE ID provided to the AF during AKMA Application Key Request. SUPI shall not be exposed to external AF, and GPSI will not be provided to the AF if the “indication of UE ID not needed” is set to “true”
EDGEAPP [CT aspects for Enabling Edge Applications]
  Completion of AF specific UE Id retrieval (mainly on user consent management and notification URIs)
  Various essential corrections to the EES/ECS APIs (e.g. attribute name, presence condition, cardinality, status code in responses, etc.)
  An LS is sent to SA6 asking for further clarification on usage of EAS type in EAS Profile
TEI17_DCAMP [CT aspects on Dynamically Changing AM Policies in the 5GC]
  Support of multiple S-NSSAI and DNN pairs to align with the OpenAPI file
  Other miscellaneous changes (e.g. attribute names, data types, cardinality of some attributes, etc.)

## Slide 15: Release 17 Status (2/4)
IIoT [CT aspects of support of enhanced Industrial IoT]
  Support of multiple Ethernet flows in Ntsctsf_QoSandTSCAssistance API
  An outgoing LS is sent to SA2 on further clarification about the scenario and possible solution(s) on AF updates the required QoS from normal QoS requirement into time sensitive QoS requirement
eNPN [CT aspects of Enhanced support of Non-Public Networks]
  Support of SNPN Identifier
ID_UAS [CT aspects for Support of Uncrewed Aerial Systems Connectivity, Identification, and Tracking]
  DN Authorization Profile Index and DN authorized Session AMBR are included during UAV authentication and authorization response
  Support of AA payload type in UUAA and C2 authorization procedures
eEDGE_5GC [CT Aspects of 5G eEDGE]
  Correction on data type within HTTP GET response during EAS deployment information retrieval procedure

## Slide 16: Release 17 Status (3/4)
5G_ProSe [CT aspects of proximity based services in 5GS]
  Corrections on data types and API of Naf_ProSe service
  An LS is sent to SA2 asking for further clarifications on the dedicated DNN for 5G ProSe L3 UE-to-Network Relay connectivity
eNA_Ph2 [Enablers for Network Automation for 5G - phase 2]
  Introduction of time stamps provided by NWDAF/DCCF/ADRF/MFAF during data and/or analytics notification procedures, in order to align with stage 2 further requirements
  An LS is sent to SA2 for further clarification about historical analytics and Slice Load Level Analytics
  Other miscellaneous corrections (e.g. feature names, reference numbers, data types and cardinality of some attributes for Nnwdaf/ Ndccf/Nadrf services)
5GSAT_ARCH-CT [CT aspects of 5GC architecture for satellite networks]
  Correction on Satellite backhaul change report

## Slide 17: Release 17 Status (4/4)
NBI17 [Enhancements of 3GPP Northbound Interfaces and Application Layer APIs]
  Most CRs are related to align the handling of application errors with other specifications and the addition of missing atributes or status codes
5MBS [CT aspects of the architectural enhancements for 5G multicast-broadcast services]
  Most CRs are related to corrections on resources, attributes, data types and cardinalities for MBS PCF APIs, MBSF APIs and the related NEF APIs (e.g. MBSSession API)
  Resolution of remaining open issues during MBS Policy Association Establishment and Termination procedures
  Definition of the remaining necessary descriptions of MBS related signalling procedures in TS 29.513.
EVEX [CT aspects of 5GMS AF Event Exposure]
  Completion of the Data Access Profile related procedures
  Corrections on features and event types of some attributes, etc.
Quite few contributions to enhance functionality & descriptions for different WIs (TEI17 + WI code CRs).

## Slide 18: Pre-Release 17 Status
No CRs are agreed in pre-Release 15.
8 CRs (Cat. F) are agreed in Release 15, i.e. 1 CR on 5GS_Ph1-CT, 6 CRs on CAPIF-CT WI and 1 CR to update the OpenAPI version for Rel-15 impacted API.
6 CRs (Cat. F) are agreed in Release 16, i.e.
  1 CR under 5G_eLCS WI to correct the minimum items in the GET response of NEF LpiParametersProvision API
  1 CR under 5G_URLLC WI to correct the attribute name of policy control request trigger
  1 CR under eNAPIs WI to add 204 status code for resource modification procedures and remove 3XX status codes for the NEF ServiceParameter API
  1CR under SEAL WI to correct presence and cardinality related issues within the SS_NetworkResourceAdaptation API
  2 CRs under TEI16 WI to update the OpenAPI version for Rel-16 impacted APIs.
Corrections not considered as FASMO were moved to further releases.

## Slide 19: Backward Incompatible Changes
None

## Slide 20: For Information to CT
CT3 work focused on:
  Agreeing/endorsing revised and new Rel-18 Work Items, starting the specification of Rel-18 Work items
  Continuous corrections on Rel-17 Work Items to align with stage 2 requirement or stage 3 specifications and apply essential corrections
  Essential corrections on Release 16 & Release 15 specifications
CT3-CT4 coordination on WIs impacting both WGs
  Joint session held on evening session of Nov. 14th, 2022
  Discussion and conclusion on two topics:
    Rel-17 ID_UAS WI : support of AA Payload type indication into UUAA and C2 authorization procedures
    Rel-18 UEP18 WI: feature (re)negotiation during AMF relocation
Good and efficient progress in the CT3 F2F meeting

## Slide 21: For Action to CT
No identified action

## Slide 22: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of e-meetings and coordination activities.

## Slide 23: Annex

## Slide 24: CRs for conditional approval (1/1)
TDoc # | Title | Spec | CR# | Dependency
C3-225636 | Corrections in the error budget calculation | 29.565 | 0029 | TS 23.502 CR#3573
C3-225637 | Corrections of the TSCTSF usage determination in AF session with QoS | 29.522 | 0737 | TS 23.502 CR#3527
C3-225520 | Correction related to applicability of traffic correlation indicator | 29.512 | 0976 | TS 23.501 CR#3663 TS 23.503 CR#0732
C3-225521 | Correction related to applicability of traffic correlation indicator | 29.519 | 0366 | TS 23.501 CR#3663 TS 23.503 CR#0732
C3-225522 | Correction related to applicability of traffic correlation indicator | 29.522 | 0757 | TS 23.501 CR#3663 TS 23.503 CR#0732
C3-225406 | SNPN mobility | 29.512 | 0992 | TS 23.501 CR#3730 TS 23.502 CR#3569
C3-225407 | SNPN to SNPN inter-AMF mobility | 29.513 | 0410 | TS 23.501 CR#3730 TS 23.502 CR#3569
C3-225628 | SNPN mobility | 29.514 | 0451 | TS 23.501 CR#3730 TS 23.502 CR#3569
C3-225410 | SNPN mobility | 29.523 | 0081 | TS 23.501 CR#3730 TS 23.502 CR#3569
C3-225411 | SNPN mobility | 29.525 | 0230 | TS 23.501 CR#3730 TS 23.502 CR#3569

## Slide 25: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com