## Slide 1: CT WG4 Status Report to TSG CT#98e
Peter Schmitt
3GPP TSG CT WG4 Chair, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#113 Toulouse (France)
  E-meetings replacing ordinary meeting:
    none
Upcoming Meetings
  Ordinary:
    CT4#114 Athens (Greek)
  E-meetings replacing ordinary meeting :
    none
  CT4 agreed to cancel CT4#116bis (June) meeting.
  The Meeting was seen to close to plenary and baseline TSs would not be ready early enough to prepare contributions. So one F2F meeting should be sufficient in Q3 for Rel-18 at that point in time.

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  657 in CT4#113
Agreed CRs
  Cat B(18)/F(198)/D(1) CT4#113
Agreed pCRs
  10 CT4#113
Attendances
    CT4#113 (E-Meeting): 209 (+39 remote attendance)
Other information
    some statistics
  In Meeting rooms we had 10 to 50 delegates depending on the topic.
  Up to 10 delegates followed the CT4 meeting using Microsoft Teams
  CT4#113 was 5 days long

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-223021 | WID new on 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | Ericsson | Enhancements for MT data/signalling handling during UE unreachable time due to long eDRX (i.e., >10.24s) for UE in CM-CONNECTED with RRC_INACTIVE state
CP-223022 | WID new CT aspects on Multiple location report for MT-LR Immediate Location Request for regulatory services | Ericsson | Updates to LMF and AMF interface to include the indication for acceptance of INTERMEDIATE response, GMLC contact address and LIR reference number in Nlmf_Location_DetermineLocation service operation
CP-223023 | WID new on CT aspects of enhancement to the 5GC location services - phase 3 | CATT | Continuation of the work of Rel-16 and Rel-17 by adding the support of: e.g. of user plane positioning, enhanced positioning architecture for NPN deployment, local area restriction for an LMF and GMLC, interaction between Location Service and NWDAF,…
CP-223024 | WID new on Enhancement of Shared Data Handling | Huawei | Extend the granularity of shared data ID to identify multiple types of shared data or shared data for a specific NF type, which may facilitate the retrieving and notification mechanism.
CP-223025 | WID new CT Aspects of Edge Computing Phase 2 | Huawei | Continuation of the work of Rel-17 by adding the support of: e.g. accessing an EHE in a VPLMN when roaming, fast and efficient network exposure improvements, influencing UPF and EAS (re)location for collections of UEs, providing improvements related to GSMA OPG for EHE operated by a separate party,..
CP-223026 | WID new on Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | ZTE | support newly defined NEST attribute(s) in GSMA NG.116 v7.0, and fulfil the corresponding new requirement for network slice admission control.

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-223103 | WID revised Protocol enhancements for Mission Critical Services | Ericsson | CT4 part covers: to improve solutions on MCPTT introduced in previous releases, no new stage 2 requirements in Rel-18.
CP-223104 | WID new CT aspects of Enhanced support of Non-Public Networks Phase 2 | Ericsson | CT4 part covers: e.g. Support for enhanced mobility enabling support for idle and connected mode mobility between SNPNs without new network selection, Definition of identifiers and FQDNs for access to an SNPN via non-3GPP access,
CP-223105 | WID new on mission critical system migration and interconnection enhancements | Nokia, Nokia Shanghai Bell | CT4 part covers the necessary stage-3 protocols for interaction between SIP databases of the partner and primary systems.
CP-223110 | WID new on CT aspects of proximity based services in 5GS Phase 2 | CATT | Continuation of work started in Rel-17, CT4 part covers: e.g. in AMF PCF selection and control plane based security procedures for 5G ProSe UE-to-UE relay, in the PAnF and AUSF control plane based security procedures for 5G ProSe UE-to-UE relay; in UDM and UDR storage of subscription data related to 5G ProSe UE-to-UE relay
CP-223111 | WID new Rel-18 New WID on Secondary DN authentication and authorization in EPC IWK cases | Nokia, Nokia Shanghai Bell | CT4 part covers: Adding the EAP-based secondary authentication and authorization by DN-AAA over EPC procedure to the list of stage 2 procedures using the GTP-C Update Bearer Request procedure
CP-223113 | WID new Rel-18 CT aspects of Seamless UE session context recovery | Samsung | CT4 part covers: Enhance AMF APIs to support Unavailability Period Duration for "LOSS_OF_CONNECTIVITY” monitoring event.
CP-223114 | WID new Rel-18 New WID on support for 5WWC, Phase 2 | Nokia, Nokia Shanghai Bell | Continuation of work in Rel-17, CT4 part covers: e.g. definition of the Prefixed N3IWF OI FQDN and the Prefixed N3IWF TA FQDN for Slice-specific N3IWF address resolution.

## Slide 7: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-223203 | WID new Rel-18 CT aspects of General Support of IPv6 Prefix Delegation in 5GS | Ericsson | CT4 part covers: e.g. Potentially, update the IPv6 prefix delegation via DHCPv6 with general support for SMF or UPF based IPv6 prefix allocation in 5GS.
CP-223204 | New WID on CT aspects of 5G System with Satellite Backhaul | CATT | CT4 part covers: e.g. enhancements for SMF services to support dynamic satellite backhaul information and to receive GEO satellite ID from AMF to determine the DNAI
CP-223205 | WID new Rel-18 New WID on 5G Timing Resiliency and TSC & URLLC enhancements | Nokia, Nokia Shanghai Bell | CT4 part covers: Subscription data extensions for controlling 5G time synchronization and e.g. Potential impacts to support the communication between the SMF (with CUC functionality) and the UPF (acting as a Talker/Listener), e.g. via a new Transparent Container on the N4 interface and to select a UPF supporting the Talker/Listener function, …
CP-223206 | WID new Rel-18 Extensions to the TSC Framework to support DetNet | Ericsson | CT4 part covers: e.g. 5GS DetNet node reporting Potential update to provide node and interface information by the UPF.
CP-223210 | WID new Rel-18 CT aspects of 5G System Enabler for Service Function Chaining | Intel | CT4 part covers: e.g. possible enhancements to support Traffic Steering Policy and Service Function Chaining in the UPF.

## Slide 8: Work Plan CT4 (1/3)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
970046 | CT4 aspects of UEP18 | UEP18 | 15/12/2023 | 0% | CP-222238 | 0% | Rapporteur: Ericsson,
960001 | CT4 aspects of SBIProtoc18 | SBIProtoc18 | 12/12/2023 | 5% | CP-221083 | 10% | Rapporteur: China Mobile
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 12/12/2023 | 80% | CP-183245 |  | Rapporteur: Huawei,
960002 | Study on NRF API enhancements to avoid signaling and storing of redundant data | FS_NRFe | 08/06/2023 | 10% | CP-221088 | 25% | Rapporteur: Nokia,
740058 | (IETF) Diameter Load Information Conveyance (draft-ietf-dime-load) --> RFC 8583 | DLoCMe | 15/03/2017 | 90% | CP-160645 | =>100% | Reported some time ago as completed
980001 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | NR_REDCAP_Ph2 | 12/12/2023 | new | CP-223021 | 50% | Rapporteur: Ericsson, CT4 lead
980002 | CT aspects on Multiple Location report for MT-LR Immediate Location Request | TEI18_MLR | 12/12/2023 | new | CP-223022 | 0% | Rapporteur: Ericsson, CT4 lead
980003 | CT aspects of enhancement to the 5GC location services - phase 3 | 5G_eLCS_Ph3 | 12/12/2023 | new | CP-223023 | 0% | Rapporteur: CATT, CT4 lead
980004 | Enhancement of Shared Data ID and Handling | ShDatID_H | 12/09/2023 | new | CP-223024 | 0% | Rapporteur: Huawei, CT4 lead
980005 | CT Aspects of Edge Computing Phase 3 | EDGE_Ph2 | 12/12/2023 | new | CP-223025 | 0% | Rapporteur: Huawei, CT4 lead
980006 | Enancements on NSAC for maximum number of UEs with at least one PDU Session/PDN connection | eNSAC | 12/06/2023 | new | CP-223026 | 0% | Rapporteur: ZTE, CT4 lead

## Slide 9: Work Plan CT4 (2/3)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
 | Protocol enhancements for Mission Critical Services | MCProtoc18 | 12/12/2023 | new | CP-223103 | 50% | Rapporteur: Ericsson, CT1 Lead
 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | eNPN_Ph2 | 12/12/2023 | new | CP-223104 | 15% | Rapporteur: Ericsson, CT1 Lead
 | Mission critical system migration and interconnection enhancements | eMCSMI_Irail | 12/12/2023 | new | CP-223105 | 0% | Rapporteur: Nokia, CT1 Lead
 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | 12/12/2023 | new | CP-223110 | 0% | Rapporteur: CATT, CT1 lead
 | Secondary DN authentication authorization in EPC IWK cases | TEI18_SDNAEPC | 12/12/2023 | new | CP-223111 | 0% | Rapporteur: Nokia, CT1 Lead
 | CT aspects of Seamless UE context recovery | SUECR | 12/12/2023 | new | CP-223113 | 0% | Rapporteur: Samsung, CT1 Lead
 | Support for 5G Wireless Wireline Convergence (5WWC) Phase2 | 5WWC_Ph2 | 12/12/2023 | new | CP-223114 | 40% | Rapporteur: Nokia, CT1 Lead

## Slide 10: Work Plan CT4 (3/3)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
 | CT aspects of General Support of IPv6 Prefix Delegation in 5GS | TEI18_IPv6PD | 12/12/2023 | new | CP-223203 | 0% | Rapporteur: Ericsson, CT3 lead
 | CT aspects of 5G System with Satellite Backhaul | 5GSATB | 12/12/2023 | new | CP-223204 | 0% | Rapporteur: CATT, CT3 Lead
 | 5G Timing Resilience and URLLC enhancements | TRS_URLLC | 12/12/2023 | new | CP-223205 | 0% | Rapporteur: Nokia, CT3Lead
 | Extensions to the TSC Framework to support DetNet | DetNet | 12/12/2023 | new | CP-223206 | 0% | Rapporteur: Ericsson, CT3 Lead
 | CT aspects of 5G System Enabler for Service Function Chaining | SFC | 12/12/2023 | new | CP-223210 | 0% | Rapporteur: Intel, CT3 lead

## Slide 11: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
None this time

## Slide 12: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 13: Release 14 Status
Overall Rel-14 (no Change to the work plan)
1 essential corrections is agreed for Rel14 (first CR this year) on the WID MCImp-eMCPTT-CT.
Added User-Data-Id to "Data Pull Request" command to be able to request a specific user profile of an MCX user. This was identified during an ETSI Plugtest, that if a MCX user has more than one user profile a specific profile could not be fetched.
The CR is agreed by consensus and we agreed that it fulfill FASMO criteria.

## Slide 14: Release 15 Status
Overall Rel-15 (no Change to the work plan)
no essential correction is agreed for Rel15 this time (1 for CT#97, 3 for CT#96, 3 for CT#95).

## Slide 15: Release 16 Status
Overall Rel-16 (no Change to the work plan)
11 essential corrections are agreed for Rel-16 (26 for CT#97, 23 for CT#96, 47 for CT#95)
The corrections were in the area of the following WIs:
  5G_CIoT, 5G_eLCS, 5GS_Ph1-CT, MONTE-CT, TEI16.
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.

## Slide 16: Release 17 Status
Overall Rel-17 (no Change to the work plan)
81 category F CRs are agreed for Rel-17 (187 for CT#97e, 128 for CT#96 and 152 for CT#95)
The correction were in the area of the following WIs:
  5MBS, 5G_ProSe, SBIProtoc17, eEDGE_5GC, IoT_SAT_ARCH_EPS, eNPN, ID_UAS, MINT, RepUDR, NSWO_5G, IoT, eNS-Ph2 ,TEI17, 5G_CIoT-Ph1.
The slides 17 to 19 provides an extract of the work which might be of interest by CT

## Slide 17: Release 17 Status
Title:
  CT aspects of the architectural enhancements for 5G multicast-broadcast services [5MBS] (CT4)
Objectives :
  The objective of this work item is to specify protocol enhancements and related APIs for 5G multicast-broadcast services based on the normative stage 2 technical specifications
  For MB-SMF provided services for the new 5BMS features
Key Highlights for CT Plenary‘ s attention:
  MB-SMF may not request MB-UPF to start/stop delivery of data to restarted/failed NG-RAN Node if multiple NG-RAN nodes share a common user-plane entity.
  description is added how MB-SMF performs Activation and Deactivation of a Multicast MBS session towards the MB-UPF
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 18: Release 17 Status
Title:
  CT4 aspects of proximity based services in 5GS [5G_ProSe] (CT4)
Objectives (e.g.):
  This work is to specify the CT aspects of proximity based services in 5GS, a new 5G ProSe Anchor Function is introduced by stage 2
Key Highlights for CT Plenary‘ s attention:
  The 5G DDNMF FQDN shall be constructed as follows: "ddnmf.5gc.mnc<MNC>.mcc<MCC>.pub.3gppnetwork.org"
  Align the name of PRUK ID and 5GPRUK ID with SA3 agreement (UP PRUK ID , CP PRUK ID).
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 19: Release 17 Status
Title:
  Service based Interface protocol improvements [SBIProtoc17] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Key Highlights for CT Plenary‘ s attention:
  3gpp-Sbi-Originating-Network-Id header which identifies the source of the message is enhanced by an FQDN indicating the node which has inderted the header.
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 20: Release 18 Status
Overall Rel-18
103 category F and D CRs are agreed for Rel-18 (8 for CT#97e)
18 category B CRs were agreed for Rel-18 (9 for CT#97e)
The work plan provides an overview of the work items we are currently active on (see slide 8 to 10)
The slides 21 to 23 provides an extract of the work which might be of interest by CT

## Slide 21: Release 18 Status
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Progress since CT#97e :
  62 CRs for TS 29.501, TS 29.501, TS 29.502, TS 29.503, TS 29.504, TS 29.505, TS 29.509, TS 29.510, TS 29.511, TS 29.515, TS 29.518, TS 29.526, TS 29.531, TS 29.536, TS 29.540, TS 29.541, TS 29.542, TS 29.544, TS 29.950, TS 29.553, TS 29.556, TS 29.562, TS 29.563, TS 29.571, TS 29.572, TS 29.573, TS 29.577, TS 29.578, TS 29.579, TS 29.598, TS 29.673 were agreed.
    In TS 29.500 we list Mandatory status codes for service operations when comparing our TSs we noted a number of missing Mandatory Status Codes in OpenAPIs
    The A new optional 3gpp-Sbi-Retry-Info header is defined to enable an NF service consumer to indicate that the request shall only be sent once and shall not be retried.
Next steps:
  Capture optimizations' and improvements which are not covered by any other Rel-18 WID and which are not seen as essential to be introduced in an earlier release.
  Impacts and dependencies on other WGs:
  None
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
960001 | CT4 aspects of SBIProtoc18 | SBIProtoc18 | 12/12/2023 | 5% | CP-221083 | 10% | Rapporteur: China Mobile

## Slide 22: Release 18 Status
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Progress since CT#97e:
  11 PCRs for TR 29.831 were agreed
    Key Issue on Avoid Duplicate Configuration, Storage and Transmission of Shareable Data is enhanced by storage of data
    A new Key issue on Signaling overhead of NF discovery responses between PLMNs is added
    Several solutions with pros and cons are added
  new version of TR 29.831 0.2.0 is agreed as basis for future work.
Next steps:
  Continue working on the key issues and the possible solutions.
  Impacts and dependencies on other WGs:
  None
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
960002 | Study on NRF API enhancements to avoid signaling and storing of redundant data | FS_NRFe | 08/06/2023 | 10% | CP-221088 | 25% | Rapporteur: Nokia,

## Slide 23: Release 18 Status
Objectives (e.g.):
  Enhancements for MT data/signalling handling during UE unreachable time due to long eDRX (i.e., >10.24s) for UE in CM-CONNECTED with RRC_INACTIVE state
Progress since CT#97e :
  2 CRs for TS 29.502 and TS 29.518 were agreed.
    EnableUEReachability service operation is enhanced by a new cause code UE_NOT_REACHABLE it is used when the UE is in MICO mode or in RRC_Inactive mode or CM-IDLE with eDRX and not reachable.
Next steps:
  Analyse further impacts on EnableUEReachabilityReqData and further possible alignments with stage 2.
  Impacts and dependencies on other WGs:
  None
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
980001 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | NR_REDCAP_Ph2 | 12/12/2023 | new | CP-223021 | 50% | Rapporteur: Ericsson, CT4 lead

## Slide 24: Release 18 Status
Objectives (e.g.):
  Continuation of work in Rel-17 on 5G Wireless Wireline Convergence (5WWC), CT4 part covers: e.g..
Progress since CT#97e :
  1 CR for TS 23.003 was agreed.
    new Prefixed Operator Identifier based N3IWF FQDN and Prefixed Tracking Area Identity based N3IWF FQDN are defined
Next steps:
  Stage 2 work is still progressing further impacts may follow.
  Impacts and dependencies on other WGs:
  None
UID | Name | Acronym | Target | Status old | WID | Status new | Notes
 | Support for 5G Wireless Wireline Convergence (5WWC) Phase2 | 5WWC_Ph2 | 12/12/2023 | new | CP-223114 | 40% | Rapporteur: Nokia, CT1 Lead

## Slide 25: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 26: For Information to CT
  Rel-17 and earlier releases corrections
  All Rel-14, Rel-16 and Rel-17 corrections are agreed as essential corrections.
Rel-18
  Work on Rel-18 items is progressing
  A number of new WI were agreed work is expected to start in next Meeting depending on stage 2 progress.
Rapporteurs of 5G TSs with OpenAPI part have checked/ pre implemented all CRs which have impacts to the OpenAPI in their TSs and in case off identified issues, asked the source of the CRs to provide an update of their CR(s) to correct the identified issue. All the CRs were distributed on CT4 reflector and provided to CT plenary as company contributions.
This F2F meeting showed that F2F meetings are more efficient and delegates were happy to have offline discussions.
Only a few delegates followed the discussions via Microsoft teams, those delegates were excluded from the offline discussions.

## Slide 27: For Action to CT
None this time

## Slide 28: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thanks the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting (EF3 and NAV3) and the support during the meeting.

## Slide 29: Annex

## Slide 30: CRs for Conditional Approval
CRs with dependencies to other agreed CRs outside CT4.
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-225317 | Slice-specific N3IWF FQDNs | 23.003 | 0647 | 23.501-3707 | SA2
C4-225555 | Impact of Shared NG-U Termination on MBS Restoration Procedures | 23.527 | 0064 | 23.247-0141 | SA2
C4-225391 | Support of RRC_INACTIVE with long eDRX | 29.502 | 0588 | 23.502-3555 23.501-3705 | SA2 SA2
C4-225162 | Handling of PDU sessions for Emergency services | 29.502 | 0591 | 23.501-3711 | SA2
C4-225163 | Handling of PDU sessions for Emergency services | 29.502 | 0592 | 23.501-3711 | SA2
C4-225455 | Inter AMF mobility when UE is registered in SNPN with different access | 29.518 | 0800 | 23.502-3565 23.501-3714 | SA2 SA2
C4-225390 | Support of RRC_INACTIVE with long eDRX | 29.518 | 0803 | 23.502-3555 23.501-3705 | SA2 SA2
C4-225145 | Multicast MBS session (de)activation or update after an AMF failure | 29.518 | 0804 | 23.527-0063 | SA2
C4-225630 | Clarification on MB-SMF behaviour on handling shared NG-U tunnel | 29.532 | 0045 | 23.247-0141 | SA2
C4-225441 | Add mbmsGwTunAddr attibute in DistSession data type | 29.581 | 0015 | 23.247-0129 | SA2

## Slide 31: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chair
Peter.schmitt@huawei.com