## Slide 1: CT WG6 Status Report to TSG CT#98-e
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
Re-elected at CT6#106-e
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#109-e ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#113
      (15 – 18 November 2022, Toulouse, FR)
Upcoming Meetings
  Ordinary:
    CT6#114
      (28 Februar – 03 March 2022, Athens, GR)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  126
  Agreed CRs
  34
  Cat A(4)/B (10)/C (1)/F (17)/D (2)
  Rel-15(6) / Rel-16(24) / Rel-17(3) / Rel-18 (1)
  Postponed:
    2 CRs for updates of ISIM and USIM APIs
Agreed pCRs
  0
Attendances
    CT6#113: 114 registered (100 F2F, 14 online), 82 attended
Other information (if needed)
  none

## Slide 5: Revised agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives

## Slide 6: New agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
C6-220716 | CT aspects of proximity based services in 5GS Phase 2 | CT1 (CATT) | support of proximity based services in 5GS Phase 2 by means of using the USIM, e.g. configuration for 5G ProSe UE-to-UE relay.

## Slide 7: Work Plan Rel-16, Rel-17
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910008 | WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest | Rel-16 | C6 | 03/22 | 15% | 45% | CP-210086
920061 | Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON | Rel-17 | C6 | 03/22 | 70% | 100% | CP-210148
920081 | CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | Rel-17 | C6 | 03/22 | 60% | 100% | CP-212105
930044 | CT6 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C6 | 03/22 | 97% | 100% | CP-210149
920048 | CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 | Rel-17 | C6 | 03/22 | 100% | 100% | CP-211116
930048 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212166
930046 | IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212231
950046 | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | Rel-17 | C6 | 03/22 | 80% | 100% | CP-213079
950044 | CT6 aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C6 | 03/22 | 20% | 100% | CP-213210
950042 | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C6 | 03/22 | 0% | 100% | CP-220095

## Slide 8: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960003 | WID on UE Conformance Test Aspects - CT6 aspects of 5G System (Rel16) | UEConTest_R16 | Rel-16 | C6 | 09/23 | 5% | 80% | CP-221184
960004 | New SID on GBA_U Based APIs | FS_GBA_U_API | Rel-18 | C6 | 03/23 | 60% | 60% | CP-2201185
960005 | Study on new UICC application for NSSAA | FS_NS_Slice-USIM | Rel-18 | C6 | 09/23 | 60% | 60% | CP-2201186
970057 | CT aspects of Signal level Enhanced Network SElection | SENSE | Rel-18 | C1 / C6 | 12/22 |  | 0% | CP-222237
 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | CT-wide | 12/23 |  | 0% | CP-223110

## Slide 9: Exception sheets
TDoc # | Title | Source | Rapporteur

## Slide 10: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 11: Release 18 Status
No progress this meeting on study items
First Rel-18 CR agreed

## Slide 12: Release 17 Status
all work items completed.
Additionally, work on testing for non-removable UICC ongoing.

## Slide 13: Release 16 Status
Good progress on work item for conformance test specification enhancements for Rel-16.

## Slide 14: Release 15 Status
One correction to 31.111 to SMS PP DL via 5G NAS messages

## Slide 15: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 16: For Information to CT
Company contribution to replace C6-220690, CR#0663r1 to TS 31.124 Rel-16 in CR-pack CP-223080
  CP-223151
Company contribution to replace C6-220640, CR#0659 to TS 31.124, Rel-16, in CR-pack CP-223081
  CP-223153

## Slide 17: For Action to CT
none

## Slide 18: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 19: Annex

## Slide 20: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-223019 | report | CT6 Status Report
CP-223020 | report | CT6 meeting reports after previous plenary
CP-223076 | CR-pack | Corrections on 31.111 Rel-15
CP-223077 | CR-pack | Corrections on 31.124 UE Conformance Test Aspects - CT6 aspects of 5G System Phase 1
CP-223078 | CR-pack | Corrections on 31.111 Rel-16
CP-223079 | CR-pack | Corrections on 31.121 Rel-16
CP-223080 | CR-pack | Corrections on 31.124 Rel-16
CP-223081 | CR-pack | Enhancements on UE Conformance Test Aspects Release 16
CP-223081 | CR-pack | Corrections on 31.102 Rel-16
CP-223083 | CR-pack | Corrections on 31.102 Rel-17
CP-223084 | CR-pack | Corrections on 31.130 Rel-17
CP-223085 | CR-pack | Corrections on 5G_ProSe
CP-223086 | CR-pack | Enhancements on 31.111 Rel-18

## Slide 21: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com