## Slide 1: CT#98-e Administrivia
Mr Lionel Morand
CT Chair, Orange

## Slide 2: Content
CT Officials
Workplan
IANA Assignment requests
Company CRs sent to CT
Meeting planning

## Slide 3: CT officials

## Slide 4: TSG CT Officials
Lionel Morand
TSG CT Chairman
ETSI
lionel.morand@orange.com
Atle Monrad
TSG CT Vicechair
ATIS atle.monrad@interdigital.com
Chin ChenHO
TSG CT Vicechair
ETSI
chin.chenho@oppo.com
Ming Ai
TSG CT Vicechair
CCSA
aiming@catt.cn
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@etsi.org

## Slide 5: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chair
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Frederic Firmin
Secretary
MCC
frederic.firmin@etsi.org

## Slide 6: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 7: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com

## Slide 8: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 9: Workplan

## Slide 10: Release timeline
Still on track
Early studies
Rel-18 Normative work
Rel-18 Studies
Non-SA/RAN dependent (e.g. TEI18)
Rel-17 consolidation

## Slide 11: Rel-17 frozen at CT#96 2/2
FASMO rule MUST be enforced.
  Non-FASMO shouldn't be approved
Protocols should be modified only if deemed required
  Aim: limit impacts on current implementation of Rel-17 specifications
Feature introduction/modification MUT be proposed for Rel-18
  "TEI-18" should be used when no other WI code can be used.

## Slide 12: Release 18 Planning
Current freeze dates
  Stage 2: March '23 (TSG#99)
  Stage 3: December '23 (TSG#102)
  ASN.1/OpenAPI: March '24 (TSG#103)
Discussion on Release 18 stage 2 extension at SA#98
  Possible outcomes:
    No shift of the Stage 2 freeze date, WI exception for remaining work
    Shit the stage 2 freeze date by X Months

## Slide 13: CT view on possible Rel-18 Stage 2 extension
Hardline:
  Ensure 9 months between stage 2 freeze and the stage 3 freeze
    To grant enough time for TSG cross-coordination
  Ensure 3 months between stage 3 freeze and ASN.1/OpenAPI freeze
    To avoid protocol non-backward compatible change
If Stage 2 freeze date is maintained
  The number of Stage 2 WI exceptions should remain "under control"
    Having too many stage 2 WI exceptions would mean a stage 3 done in only 6 months
If Stage 2 freeze date shifted by X months
  Stage 3 AND ASN.1/OpenAPI freeze dates MUST be shifted by X months
  No (or very few) stage 2 WI exceptions should be allowed after the stage 2 freeze
Proposal for endorsement

## Slide 14: IANA Assignment requests

## Slide 15: IANA assignment request handling
Late CT1 review of Rel-17 specifications has revealed that:
  A lot of IANA assignment requests have still to be done
  There is no easy way to track the need for IANA assignment requests from 3GPP
Action (3GPP wide):
  Specification rapporteurs needs to review Rel-17/Rel-18 specs and collect the request for IANA assignment
  Any IANA assignment request must be indicated to the CT Chair
  MCC are kindly requested to generate a webpage collecting the IANA assignment requests for a more efficient tracking
    As e.g. "TSG working agreements" webpage
LS to be sent to all the 3GPP WGs

## Slide 16: Company CRs sent to CT

## Slide 17: Company CRs sent to CT
35 company CRs sent to this plenary
No technical issue for most of them
  API version control
  Corrections required after draft implementation/CR pack review, endorsed by WG
Remaining ones sent for CT decision
Kind reminder:
  TSG meeting should not be seen as the continuation of WG meetings
  Postponed CRs should be handled at the next WG meeting
  Company CRs sent to the plenary should be (in priority):
    Proposed revision of agreed CRs (endorsed or not by the WG)
    Late CRs pre-endorsed by the WG
    CRs that need a TSG position

## Slide 18: Meeting planning

## Slide 19: OP#48 Decisions
OP#48 decided that the F2F DM Group activities should be merged into MHSG which should be renamed the Meeting Hosting and Planning Group (MHPG)
The participation in MHPG comprises the participants of both the F2F DM group and MHSG.
  OP representatives, TSG/WG chairs, meeting planners
Terms of Reference
  1) Re-evaluate the principles of funding and hosting of 3GPP meetings
  2) Determine the desired number and mix of F2F and E-meetings going forward
  3) Undertake meeting planning for 2023 and beyond
The first meeting of MHPG was held during the Toulouse mega-meeting (16/11/22)

## Slide 20: MHPG#1 output 1/2
Proposed 2023 meeting plan (confirmed, pending)
  February WGs: F2F in Europe – Athens (RAN), TBD (SA/CT), invitation latest by end of October
  March TSGs: F2F in Europe (Rotterdam)
  April WGs: Electronic
  May WGs: F2F in Asia (RAN in Korea, SA/CT in Europe)
  June TSGs: Electronic / F2F in Taiwan (TBD by Dec)
  August WGs: F2F in Europe (SA/CT in Gothenburg, RAN Toulouse [TBC])
  September TSGs: Electronic / F2F in Europe/India (TBD by Dec)
  October WGs: Electronic
  November WGs: F2F in NA (probably US, invitation latest 9 months ahead, preferably earlier)
  December TSGs: Electronic / F2F in Europe/India (TBD by Dec)

## Slide 21: MHPG#1 output 2/2
Initial 2024 meeting hosting plan
  February WGs: F2F in Europe
  March TSGs: F2F in Europe
  April WGs: F2F in China*
  May WGs: F2F (RAN in Japan, SA Korea, CT India)
  June TSGs: F2F in China*
  August WGs: F2F in Europe
  September TSGs: F2F in Australia (Telstra)
  October WGs: F2F (RAN in China*, SA in India, CT in China*)
  November WGs: F2F in NA**
  December TSGs: F2F in NA**
  * Subject to lifting of Covid-19-related quarantine and travel restrictions ** Subject to funds being available from overall funding work of MHPG

## Slide 22: Thank You!
Lionel Morand
3GPP TSG CT Chair
ETSI
lionel.morand@orange.com