## Slide 1: CT WG3 Status Report to TSG CT#99
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#126, (27th February - 03rd March, 2023) in Athens, Greece
Upcoming Meetings
  CT3#127-e, (17th - 21st April, 2023) as e-meeting
  CT3#128, (22nd – 26th May, 2023) in Bratislava, Slovakia
  CT3#128-bis, (26th – 30th June, 2023), CANCELLED

## Slide 4: TSG WG CT3 Statistics
CT3#126:
Number of handled documents
  960 documents allocated
Agreed CRs
  Cat B/C/F : 144/0/151
Agreed pCRs
  2 for the skeleton of new TSs
Attendances
  220 registered/ 170 attendants

## Slide 5: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-230114 | New WID on CT aspects on Dynamically Changing AM Policies in the 5GC Phase 2 | TEI18_DCAMP_Ph2 | China Telecom | The objective of this work item is to specify the stage 3 procedures to support DCAMP in LBO roaming scenario. | Rel-18
CP-230115 | New WID on Architecture Enhancements for XR and media services | XRM | China Mobile | The objective is to specify the CT aspects of XR (Extended Reality) and media services in order to enhance the CT WGs specifications based on the stage 2 normative work. | Rel-18
CP-230116 | New WID on CT aspects on 5G AM Policy | AMP | China Telecom | The objective is the support of a validity period provided by PCF along with RFSP Index to avoid potential ping-pong issue during 5G to 4G mobility via N26 interface. | Rel-18
CP-230117 | New WID on CT aspects of System Support for AI/ML-based Services | AIMLsys | Samsung | The objective is to specify the CT aspects of System Support for AI/ML-based Services | Rel-18
CP-230118 | New WID on Rel-18 Generic Group Management, Exposure and Communication Enhancements | GMEC | Huawei | The objective is to develop the stage 3 normative work and the related specifications to support the GMEC normative requirements | Rel-18
CP-230119 | New WID on Enablers for Network Automation for 5G - phase 3 | eNA_Ph3 | China Mobile | The objective is to specify the CT aspects of Enablers for Network Automation for 5G phase 3 to enhance the CT WGs specifications. | Rel-18

## Slide 6: Revised agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-230120 | Revised WID on CT aspects of enhancement of 5G UE Policy | eUEPO | Intel | The objective is to specify the CT aspects of eUEPO in 5GS and EPS. The WID is revised to include more impacts and update the target completion date. | Rel-18
CP-230121 | Revised WID on CT aspects of General Support of IPv6 Prefix Delegation in 5GS | TEI18_IPv6PD | Ericsson | The objective is to specify the CT aspects of general support of IPv6 Prefix Delegation in 5GS. The WID is revised to include more impacts. | Rel-18
CP-230122 | Revised WID on Enhancement of Network Automation Enablers | eNetAE | Huawei | The objective is to specify the technical improvements and enhancements to the network data analytics related services in Release 18 stage 3 level not covered by other work items and not including the implementation of the missing critical requirements in previous releases. The WID is revised to add one more supporting company. | Rel-18
CP-230123 | Revised WID on Rel-18 Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | NBI18 | Huawei | The objective is to specify the technical enhancements and necessary changes to the 3GPP Northbound and Application Layer interfaces and APIs, which are not covered by other dedicated work items. The WID is revised to include more impacts and update the target completion date. | Rel-18
CP-230124 | Revised WID on 5G Timing Resiliency and TSC & URLLC enhancements | TRS_URLLC | Nokia, Nokia Shanghai Bell | The objective is to specify the CT aspects of the Timing Resiliency and URLLC enhancements. The WID is revised to include more impacts and update the target completion date. | Rel-18

## Slide 7: Rel-18 Work Plan – CT3 led (1/1)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960054 | Rel-18 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI18 | Rel-18 | C3 | 03/24 | 15% | 30% | CP-230123 | 
970045 | Rel-18 Enhancements of UE Policy Control | UEP18 | Rel-18 | C3 | 12/23 | 15% | 20% | CP-222131 | 
980039 | Enhancement of Network Automation Enablers | eNetAE | Rel-18 | C3 | 12/23 | 30% | 70% | CP-230122 | 
980103 | Timing Resiliency and URLLC enhancements | TRS_URLLC | Rel-18 | C3 | 03/24 | 0% | 25% | CP-230124 | 
980094 | Extensions to the TSC Framework to support DetNet | DetNet | Rel-18 | C3 | 12/23 | 0% | 50% | CP-223206 | 
980053 | CT aspects of 5G System with Satellite Backhaul | 5GSATB | Rel-18 | C3 | 12/23 | 0% | 30% | CP-223204 | 
980091 | CT aspects of 5G System Enabler for Service Function Chaining | SFC | Rel-18 | C3 | 12/23 | 0% | 10% | CP-223210 | 
980082 | CT aspects of enhancement of 5G UE Policy | eUEPO | Rel-18 | C3 | 03/24 | 0% | 10% | CP-230276 | 
980075 | CT aspects for Enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Rel-18 | C3 | 12/23 | 0% | 10% | CP-223207 | 
980036 | Rel-18 enhancements of session management policy control | SMPC18 | Rel-18 | C3 | 12/23 | 0% | 25% | CP-223208 | 
980097 | CT aspects of General Support of IPv6 Prefix Delegation in 5GS | TEI18_IPv6PD | Rel-18 | C3 | 12/23 | 0% | 70% | CP-230121 | 
980030 | TEI18 on Enhancement of Application Detection Event Exposure | TEI18_ADEE | Rel-18 | C3 | 06/23 | 0% |  | CP-223202 | 
 | Generic Group Management, Exposure and Communication Enhancements | GMEC | Rel-18 | C3 | 03/24 |  | 15% | CP-230118 | 
 | CT aspects of System Support for AI/ML-based Services | AIMLsys | Rel-18 | C3 | 03/24 |  | 10% | CP-230117 | 
 | Architecture Enhancements for XR and media services | XRM | Rel-18 | C3 | 03/24 |  | 20% | CP-230115 | 
 | Enablers for Network Automation for 5G - phase 3 | eNA_Ph3 | Rel-18 | C3 | 03/24 |  | 15% | CP-230119 | 
 | CT aspects on 5G AM Policy | AMP | Rel-18 | C3 | 06/23 |  | 0% | CP-230116 | 
 | CT aspects on Dynamically Changing AM Policies in the 5GC Phase 2 | TEI18_DCAMP_Ph2 | Rel-18 | C3 | 09/23 |  | 0% | CP-230114 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 8: Rel-18 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960060 | Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | Rel-18 | C3 | 12/23 | 15% | 30% | CP-221083 | 
970048 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C3 | 12/23 | 15% | 30% | CP-223102 | 
980065 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | SEAL_Ph3 | Rel-18 | C3 | 12/23 | 5% | 15% | CP-223112 | 
980079 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | eNPN_Ph2 | Rel-18 | C3 | 03/24 | 15% | 30% | CP-230184 | 
980084 | Support for 5WWC Phase 2 | 5WWC_Ph2 | Rel-18 | C3 | 03/24 | 0% | 15% | CP-230187 | 
980100 | Secondary DN authentication and authorization in EPC IWK cases | TEI18_SDNAEPC | Rel-18 | C3 | 12/23 | 0% | 96% | CP-230188 | 
980086 | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | eNSAC | Rel-18 | C3 | 06/23 | 0% |  | CP-223026 | 
980073 | CT aspects of application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Rel-18 | C3 | 03/24 | 0% |  | CP-230185 | 
980067 | CT aspects of SEAL data delivery enabler for vertical applications | SEALDD | Rel-18 | C3 | 03/24 | 0% | 5% | CP-230186 | 
980056 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 2 | UASAPP_Ph2 | Rel-18 | C3 | 12/23 | 0% |  | CP-230189 | 
980061 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | C3 | 12/23 | 0% |  | CP-223110 | 
980058 | CT aspects of enhancement to the 5GC location services - phase 3 | 5G_eLCS_Ph3 | Rel-18 | C3 | 03/24 | 0% | 20% | CP-230026 | 
980076 | CT Aspects of Edge Computing Phase 2 | EDGE_Ph2 | Rel-18 | C3 | 12/23 | 0% | 30% | CP-223025 | 
980089 | CT aspect of Seamless UE context recovery | SUECR | Rel-18 | C3 | 09/23 | 0% | 60% | CP-223113 | 
980106 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C3 | 12/23 | 0% | 10% | CP-223103 | 

## Slide 9: Rel-18 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
 | CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2 | 5MBS_Ph2 | Rel-18 | C3 | 03/24 |  | 15% | CP-230023 | 
 | CT aspects of Application layer support for Personal IoT Network | PINAPP | Rel-18 | C3 | 03/24 |  | 5% | CP-230196 | 
 | CT Aspect of Architecture Enhancements for Vehicle Mounted Relays | VMR | Rel-18 | C3 | 03/24 |  | 0% | CP-230192 | 
 | CT aspects of Application Data Analytics Enablement Service | ADAES | Rel-18 | C3 | 03/24 |  | 0% | CP-230199 | 
 | CT aspects of Access Traffic Steering, Switching and Splitting support in 5G system – Phase 3 | ATSSS_Ph3 | Rel-18 | C3 | 03/24 |  | 0% | CP-230200 | 
 | CT aspects of Personal IoT Network | PIN | Rel-18 | C3 | 03/24 |  | 0% | CP-230197 | 
 | CT aspects of UPF enhancement for exposure and SBA | UPEAS | Rel-18 | C3 | 03/24 |  | 0% | CP-230024 | 
 | CT aspects of Next Generation Real time Communication services | NG_RTC | Rel-18 | C3 | 03/24 |  | 0% | CP-230202 | 
 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | C3 | 03/24 |  | 0% | CP-230191 | 
 | 5GC/EPC enhancement for satellite access Phase 2 | 5GSAT_Ph2 | Rel-18 | C3 | 03/24 |  | 0% | CP-230273 | 
 | CT aspects for enabling MSGin5G Service phase 2 | 5GMARCH_Ph2 | Rel-18 | C3 | 12/23 |  | 0% | CP-230198 | 
 | CT aspects of Ranging based services and sidelink positioning | Ranging_SL | Rel-18 | C3 | 03/24 |  | 0% | CP-230193 | 
 | Stage 3 of Network Slicing Phase 3 | eNS_Ph3 | Rel-18 | C3 | 03/24 |  | 0% | CP-230194 | 
 | CT aspects of 5G-enabled fused location service capability exposure | 5GFLS | Rel-18 | C3 | 03/24 |  | 0% | CP-230195 | 

## Slide 10: TS/TR sent to CT Plenary
TDoc # | Title | Version | Rapporteur | Sent for
N/A |  |  |  | 

## Slide 11: Exception sheet for work item
TDoc # | Title | Rapporteur | Remaining Issues | Expected Completion Date
N/A |  |  |  | 

## Slide 12: Release 18 Status - General
Agreement or endorsement of new/revised Rel-18 WIDs:
  6 new WIDs (i.e. GMEC, AIMLsys, XRM, eNA_Ph3, AMP, TEI18_DCAMP_Ph2) are agreed, all of them are depending on Rel-18 stage 2 requirements, and 5 revised WIDs (i.e. eUEPO, TEI18_IPv6PD, eNetAE, NBI18, TRS_URLLC) are agreed;
  14 new WIDs (i.e. 5MBS_Ph2, PINAPP, VMR, ADAES, ATSSS_Ph3, PIN, UPEAS, NG_RTC, UAS_Ph2, 5GSAT_Ph2, 5GMARCH_Ph2, Ranging_SL, eNS_Ph3, 5GFLS) and 7 revised WIDs (i.e. V2XAPP_Ph3, TEI18_SDNAEPC, UASAPP_Ph2, eNPN_Ph2, SEALDD, 5G_eLCS_Ph3, 5WWC_Ph2) are endorsed.
144 CRs with Category B and 127 CRs with Category F are agreed in Rel-18, mainly targeting NBI18, SBIProtoc18, UEP18 WIs, eNetAE, SEAL_Ph3, eNPN_Ph2, TRS_URLLC, DetNet, 5GSATB, SFC, eUEPO, EDGEAPP_Ph2, SMPC18 etc and some new WIs, i.e. GMEC, 5MBS_Ph2, AIMLsys, XRM, eNA_Ph3.

## Slide 13: Release 18 Status (1/7)
NBI18 [Enhancements of 3GPP Northbound and Application Layer interfaces and APIs Rel-18] with 30% completion
  The agreed CRs are mainly to apply alignments with the TS skeleton and the common API requirements, the addition/correction of some description fields in the OpenAPI descriptions, various editorial corrections, etc.
  Based on a discussion paper on the issues related to the size and lenght of TS 29.522, it was agreed to split the TS into 2 documents, one containing the main body and one containing the annexes.
SBIProtoc18 [Service Based Interface Protocol Improvements Release 18] with 30% completion
  Further updates to support immediate reporting for Policy/Application/Exposure Data at the UDR, addition/correction of some description fields in the OpenAPI descriptions, corrections related to the non-respect of the naming conventions, the definition of additional OAuth2 scopes for some APIs, etc.
UEP18 [Enhancements of UE Policy Release 18] with 20% completion
  Conclude not to define the support of feature negotiation in roaming scenarios

## Slide 14: Release 18 Status (2/7)
eNetAE [Enhancement of Network Automation Enablers] with 70% completion
  Partial failure during analytics subscription transfer
  Support of multiple notification endpoints and ordering criterion
  Support of user consent change for data collection procedures
SEAL_Ph3[Service Enabler Architecture Layer for Vertical Phase 3] with 15% completion
  Start the definition of the SS_IdmParameterProvisioning API and the work related to VAL service area provisioning via a VAL service identifier.
eNPN_Ph2 [CT aspects of Enhanced support of Non-Public Networks Phase 2] with 30% completion
  Onboarding in SNPN supporting localized services
TRS_URLLC [Timing Resiliency and URLLC enhancements] with 25% completion
  Adding PER to AF Session with QoS API, TSC QoS inputs, Policy Authorization inputs, and Alternative QoS
  Spatial Validity Condition for Time Synchronization Exposure Configuration and ASTI
  Provisioning of coverage area filters for ASTI service and notification of changes of capabilities configuration
  Support of BAT window and capability for BAT adaptation and periodicity range

## Slide 15: Release 18 Status (3/7)
DetNet [Extensions to the TSC Framework to support DetNet] with 50% completion
  Support of integration with IETF Deterministic Networking
  Subscription to additional address information
5GSATB [CT aspects of 5G System with Satellite Backhaul] with 30% completion
  Support of the satellite backhaul category
SFC [CT aspects of 5G System Enabler for Service Function Chaining] with 10% completion
  Complete the support of SFC
eUEPO [CT aspects of enhancement of 5G UE Policy] with 10% completion
  Start the specification work to support URSP provisioning in EPS.
EDGEAPP_Ph2 [CT aspects for Enabling Edge Applications Phase 2] with 10% completion
  Support the provisioning of the general context holding time information within the EAS profile.

## Slide 16: Release 18 Status (4/7)
SMPC18 [Rel-18 enhancements of session management policy control ] with 25% completion
  Clarification on the handling of packet filters provided to the UE by SMF
  Mapping of QoS parameters between Rel-99 QoS and 5G QoS
TEI18_IPv6PD [CT aspects of General Support of IPv6 Prefix Delegation in 5GS] with 70% completion
  Support of IPv6 prefix delegation
5WWC_Ph2 [Support for 5WWC Phase 2] with 15% completion
  Support of ANDSP/WLANSP policies that consider the slices supported by the UE.
TEI18_SDNAEPC [Secondary DN authentication and authorization in EPC IWK cases] with 96% completion
  Secondary DN authentication and authorization in EPS interworking use case related updates
SEALDD [CT aspects of SEAL data delivery enabler for vertical applications] with 5% completion
  Agreement of the TS skeleton of the new SEALDD Server Services technical specification, support the provisioning of the support of seamless service continuity for transport layer within the EAS profile.

## Slide 17: Release 18 Status (5/7)
5G_eLCS_Ph3 [CT aspects of enhancement to the 5GC location services - phase 3] with 20% completion
  Updates to the Nnef_EventExposure and Naf_EventExposure APIs to support GNSS assistance data collection from AF, either directly of via the NEF.
EDGE_Ph2 [CT Aspects of Edge Computing Phase 2] with 30% completion
  Support of multiple internal group identifiers and subscriber categories in the identification of impacted PDU sessions.
  Support of common EAS or DNAI selection
SUECR [CT aspect of Seamless UE context recovery] with 60% completion
  Unavailability Period feature for Monitoring Event API
GMEC [Generic Group Management, Exposure and Communication Enhancements] with 15% completion
  Support of group status change event reporting (e.g. Group Member List Change event reporting).

## Slide 18: Release 18 Status (6/7)
5MBS_Ph2 [CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2] with 15% completion
  Definition of the new Nnef_MBSGroupMsgDelivery API to support MBS group message delivery.
AIMLsys [CT aspects of System Support for AI/ML-based Services] with 10% completion
  Extensions of the analytics related to DN performance supporting AIML, including support of Max/Min UL/DL data collection on packet delay, pack loss and throughput.
  Extensions to the event related to UE mobility supporting AIML including support of list of application service area collection.
XRM [Architecture Enhancements for XR and media services] with 20% completion
  Update Nnef_AFsessionWithQoS and Npcf_PolicyAuthorization services to include Multi-Modal service ID to support policy control enhancements for XR service

## Slide 19: Release 18 Status (7/7)
eNA_Ph3 [Enablers for Network Automation for 5G - phase 3] with 15% completion
  PFD Determination Analytics support
  NWDAF-assisted for URSP rules determination
  Support of QoS sustainability analytics with fine granularity
PINAPP [CT aspects of Application layer support for Personal IoT Network] with 5% completion
  Agreement of Rel-18 draft TS skeleton for the PIN Server Services definition.
Quite few contributions to enhance the functionalities & descriptions for different WIs (TEI18 + WI code CRs).

## Slide 20: Release 17 Status
53 CRs (Cat.F) are agreed in Release 17 as essential corrections, e.g.:
  CRs under EDGEAPP WI on user consent during AF specific UE ID retrieval as per the reply LSs from SA3 and SA6, and correction on the EAS type related issue by supporting both standardized values and flexible values based on the received reply LS from SA6.
  CRs under eEDGE_5GC WI on corrections of feature support for implicit subscriptions per the reply LS from SA2.
  CRs under 5G_ProSe WI and eV2XARC WI on final corrections related to V2XP/ProSeP provisioning during registration based on the received reply LSs from SA2 and CT1.
  CRs under 5MBS WI on corrections related to MBS User Service Announcement content and encoding and various other essential corrections to align with stage 2 requirements defined by SA4 on MBS User Service management. A reply LS was also sent to SA6 on the resolution of MBS User Service Announcement content and encoding related issues.
Several essential corrections mainly based on further received stage 2 reply LSs and/or alignment with other stage 3 specifications.

## Slide 21: Pre-Release 17 Status
No CRs are agreed in pre-Release 15.
5 CRs (Cat. F) are agreed in Release 15, i.e. 3 CR on 5GS_Ph1-CT, 1 CR on CAPIF-CT WI and 1 CR to update the OpenAPI version for Rel-15 impacted API.
8 CRs (Cat. F) are agreed in Release 16, e.g. corrections on attribute names, support of multiple IPv6 prefixes.
Corrections not considered as FASMO were moved to further releases.

## Slide 22: Backward Incompatible Changes
None

## Slide 23: For Information to CT
CT3 work focused on:
  Agreeing/endorsing revised and new Rel-18 Work Items. Rel-18 normative work is increasing.
  Continuous corrections on Rel-17 Work Items to align with stage 2 requirement or stage 3 specifications and apply essential corrections
  Essential corrections on Release 16 & Release 15 specifications
Rapporteurs implemented all the CRs agreed in CT3#126 meeting for the SBI related TSs, issues related to the OpenAPI errors are identified and the CRs are revised in CT#99 for agreement.
Quite good and efficient progress in the CT3 F2F meeting.

## Slide 24: For Action to CT
Approval of new/revised Rel-18 WIDs led by CT3, wherein:
  The revised WID on eUEPO (C3-230614) has been agreed in CT3#126 meeting, it is further revised again as CP-230276 in CT#99 meeting but no further update per CT3 impact.
Approval of company CRs as the revisions of agreed CRs in CT3#126 meeting

## Slide 25: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of e-meetings and coordination activities.

## Slide 26: Annex

## Slide 27: CRs for conditional approval (1/5)
TDoc # | Title | Spec | CR# | Dependency
C3-230661 | Corrections for historical analytics exposure procedures | 29.520 | 0657 | TS 23.288 CR#0697
C3-230662 | Corrections for historical analytics exposure procedures | 29.520 | 0656 | TS 23.288 CR#0697
C3-230424 | Onboarding in SNPN supporting localized services | 29.512 | 1026 | TS 23.501 CR#3927
C3-230776 | Support of periodicity range | 29.512 | 1040 | TS 23.501 CR#4088 TS 23.502 CR#3717 TS 23.503 CR#0853
C3-230777 | Support of periodicity range | 29.514 | 0484 | TS 23.501 CR#4088 TS 23.502 CR#3717 TS 23.503 CR#0853
C3-230799 | Support of integration with IETF Deterministic Networking | 29.512 | 1021 | TS 23.501 CR#3844 TS 23.502 CR#3683 TS 23.503 CR#0806
C3-230800 | Support of integration with IETF Deterministic Networking | 29.514 | 0475 | TS 23.501 CR#3844 TS 23.502 CR#3683 TS 23.503 CR#0806
C3-230842 | Subscription to the report of extra UE addresses | 29.514 | 0476 | TS 23.501 CR#3844 TS 23.502 CR#3683 TS 23.503 CR#0806
C3-230801 | Support of integration with IETF Deterministic Networking | 29.513 | 0436 | TS 23.501 CR#3844 TS 23.502 CR#3683 TS 23.503 CR#0806

## Slide 28: CRs for conditional approval (2/5)
TDoc # | Title | Spec | CR# | Dependency
C3-230902 | Update Satellite Backhaul Category | 29.514 | 0474 | TS 23.503 CR#0787
C3-230685 | Service Function Chaining support in Nudr_DataRepository | 29.519 | 0372 | TS 23.501 CR#3860 TS 23.502 CR#3667 TS 23.503 CR#0740 TS 23.503 CR#0756 TS 29.571 CR#0401
C3-230734 | Support for AF influence on Service Function Chaining | 29.512 | 1008 | TS 23.501 CR#3860 TS 23.502 CR#3667 TS 23.503 CR#0740 TS 23.503 CR#0756 TS 29.571 CR#0401
C3-230735 | Support for AF influence on Service Function Chaining | 29.522 | 0810 | TS 23.501 CR#3860 TS 23.502 CR#3667 TS 23.503 CR#0740 TS 23.503 CR#0756 TS 29.571 CR#0401
C3-230686 | Service Function Chaining support in N5 interface | 29.514 | 0469 | TS 23.501 CR#3860 TS 23.502 CR#3667 TS 23.503 CR#0740 TS 23.503 CR#0756 TS 29.571 CR#0401
C3-230687 | Service Function Chaining support in the Traffic Influence procedures | 29.513 | 0432 | TS 23.501 CR#3860 TS 23.502 CR#3667 TS 23.503 CR#0740 TS 23.503 CR#0756

## Slide 29: CRs for conditional approval (3/5)
TDoc # | Title | Spec | CR# | Dependency
C3-230740 | New Indication of URSP provisioning support in EPS | 29.519 | 0391 | TS 23.503 CR#0839
C3-230743 | URSP provisioning in EPS | 29.525 | 0238 | TS 23.502 CR#3740
C3-230742 | URSP provisioning in EPS | 29.512 | 1045 | TS 23.502 CR#3740
C3-230640 | Updates on IPv6 Prefix Delegation via DHCPv6 | 29.561 | 0143 | TS 23.501 CR#3859 TS 23.304 CR#0164 TS 23.316 CR#2075
C3-230847 | Support of IPv6 prefix delegation | 29.512 | 1038 | TS 23.501 CR#3859 TS 23.502 CR#3690 TS 23.503 CR#0810 TS 23.316 CR#2075
C3-230494 | Support of IPv6 prefix delegation | 29.513 | 0439 | TS 23.503 CR#0810
C3-230495 | Support of IPv6 prefix delegation | 29.521 | 0180 | TS 23.501 CR#3859 TS 23.502 CR#3690 TS 23.503 CR#0810 TS 23.316 CR#2075
C3-230796 | Seamless service continuity support for transport layer in the EAS | 29.558 | 0057 | TS 23.558 CR #0173
C3-230891 | Introducing selection of more granular set of UEs | 29.512 | 1020 | TS 23.501 CR#3761 TS 23.502 CR#3603 TS 23.503 CR#0763

## Slide 30: CRs for conditional approval (4/5)
TDoc # | Title | Spec | CR# | Dependency
C3-230896 | Introducing selection of more granular set of UEs | 29.522 | 0816 | TS 23.501 CR#3761 TS 23.502 CR#3603 TS 23.503 CR#0763
C3-230351 | Generalization of QoS monitoring control description | 29.122 | 0651 | TS 23.503 CR#0881 TS 23.501 CR#4056 TS 23.502 CR#3838
C3-230361 | Generalization of QoS monitoring control description | 29.512 | 1017 | TS 23.503 CR#0881 TS 23.501 CR#4056 TS 23.502 CR#3838
C3-230372 | Generalization of QoS monitoring control description | 29.514 | 0470 | TS 23.503 CR#0881 TS 23.501 CR#4056 TS 23.502 CR#3838
C3-230379 | Generalization of QoS monitoring control description | 29.522 | 0815 | TS 23.503 CR#0881 TS 23.501 CR#4056 TS 23.502 CR#3838
C3-230381 | Generalization of QoS monitoring control description | 29.565 | 0043 | TS 23.503 CR#0881 TS 23.501 CR#4056 TS 23.502 CR#3838
C3-230848 | MBS group delivery procedures | 29.522 | 0819 | TS 23.247 CR#0161 TS 23.501 CR#3755
C3-230849 | MBS Group Message Delivery API Definitions | 29.522 | 0820 | TS 23.247 CR#0161 TS 23.501 CR#3755
C3-230904 | OpenAPI definition for Group message delivery API | 29.522 | 0821 | TS 23.247 CR#0161 TS 23.501 CR#3755

## Slide 31: CRs for conditional approval (5/5)
TDoc # | Title | Spec | CR# | Dependency
C3-230912 | Updates to Data Type UeMobilityCollection for UE Mobility | 29.517 | 0095 | TS 23.288 CR#0677
C3-230913 | Updates to Data Type UeMobilityInfo for UE Mobility | 29.591 | 0108 | TS 23.288 CR#0677
C3-230897 | Support of Nnef_AFsessionWithQoS_Create service update for Multi-Modal service XR and Media Services | 29.522 | 0817 | TS 23.502 CR#3734
C3-230898 | Support of Nnef_AFsessionWithQoS_Create service update for Multi-Modal service XR and Media Services | 29.122 | 0652 | TS 23.502 CR#3734
C3-230899 | Npcf_PolicyAuthorization service update for Multi-Modal service XR and Media Services | 29.514 | 0473 | TS 23.502 CR#3734
C3-230907 | Support NWDAF fetches PFD information in Nnef_PFDmanagement API | 29.551 | 0113 | TS 23.288 CR#0625

## Slide 32: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com