## Slide 1: CT WG1 Status Report to TSG CT#99
Peter Leis
CT1 Chair, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chair
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#140 Athens
Upcoming Meetings
  CT1#141e electronic
    Begin April 17th 2023
    End April 21st 2023
  CT1#142 Bratislava
    Begin May 22nd 2023
    End May 26th 2023
CT1#142bis (June) has been cancelled

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#140: 1230
Agreed CRs
  CT1#140: Cat B/C/F: 229
Agreed pCRs
  CT1#140: 10
Attendances
  CT1#140: 252 attended
Other information
  CT1#140 had full scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-230190 | CT aspects of Gateway UE function for Mission Critical Communication | Ericsson | Update the mission critical specifications to enable the MC gateway UE to support
CP-230191 | CT Aspect of Further Architecture Enhancement for UAV and UAM | Qualcomm | Specify the protocol aspects and related APIs for the stage-2 requirements agreed under the stage-2 Work Item UAS_Ph2
CP-230192 | CT aspects of Architecture Enhancements for Vehicle Mounted Relays | Qualcomm | Specify stage 3 for the stage 2 requirements agreed under the VMR stage 2 work item
CP-230193 | Stage 3 CT aspects of Ranging based services and sidelink positioning | Xiaomi | Specify CT aspects of Ranging based services and sidelink positioning in 5GS in order to enhance the CT WGs specifications based on the stage-2 requirements
CP-230194 | Stage 3 of Network Slicing Phase 3 | ZTE | Specify enhancements 9ofCT WG stage 3 specifications to support the stage 2 requirements on network slicing phase 3
CP-230195 | CT aspects of 5G-enabled fused location service capability exposure | CATT | Develop the specifications under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item 5GFLS from SA6
CP-230196 | CT aspects of Application layer support for Personal IoT Network | vivo | Specify the CT aspects of Application layer support for Personal IoT Network (PINAPP) based on the stage-2 requirements from SA6
CP-230197 | Personal IoT Network | vivo | Specify CT aspects of Personal IoT Network in order to enhance the CT WGs specifications
CP-230198 | CT aspects for enabling MSGin5G Service phase 2 | China Mobile | Define the protocol aspects and related APIs based on Stage 2 technical specifications 3GPP TS 23.554 developed by SA6 in the Rel-18 under the 5GMARCH_Ph2, consider SA3 inputs
CP-230199 | CT aspects of Application Data Analytics Enablement Service | Lenovo | Note, title changed since CT1 agreed version (CT1 aspects -> CT aspects) Provide the stage 3 solutions and protocol aspects of ADAES based upon the normative technical specification for stage 2 requirements under the ADAES WID in SA6

## Slide 6: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-230200 | WID on Access Traffic Steering, Switching and Splitting support in 5G system – Phase 3 | Lenovo | Provide the stage 3 solutions for the functionalities defined in stage 2 requirements under the ATSSS_Ph3 WID in the TSG SAs working groups
CP-230201 | WID on UE pre-configuration for 5MBS | Huawei | Specify the stage 3 part of UE pre-configuration for broadcast services and MBS information based on the normative stage 2 in 3GPP TS 23.247
CP-230202 | WID on Next Generation Real time Communication services | China Mobile | Specify new signalling and media functions, specify protocol details, enhance IMS protocols, define and extend NF services to support Data Channel, AR communication and SBA in IMS media control interface under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item NG_RTC
CP-230203 | WID on 5GC/EPC enhancement for satellite access Phase 2 | Qualcomm | Enhance CT WG specificaitons to specify requirements coming from work item 5GSAT_Ph2

## Slide 7: Revised Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-230184 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | Ericsson | 
CP-230186 | CT aspects of SEAL data delivery enabler for vertical applications | Huawei | 
CP-230185 | CT aspects of application layer support for V2X services; Phase 3 | Huawei | 
CP-230187 | Support for 5WWC Phase 2 | Nokia | 
CP-230188 | Secondary DN authentication and authorization in EPC IWK cases | Nokia | 
CP-230189 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 2 | InterDigital | 

## Slide 8: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960053 | CT1 aspects of NBI18 | NBI18 | Rel-18 | C1 | 12.12.2023 | 0 | 25% | 
970033 | CT aspects of Mission Critical Services over 5MBS | MCOver5MBS | Rel-18 | C1 | 15.12.2023 | 0 | 20% | 
970034 | CT aspects of Mission Critical Services over 5GProSe | MCOver5GProSe | Rel-18 | C1 | 15.12.2023 | 0 | 0 | 
970059 | CT1 aspects of SENSE | SENSE | Rel-18 | C1 | 16.12.2022 | 15% | 65% | 
960055 | Stage-3 5GS NAS protocol development 18 | 5GProtoc18 | Rel-18 | C1 | 12.12.2023 | 20% | 30% | 
960057 | Stage-3 SAE Protocol Development | SAES18 | Rel-18 | C1 | 12.12.2023 | 20% | 30% | 
960009 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C1 | 12.12.2023 | 20% | 30% | 
960010 | MPS for Supplementary Services | MPSSupServ | Rel-18 | C1 | 12.12.2022 | 85% | 100% | indicated after the meeting

## Slide 9: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
970035 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C1 | 12.12.23 | 20% | 30% | 
980055 | CT1 aspects of UASAPP_Ph2 | UASAPP_Ph2 | Rel-18 | C1 | 12.12.2 | 0% | 5% | 
980057 | CT1 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | Rel-18 | C1 | 12.12.23 | 0% | 5% | 
980060 | CT1 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | Rel-18 | C1 | 12.12.23 | 0% | 15% | 
980064 | CT1 aspects of SEAL_Ph3 | SEAL_Ph3 | Rel-18 | C1 | 12.12.23 | 0% | 10% | 
980066 | CT1 aspects of SEALDD | SEALDD | Rel-18 | C1 | 12.12.23 | 0% | 20% | 
980069 | CT1 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | Rel-18 | C1 | 12.12.23 | 0% | 100% | 
980070 | CT1 aspects of eMCSMI_IRail | eMCSMI_IRail | Rel-18 | C1 | 12.12.23 | 0% | 10% | 

## Slide 10: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
980072 | CT1 aspects of V2XAPP_Ph3 | V2XAPP_Ph3 | Rel-18 | C1 | 12.12.23 | 0% | 0% | 
980074 | CT1 aspects of EDGEAPP_Ph2 | EDGEAPP_Ph2 | Rel-18 | C1 | 12.12.2 | 0% | 5% | 
980078 | CT1 aspects of eNPN_Ph2 | eNPN_Ph2 | Rel-18 | C1 | 12.12.23 | 0% | 33% | 
980081 | CT1 aspects of eUEPO | eUEPO | Rel-18 | C1 | 12.12.23 | 0% | 10% | 
980083 | CT1 aspects of 5WWC_Ph2 | 5WWC_Ph2 | Rel-18 | C1 | 12.12.23 | 0% | 50% | 
980088 | CT1 aspects of Seamless UE context recovery | SUECR | Rel-18 | C1 | 12.12.23 | 0% | 90% | 
980093 | CT1 aspects of Detnet | DetNet | Rel-18 | C1 | 12.12.23 | 0% | 90% | 
980096 | CT1 aspects of TEI18_IPv6PD | TEI18_IPv6PD | Rel-18 | C1 | 12.12.23 | 0% | 95% | 

## Slide 11: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, requires exception sheet
98 – no progress since the last plenary
98 - Updated
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
980099 | CT1 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | Rel-18 | C1 | 12.12.23 | 0% | 80% | 
980102 | CT1 aspects of TRS_URLLC | TRS_URLLC | Rel-18 | C1 | 12.12.2 | 0% | 70% | 

## Slide 12: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-230183 | Presentation of Specification to TSG: TS 24.575 | 2.0.0 | Huawei | Info and approval

## Slide 13: Work Item Exception Sheets
TDoc # | Title | Acronym | Source

## Slide 14: Status of older releases
Rel-11:
  1 CAT F CR for IMS agreed, resolves EN, backwards compatible

## Slide 15: Release 16 Status
7 CAT F CRs against Rel-16 agreed
  CRs are backward compatible

## Slide 16: Backward Incompatible Changes Rel-16
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 17: Release 17 Status
Significant decrease of Rel-17 maintenance effort
55 CAT F CRs were agreed for Release 17, down from 180 in Q4&2022
0 pCRs were agreed for Release 17

## Slide 18: Backward Incompatible Changes Rel-17
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-230809 | Mandate DNN parameter provisioning to L3 U2N relay | CATT | CR 0255 24.554 | 
C1-230811 | Adding the mapping of ProSe identifiers to destination layer-2 ID(s) for groupcast | vivo | CR 0257 24.554 | 
C1-230812 | Mandate DNN parameter provisioning to L3 U2N relay | CATT | CR0030 24.555 | 
C1-230883 | Coding aspects of adding the mapping of ProSe identifiers to destination layer-2 ID(s) for groupcast | vivo | CR 0031 24.555 | 
C1-231013 | Introducing the default mapping rules for 5G ProSe direct communication | vivo | CR 0258 24.554 | 
C1-231014 | Coding aspects of introducing the default mapping rules for 5G ProSe direct communication | vivo | CR 0032 24.555 | 
C1-231015 | Introducing the default mapping rule for 5G ProSe direct discovery | vivo | CR 0259 24.554 | 
C1-231122 | Correction on condition description of including PDU session parameters and update of 5G DDNMF FQDN reference | ZTE / Joy | CR 0029 24.555 | 
C1-230823 | Correction on configuration parameters for V2X communication over NR-PC5 in EPC | Google Inc. | CR 0033 24.386 | 

## Slide 19: Backward Incompatible Changes Rel-17
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-230780 | Correction for SNN related to 5G NSWO | Nokia, Nokia Shanghai Bell | CR 5124 24.501 | 
C1-231012 | Mandate DNN parameter provisioning to L3 U2N relay | CATT | CR0030 24.555 | 
C1-231016 | Coding aspects of introducing the default mapping rules for 5G ProSe direct discovery | vivo | CR0033 24.555 | 

## Slide 20: Release 18 Status
16 new work items have been agreed for Rel-18
Focus of CT1 now on Rel-18 CRs
177 CAT F/B CRs and 10 pCRs agreed for Rel-18

## Slide 21: For Information to CT
Upcoming elections
CT1 has scheduled CT1 chair election for upcoming CT1#141e
CT1 had scheduled CT1 VC election for upcoming CT1#142
Fixed port allocation
After evaluation of alternatives, CT1 sent LSs to CT4, requesting allocation of new port numbers for CT1 for
  TS 24.545 (eSEAL)
  TS 24.538 (5GMARCH)
No need to request fixed ports from IANA

## Slide 22: For Action to CT
n/a

## Slide 23: Some stats, agreed CRs/pCRs
January 2020 meeting not shown, February and April 2020 had limited scope
January/ April / October 2021 with limited scope
January / April 2022 with limited scope
Chart: CT1 - agreed CR/pCR
| Aug_2019 | Oct_2019 | Nov_2019 | Feb-e_2020 | April-e_2020 | June-e_2020 | August-e_2020 | October-e_2020 | November-e_2020 | January-e_2021 | February-e_2021 | April-e_2021 | May-e_2021 | August-e_2021 | October-e_2021 | November-e_2021 | January-e_2022 | February-e_2022 | April-e_2022 | May-e_2022 | August-e_2022 | October-e_2022 | Nov 2022 | Feb-2023
agreedCR | 244 | 207 | 213 | 194 | 304 | 394 | 325 | 259 | 198 | 30 | 237 | 84 | 262 | 318 | 134 | 241 | 203 | 323 | 212 | 309 | 272 | 238 | 246 | 229
agreedpCR | 92 | 95 | 59 | 107 | 42 | 36 | 1 | 14 | 13 | 75 | 63 | 74 | 69 | 60 | 61 | 56 | 73 | 66 | 25 | 40 | 0 | 0 | 0 | 10

## Slide 24: Acknowledgement
The CT1 Chair wants to thank
E3MAG for hosting the meeting in Athens
Lena Chaponniere for chairing the breakout stream on “Services” topics
Jörgen Axell for chairing the breakout stream on “IMS and MC” topics
Akansha Arora for excellent support before, during and after the meetings
Most important the CT1 delegates for their dedication and hard work during a very busy and productive meeting in Athens

## Slide 25: Annex

## Slide 26: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependancy
C1-230149 | DNS server security information | 24.302 | 729 | TS 33.402 CR 0148
C1-230209 | General updates for LADN per DNN & S-NSSAI | 24.501 | 5011 | TS 23.501 CR 3914 TS 23.502 CR 3853
C1-230212 | URSP updates for LADN per DNN & S-NSSAI | 24.526 | 167 | TS 23.501 CR 3914 TS 23.502 CR 3853
C1-230234 | IPv6 prefix delegation in 5GS | 24.501 | 5024 | TS 23.501 CR 3859, TS 23.316 CR2075, TS 23.304 CR0164
C1-230333 | Extending "Requested UE policies IE" with an indicator for A2X policies | 24.587 | 267 | TS 23.256 CR 0076
C1-230599 | Resolving the EN related to the need for decorated NAI format for NSWO | 24.502 | 233 | TS 23.501 CR 3947
C1-230600 | Resolving the EN related to the need for decorated NAI format for NSWO | 24.502 | 234 | TS 23.501 CR 3947
C1-230632 | Introducing the 5G ProSe UE-to-UE relay policies indicators in the Requested UE policies | 24.587 | 268 | TS 23.304 CR 0205
C1-230633 | Updating the UE-requested ProSeP provisioning procedure to consider the 5G ProSe UE-to-UE relay case | 24.554 | 279 | TS 23.304 CR 0205
C1-230643 | Redundant steering mode is not applicable for ATSSS-LL functionality (impact on TS 24.193) | 24.193 | 114 | TS 23.501 CR 4019

## Slide 27: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependancy
C1-230809 | Mandate DNN parameter provisioning to L3 U2N relay | 24.554 | 255 | TS 23.304 CR 0158
C1-230821 | Corrections to the definition of the EAS type | 24.558 | 24 | TS 29.558 CR#0059
C1-230867 | Updates on location reporting | 24.558 | 18 | TS 29.122 CR #0640
C1-230874 | Configuration parameter for 5G ProSe UE-to-UE relay | 24.554 | 244 | TS/TR 23.304 CR 0205
C1-230875 | Coding apsects of authorization and provisioning for UE-to-UE Relay | 24.555 | 35 | TS 23.304 CR 0205
C1-230880 | Using the 5G ProSe direct link modification procedure for UE-to-UE relay | 24.554 | 273 | TS 23.304 CR 0172
C1-230881 | 5G ProSe direct link identifier update via 5G ProSe U2U relay UE | 24.554 | 238 | TS23.304 CR0208
C1-230882 | U2U link establishment without integrated discovery | 24.554 | 249 | TS 23.304 CR 0172
C1-230890 | To update the messages for 5G ProSe direct link identifier update via 5G ProSe U2U relay UE | 24.554 | 243 | TS23.304 CR0208
C1-230891 | Relay update procedure for link identifier update via 5G ProSe UE-to-UE relay UE | 24.554 | 241 | TS23.304 CR0208

## Slide 28: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependancy
C1-230892 | Relay update messages for link identifier update via 5G ProSe UE-to-UE relay UE | 24.554 | 242 | TS23.304 CR02098
C1-230894 | Communication path switching procedure between the direct communication path over Uu and the direct communication path over PC5 | 24.554 | 260 | TS 23.304 CR 0169
C1-230898 | U2U link release procedure | 24.554 | 251 | TS 23.304 CR 0208
C1-230930 | Term reference for SNPN access mode | 23.122 | 1035 | TS 24.501 CR 5014
C1-230940 | UE to indicate its support for Slice-based TNGF selection to the network | 24.501 | 5121 | TS 23.501 CR 3953
C1-230941 | Aborting registration procedure when the selected TNGF is not compatible with the allowed NSSAI | 24.501 | 5122 | TS 23.501 CR 3953
C1-230942 | Introducing the TNAN information IE | 24.501 | 5123 | TS 23.501 CR 3953
C1-23xxxx | TNAN selection based on the TNAN information provided to the UE in the REGISTRATION REJECT message | 24.502 | 231 | TS 23.502 CR 3762
C1-230944 | Introducing the Extended WLANSP in the ANDSP | 24.526 | 175 | TS 23.503 CR 0843
C1-230945 | The impact of Extended WLANSP on WLAN selection procedure | 24.502 | 232 | TS 23.501 CR 3953

## Slide 29: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependancy
C1-230953 | Instructing a UE to reconnect to the network upon receiving an indication of a change in the RAN timing synchronization status | 24.501 | 5061 | TS 23.501 CR 3892
C1-230955 | Update PMIC for 5GS DetNet node reporting | 24.539 | 18 | TR 23.501 CR 3844
C1-230957 | Introduce new UE policy container PCO parameter | 24.008 | 3328 | TS 23.501 CR 3924
C1-230958 | Add URSP provisioning support | 24.301 | 3877 | TS 23.501 CR 3924
C1-230959 | 5GMM procedure updates for LADN per DNN & S-NSSAI | 24.501 | 5012 | TS 23.501 CR 3914 TS 23.502 CR 3853
C1-230962 | Introduction of general aspects of PIN | 24.501 | 5081 | TS 23.501 CR 3854, 3897, 3912
C1-230970 | Enhanced CAG selection - additional information | 23.122 | 1026 | TS 23.501 CR 4119
C1-230971 | Enhanced CAG selection - enforcement in idle mode procedures | 23.122 | 1027 | TS 23.501 CR 4119
C1-230972 | Enhanced CAG selection - providing additional information | 24.501 | 4976 | TS 23.501 CR 4119
C1-230974 | Support MA PDU session establishment with non-3GPP access connected to EPC and 3GPP access connected to 5GCN | 24.193 | 102 | TS 23.502... CR 3748

## Slide 30: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependancy
C1-230975 | Define ATSSS related Notify payloads | 24.302 | 740 | TS 23.502... CR 3748
C1-230976 | ATSSS rules | 24.193 | 103 | TS23.501 ... CR#3973 TS23.502 ... CR#3784
C1-230977 | Encoding of network steering functionalities information | 24.193 | 105 | TS23.501 ... CR#3973 TS23.502 ... CR#3784
C1-230978 | Measurement assistance information | 24.193 | 106 | TS23.501 ... CR#3973 TS23.502 ... CR#3784
C1-230979 | MA PDU session via PDN connection | 24.193 | 107 | TS23.501 ... CR#3973 TS23.502 ... CR#3784
C1-230980 | MPQUIC Steering Functionality | 24.193 | 108 | TS23.501 ... CR#3973 TS23.502 ... CR#3784
C1-230981 | Network steering functionalities information | 24.193 | 109 | TS23.501 ... CR#3973 TS23.502 ... CR#3784

## Slide 31: Thank You!
Peter Leis
3GPP TSG CT WG1 Chair
peter.leis@nokia.com