- 3GPP TSG CT WG1 Meeting#124-e					              C1-203293

- Electronic meeting, 02-10 June 2020                                     (revision of C1-203xyz)

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	CT aspects of Enhancements to Functional architecture and information flows for Mission Critical Data

## Acronym: eMCData3

## Unique identifier:

Potential target Release: {Rel-17}.

Note that this field above indicates the proposed Release at the time of submission of the WID to TSG approval. It can later be changed without a need to revise the WID. The updated target Release is indicated in the Work Plan.

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  | X |  |  |
| Don't know | X |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

|  | Feature |
| --- | --- |
| x | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 860007 | Enhancements for functional architecture and information flows for Mission Critical Data (eMCData3) | Rel-17 Stage 2 for MCData work item |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 750022 | Enhancements to MCData Functional Architecture and information flows (eMCData) | Rel-15 Stage 2 work item |
| 770011 | …Stage 3 of eMCData (eMCData-CT) | Rel-15 Stage 3 predecessor work item |
| 800018 | Enhancements to Functional Architecture and information flows for Mission Critical Data (eMCData2) | Rel-16 Stage 2 work item |
| 830014 | CT aspects of Enhancements to Functional architecture and information flows for Mission Critical Data (eMCData2) | Rel-16 Stage 3 predecessor work item |
| 870016 | Enhanced Mission Critical Push-to-talk architecture phase3 (enh3MCPTT) | Rel-17 Stage 2 for common mission critical services work item |

## 3	Justification

Stage 2 architecture and procedures for MCData and for common services (used by MCData) are specified in 3GPP TS 23.282 and in TS 23.280, respectively. Those specifications are being updated from Rel-16 to Rel-17 by SA6. Rel-17 SA6 work on MCData is currently ongoing under SA6 work item eMCData3 (S6-192367), while work on common services is currently ongoing under SA6 work item enh3MCPTT (SP-200108).

To enable and assist implementations, it is necessary to develop Stage 3 specifications that are reflective of, and aligned with, the newly introduced Stage 2 features. Although Stage 2 is not yet complete, Stage 3 work can start in areas where it has little impact on Stage 2 or stable Stage 2 exists, thus leading to a phased development approach.

This work is a continuation of work done under Rel-15 eMCData-CT WID and Rel-16 eMCData2 WID.

## 4	Objective

The objectives for this work item are:

- To develop Stage 3 text in order to fully support new and updated features described in the Stage 2 specifications TS 23.282 and TS 23.280, including:

- Data Streaming;

- MCData emergency communications (e.g. emergency communications, imminent peril, location driven alerts);

- MCData off-network file distribution;

- IP connectivity;

- Potentially, service continuity for MCData (e.g. general transmission resumption and possibly mobility between on-network and UE-to-network relay);

- Extend MBMS usage for MCData sub-services (e.g. SDS, FD, DS);

- Enhanced location reporting and location-driven actions (e.g. alerts);

- Complete the definitions of interfaces associated with architectural elements introduced in Rel-16 (e.g. Media storage, Content server, message store);

- Define interfaces associated with architectural elements introduced in Rel-17 (e.g. Notification Server).

- To specify configuration parameters and settings in support of the new and/or updated features.

- To enhance the level of alignment/consistency in Stage 3 specifications, to the maximum extent that makes sense, between same or analogous features in MCData and the other MC services (MCPTT and MCVideo).

## 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR |  |  |
| --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# |
| TS 24.282 | Modifications/additions to MCData signalling procedures to align with stage 2 MCData specifications | CT#93 (September, 2021) |
| TS 24.582 | Modifications/additions to MCData media plane procedures to align with stage 2 MCData specifications | CT#93 (September, 2021) |
| TS 24.483 | Possible modifications/additions to managed object to align with stage 2 specifications | CT#93 (September, 2021) |
| TS 24.484 | Possible modifications/additions to system configuration and user profile to align with stage 2 specifications | CT#93 (September, 2021) |
| TS 29.582 | Possible updates related to alignment with Stage 2 and interworking with LMR to the protocol specification for Mission Critical Data (MCData) signalling control interworking with LMR systems | CT#93 (September, 2021) |

## 6	Work item Rapporteur(s)

Val Oprescu (AT&T)

vo4887@att.com

## 7	Work item leadership

CT1

## 8	Aspects that involve other WGs

Potentially, security work by SA3 may have an impact, but specifics are not known at this time.

## 9	Supporting Individual Members

Supporting IM name

AT&T

Airbus DS SLC ?

Ericsson

FirstNet

HiSilicon ?

Huawei ?

Hytera Communications Corporation Ltd ?

L3Harris Corporation ?

Motorola Solutions ?

Nokia ?

Nokia Shanghai Bell ?

one2many ?

Samsung ?

Sepura plc