**3GPP TSG-CT Meeting #103CP-240abc**

**Maastricht, Netherlands; 18th – 19th March 2024**

**Source: CT1**

**Title: Rel-18 Work Item Exception for NSCALE**

**Document for: Approval**

**Agenda Item:**

3GPP™ Work Item Exception

# Title : CT aspects of SEAL data delivery enabler for vertical applications

# Acronym : NSCALE

# Unique Identifier : 980044

**Release 18 Submission form**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Feature / Item:** | **NSCALE** | | | | |
| **Affects:** | **UICC apps:** | **ME:**  **X** | **AN:** | **CN:**  **X** | **Others (specify):** |
| **Expected Completion Date:** | CT#104 (June 2024) | | | | |
| **Service(s) impacted:** | NSCE services | | | | |
| **Specification(s) affected:** | TS 24.549 | | | | |
| **Task(s) within work which are not complete:** | NSCE API definition between the NSCE client and the NSCE server is not completed. | | | | |
| **Consequences if not included in Release 18:** | Failure to satisfy stage 2 requirements on NSCALE. | | | | |

**Abstract of document:**

Exception sheet for Rel-18 work item on CT aspects of Network Slice Capability Exposure for Application Layer Enablement.

**Contentious Issues:**

None.