3GPP TSG-CT WG3 Meeting #120e	C3-221725

- E-Meeting, 17th – 25th February 2022

Source:	Huawei

Title:	Rel-17 Work Item Exception for CT3 aspects of 5MBS

Document for:	Approval

Agenda Item:	17.31

3GPP™ Work Item Exception

# Title: CT aspects of the architectural enhancements for 5G multicast-broadcast services

## Acronym: 	5MBS

## Unique Identifier:	910002

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: N/A | ME: Yes | AN: No | CN: Yes | Others (specify): N/A |
| Expected Completion Date: | 3GPP CT#96, June 2022 |  |  |  |  |
| Service(s) impacted: | - New 5G Multicast/Broadcast Policy Control services. - New 5G Multicast/Broadcast Service Function services. - New 5G Multicast/Broadcast Service Transport Function services. - Existing BSF, UDR and NEF services. - N6 interface |  |  |  |  |
| Specification(s) affected: | TS 29.537, TS 29.def (Multicast/Broadcast Service Function services), TS 29.522, TS 29.519, TS 29.521, TS 29.513, TS 29.512, TS 29.561. |  |  |  |  |
| Task(s) within work which are not complete: | CT3 could not start the stage 3 work under its remit on: - the new TS 29.def (Multicast/Broadcast Service Function services), as it is pending the progress of the related stage 2 work in SA4 in TS 26.502; and - the impacts on TS 29.561 to support 5MBS, as it is also pending the progress of the related stage 2 work in SA4 in TS 26.502. In addition, CT3 could not complete the stage 3 work under its remit on: - the new TS 29.537 and the related impacts to TS 29.522, TS 29.519, TS 29.521, TS 29.513 and TS 29.512, as it is pending the completion of the related stage 2 work in SA2 in TS 23.247; - the new Nnef_MBSTMGI and Nnef_MBSSession APIs in TS 29.522, as it is pending the completion of the related stage 2 work in SA2 in TS 23.247. |  |  |  |  |
| Consequences if not included in Release 17: | The End to end 5MBS services are not fully specified. |  |  |  |  |

Abstract of document:

3GPP CT3 started to work on 5MBS work item at CT3#116-e in May 2021. However, CT3 was dependent on the completion of the related stage 2 work in both SA2 and SA4 in addition to some discussions that took place on the work split between CT3 and SA4 on the MBSF and MBSTF related stage 3 work. These discussion reached a conclusion with a clear work split between the two WGs only after the previous plenary cycle (i.e. Q4-2021). In addition, the stage 2 work on 5MBS PCC aspects is experiencing a considerable delay in SA2 and is currently still ongoing, which did not enable CT3 to progress the associated stage 3 work that is under its remit.

Therefore, CT3 was not able to finalize the work on this work item and still needs to carry out the stage 3 work on:

- the new TS 29.def (Multicast/Broadcast Service Function services); and

- the impacts on the N6 interface defined in TS 29.561 to support 5MBS.

and complete the stage 3 work under its remit on:

- the new TS 29.537 and the related impacts to TS 29.522, TS 29.519, TS 29.521, TS 29.513 and TS 29.512; and

- the new Nnef_MBSTMGI and Nnef_MBSSession APIs in TS 29.522.

Contentious Issues:

None.