## Slide 1: CT WG3 Status Report to TSG CT#105
Susana Fernández
TSG CT WG3 Vice Chair
Ericsson

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#136, (19th – 23rd August, 2024) in Maastricht, Netherlands
Upcoming Meetings
  CT3#137, (14th – 18th October, 2024) in Hefei, China
  CT3#138, (18th – 22nd November, 2024) in Orlando, US

## Slide 4: TSG WG CT3 Statistics
Number of handled documents
  650 documents allocated
Agreed CRs
  Cat B/F : 52/216
Agreed pCRs
  -
F2F Attendances
  224 registered (208 f2f, 16 online)/ 201 attendants

## Slide 5: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-242063 | CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | vivo | The objective of this work is to specify the CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) as specified at stage 2 level. | Rel-19
CP-242061 | 5GS enhancement on QoS monitoring enhancement | TEI19_QME | China Mobile | The objective of this WID is to support the enhancement of QoS monitoring by supporting the event exposure on whether QoS monitoring can no longer (or can again) be performed and supporting NG RAN QoS monitoring capability. | Rel-19
CP-242064 | CT aspects of enhanced application layer support for location services | eLSAPP | CATT | The objective of this work item is to develop the specifications under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item eLSAPP. | Rel-19
CP-242060 | CT aspects on Spending Limits for UE Policies in Roaming scenario | TEI19_SLUPiR | China Telecom | The objective of this work item is to specify the update UE policy (only URSP) association procedures to take spending limits into account before making UE policy decision in roaming scenario and to update Nchf_SpendingLimitControl service to clarify that H-PCF for a UE interacts with the H-CHF applies to roaming scenario. | Rel-19
CP-242059 | Rel-19 Enhancements of Network Automation Enablers | eNetAE19 | Huawei | The objective of this work item is to specify the technical improvements and enhancements to the network data analytics related services in Release 19 stage 3 level. | Rel-19
CP-242062 | CT Aspects of Phase 3 for UAS, UAV and UAM | UAS_Ph3 | LG Electronics | The objective of the work item is to develop the stage 3 specifications for the stage 2 requirements agreed under the stage 2 work item UAS_Ph3. | Rel-19

## Slide 6: Revised agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-242065 | Rel-19 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI19 | Huawei | Objectives updated to clarify that they cover the protocol and interface corrections and/or changes, which do not fall under the scope of any other dedicated WI. | Rel-19

## Slide 7: Rel-19 Work Plan – CT3 led
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1040009 | Rel-19 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI19 | Rel-19 | C3 | 09/25 | 0% | 10% | CP-242065 | 
1040006 | CT aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | Rel-19 | C3 | 06/25 | 0% | 0% | CP-241072 | 
1040007 | CT aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | Rel-19 | C3 | 06/25 | 0% | 0% | CP-241073 | 
1040008 | CT aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | C3 | 09/25 | 0% | 15% | CP-241074 | 
1050014 | CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | Rel-19 | C3 | 09/25 | 0% | 0% | CP-242063 | 
1050012 | 5GS enhancement on QoS monitoring enhancement | TEI19_QME | Rel-19 | C3 | 12/24 | 0% | 70% | CP-242061 | 
1050015 | CT aspects of enhanced application layer support for location services | eLSAPP | Rel-19 | C3 | 09/25 | 0% | 0% | CP-242064 | 
1050011 | CT aspects on Spending Limits for UE Policies in Roaming scenario | TEI19_SLUPiR | Rel-19 | C3 | 12/24 | 0% | 80% | CP-242060 | 
1050010 | Rel-19 Enhancements of Network Automation Enablers | eNetAE19 | Rel-19 | C3 | 12/25 | 0% | 10% | CP-242059 | 
1050013 | CT Aspects of Phase 3 for UAS, UAV and UAM | UAS_Ph3 | Rel-19 | C3 | 09/25 | 0% | 0% | CP-242062 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 8: Rel-19 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1040039 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc19 | Rel-19 | C1 | 09/25 | 0% | 10% | CP-241146 | 
1040041 | Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C1 | 09/25 | 0% | 10% | CP-241283 | 
1040004 | CT Aspects on Minimize the Number of Policy Associations (TEI19_MINPA) | TEI19_MINPA | Rel-19 | C4 | 03/25 | 0% | 90% | CP-241024 | 
1040070 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3 | UASAPP_Ph3 | Rel-19 | C1 | 09/25 | 0% | 50% | CP-241150 | 
1040001 | Service Based Interface Protocol Improvements Release 19 | SBIProtoc19 | Rel-19 | C4 | 09/25 | 0% | 10% | CP-241021 | 
1050007 | MPS for Messaging and SMS services | MPS4msg | Rel-19 | C4 | 09/25 | 0% | 0% | CP-242027 | 
1050009 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | Rel-19 | C4 | 09/25 | 0% | 0% | CP242029 | 
1050024 | CT aspects of application enablement for AI/ML services | AIML_App | Rel-19 | C1 | 09/25 | 0% | 0% | CP-242109 | 
1050001 | CT aspects of UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | Rel-19 | C4 | 09/25 | 0% | 0% | CP-242021 | 
-

## Slide 9: Rel-19 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1050022 | Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | Rel-19 | C1 | 09/25 | 0% | 0% | CP-242107 | 
1050006 | CT aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | Rel-19 | C4 | 09/25 | 0% | 0% | CP-242026 | 
1050020 | CT aspects of Multi-Access (ATSSS_Ph4) | MASSS | Rel-19 | C1 | 09/25 | 0% | 0% | CP-242104 | 
1050025 | CT aspects for application enablement for mobile metaverse services | Metaverse_App | Rel-19 | C1 | 09/25 | 0% | 0% | CP-242110 | 
1050019 | CT aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_APP | Rel-19 | C1 | 09/25 | 0% | 0% | CP-242103 | 
1050023 | CT aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C1 | 09/25 | 0% | 0% | CP-242108 | 
1050017 | CT aspects of SEAL data delivery enabler for vertical applications Phase 2 | SEALDD_Ph2 | Rel-19 | C1 | 09/25 | 0% | 0% | CP-242101 | 
1050002 | CT aspects of Architecture support of roaming value-added services | TEI19_RVAS | Rel-19 | C4 | 06/25 | 0% | 80% | CP-242022 | 

## Slide 10: TS/TR sent to CT Plenary
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 11: Exception sheet for work item
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 12: Release 19 Status - General
First meeting to specify normative work for Release 19.
Agreement or endorsement of new Rel-19 WIDs:
  6 new WIDs (i.e. AIML_CN, TEI19_QME; eLSAPP, TEI19_SLUPiR, eNetAE19, UAS_Ph3 ) are agreed;
  12 new WIDs (i.e.MPS4msg, UIA_ARC, AIML_App, UPEAS_Ph2, NG_RTC_Ph2, eEDGE_5GC_Ph3, MASSS, Metaverse_App, 5GSAT_Ph3_APP, 5G_ProSe_Ph3, SEALDD_Ph2, TEI19_RVAS ) are endorsed;
  1 revised WID is agreed (i.e. NBI19)
Discussion papers were submitted on the future work.
Discussion papers were submitted on proposed guidelines for work organization, WI Split among TEI19 and other stage 3 WIs and guidelines on API definition and documentation.
112 agreed Cat-F/B CRs.

## Slide 13: Release 19 Status (1/4)
NBI19 [Enhancements of 3GPP Northbound and Application Layer interfaces and APIs Rel-19]
  Various corrections on attribute description updates, presence field corrections, data type definitions, error handling, etc.
  Correction on the handling of redirection for the inner resource creation in NB APIs.
SBIProtoc19 [Service Based Interface Protocol Improvements Release 19]
  Optimization of the subscription to changes of data in UDR, protocol corrections identified in different APIs (e.g. presence field corrections, wrong data types, etc.)
TEI19_MINPA [CT Aspects on Minimize the Number of Policy Associations]
  Introduction of AM and UE Policy Association Establishment determination in AMF
  Procedure updates for the support of the minimize number for the AM and UE Policy
  Policy subscription control based on UDM data.

## Slide 14: Release 19 Status (2/4)
EDGEAPP_Ph3 [Enabling Edge Applications Phase 3]
  Updates to the EAS discovery procedures to support edge node sharing and to support the prediction expiration time in ACR scenarios
  Support service KPIs and EDN information and group connection information synchronization in common EAS announcement procedures
  Support new service consumers in the different APIs
  Updates related to Eecs_EASInfoManagement Service
  Support common EAS relocation, EAS load information reporting, Requestor Identifier for Eees_UEIdentifier API, Eecs_ACREvents API specification
  Service continuity for common EAS serving UE(s) of the same application group
  Eecs_ECSServiceProvisioning – Common EAS in partner ECSP

## Slide 15: Release 19 Status (3/4)
UASAPP_Ph3 [CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3]
  Support Dual Network-Assisted C2 communications
  Support for DAA LDGS
  Specification of UAE_FlightPathMonitoring API
  Start the definition of the UAE_FlightRouteSupport API.
TEI19_RVAS [CT Aspects of architecture support of Roaming Value Added Services]
  Updates in TS 29.122 & TS 29.522 to support RVAS Welcome SMS
TEI19_QME [5GS enhancement on QoS monitoring Enhancement]
  Support of QoS Monitoring enhancement on capability report in the different APIs.
TEI19_SLUPiR [CT Aspects on Spending Limits for UE Policies in Roaming Scenario]
  Introduction of Spending Limits support, CHF selection and interaction between H-PCF & H-CHF

## Slide 16: Release 19 Status (4/4)
eNetAE19 [ Enhancements on Network Automation Enablers]
  Various DCCF/ADRF/MFAF API corrections, including feature negotiation, security aspects and API descriptions.
TEI19 [Technical Enhancements and Improvements]
  Various enhancements related to different Wis (XRM, AIMLsys, 5MBS, UASAPP_Ph2, SEAL_Ph3, NSCALE, CAPIF, TRS_URLLC, etc.).
  Several CRs were moved to this WI during the meeting when considered as non-FASMO.

## Slide 17: Release 18 Status - General
First meeting after the freeze of the Release.
Big number of corrections: 100 Cat-F CRs agreed.
Some flexibility in the specification of functionality for specific cases to avoid Non-Backward Compatible solutions.
Two LSs to clarify Release 18 functionality.
All Release 18 Work Items are considered now 100% complete.

## Slide 18: Release 18 Status (1/6)
TRS_URLLC [NR Timing Resiliency and URLLC enhancements]
  Miscellaneous corrections to the ASTI API.
SEAL_Ph3 [Service Enabler Architecture Layer for Vertical Phase 3]
  EN resolution the SS_VALServiceAreaConfiguration API.
DetNet [Extensions to the TSC Framework to support DetNet]
  Corrections to the TSC user plane node management information reporting, IP prefix delegation handling and the report of extra UE address in Npcf_PolicyAuthorization API.
eUEPO [Enhancement of 5G UE Policy]
  Corrections to the provisioning of VPLMN Specific URSP rules.
  Corrections to the URSP enforcement report in Npcf_PolicyAuthorization API.
EDGEAPP_Ph2 [Enabling Edge Applications Phase 2]
  Updates and corrections on Eecs_EESRegistration and Eecs_TargetEESDiscovery APIs.

## Slide 19: Release 18 Status (2/6)
5WWC_Ph2 [Support for 5WWC Phase 2]
  Introduction of an indication of slice-related N3GPP node selection capability in Npcf_UEPolicyControl.
  Introduction of missing "n3gNodeReSel" attribute in Npcf_UEPolicyControl API.
5G_ProSe_Ph2 [CT aspects of proximity based services in 5GS Phase]
  Correction on condition of identifiers in AuthDisReqData data type.
5G_eLCS_Ph3 [CT aspects of enhancement to the 5GC location services - phase 3]
  Correction regarding event filters for GNSSAssistData feature
  LS sent to SA2 to question whether LMF/NEF need to indicate any event filter to the AF.

## Slide 20: Release 18 Status (3/6)
EDGE_Ph2 [Edge Computing Phase 2]
  Add list of supported PLMNs with ECSP information to the ECS address information, ECS Address Configuration Information consolidation, Corrections on ECSAddress API.
  Corrections to the EcsAddrCfgInfoSubPatch data type definition
  Corrections on Nnef_UEId API
GMEC [Generic Group Management, Exposure and Communication Enhancements]
  Correction to procedure for Group Parameters Provisioning
  Feature applicability update in TS 29.122
5MBS_Ph2 [5G multicast-broadcast services Phase 2]
  Correction on the support of active periods in Nmbsf_MBSUserDataIngestSession API.
  NR RedCap UEs related updates

## Slide 21: Release 18 Status (4/6)
AIMLsys [System Support for AI/ML-based Services]
  Corrections on Consolidated Data Rate monitoring.
  Corrections on MemberUESelectionAssistance API & Nnwdaf_EventSusbscription APIs, event names, warning notification handling for PDTQ, etc.
XRM [Architecture Enhancements for XR and media services]
  QoS monitoring report corrections.
  Corrections related to wrong data types, presence conditions, feature applicability, L4S support, inconsistencies with the OpenAPI, etc.
eNA_Ph3 [Enablers for Network Automation for 5G - phase 3]
  Corrections on missing attributes, missing features, feature applicability, clarification on analytics accuracy notification, security issues, etc.
  Resolution of EN for Nnwdaf_MLModelTraining API, corrections on procedures (e.g. QoS Sustainability Analytics).
  Corrections on handling of HTTP 204 in GET Response.

## Slide 22: Release 18 Status (5/6)
ADAES [CT aspects of Application Data Analytics Enablement Service]
  Corrections to the different APIs, analytics input, the pair of VAL Ues, event criteria, A-ADRF reporting requirements, EN resolution, etc.
UPEAS [CT aspects of UPF enhancement for exposure and SBA]
  Correction to the PCF report of available counters
5GMARCH_Ph2 [CT aspects for enabling MSGin5G Service phase 2]
  Correction on missing resources in the resource creation response and handling of resource deletion
Ranging_SL [Ranging based services and sidelink positioning]
  Various corrections/updates in procedures, data types and descriptions.
eNS_Ph3 [Stage 3 of Network Slicing Phase 3]
  Corrections on Network Slice Replacement and Network Slice Parameter Provisioning functionality.
  Support of multiple S-NSSAIs as inputs in the queries to UDR.

## Slide 23: Release 18 Status (6/6)
TEI18_SLAMUP [CT aspects on Spending Limits for AM and UE Policies in the 5GC]
  Support of Spending limit report retrieval before policy decision
  Correction on wrong attributes and on CHF Selection
NSCALE [Network Slice Capability Exposure for Application Layer Enablement]
  Corrections on the different API’s definition
NBI18 [Enhancements of 3GPP Northbound and Application Layer interfaces and APIs]
  Correction on feature name.
SBIProtoc18 [Service Based Interface Protocol Improvements]
  Correction on trigger conditions, resource location and obsoleted RFC correction.
eNetAE [Enhancement of Network Automation Enablers]
  Corrections related to procedure of ADRF Storage via Notifications and on target UE and filter provided in the ML model notification.
  LS to identify Service consumers ofNnwdaf, Ndccf, Nmfaf related services.

## Slide 24: Release 17 Status
13 CRs (Cat.F) are agreed in Release 17 as essential corrections, e.g.:
  SBIProtoc17: OAuth2 scope corrections
  TEI17_DCAMP: Correction in BSF notification for Nbsf_Management API
  IIoT: Corrections on scope name and in data type for Ntsctsf_TimeSynchronization API
  eNA_Ph2: Corrections on feature negotiation, missing consumers, wrong attribute names and resource URIs.
  5GSAT_Arch-CT: Correction on data type name used in Npcf_PolicyAuthorization API.
  5MBS: Corrections to MBS Service Area related error handling for MBSTMGI API.
  IoT_SAT_ARCH_EPS: Adding missing RAT Type mapping between TS 29.571 & TS 29.212.
  TEI17, eNS: Removal of remaining Editor’s Note.
Corrections not considered as FASMO were moved to further releases.

## Slide 25: Pre-Release 17 Status
2 CRs (Cat. F) are agreed in Release 16 as essential corrections:
  5G_CIoT, TEI16, 5GS_Ph1-CT: Alignment of RAT type values between Rx & Gx;
  eNA: Corrections on the presence of the attributes in Naf_EventExposure API
2 CRs (Cat. F) are agreed in Release 15 as essential corrections:
  5GS_Ph1-CT: corrections on wrong value for data type ServAuthInfo
  5GS_Ph1-CT: Removal of the usage of evsNotif attribute and correction of the evNotifs attribute.
No CRs agreed for pre-Release 15

## Slide 26: Backward Incompatible Changes
None

## Slide 27: For Information to CT
CT3 work focused on:
  Agreement and endorsement of new and revised Release 19 Work Items.
  Initiating the Release 19 work, to align with the stage 2 normative work and to bring enhancements to existing functionality.
  Bringing corrections to Release 18 functionality and completing the work for the outstanding WIs.

## Slide 28: For Action to CT
Approval of new Rel-19 WIDs and revised Rel-18 WIDs led by CT3
Approval of company CRs as the revisions of agreed CRs in CT3#136 meeting. Those CRs are submitted to solve the issues related to the OpenAPI errors identified by the Rapporteurs. All the documents are discussed in CT3 reflector already and can be agreed in the Plenary.

## Slide 29: Acknowledgement
The Vice Chair wants to thank
  Chair, Yali, for her support in the preparation of the meeting.
  Vice Chair, Naren, for his big support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of meetings and coordination activities.

## Slide 30: Annex

## Slide 31: Company CRs already discussed in CT3
TDoc # | Title | Spec | CR#
CP-242216 (Rev of C3-244518) | CR 1321 29.522 Rel-18 Add list of supported PLMNs with ECSP information to the ECS address information | TS 29.522 | 1321
C3-244514 | CR 0355 29.222 Rel-19 Updates and corrections to the CAPIF_API_Invoker_Management_API | TS 29.222 | 0355
CP-2442214 (Rev of C3-244420) | CR 0054 29.580 Rel-18 Support the active periods in the form of a repetition rule | TS 29.580 | 0054
CP-242221 (Rev of C3-244500) | CR 0546 29.519 Rel-19 Corrections to data types in Application Data | TS 29.519 | 0546
CP-242220 (Rev of C3-244431) | CR 0533 29.519 Rel-19 Optimization of the subscription to changes of VPLMN Specific URSP rules | TS 29.519 | 0533
CP-242222 (Rev of C3-244288) | CR 0206 29.521 Rel-19 Various corrections to the Nbsf_Management API | TS 29.521 | 0206
CP-242219 (Rev of C3-244402) | CR 0211 29.558 Rel-19 Out of service area ACR management event | TS 29.558 | 0211

## Slide 32: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependency
C3-244440 | Enhanced H-PCF reselection | 29.525 | 0358 | TS 23.502 CR 4855, TS 23.501 CR 5432
C3-244441 | Support common EAS relocation | 29.558 | 0200 | TS 23.558 CR 0679
C3-244456 | Support PCF to query UDR with multiple S-NSSAIs as inputs | 29.519 | 0528 | TS 29.504 CR 0279
C3-244645 | Corrections to the TSC user plane node management information reporting | 29.512 | 1261 | TS 23.502 CR 4820

## Slide 33: Thank You!
Naren Tangudu
3GPP CT WG3 Vice Chair
n.tangudu@samsung.com