# CIoT_EC_GSM Work Plan

# Introduction

At GERAN#67 a new Work Item called Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things was approved, see [1].

This document is intended to capture the work plan for the Work Item.

# Work Plan

| Meeting | Plan | Outcome |
| --- | --- | --- |
| GERAN Ad Hoc on EC-GSM and eDRX 12th -13th October, 2015 Stockholm, Sweden | - Initiate discussion on most CIoT_EC_GSM CRs for both Stage 2 and Stage 3 specifications - Investigations on deployment in a reduced BCCH spectrum allocation. |  |
| GERAN#68 16-20 Nov, 2015 Anaheim, USA | - Continue discussion on most CIoT_EC_GSM CRs for both Stage 2 and Stage 3 specifications - Continued discussion on deployment in a reduced BCCH spectrum allocation. - Conclusion on specification impact due to reduced BCCH spectrum allocation. - Approval of Stage 2 CRs |  |
| GERAN Ad Hoc on EC-GSM and eDRX #2 11th (14:00) – 13th Jan (14:00), 2016 TBD | - Continue discussion on most CIoT_EC_GSM CRs for both Stage 2 and Stage 3 specifications - Approval of Stage 3 CRs |  |
| GERAN#69 15-19 Feb, 2016 Malta | - Continue discussion on most CIoT_EC_GSM CRs for Stage 3 specifications - Approval of Stage 3 CRs |  |

# Conclusion

The document contains the Work Plan for CIoT_EC_GSM.

To ensure progress of the work it is proposed to add a second Ad Hoc on EC-GSM (and potentially eDRX) on 11th – 13th of January. The proposed meeting is spread over three days with ½ day on the first and last day. This can allow colleagues to travel in the morning of the 11th, and also allow revisions from the first two days to be provided for discussion on the last day.

Proposal 1: It is proposed that GERAN agrees on a 2nd Ad Hoc meeting to discuss CIoT_EC_GSM , and possibly eDRX on 11th – 13th of Jan, 2016. The location of the meeting is still TBD.

# References

- GP-151039, “New Work Item on Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things”, source Ericsson LM, Intel, Gemalto N.V., MediaTek Inc., TeliaSonera AB, Sierra Wireless S.A., Telit Communications S.p.A., ORANGE, Nokia Networks, Alcatel-Lucent. GERAN#67.