## Slide 1: GP-150207: TSG GERAN1 Adhoc#1 on FS_IoT_LC - Chairman’s Report
Olof Liberg
Ericsson LM

## Slide 2: Document allocation
Chart: 
| 1.1 Opening of the meeting | 1.2 Approval of the agenda | 1.3 LSs in | 1.4.1 Simulation assumptions | 1.4.2 Evaluation methodology | 1.4.3.1 EC-GSM | 1.4.3.2 NB Hybrid Modulation | 1.4.3.3 NB M2M | 1.4.3.4 NB OFDMA | 1.4.3.5 New candidate proposals | 1.5 Updates to TR | 1.6 Workplan | 1.7 LSs out
 | 0 | 1 | 0 | 12 | 3 | 23 | 2 | 25 | 3 | 1 | 5 | 2 | 0
Total: 77

## Slide 3: 1.3 Letters from other groups
No incoming letters to WG1.

## Slide 4: 1.4.1 Simulation assumptions
A number of cellular IoT deployment scenarios were presented and agreed (0127).
Input on mobility statistics for tracking applications was presented and noted (0084).
Telco#7 & #9 meeting reports were presented and noted (0094 & 0095).
Working assumptions were discussed and some progress was made (0099, 0053, 0131).

## Slide 5: 1.4.2 Evaluation methodology
Proposed text to the TR on the implications of battery characteristics was noted (0085).
A methodology to evaluate Cellular IoT system capacity was presented and noted (0109).

## Slide 6: 1.4.3.1 EC-GSM
The GSM Evolution candidate proposal has been renamed Extended Coverage for GSM (EC-GSM).
Documents on general principles (0054), mapping of channels and bursts (0055,0061), cell synchronization (0089,0064), random access (0067,0062, 0074), EC-GSM radio block formats (0111,0059), coverage (0056,0065), battery life (0075), TA handling (0057), eDRX & paging (0080,0081,0086), multiplexing with legacy devices (0058) were presented and noted.
A pCR containing an EC-GSM concept description was agreed to be included in the TR (0112).

## Slide 7: 1.4.3.2 Narrowband Hybrid Modulation
A paper on NB Hybrid modulation was presented and noted (0092).

## Slide 8: 1.4.3.3 Narrowband M2M
pCRs on coding (0029), modulation (0030) and PBSCH refinement (0031) were agreed.
Input on coverage classes & performance (0037,0119), interference scenarios (0023), L2S mapping & verification (0024, 0090), system level simulation(0118), coexistence with GSM (0020), cell search, selection & synchronization (0032,0033,0034,0049,0068), measurement design (0035) and power control (0036) were presented and noted.

## Slide 9: 1.4.3.4 Narrowband OFDMA
Discussion papers on the support of large cells (0069), control channel design (0070) and PRACH capacity (0072) were presented and noted.

## Slide 10: 1.4.3.5 New candidate proposals
A concept description of a new candidate proposal named Cooperative Ultra Narrow Band technology for Cellular IoT was presented and noted (0052).

## Slide 11: 1.5 Updates to the technical report
A guideline for pCRs and update to the TR was agreed (0124).
An new version 0.3.1 of the TR was agreed. It contains all agreements made at GERAN#63 & #64 (0126).

## Slide 12: 1.6 Workplan
An updated workplan was presented and noted (0128).
  A telco was agreed to be held on April 1st, 2015.
  A proposal for a new Ad-hoc meeting was made, and will be further discussed at the next ordinary meeting.

## Slide 13: 1.7 Letters to other groups
No outgoing letters from WG1.

## Slide 14: THANK YOU
Olof Liberg
3GPP TSG GERAN1 Chairman