EC-GSM – WI meeting Schedule

# Introduction

This contribution outlines a proposed meeting schedule in order to ensure successful completion of the EC-GSM related specification work in Rel-13.

# Meeting schedule and meeting logistics

Even though that the PCG decision [1] to move any Clean Slate related specification work to RAN will offload GERAN it is anticipated that the work load to complete EC-GSM, eDRX, CSPS coordination and TEI-13 work items is such that all of the available ordinary meeting until the December Rel-13 stage 3 freeze time is insufficient. It is therefore anticipated that one exception sheet is needed in order to complete the EC-GSM work.

For ordinary meetings it is furthermore proposed to continue with starting the working group sessions in the afternoon of the first meeting day (Monday after the GERAN opening plenary).

In addition to this it is proposed to schedule one GERAN Adhoc with full decision power on EC-GSM, in order to complete the normative work with one exception sheet. A second optional Adhoc in the beginning of 2016 should also be taken into consideration, to allow for early travel preparations. It is furthermore proposed that the Adhoc meetings have duration of three working days, starting at 9.00 the first day and ending at 16.00 the last day.

For the first EC-GSM adhoc meeting, it is in addition proposed to schedule the meeting the last three days of the RAN WG week or the first three days in the following week.

Table 1 Proposed meeting  schedule for EC-GSM during work item phase

| Meeting | Date | Location |
| --- | --- | --- |
| EC-GSM adhoc #1 | October 7-9, 2015 or October 12-14, 2015 | Malmo, Sweden Note: Same location as RAN WG if possible. |
| GERAN#68 | 16-20 November 2015 Note: GERAN 1/2 WG start on Monday afternoon | Anaheim, USA |
| EC-GSM adhoc #2 (Optional) | January 13-15, 2015 | TBD Note: Needs approved Exception sheet. |
| GERAN#69 | 15-19 February, 2016 Note: GERAN 1/2 WG start on Monday afternoon | Malta Note: Needs approved Exception sheet. |

With the above proposed measures it is believed that EC-GSM normative work can be completed within Rel-13. It is also believed that this will facilitate the completion of eDRX, CSPS coordination and TEI-13 work items within the ordinary meeting scheduled of Rel-13.

# Summary

It is asked that GERAN agrees the following proposals;

- For ordinary meetings to continue starting the working group sessions in the afternoon of the first meeting day (Monday after the GERAN opening plenary). This applies until EC-GSM normative work has been completed.

- To agree a first Adhoc on EC-GSM with full decision power (right to agree changes to normative specifications, send and receive LSs, etc) in October.

GERAN is also asked to take the following into early consideration;

- That GERAN may need to approve at least one Exception sheet to complete EC-GSM within Rel-13.

- That a second Adhoc in the beginning of 2016 may be needed.

The final two bullets will if needed be proposed for agreement at GERAN#68.

# References

- [1]	PCG34_39r2, “Proposed way forward on the GERAN Cellular IoT activities, and the GERAN & RAN re-organization”.

- [2]	GPC150360, “Potential Meeting Schedule for Normative Work following FS_IoT_LC”, source Vodafone Group plc, GERAN Ad Hoc#1 on FS_IoT_LC.