3GPP TSG RAN meeting #100								        	       RP-230882

Taipei, June 12-14, 2023

## Status Report to TSG

Agenda item:			9.3.2.5

| WI / SI Name | In-Device Co-existence (IDC) enhancements for NR and MR-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_IDC_Enh |  |  |  |  |
| Unique ID | 941103 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213589 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 90% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Yumin Wu |
|  | Company | Xiaomi |
|  | Email | wuyumin@xiaomi.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#122 meeting agreements:

- No extra UE behaviours need to be clarified on the starting slot for autonomousDenialValidity.

- The LTE autonomous denial configuration is only for the LTE frequency in EN-DC, and no extra specification change is needed.

- The UE sums up the denied UL slots together across all CC(s) in the CG.

- The dropped UL slots across CCs at the same time are counted as a single slot (based on longest slot). The details are up to UE implementation.

- The UE sums up the UL slots together across all CC(s) in the CG as validity time period.

- Capture above agreements as note in TS38.331;

- Introduce EN-DC like coordination for NR-DC case;

- The network always provides either R16 FDM configuration or R18 FDM configuration based on UE capability when provides the TDM configuration to a UE.

- The UE always provides FDM reporting when provides the TDM reporting to the network.

- The CG used for reporting the TDM assistance information is used as the timing reference. ( only captured in Chair notes)

- maxFreqIDC-r16 is reused.

- interferenceDirection-r18 reuses the values of interferenceDirection-r16.

- A unified solution is adopted for harmonic interference and IMD interference that interferenceDirection and victimSystemType could be reported with the affected frequency.

- Value “whole” is removed for affectedBandwidth-r18 and candidateBandwidth-r18.

- candidateBandwidth-r18 are optional. The UE is allowed to report freq range for any bandwidth within FR1/FR2 limitation if the network does not provide the candidateBandwidth-r18.

- affectedBandwidth-r18 is always included for the Rel-18 FDM assistance information reported from the UE.

- IDC for SDT is not supported in Rel-18.

- Will not introduce uwb unless the real problem is identified.

- Merge the text proposal on inter-node RRC message (clause 11.2) into RRC CR.

#### 2.2.2	Remaining Open issues

WI is completed from RAN2 perspective.

## 2.4	RAN4

#### 2.4.1	Agreements

RRM impact of autonomous denial solution:

- RAN4 adopts a similar approach to defining IDC-related RRM requirements for NR as for LTE.

#### 2.4.2	Remaining Open issues

The following issues could be considered:

- FFS: No new RRM impact is expected for the DRX solution in Rel-18 IDC.

- FFS: RAN4 to check whether there is any impact of FDM IDC solutions on RRM requirements.

## 4.	References

RAN2#122:

- R2-2305580	Summary of [Post121][655][IDC] Discussion on Leftover issues for IDC	Xiaomi	discussion	Rel-18	NR_IDC_enh-Core

- R2-2306595 Discussion on inter-node coordination solution	Huawei, HiSilicon	discussion	Rel-18	NR_IDC_enh-Core

- R2-2305579	Draft LS on autonomous denial	Xiaomi	LS out	Rel-18	NR_IDC_enh-Core	To:RAN4

- R2-2306594	LS on autonomous denial	Xiaomi	LS out	Rel-18	NR_IDC_enh-Core	To:RAN4

- R2-2305578	38.331 running CR for introduction of IDC	Xiaomi	draftCR	Rel-18	38.331	17.4.0	NR_IDC_enh-Core

- R2-2305995	Introduction of In-Device Co-existence (IDC) enhancements for NR	Huawei, HiSilicon	CR	Rel-18	38.300	17.4.0	0680	-	B	NR_IDC_enh-Core

- R2-2306304	37.340 Running CR for Introduction of IDC	ZTE Corporation, Sanechips	draftCR	Rel-18	37.340	17.4.0	B	NR_IDC_enh-Core	R2-2303884

- R2-2305446	Introduction of Rel-18 IDC UE capabilities	Intel Corporation	CR	Rel-18	38.306	17.4.0	0915	-	B	NR_IDC_enh-Core	R2-2302979

- R2-2305447	Introcution of Rel-18 IDC UE capabilities	Intel Corporation	CR	Rel-18	38.331	17.4.0	4106	-	B	NR_IDC_enh-Core	R2-2302980

- R2-2306591	38.331 running CR for introduction of IDC	Xiaomi	CR	Rel-18	38.331	17.4.0	4164	-	B	NR_IDC_enh-Core

- R2-2306592	Introduction of In-Device Co-existence (IDC) enhancements for NR	Huawei, HiSilicon	CR	Rel-18	38.300	17.4.0	0680	1	B	NR_IDC_enh-Core

- R2-2306593	37.340 Running CR for Introduction of IDC	ZTE Corporation, Sanechips	CR	Rel-18	37.340	17.4.0	0367	-	B	NR_IDC_enh-Core

- R2-2305978	Discussion on the handling IDC issue during the SDT procedure	Huawei, HiSilicon	discussion	Rel-18	NR_IDC_enh-Core

- R2-2305124	FDM Solutions in IDC	Qualcomm Incorporated	discussion	Rel-18

- R2-2305034	More granular FDM indications	Ericsson	discussion	Rel-18	NR_IDC_enh-Core

- R2-2305452	Open issues of FDM solution for IDC	Intel Corporation	discussion	Rel-18	NR_IDC_enh-Core

- R2-2305009	Discussion on inter-node coordination for IDC	Samsung	discussion	Rel-18	NR_IDC_enh-Core

- R2-2305035	IDC configuration and report in MR-DC	Ericsson	discussion	Rel-18	NR_IDC_enh-Core

- R2-2305581	Remaining issues for FDM	Xiaomi	discussion	Rel-18	NR_IDC_enh-Core

- R2-2305976	Discussion on inter-node coordination issue for NR IDC	Huawei, HiSilicon	discussion	Rel-18	NR_IDC_enh-Core

- R2-2305977	Leftover issues for FDM solution enhancement for NR IDC	Huawei, HiSilicon	discussion	Rel-18	NR_IDC_enh-Core

- R2-2306210	Discussion on  the leftover issue for IDC FDM Solution	vivo	discussion	Rel-18	NR_IDC_enh-Core

- R2-2306305	Remaining Issues on the FDM solution enhancement	ZTE Corporation, Sanechips	discussion	Rel-18	NR_IDC_enh-Core

- R2-2306307	Further Consideration on the NR-DC IMD Interference Reporting	ZTE Corporation, Sanechips	discussion	Rel-18	NR_IDC_enh-Core

- R2-2306364	Common FDM and TDM aspects	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_IDC_enh-Core

- R2-2306366	Autonomous Denial Aspects	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_IDC_enh-Core

- R2-2305125	TDM Solutions in IDC	Qualcomm Incorporated	discussion	Rel-18

- R2-2305582	Remaining issues for TDM solutions	Xiaomi	discussion	Rel-18	NR_IDC_enh-Core

- R2-2306173	Leftover autonomous denial operation issues in IDC	Apple	discussion	Rel-18	NR_IDC_enh-Core

- R2-2306211	Discussion on the leftover issue for IDC TDM Solution	vivo	discussion	Rel-18	NR_IDC_enh-Core

- R2-2306306	Remaining Issues on the TDM solution enhancement	ZTE Corporation, Sanechips	discussion	Rel-18	NR_IDC_enh-Core

- R2-2306365	Interference direction for TDM Assistance Information for IDC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_IDC_enh-Core

- R2-2305126	IDC UE Capabilities	Qualcomm Incorporated	discussion	Rel-18

- R2-2306212	Discussion on IDC UE Capabilities	vivo	discussion	Rel-18	NR_IDC_enh-Core

RAN4#107:

- R4-2307351 Reply LS on on autonomous denial for IDC	Apple	Noted

- R4-2307909 RRM requirements for IDC	Ericsson	Noted

- R4-2307968 Work plan for RAN4 discussion on In-Device Co-existence (IDC) enhancements	Xiaomi	Noted

- R4-2307969 Discussion on RRM impact of TDM solution for In-Device Co-existence (IDC) enhancements	Xiaomi	Noted

- R4-2308780 Discussion on LS to RAN4 on autonomous denial for IDC	Nokia, Nokia Shanghai Bell	Noted

- R4-2310071	Reply LS on on autonomous denial for IDC	Apple	Withdrawn

- R4-2309980	Topic summary for [107][235] NR_IDC_enh	 Xiaomi	Noted

- R4-2310162	WF on IDC enhancements	 Xiaomi	Approved