3GPP TSG-RAN Meeting #100										   RP-230984

Taipei, 12 – 14th of June 2023

## Status Report to TSG

Agenda item:			9.4.2.3

| WI / SI Name | Rel-18 Dual Connectivity (DC) of x bands (x=3,4,5) LTE inter-band CA (xDL/1UL) and 1 NR band (1DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R18_xBLTE_1BNR_yDL2UL |  |  |  |  |
| Unique ID | 961005 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230090 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 12/2023 | Testing part: N/A |  |
| Overall Completion level | Study Item: | Core part: 35% | Performance Part: 25% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Johannes Hejselbaek |
|  | Company | Nokia |
|  | Email | johannes.hejselbaek@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.4	RAN4

#### 2.4.1	Agreements

Rel-18 big CR to TS38.101-3, as listed in clause 4, is agreed to include combinations according to the endorsed draft CRs.

Status updates for the requested combinations is found in the attached Excel. New combinations since latest WID revision is also captured together with status updates for listed requests in the revised WID listed in clause 4.

#### 2.4.2	Remaining Open issues

Additional notes and status of individual combinations is captured in the band combination table included in the revised WID listed in clause 4.

## 4.	References

RAN#100:

RP-230985	Revised Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

RP-230984	SR for WI on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

RAN4#107:

R4-2308062	Revised Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

R4-2308063	Big CR to introduce new combinations DC of x bands LTE inter-band CA (x345) and 1 NR band, Nokia

RAN#99:

RP-230090	Revised Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

RP-230089	SR for WI on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

RAN4#106:

R4-2301666	Revised Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

R4-2303727	Big CR to introduce new combinations DC of x bands LTE inter-band CA (x345) and 1 NR band, Nokia

RAN#98e:

RP-222876	Revised Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

RP-223476	SR for WI on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

RAN4#105:

R4-2219077	Revised Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

R4-2219078	Big draft CR to introduce new combinations DC of x bands LTE inter-band CA (x345) and 1 NR band, Nokia

R4-2219079	Big CR to introduce new combinations DC of x bands LTE inter-band CA (x345) and 1 NR band, Nokia

RAN4#104bis-e:

R4-2216369	Big draft CR to introduce new combinations DC of x bands LTE inter-band CA (x345) and 1 NR band, Nokia

RAN#97e:

RP-222312	Revised Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

RP-222311	SR for WI on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

RAN4#104e:

R4-2213205	Revised Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia

R4-2213206	Big draft CR to introduce new combinations DC of x bands LTE inter-band CA (x345) and 1 NR band, Nokia

RAN#96e:

RP-221833	New Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band, Nokia