3GPP TSG RAN Meeting #100	RP-231151

Taipei, Jun 12 - 14, 2023

Status Report to TSG

Agenda item:			13.4.1

| WI / SI Name | UE Conformance Test Aspects - NB-IoT (Narrowband IoT)/eMTC (enhanced Machine Type Communication) core & performance requirements for Non-Terrestrial Networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_NBIOT_eMTC_NTN_req-UEConTest |  |  |  |  |
| Unique ID | 981034 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223064 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 36% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Danbo Fu (MediaTek) |
|  | Company | CMCC, MediaTek Inc. |
|  | Email | songdan@chinamobile.com, Danbo.Fu@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#99 (the details can be found in R5-232814):

- 36% overall completeness achieved.

- For RF/Demod conformance test cases, 27 Tdocs were agreed.

- For TT analysis, 1 Tdoc was agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-232814 WP Rel-18 NB-IoT_eMTC NTN after RAN5#99, CMCC

- R5-233566 Disc on handling of R18 IoT NTN TCs in 36521-4, CMCC, MTK, Sporton, CAICT

- R5-233228 Frequency Doppler in IoT NTN communications, Keysight Technologies UK Ltd

- R5-233757 Delays in IoT NTN communications, Keysight Technologies UK Ltd, Anritsu

- R5-233232 IoT NTN discussion on satellite type coverage in testing, Keysight Technologies UK Ltd

TS 36.521-4 pCRs

- R5-232367 Introduction of new test case 7.6A.2 In-band blocking for category M1, CAICT

- R5-232368 Introduction of new test case 7.6B.2 In-band blocking for category NB1 and NB2, CAICT

- R5-232369 Introduction of new test case 7.9A Spurious emissions for category M1, CAICT

- R5-232370 Correction of title of TS 36.521-1 in clause 2 References, CAICT

- R5-232382 Introduction of new test case 7.9B Spurious emissions for category NB1 and NB2, CAICT

- R5-232521 Editorial correction for some type error in 6.2A, MediaTek Beijing Inc.

- R5-232522 Adding test case 6.2B.3 for UE A-MPR for category NB1 and NB2 UE, MediaTek Beijing Inc.

- R5-232523 Adding test case 6.3A.1 for UE Minimum output power for category M1 , MediaTek Beijing Inc.

- R5-232524 Adding test case 6.3A.2 for Transmit OFF power for category M1, MediaTek Beijing Inc.

- R5-232525 Adding test case 6.3A.3.1 for General ON/OFF time mask, MediaTek Beijing Inc.

- R5-232526 Adding test case 6.3A.3.2.1 for PRACH time mask, MediaTek Beijing Inc.

- R5-232527 Adding test case 6.3A.3.2.2 for SRS time mask, MediaTek Beijing Inc.

- R5-232549 Adding test case 6.3A.4.1 for Power Control Absolute power tolerance, MediaTek Beijing Inc.

- R5-232550 Adding test case 6.3A.4.2 Power Control Relative power tolerance, MediaTek Beijing Inc.

- R5-232551 Adding test case 6.3A.4.3 for Aggregate power control tolerance, MediaTek Beijing Inc.

- R5-232552 Adding test case 6.3B.1 for UE Minimum output power, MediaTek Beijing Inc.

- R5-232553 Adding test case 6.3B.2  for Transmit OFF power, MediaTek Beijing Inc.

- R5-232554 Adding test case 6.3B.3.1 General ON/OFF time mask, MediaTek Beijing Inc.

- R5-232555 Adding test case 6.3B.3.2 NPRACH time mask , MediaTek Beijing Inc.

- R5-232556 Adding test case 6.3B.4.1 Power Control Absolute power tolerance, MediaTek Beijing Inc.

- R5-232557 Adding test case 6.3B.4.2 Power Control Relative power tolerance, MediaTek Beijing Inc.

- R5-232558 Adding test case 6.3B.4.3 Aggregate power control tolerance, MediaTek Beijing Inc.

- R5-232815 Introduction of eMTC/NB-IoT NTN Output RF spectrum emissions TC 6.5, CMCC

- R5-233574 Introduction of eMTC NTN Output RF spectrum emissions TC 6.5A, CMCC

- R5-232817 Introduction of NB-IoT NTN Output RF spectrum emissions TC 6.5B, CMCC

- R5-233575 Update of editor notes for IoT NTN TCs, CMCC

- R5-232821 Draft TS 36.521-4 v0.2.0, CMCC

TS 36.905 CRs

- R5-232820 IoT NTN test point analysis, CMCC, MTK, Sporton

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template