3GPP TSG RAN Meeting #100								RP-231153

Taipei, June 12-14, 2023

## Status Report to TSG

Agenda item:			9.3.4.9

| WI / SI Name | # Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ATG |  |  |  |  |
| Unique ID | 950075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230279 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 03/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 70% | Performance Part: 10% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Guo Chunxia |
|  | Company | CMCC |
|  | Email | guochunxia@chinamobile.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Agreements in RAN4#106bis meeting, including RF core part, RRM part and demodulation part.

| R4-2304282 | TR 38.876 v0.3.0 ATG | CMCC | agreed | RAN4#106bis |
| --- | --- | --- | --- | --- |
| R4-2305894 | WF for ATG BS RF requirements | ZTE Corporation | approved | RAN4#106bis |
| R4-2305895 | TP for TR 38.876 to introduce ATG BS Rx requirements | CMCC | approved | RAN4#106bis |
| R4-2305896 | TP for TR 38.876 on BS RF requirements | Huawei, Hisilicon | approved | RAN4#106bis |
| R4-2305897 | TP for TR 38.876, On ATG BS class and BS type in clause 7.2.1 | CATT | approved | RAN4#106bis |
| R4-2305898 | TP for TR 38.876, On transmitter spurious emissions in clause 7.2.2.4 and ttransmitter intermodulation in clause 7.2.2.5 | CATT | approved | RAN4#106bis |
| R4-2305899 | WF on ATG demodulation requirements | CMCC | approved | RAN4#106bis |
| R4-2306344 | WF on NR ATG RRM core requirements | CMCC | approved | RAN4#106bis |
| R4-2306345 | TP to TR 38.876 RRM requirements for ATG network | CMCC | approved | RAN4#106bis |
| R4-2306607 | WF on ATG co-existence simulation | CMCC | approved | RAN4#106bis |
| R4-2306608 | TP to TR 38.876: Update of assumptions for scenarios 2, 3, 10, 11 | Ericsson | approved | RAN4#106bis |
| R4-2306609 | WF on ATG UE RF requirements | Huawei, HiSilicon | approved | RAN4#106bis |
| R4-2306610 | TP for TR 38.876: General aspects | Apple | approved | RAN4#106bis |
| R4-2306611 | TP for TR 38.876: Transmit signal quality | Apple | approved | RAN4#106bis |
| R4-2306612 | TP on TR 38.876 for ATG UE Rx reuqirements | Qualcomm Incorporated | approved | RAN4#106bis |
| R4-2306613 | TP to TR 38.876 on ATG UE Rx requirements | Ericsson | approved | RAN4#106bis |
| R4-2306614 | TP for TR 38.876 to introduce ATG UE Tx requirements | Huawei, HiSilicon | approved | RAN4#106bis |
| R4-2305973 | Topic Summary [106bis-e][303] NR_ATG_BSRF | Moderator(Huawei) | noted | RAN4#106bis |
| R4-2305991 | Topic Summary [106bis-e][322] NR_ATG_Demod | Moderator (CMCC) | noted | RAN4#106bis |
| R4-2306243 | Topic summary for [106-bis-e][212] NR_ATG | Moderator (CMCC) | noted | RAN4#106bis |
| R4-2306295 | Topic summary for [106-bis-e][133] NR_ATG_UERF_part1 | Moderator (CMCC) | noted | RAN4#106bis |
| R4-2306296 | Topic summary for [106-bis-e][134] NR_ATG_UERF_part2 | Moderator (Huawei) | noted | RAN4#106bis |

Agreements in RAN4#107 meeting, including RF core part, RRM part and demodulation part.

| R4-2310402 | TP for TR 38.876 to add Annex | CMCC | approved | RAN4#107 |
| --- | --- | --- | --- | --- |
| R4-2310494 | TP to TR 38.876: Skeleton for Co-existence simulation results | Ericsson | approved | RAN4#107 |
| R4-2310404 | TP for TS 38.876: Clause 6.1~6.3 | ZTE Corporation | approved | RAN4#107 |
| R4-2310405 | TP for TR38.876:clause 7.1 and 7.1.1 | ZTE Corporation | approved | RAN4#107 |
| R4-2310406 | TP for TR 38.876 to introduce ATG UE Tx requirements part 1 | Huawei, HiSilicon | approved | RAN4#107 |
| R4-2309169 | TP for TR38.876 :clause 7.2.3.4~7.2.3.7 | ZTE Corporation | approved | RAN4#107 |
| R4-2309761 | TP for TR 38.876 to introduce ATG BS Rx requirements | CMCC | approved | RAN4#107 |
| R4-2310056 | TP to TR 38.876 RRM requirements for ATG network | CMCC | approved | RAN4#107 |
| R4-2310159 | WF on NR ATG RRM requirements | CMCC | approved | RAN4#107 |
| R4-2310058 | Reply LS on applicability of SIB19 for NR ATG | Qualcomm | approved | RAN4#107 |
| R4-2310152 | LS on signaling for NR ATG | Ericsson | approved | RAN4#107 |
| R4-2310055 | Ad-hoc minutes for ATG RRM | CMCC | approved | RAN4#107 |
| R4-2309962 | Topic summary for [107][217] NR_ATG | Moderator (CMCC) | noted | RAN4#107 |
| R4-2310442 | Topic summary for [107][303] NR_ATG_BSRF | Moderator (ZTE) | noted | RAN4#107 |
| R4-2309760 | WF on ATG BS RF requirements | ZTE, CMCC, China Telecom | approved | RAN4#107 |
| R4-2310462 | Topic summary for [107][325] NR_ATG_Demod | Moderator (CMCC) | noted | RAN4#107 |
| R4-2309796 | WF for ATG demodulation requirements | CMCC | approved | RAN4#107 |
| R4-2309797 | LS for ATG UE features | CMCC | approved | RAN4#107 |
| R4-2310019 | Topic summary for [107][136] NR_ATG_UERF_part1 | Moderator (CMCC) | noted | RAN4#107 |
| R4-2310401 | WF on ATG co-existence evaluation | CMCC | approved | RAN4#107 |
| R4-2310020 | Topic summary for [107][137] NR_ATG_UERF_part2 | Moderator (Huawei) | noted | RAN4#107 |
| R4-2310400 | WF on UE RF requirements for ATG | Huawei | approved | RAN4#107 |
| R4-2309106 | TR of 38.876 for ATG v0.4.0 | CMCC | approved | RAN4#107 |

#### 2.4.2	Remaining Open issues

Remaining core part of this work item includes

- Specify features to core specifications for ATG BS and UE

  - Specify core requirements for coexistence between ATG and IMT terrestrial network

    - Example bands include n1, n78, n79, n3, n34, n41.

    - Perform FR1 co-existence evaluation for ATG network (e.g. ACLR, ACS)

    - Identify key characteristics where it is necessary to differentiate ATG ground-based BS and UEs from conventional ground based BS and UEs

      - Aim to reuse existing requirements for BS and UE where possible, e.g.,

        - Reuse TN BS requirements for ATG BS

    - Specify RF requirements for ATG UE/BS

      - Considering the results of co-existence simulations in terms of impact on emissions and RX requirements, cell sizes and link budgets, technology capabilities, likely BS and UE architectures and other relevant aspects.

      - Taking into account identified differences between ATG and fully ground based systems

      - Consider BS type 1-C/1-H/1-O and specify the requirements

      - Consider conductive requirements for UE

    - Specify RRM core requirements for ATG UE

      - Taking into account identified differences between ATG and fully ground based systems

      - Considering the different nature of ATG UEs and their view of the network, increased cell sizes and other relevant aspects

    - Specify new UE/BS type(s) for ATG network if necessary

Remaining performance part of the work item includes

  - Specify corresponding RRM performance requirements and test cases for ATG UE [RAN4]

  - Specify corresponding demodulation performance requirements for ATG BS [RAN4]

  - Specify corresponding demodulation performance and CSI reporting requirements for ATG UE/BS [RAN4]

  - Specify test procedures for ATG BS conformance testing and conformance requirements [RAN4]

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

## 4.1	RAN4

| R4-2307306 | Simulation results for ATG adjacent channel coexistence | Qualcomm CDMA Technologies | RAN4 #107 |
| --- | --- | --- | --- |
| R4-2307394 | Discussion on mobility requirements for Rel-18 ATG | CATT | RAN4 #107 |
| R4-2307395 | Discussion on timing adjustments for Rel-18 ATG | CATT | RAN4 #107 |
| R4-2307396 | Discussion on measurement requirements for Rel-18 ATG | CATT | RAN4 #107 |
| R4-2307397 | Reply LS on applicability of SIB19 for NR ATG | CATT | RAN4 #107 |
| R4-2307588 | Discussion and the draft reply LS on the applicability of SIB19 for NR ATG | CMCC | RAN4 #107 |
| R4-2307589 | TP to TR 38.876 RRM requirements for ATG network | CMCC | RAN4 #107 |
| R4-2307590 | Discussion on RRM mobility requirements for ATG | CMCC | RAN4 #107 |
| R4-2307591 | Discussion on RRM timing requirements for ATG | CMCC | RAN4 #107 |
| R4-2307592 | Discussion on RRM measurement requirements for ATG | CMCC | RAN4 #107 |
| R4-2307593 | Discussion on general demodulation assumptions for ATG | CMCC | RAN4 #107 |
| R4-2307594 | Discussion on UE demodulation and CSI requirements for ATG scenario | CMCC | RAN4 #107 |
| R4-2307595 | Simulation results for ATG PDSCH demodulation | CMCC | RAN4 #107 |
| R4-2307596 | Discussion on BS demodulation requirements for ATG scenario | CMCC | RAN4 #107 |
| R4-2307597 | Simulation results for ATG PUSCH demodulation | CMCC | RAN4 #107 |
| R4-2307672 | Reply LS on applicability of SIB19 for NR ATG | Apple | RAN4 #107 |
| R4-2307688 | Discussion on general issue of ATG demodulation | Ericsson | RAN4 #107 |
| R4-2307689 | Discussion onf ATG BS demodulation requirements | Ericsson | RAN4 #107 |
| R4-2307828 | This contribution discusses the scope of UE demodulation requirements, and gives analysis on the left open issues | Ericsson | RAN4 #107 |
| R4-2307829 | Share simulation resutls | Ericsson | RAN4 #107 |
| R4-2307834 | On UE demodulation requirements for ATG network | Ericsson | RAN4 #107 |
| R4-2307835 | Simulation results for ATG PDSCH demodulation requirements | Ericsson | RAN4 #107 |
| R4-2307875 | Discussion on general requirements for ATG RRM | LG Electronics UK | RAN4 #107 |
| R4-2307876 | Discussion on mobility requirements for ATG RRM | LG Electronics UK | RAN4 #107 |
| R4-2307877 | Discussion on measurement for ATG operation | LG Electronics UK | RAN4 #107 |
| R4-2307878 | Discussion on guard period in TDD cell for ATG operation | LG Electronics UK | RAN4 #107 |
| R4-2308191 | Discussion on ATG simulation assumption | CMCC | RAN4 #107 |
| R4-2308192 | ATG co-existence simulation results | CMCC | RAN4 #107 |
| R4-2308206 | TP for TR 38.876 to add Annex | CMCC | RAN4 #107 |
| R4-2308324 | Discussion on general aspects of RRM requirements for ATG | Huawei, HiSilicon | RAN4 #107 |
| R4-2308338 | Discussion on mobility requirements for ATG | Huawei, HiSilicon | RAN4 #107 |
| R4-2308408 | Discussion on BS demodulation performance requirements | ZTE Corporation | RAN4 #107 |
| R4-2308418 | Discussion on ATG scenarios | ZTE Corporation | RAN4 #107 |
| R4-2308419 | Discussion on ATG UE demodulation | ZTE Corporation | RAN4 #107 |
| R4-2308445 | Discussion on measurement requirement in ATG | Ericsson | RAN4 #107 |
| R4-2308502 | ATG co-existence simulation results | CATT | RAN4 #107 |
| R4-2308533 | Co-existence simulation for unsynchronized scenarios | Ericsson | RAN4 #107 |
| R4-2308534 | Additional co-existence simulations | Ericsson | RAN4 #107 |
| R4-2308568 | Discussion on simulation assumption to derive the isolation distance for ATG scenario | Huawei, HiSilicon | RAN4 #107 |
| R4-2308569 | Discussion on simulation result collection for ATG scenario | Huawei, HiSilicon | RAN4 #107 |
| R4-2308570 | Discussion on ATG UE Tx requirements | Huawei, HiSilicon | RAN4 #107 |
| R4-2308571 | TP for TR 38.876 to introduce ATG UE Tx requirements part 1 | Huawei, HiSilicon | RAN4 #107 |
| R4-2308572 | Discussion on ATG UE Rx requirements | Huawei, HiSilicon | RAN4 #107 |
| R4-2308679 | Discussion on measurement requirements for ATG | Huawei, HiSilicon | RAN4 #107 |
| R4-2308707 | Discussion on timing requirements for ATG RRM | Huawei, HiSilicon | RAN4 #107 |
| R4-2308713 | Discussion on general aspects for air-to-ground network for NR | ZTE Corporation | RAN4 #107 |
| R4-2308714 | Discussion on measurement requirements for air-to-ground network for NR | ZTE Corporation | RAN4 #107 |
| R4-2308715 | Discussion on mobility requirements for air-to-ground network for NR | ZTE Corporation | RAN4 #107 |
| R4-2308716 | Discussion on timing adjustment for air-to-ground network for NR | ZTE Corporation | RAN4 #107 |
| R4-2308745 | Discussion on ATG UE RF Tx requirements | Ericsson | RAN4 #107 |
| R4-2308746 | Discussion on ATG UE RF Rx requirements | Ericsson | RAN4 #107 |
| R4-2308827 | View on BS demodulation requirements for Rel-18 ATG | Samsung | RAN4 #107 |
| R4-2308880 | Discussion on general aspects for NR ATG demodulation requirements | Huawei,HiSilicon | RAN4 #107 |
| R4-2308881 | Discussion on NR BS ATG demodulation requirements | Huawei,HiSilicon | RAN4 #107 |
| R4-2308882 | Discussion on NR UE ATG demodulation requirements | Huawei,HiSilicon | RAN4 #107 |
| R4-2308883 | Simulation results on NR BS ATG demodulation requirements | Huawei,HiSilicon | RAN4 #107 |
| R4-2308884 | Simulation results on NR UE ATG demodulation requirements | Huawei,HiSilicon | RAN4 #107 |
| R4-2308923 | On timing requirements for ATG | Ericsson | RAN4 #107 |
| R4-2309106 | TR of 38.876 for ATG v0.4.0 | China Mobile M2M Company Ltd. | RAN4 #107 |
| R4-2309144 | TP to TR 38.876: Skeleton for Co-existence simulation results | Ericsson | RAN4 #107 |
| R4-2309145 | Co-existence simulation results data | Ericsson | RAN4 #107 |
| R4-2309167 | TP for TS 38.876: Clause 6.1~6.3 | ZTE Corporation | RAN4 #107 |
| R4-2309168 | TP for TR38.876:clause 7.1 and 7.1.1 | ZTE Corporation | RAN4 #107 |
| R4-2309169 | TP for TR38.876 :clause 7.2.3.4~7.2.3.7 | ZTE Corporation | RAN4 #107 |
| R4-2309170 | Discussion on reply LS to applicability of SIB19 for NR ATG | ZTE Corporation | RAN4 #107 |
| R4-2309171 | Further discussion on ATG UE Tx RF requirements | ZTE Corporation | RAN4 #107 |
| R4-2309172 | Further discussion on ATG UE Rx RF requirements | ZTE Corporation | RAN4 #107 |
| R4-2309173 | Further discussion on ATG BS RF requirements | ZTE Corporation | RAN4 #107 |
| R4-2309174 | Draft CR to TS38.104 Introduction of ATG BS | ZTE Corporation | RAN4 #107 |
| R4-2309175 | The simulation results for ATG coexistence study | ZTE Corporation | RAN4 #107 |
| R4-2309214 | Discussions on ATG mobility requirements | Ericsson | RAN4 #107 |
| R4-2309215 | Discussions on general ATG RRM requirements | Ericsson | RAN4 #107 |
| R4-2309240 | Discussion on ATG UE Tx requirements | Qualcomm Incorporated | RAN4 #107 |
| R4-2309241 | On ATG ground station reference location accuracy | Qualcomm Incorporated | RAN4 #107 |
| R4-2309439 | Discussion on ATG UE Tx requirements | CMCC | RAN4 #107 |
| R4-2309440 | Discussion on ATG UE Rx requirements | CMCC | RAN4 #107 |
| R4-2309441 | Discussion on ATG BS RF requirements | CMCC | RAN4 #107 |
| R4-2309446 | TP for TR 38.876 to introduce ATG BS Rx requirements | CMCC | RAN4 #107 |
| R4-2309664 | FR2 HST Enh. UE Demod for CA | Qualcomm Incorporated | RAN4 #107 |
| R4-2309666 | ATG UE Demod | Qualcomm Incorporated | RAN4 #107 |
| R4-2309707 | Mobility requirements for R18 ATG UEs | Qualcomm Incorporated | RAN4 #107 |
| R4-2309718 | Discussion on the impact of LS R2-2304565 | Nokia, Nokia Shanghai Bell | RAN4 #107 |
| R4-2309719 | Discussion on ATG Mobility Requirements | Nokia, Nokia Shanghai Bell | RAN4 #107 |
| R4-2309720 | Discussion on ATG Measurement Requirements | Nokia, Nokia Shanghai Bell | RAN4 #107 |
| R4-2310402 | TP for TR 38.876 to add Annex | CMCC | RAN4 #107 |
| R4-2310494 | TP to TR 38.876: Skeleton for Co-existence simulation results | Ericsson | RAN4 #107 |
| R4-2310404 | TP for TS 38.876: Clause 6.1~6.3 | ZTE Corporation | RAN4 #107 |
| R4-2310405 | TP for TR38.876:clause 7.1 and 7.1.1 | ZTE Corporation | RAN4 #107 |
| R4-2310406 | TP for TR 38.876 to introduce ATG UE Tx requirements part 1 | Huawei, HiSilicon | RAN4 #107 |
| R4-2309169 | TP for TR38.876 :clause 7.2.3.4~7.2.3.7 | ZTE Corporation | RAN4 #107 |
| R4-2309761 | TP for TR 38.876 to introduce ATG BS Rx requirements | CMCC | RAN4 #107 |
| R4-2310056 | TP to TR 38.876 RRM requirements for ATG network | CMCC | RAN4 #107 |
| R4-2310159 | WF on NR ATG RRM requirements | CMCC | RAN4 #107 |
| R4-2310058 | Reply LS on applicability of SIB19 for NR ATG | Qualcomm | RAN4 #107 |
| R4-2310152 | LS on signaling for NR ATG | Ericsson | RAN4 #107 |
| R4-2310055 | Ad-hoc minutes for ATG RRM | CMCC | RAN4 #107 |
| R4-2309962 | Topic summary for [107][217] NR_ATG | Moderator (CMCC) | RAN4 #107 |
| R4-2310442 | Topic summary for [107][303] NR_ATG_BSRF | Moderator (ZTE) | RAN4 #107 |
| R4-2309760 | WF on ATG BS RF requirements | ZTE, CMCC, China Telecom | RAN4 #107 |
| R4-2310462 | Topic summary for [107][325] NR_ATG_Demod | Moderator (CMCC) | RAN4 #107 |
| R4-2309796 | WF for ATG demodulation requirements | CMCC | RAN4 #107 |
| R4-2309797 | LS for ATG UE features | CMCC | RAN4 #107 |
| R4-2310019 | Topic summary for [107][136] NR_ATG_UERF_part1 | Moderator (CMCC) | RAN4 #107 |
| R4-2310401 | WF on ATG co-existence evaluation | CMCC | RAN4 #107 |
| R4-2310020 | Topic summary for [107][137] NR_ATG_UERF_part2 | Moderator (Huawei) | RAN4 #107 |
| R4-2310400 | WF on UE RF requirements for ATG | Huawei | RAN4 #107 |
| R4-2309106 | TR of 38.876 for ATG v0.4.0 | CMCC | RAN4 #107 |

| R4-2304203 | ATG simulation results from CMCC | CMCC | RAN4 #106bis |
| --- | --- | --- | --- |
| R4-2304204 | collection of ATG calibration results | CMCC | RAN4 #106bis |
| R4-2304205 | discussion on ATG simulation assumption | CMCC | RAN4 #106bis |
| R4-2304206 | Discussion on ATG UE Tx requirements | CMCC | RAN4 #106bis |
| R4-2304207 | Discussion on ATG UE Rx requirements | CMCC | RAN4 #106bis |
| R4-2304208 | Discussion on ATG BS RF requirements | CMCC | RAN4 #106bis |
| R4-2304209 | TP for TR 38.876 to introduce ATG BS Rx requirements | CMCC | RAN4 #106bis |
| R4-2304210 | TP for TR 38.876 to add Annex | CMCC | RAN4 #106bis |
| R4-2304216 | TP for TR 38.876 on BS RF requirements | Huawei, Hisilicon | RAN4 #106bis |
| R4-2304261 | General aspects on ATG demodulation performance requirements | Intel Corporation | RAN4 #106bis |
| R4-2304282 | TR 38.876 v0.3.0 ATG | CMCC | RAN4 #106bis |
| R4-2304315 | TP for TR 38.876: General aspects | Apple | RAN4 #106bis |
| R4-2304316 | TP for TR 38.876: Transmit signal quality | Apple | RAN4 #106bis |
| R4-2304392 | Preliminary ATG coexistence results | Qualcomm CDMA Technologies | RAN4 #106bis |
| R4-2304396 | Discussion on general issue for ATG demodulation | Ericsson | RAN4 #106bis |
| R4-2304397 | Discussion on ATG BS demodulation requirements | Ericsson | RAN4 #106bis |
| R4-2304406 | Discussion on mobility requirements for Rel-18 ATG | CATT | RAN4 #106bis |
| R4-2304407 | Discussion on timing adjustments for Rel-18 ATG | CATT | RAN4 #106bis |
| R4-2304408 | Discussion on measurement requirements for Rel-18 ATG | CATT | RAN4 #106bis |
| R4-2304442 | ATG co-existence simulation results | CATT | RAN4 #106bis |
| R4-2304449 | TP for TR 38.876, On ATG BS class and BS type in clause 7.2.1 | CATT | RAN4 #106bis |
| R4-2304450 | TP for TR 38.876, On transmitter spurious emissions in clause 7.2.2.4 and ttransmitter intermodulation in clause 7.2.2.5 | CATT | RAN4 #106bis |
| R4-2304494 | Discussion on ATG UE Demodulation requirement - General | Qualcomm Incorporated | RAN4 #106bis |
| R4-2304495 | Discussion on ATG UE Demodulation requirement – UE Demod | Qualcomm Incorporated | RAN4 #106bis |
| R4-2304498 | Discussion on ATG Mobility Requirements | Nokia, Nokia Shanghai Bell | RAN4 #106bis |
| R4-2304499 | Discussion on ATG Timing Requirements | Nokia, Nokia Shanghai Bell | RAN4 #106bis |
| R4-2304500 | Discussion on ATG Measurement Requirements | Nokia, Nokia Shanghai Bell | RAN4 #106bis |
| R4-2304546 | BS RF considerations for ATG | Ericsson | RAN4 #106bis |
| R4-2304547 | Calibration results | Ericsson | RAN4 #106bis |
| R4-2304548 | Initial co-existence simulation results | Ericsson | RAN4 #106bis |
| R4-2304549 | TP to TR 38.876: Update of assumptions for scenarios 2, 3, 10, 11 | Ericsson | RAN4 #106bis |
| R4-2304635 | TP to TR 38.876 RRM requirements for ATG network | CMCC | RAN4 #106bis |
| R4-2304636 | Discussion on general RRM requirements for ATG | CMCC | RAN4 #106bis |
| R4-2304637 | Discussion on RRM mobility requirements for ATG | CMCC | RAN4 #106bis |
| R4-2304638 | Discussion on RRM timing requirements for ATG | CMCC | RAN4 #106bis |
| R4-2304639 | Discussion on RRM Signalling characteristics requirements for ATG | CMCC | RAN4 #106bis |
| R4-2304640 | Discussion on RRM measurement requirements for ATG | CMCC | RAN4 #106bis |
| R4-2304641 | Discussion on general demodulation assumptions for ATG | CMCC | RAN4 #106bis |
| R4-2304642 | Discussion on UE demodulation and CSI requirements for ATG scenario | CMCC | RAN4 #106bis |
| R4-2304643 | Discussion on BS demodulation requirements for ATG scenario | CMCC | RAN4 #106bis |
| R4-2304668 | Discussion on BS demodulation performance requirements | ZTE Corporation | RAN4 #106bis |
| R4-2304674 | On ATG UE Tx reuqirements | Qualcomm Incorporated | RAN4 #106bis |
| R4-2304675 | On Rx requirements for ATG UE RF | Qualcomm Incorporated | RAN4 #106bis |
| R4-2304676 | TP on TR 38.876 for ATG UE Rx reuqirements | Qualcomm Incorporated | RAN4 #106bis |
| R4-2304691 | Discussion on ATG UE demodulation | ZTE Corporation | RAN4 #106bis |
| R4-2304692 | Discussion on ATG scenarios | ZTE Corporation | RAN4 #106bis |
| R4-2304834 | On timing requirements in ATG | Ericsson | RAN4 #106bis |
| R4-2304892 | Discussion on measurement requirement in ATG | Ericsson | RAN4 #106bis |
| R4-2304905 | Discussion on general RRM requirements in ATG networks | LG Electronics UK | RAN4 #106bis |
| R4-2304906 | Discussion on mobility requirements for ATG RRM | LG Electronics UK | RAN4 #106bis |
| R4-2304907 | Discussion on measurement for ATG operation | LG Electronics UK | RAN4 #106bis |
| R4-2304908 | Discussion on guard period in TDD cell for ATG operation | LG Electronics UK | RAN4 #106bis |
| R4-2304983 | Discussion on general aspects for air-to-ground network for NR | ZTE Corporation | RAN4 #106bis |
| R4-2304984 | Discussion on measurement requirements for air-to-ground network for NR | ZTE Corporation | RAN4 #106bis |
| R4-2304985 | Discussion on mobility requirements for air-to-ground network for NR | ZTE Corporation | RAN4 #106bis |
| R4-2304986 | Discussion on timing adjustment for air-to-ground network for NR | ZTE Corporation | RAN4 #106bis |
| R4-2305005 | Discussion on remaining ATG UE RF Tx requirements | Ericsson | RAN4 #106bis |
| R4-2305006 | Discussion on remaining ATG UE RF Rx requirements | Ericsson | RAN4 #106bis |
| R4-2305007 | TP to TR 38.876 on ATG UE Rx requirements | Ericsson | RAN4 #106bis |
| R4-2305271 | Discussion on general aspects of RRM requirements for ATG | Huawei, HiSilicon | RAN4 #106bis |
| R4-2305287 | Discussion on mobility requirements for ATG | Huawei, HiSilicon | RAN4 #106bis |
| R4-2305320 | Discussion on timing requirements for ATG RRM | Huawei, HiSilicon | RAN4 #106bis |
| R4-2305349 | Discussion on measurement requirements for ATG | Huawei, HiSilicon | RAN4 #106bis |
| R4-2305372 | Discussion on 2GHz and 4GHz simulation result for ATG scenario | Huawei, HiSilicon | RAN4 #106bis |
| R4-2305373 | Discussion on ATG UE Tx requirements | Huawei, HiSilicon | RAN4 #106bis |
| R4-2305374 | TP for TR 38.876 to introduce ATG UE Tx requirements | Huawei, HiSilicon | RAN4 #106bis |
| R4-2305375 | Discussion on ATG UE Rx requirements | Huawei, HiSilicon | RAN4 #106bis |
| R4-2305394 | Further discussion on ATG UE Tx RF requirements | ZTE Corporation | RAN4 #106bis |
| R4-2305395 | Further discussion on ATG UE Rx RF requirements | ZTE Corporation | RAN4 #106bis |
| R4-2305396 | Further discussion on ATG BS RF requirements | ZTE Corporation | RAN4 #106bis |
| R4-2305397 | The simulation results for ATG coexistence study | ZTE Corporation | RAN4 #106bis |
| R4-2305474 | Discussion on general aspects for NR ATG demodulation requirements | Huawei,HiSilicon | RAN4 #106bis |
| R4-2305475 | Discussion on NR BS ATG demodulation requirements | Huawei,HiSilicon | RAN4 #106bis |
| R4-2305476 | Discussion on NR UE ATG demodulation requirements | Huawei,HiSilicon | RAN4 #106bis |
| R4-2305477 | Simulation results on NR BS ATG demodulation requirements | Huawei,HiSilicon | RAN4 #106bis |
| R4-2305478 | Simulation results on NR UE ATG demodulation requirements | Huawei,HiSilicon | RAN4 #106bis |
| R4-2305534 | View on deployment and channel model for Rel-18 ATG demodulation requirement | Samsung | RAN4 #106bis |
| R4-2305535 | View on BS demodulation requirements for Rel-18 ATG | Samsung | RAN4 #106bis |
| R4-2305661 | On UE demodulation scope and PDSCH requirements for ATG network | Ericsson | RAN4 #106bis |
| R4-2305728 | Discussions on ATG mobility requirements | Ericsson | RAN4 #106bis |
| R4-2305729 | Discussions on general ATG RRM requirements | Ericsson | RAN4 #106bis |
| R4-2305730 | Discussions on signaling characteristics for ATG | Ericsson | RAN4 #106bis |
| R4-2305806 | Mobility requirements for R18 ATG UEs | Qualcomm Incorporated | RAN4 #106bis |
| R4-2305807 | Timing requirements for R18 ATG UEs | Qualcomm Incorporated | RAN4 #106bis |
| R4-2305850 | Topic Summary [106bis-e][303] NR_ATG_BSRF | Moderator(Huawei) | RAN4 #106bis |
| R4-2305868 | Topic Summary [106bis-e][322] NR_ATG_Demod | Moderator (CMCC) | RAN4 #106bis |
| R4-2305894 | WF for ATG BS RF requirements | ZTE Corporation | RAN4 #106bis |
| R4-2305895 | TP for TR 38.876 to introduce ATG BS Rx requirements | CMCC | RAN4 #106bis |
| R4-2305896 | TP for TR 38.876 on BS RF requirements | Huawei, Hisilicon | RAN4 #106bis |
| R4-2305897 | TP for TR 38.876, On ATG BS class and BS type in clause 7.2.1 | CATT | RAN4 #106bis |
| R4-2305898 | TP for TR 38.876, On transmitter spurious emissions in clause 7.2.2.4 and ttransmitter intermodulation in clause 7.2.2.5 | CATT | RAN4 #106bis |
| R4-2305899 | WF on ATG demodulation requirements | CMCC | RAN4 #106bis |
| R4-2305973 | Topic Summary [106bis-e][303] NR_ATG_BSRF | Moderator(Huawei) | RAN4 #106bis |
| R4-2305991 | Topic Summary [106bis-e][322] NR_ATG_Demod | Moderator (CMCC) | RAN4 #106bis |
| R4-2306160 | Topic summary for [106-bis-e][212] NR_ATG | Moderator (CMCC) | RAN4 #106bis |
| R4-2306212 | Topic summary for [106-bis-e][133] NR_ATG_UERF_part1 | Moderator (CMCC) | RAN4 #106bis |
| R4-2306213 | Topic summary for [106-bis-e][134] NR_ATG_UERF_part2 | Moderator (Huawei) | RAN4 #106bis |
| R4-2306243 | Topic summary for [106-bis-e][212] NR_ATG | Moderator (CMCC) | RAN4 #106bis |
| R4-2306295 | Topic summary for [106-bis-e][133] NR_ATG_UERF_part1 | Moderator (CMCC) | RAN4 #106bis |
| R4-2306296 | Topic summary for [106-bis-e][134] NR_ATG_UERF_part2 | Moderator (Huawei) | RAN4 #106bis |
| R4-2306344 | WF on NR ATG RRM core requirements | CMCC | RAN4 #106bis |
| R4-2306345 | TP to TR 38.876 RRM requirements for ATG network | CMCC | RAN4 #106bis |
| R4-2306607 | WF on ATG co-existence simulation | CMCC | RAN4 #106bis |
| R4-2306608 | TP to TR 38.876: Update of assumptions for scenarios 2, 3, 10, 11 | Ericsson | RAN4 #106bis |
| R4-2306609 | WF on ATG UE RF requirements | Huawei, HiSilicon | RAN4 #106bis |
| R4-2306610 | TP for TR 38.876: General aspects | Apple | RAN4 #106bis |
| R4-2306611 | TP for TR 38.876: Transmit signal quality | Apple | RAN4 #106bis |
| R4-2306612 | TP on TR 38.876 for ATG UE Rx reuqirements | Qualcomm Incorporated | RAN4 #106bis |
| R4-2306613 | TP to TR 38.876 on ATG UE Rx requirements | Ericsson | RAN4 #106bis |
| R4-2306614 | TP for TR 38.876 to introduce ATG UE Tx requirements | Huawei, HiSilicon | RAN4 #106bis |