3GPP TSG RAN Meeting #100									       RP-231184

Taipei, June 12-14, 2023

Status Report to TSG

Agenda item:			9.3.3.7

| WI / SI Name | Non-Public Networks Phase 2: NG-RAN aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | eNPN_Ph2-NGRAN-Core |  |  |  |  |
| Unique ID | 991138 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230788 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2023 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 90% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Shengnan Liu |
|  | Company | China Telecom |
|  | Email | liushn@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #121bis-e:

- RAN2 assumes that the following need to be addressed

For TS 38.304, the impact to RAN2 is on the following to extend equivalent PLMN to also SNPN:

- Equivalent SNPN list definition

- NAS interactions with AS for equivalent SNPN

- Suitable cell definition while operating in SNPN access mode

- Suitability check

- Intra-frequency Reselection Indication

For TS 38.331, to extend the cell barring for IAB to also if the selected SNPN is equivalent SNPN.

RAN2 #122:

R2 assumes that No new AS UE capability (signalled) is needed for supporting R18 eNPN features. FFS any 38.306 impact for conditional UE cap dependent on NAS cap.

The draft CRs to TS 38.304 (R2-2306801) and TS 38.331 (R2-2306832) are endorsed.

2.2.2	Remaining Open issues

- Stage-2 impact on introduction of R18 eNPN.

- FFS any 38.306 impact for conditional UE cap dependent on NAS cap.

2.3	RAN3

2.3.1	Agreements

RAN3#119bis-e:

- The equivalent SNPNs IE is introduced NPN Mobility Information IE contained in the Mobility Restriction List IE over XnAP and NGAP.

- To support the NG based mobility across SNPNs, the Selected NID IE is introduced in the current Target ID IE contained in the HANDOVER REQUIRED message.

- To support Xn-based HO across equivalent SNPNs, there is no need to add a new selected SNPN ID in the HANDOVER REQUEST message, because the MRL can indicate the selected SNPN.

- To support non-3GPP access for SNPN services, a non-3GPP access specific selected NID should be added in the INITIAL UE MESSAGE over NG interface.

- BL CRs to TS 38.300, TS38.423, TS38.413 and TS29.413 are endorsed.

RAN3 #120:

- BL CRs to TS 38.300, TS38.423, TS38.413 and TS29.413 are endorsed.

- Agree to add Selected NID IE in the top level of the INITIAL UE MESSAGE message.

- TP R3-233363 for BLCR TS38.413, TP R3-233400 for BLCR TS 38.300 and TP R3-233364 for BLCR TS 29.413 are agreed.

2.3.2	Remaining Open issues

- FFS on the inclusion of Selected NID in S-NODE ADDITION REQUEST and S-NODE MODIFICATION REQUEST in XnAP.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #121 bis-e:

- R2-2302419	Reply LS on RAN impact for NPN enhancement in Rel-18 (R3-230813; contact: Qualcomm)	RAN3	LS in	Rel-18	eNPN_Ph2	To:SA2	Cc:RAN2

- R2-2302447	Reply LS on Progress and open issues for NPN enhancements in Rel-18 (S2-2303689; contact: Qualcomm)	SA2	LS in	Rel-18	FS_eNPN_Ph2, eNPN_Ph2	To:SA3	Cc:SA1, CT1, CT3, CT4, RAN2, RAN3

- R2-2304143	Discussion on further enhancement of NPN in R18	China Telecom	discussion	Rel-18

- R2-2303812	(draft CR to TS 38.300) On introduction of R18 eNPN	China Telecom,ZTE Corporation, Sanechips, CATT	draftCR	Rel-18	38.300	17.4.0	B

- R2-2303813	Draft CR to TS 38.304 on introduction of R18 eNPN	China Telecom, ZTE Corporation, Sanechips, CATT, Huawei, HiSilicon	draftCR	Rel-18	38.304	17.4.0	B

- R2-2304119	Discussion and text proposal for NPN Rel-18	Ericsson	discussion	Rel-18

- R2-2302913	RAN2 impact on Rel-18 NPN enhancement	Intel Corporation	discussion	Rel-18

- R2-2302999	RAN2 Impact on Further Enhancement NPN	CATT	discussion	Rel-18

- R2-2303104	Discussion on RAN impact for NPN enhancement in Rel-18	Huawei, HiSilicon	discussion	Rel-18

- R2-2303295	RAN2 impacts on R18 eNPN	ZTE Corporation, Sanechips	discussion	Rel-18

- R2-2303807	General considerations on potential RAN2 works for NPN enhancement in Rel-18 	Samsung Electronics Austria	discussion	Rel-18

- R2-2303905	Discussion on further enhancement of private network support for NG-RAN	vivo	discussion	Rel-18

RAN2 #122:

- R2-2306801	Draft CR to TS 38.304 on introduction of R18 eNPN	China Telecom, ZTE Corporation, Sanechips, CATT, Huawei, HiSilicon 	draftCR	Rel-18	38.304	17.4.0	B	eNPN_Ph2-NGRAN-Core

- R2-2306832	(draft CR to TS 38.331) On support of equivalent SNPN	China Telecom	draftCR	Rel-18	38.331	17.4.0	B	eNPN_Ph2-NGRAN-Core

- R2-2306178	Discussion on further enhancement of NPN in R18	China Telecom	discussion	Rel-18	eNPN_Ph2-NGRAN-Core

- R2-2306179	Draft CR to TS 38.304 on introduction of R18 eNPN	China Telecom, ZTE Corporation, Sanechips, CATT, Huawei, HiSilicon	draftCR	Rel-18	38.304	17.4.0	B	eNPN_Ph2-NGRAN-Core

- R2-2306454	(draft CR to TS 38.331) On support of equivalent SNPN	China Telecom	draftCR	Rel-18	38.331	17.4.0	B	eNPN_Ph2-NGRAN-Core

- R2-2304778	Remaining issues on Further Enhancement NPN	CATT	discussion	Rel-18

- R2-2305140	Discussion on RAN impacts of further NPN enhancement	Lenovo	discussion	Rel-18	eNPN_Ph2-NGRAN-Core

- R2-2306073	Discussion on RAN impact for NPN enhancement in Rel-18	Huawei, HiSilicon	discussion	Rel-18	eNPN_Ph2

- R2-2306214	Discussion on further enhancement of private network support for NG-RAN		vivo	discussion	Rel-18

- R2-2306441	Discussion for NPN Rel-18	Ericsson	discussion	Rel-18	eNPN_Ph2-NGRAN-Core

- R2-2306180	(draft CR to TS 38.300) On introduction of R18 eNPN	China Telecom, ZTE Corporation, Sanechips, CATT	draftCR	Rel-18	38.300	17.4.0	B	eNPN_Ph2-NGRAN-Core

- R2-2306442	38.300 DraftCR for NPN Rel-18	Ericsson	draftCR	Rel-18	38.300	17.4.0	B	eNPN_Ph2-NGRAN-Core

- R2-2306443	38.304 DraftCR for NPN Rel-18	Ericsson	draftCR	Rel-18	38.304	17.4.0	B	eNPN_Ph2-NGRAN-Core

- R2-2306444	38.331 DraftCR for NPN Rel-18	Ericsson	draftCR	Rel-18	38.331	17.4.0	B	eNPN_Ph2-NGRAN-Core

RAN3#119bis-e:

- R3-231250	Introduction of equivalent SNPNs	Ericsson

- R3-231254	Introduction of Rel-18 eNPN work in RAN3 specifications	Ericsson

- R3-231289	Support of Further Enhancements of NPN for NG-RAN	Nokia, Nokia Shanghai Bell

- R3-231290	Introduction of Further Enhancements of NPN for NG-RAN	Nokia, Nokia Shanghai Bell

- R3-231338	Discussion on Enhanced support of NPN	Samsung

- R3-231349	Equivalent SNPNs and non-3GPP access for SNPN	Qualcomm Technologies Int

- R3-231385	introduction of eNPN	NEC

- R3-231386	Support for non-3GPP access for SNPN (CR to 29.413)	NEC

- R3-231410	(TP to TS 38.423, 38.300 and 29.413) Support of the enhanced NPN phase 2	Huawei

- R3-231411	Support of the enhanced NPN phase 2	Huawei

- R3-231506	On introduction of R18 eNPN	China Telecom, Huawei, ZTE, CATT

- R3-231516	Work Plan for eNPN_Ph2-NGRAN WI	China Telecommunication

- R3-231517	Discussion on Xn/NG enhancement to support eNPN	China Telecommunication

- R3-231716	Addition for Rel-18 eNPN	Samsung

- R3-231772	(TPs to BL CRs of 38.423_38.413_38.300) for eNPN phase 2	ZTE

- R3-231773	Discussion on RAN support for eNPN phase 2	ZTE

- R3-231814	Discussion on RAN impact for NPN enhancement in Rel-18	CATT

- R3-231815	[TP to 38413 and 38423 to NPN] Discussion on RAN imapct for NPN enhancement in Rel-18	CATT

- R3-231817	Consideration on RAN impact of eNPN Phase 2	LG Electronics

- R3-231898	CB: # NPN_RANenh - Summary of email discussion	China Telecom - moderator

- R3-231967	CB: # NPN_RANenh - Summary of email discussion	China Telecom - moderator

- R3-231977	Introduction of equivalent SNPNs	Ericsson, Huawei, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, ZTE, NEC

- R3-231978	On introduction of R18 eNPN	China Telecom, Huawei, ZTE, CATT, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, NEC, Ericsson

- R3-231979	(BL CR) Support of the enhanced NPN phase 2	ZTE

- R3-231980	Support of the enhanced NPN phase 2	Huawei, China Telecom, Nokia, Nokia Shanghai Bell, NEC, LG Electronics, ZTE, Samsung, Ericsson

RAN3 #120:

- R3-232512	(BLCR to 29.413) Support of the enhanced NPN phase 2	Huawei, China Telecom, Nokia, Nokia Shanghai Bell, NEC, LG Electronics, ZTE, Samsung, Ericsson

- R3-232513	(BLCR to 38.300) On introduction of R18 eNPN	China Telecom, Huawei, ZTE, CATT, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, NEC, Ericsson

- R3-232514	(BLCR to 38.413) Support of the enhanced NPN phase 2	ZTE

- R3-232515	Introduction of equivalent SNPNs	Ericsson, Huawei, Nokia, Nokia Shanghai Bell, LG Electronics, Samsung, ZTE, NEC

- R3-232715	(TP for TS 38.413) Indicating selected SNPN over NG for Further NPN Enhancements	Nokia, Nokia Shanghai Bell

- R3-232716	(TP for TS 38.423) Indicating selected SNPN over Xn for further NPN Enhancements	Nokia, Nokia Shanghai Bell

- R3-232734	Further discussion on eNPN impact on RAN specifications	NEC

- R3-232735	(TP to TS29.413 BL CR) & (TP to TS38.413 BL CR) eNPN	NEC

- R3-232784	(BLCR to 38.413) Support of the enhanced NPN phase 2	ZTE, Nokia, Nokia Shanghai Bell, Huawei, NEC, LG Electronics, Samsung

- R3-232854	Equivalent SNPNs and non-3GPP access for SNPN	Qualcomm Incorporated

- R3-232882	(TP to eNPN_Ph2 BLCR for TS 29.413) Support of the enhanced NPN phase 2	Huawei

- R3-232883	(TP to eNPN_Ph2 BLCR for TS 38.413, TS 38.423 and TS 38.300) Support of the enhanced NPN phase 2	Huawei

- R3-232887	Remaining topics for Rel-18 eNPN work	Ericsson

- R3-232888	[TP for BL CR 38.423] Further input for eNPN_Ph2	Ericsson

- R3-232900	Discussion on RAN impact for NPN enhancement in Rel-18	CATT

- R3-232901	[TP to 38.300 and 38.413] RAN impact for NPN enhancement in Rel-18	CATT

- R3-232919	(TP for TS 38.413 BL CR) Discussion on Enhanced support of NPN	BEIJING SAMSUNG TELECOM R&D

- R3-233015	Discussion on remaining issues to support eNPN	China Telecommunication

- R3-233016	(TPs to BL CRs of 38.423/38.413/38.300) On support of eNPN	China Telecommunication

- R3-233019	Work Plan for Further Enhancement for Private Network Support for NG-RAN WI	China Telecommunication

- R3-233253	Left issues on RAN support for eNPN phase 2	ZTE

- R3-233254	TPs to BL CRs for eNPN phase 2	ZTE

- R3-233351	Summary of offline discussions on CB: # 28_R18	Ericsson

- R3-233363	(TP to eNPN_Ph2 BLCR for TS 38.413) Support of the enhanced NPN phase 2	Huawei, Nokia, Nokia Shanghai Bell, Samsung, Ericsson, ZTE, NEC

- R3-233364	[TP for BL CR 29.413] Remove Editor’s Note	Ericsson, Huawei, ZTE, NEC

- R3-233400	[TP to eNPN_Ph2 BLCR for TS38.300] RAN impact for NPN enhancement in Rel-18	CATT, Huawei, Ericsson, ZTE, Nokia, Nokia Shanghai Bell, NEC