3GPP TSG RAN meeting #100								                      RP-231395

Taipei, 12-14 June, 2023

Status Report to TSG

Agenda item:	9.3.3.6 - Core part: Network Slicing Phase 3: NR aspects

| WI / SI Name | Core part: Network Slicing Phase 3: NR aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: - |
| Acronym | eNS_Ph3-NR-Core |  |  |  |  |
| Unique ID | 991137 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230787 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 12/2023 | Performance part: n/a | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: Overall: 30% RAN3: 30% | Performance Part: n/a | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Dapeng Li |
|  | Company | ZTE Corporation |
|  | Email | li.dapeng@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.3	RAN3

2.3.1	Agreements

RAN3#120

For RAN impact on supporting Network Slice Service continuity scenario:

Send LS to SA2 on solutions RAN3 discussed for RAN resource usage of replaced S-NSSAI in [20] with the following approaches for feedback of SA2:

Approach 1: The resources associated to the RRMPolicyRatio(s) (See TS28.541) of which the alternative S-NSSAI is member are adjusted (by OAM) in order to take into account the additional load potentially generated by remapping one or more slices into the alternative S-NSSAI.

Approach 2: By retrieving data from the OAM and making them available to the AMF, the AMF can determine the RRMPolicyRatio utilisation for the resources of potential Alternative S-NSSAIs. In this way, an appropriate Alternative S-NSSAIs can be selected, whose RRMPolicyRatio(s) has free resources. The AMF/SMF is expected to select different Alternative S-NSSAIs on a per UE basis to achieve load distribution.

Approach 3: Coordination is taken to ensure that both the original slice and the one or more potential remapped slices are member of the same RRMPolicyRatio(s) (See TS28.541). This ensures that the resources that would have been used at RAN for the original slice may be used instead for the alternative slice.

For RAN impact on supporting Network Slice Service continuity scenario:

To include the partially allowed S-NSSAI over NGAP in messages where the Allowed NSSAI is sent and to encode the partially allowed S-NSSAI separately from an Allowed S-NSSAI.

TP for TS 38.413 Support of partially allowed S-NSSAI in RRC connected mode in [21].

LS to Reply LS on Partially Allowed/Rejected S-NSSAI in [22].

2.3.2	Remaining Open issues

Further discuss RAN impact of scenarios.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

N/A

3.1.1	Agreements with cross-TSG impacts

N/A

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

N/A

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

4.1	RAN1

4.2	RAN2

4.3	RAN3

RAN3#120

- R3-232509 Reply LS on Support of network slices which have area of service not matching deployed tracking areas (SA2(Ericsson))

- R3-232510 Reply LS on partially allowed/rejected S-NSSAI (SA2(Nokia))

- R3-233192 RAN Slicing work plan (ZTE)

- R3-233193 (TPs for BLCRs for 38.413 38.423 38.473 38.300)RAN impact on supporting Network Slice Service continuity scenario (ZTE)

- R3-233194 (TPs for BLCRs for TS 38.413 TS38.423)RAN impact on support Partially Allowed NSSAI (ZTE)

- R3-232717 (TP for TS 38.413 and TS 38.423) Support of Network Slice Service Continuity (Nokia, Nokia Shanghai Bell, Orange)

- R3-232718 (TP for TS 38.413) Support of partially allowed S-NSSAI in RRC connected mode (Nokia, Nokia Shanghai Bell, Orange)

- R3-232719 Response LS on Partially Allowed/Rejected S-NSSAI (Nokia, Nokia Shanghai Bell, Orange)

- R3-232782 Discussion on supporting Partially Allowed NSSAI (CATT)

- R3-232783 Discussion on supporting Network Slice Service continuity (CATT)

- R3-232855 Supporting Partially Allowed NSSAI and Alternative NSSAI (Qualcomm Incorporated)

- R3-232856 (TP for TS 38.300) Partially Allowed NSSAI in a Registration Area (Huawei)

- R3-232857 Support of Network Slice Replacement (Huawei)

- R3-233017 Discussion on RAN Slicing enhancement (China Telecommunication)

- R3-233018 (TP to TS 38.300/38.423/38.413) Support of Partially Allowed S-NSSAI (China Telecommunication)

- R3-233102 Discussion Partially Allowed NSSAI (Ericsson)

- R3-233103 Discussion on Service Continuity (Ericsson)

- R3-233185 Discussion on the enhancement of RAN slicing (Samsung)

- R3-233229 Initial consideration on RAN Slicing (CMCC)

- R3-233432 Reply LS to SA2 on Support of network slices which have area of service not matching deployed tracking areas

- R3-233429 (TP for TS 38.413) Support of partially allowed S-NSSAI in RRC connected mode

- R3-233433 LS to Reply LS on Partially Allowed/Rejected S-NSSAI

4.1	RAN4

END