## Slide 1: Way forward on Rel-18 NR sidelink evolution WI objectives
Moderator (LG Electronics)
3GPP TSG RAN Meeting #100
Taipei, June 12-14, 2023
Agenda: 9.3.1.5
Document for: Endorsement
RP-231455

## Slide 2: Background
RAN#99 endorsed the following for the progress of this WI:
WGs are tasked to complete Co-Ex objective (#4) by June 2023.
SL CA objective (#1) starts in RAN1 from RAN#100 or earlier if the work for Co-Ex completes before June 2023.
SL CA objective (#1) starts in RAN2/4 from RAN#99.
The work on Co-Ex and SL CA are not prioritized over SL-U and FR2 beam management
The WI status report RP‑230908 states that Co-Ex objective is completed.

## Slide 3: Proposal
Proposal: RAN1 starts working on sidelink CA in Q3 as agreed in RAN#99. RAN#101 will check the progress, and sidelink CA will be dropped from Rel-18 if its RAN1 work is not completed.