3GPP TSG RAN Meeting #101								             RP-231812

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.2.6

| WI / SI Name | Study on low-power Wake-up Signal and Receiver for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_LPWUS |  |  |  |  |
| Unique ID | 940085 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222644 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2023 |  |  |  |  |
| Overall Completion level | Study Item: 85 % | RAN1 100% |  |  |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 1 |
| --- | --- | --- |
| Rapporteur | Name | Xiaodong Shen |
|  | Company | vivo Communication Technology |
|  | Email | shenxiaodong@vivo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1 #114

Agreement

The text proposal in 8386 is endorsed in principle for the TR on LP-WUS

Agreement

The text proposal in 8388 is endorsed in principle for the TR on LP-WUS with the following changes to be made

- Replace company names with ‘[ref]’

- Instead of capturing the number of sources, capture the list of references contributing to each observation

  - Eg. Results in [1], [2], [3] show that …

- Discuss further where to capture Apple’s results

Agreement

The text proposal in 8390 is endorsed in principle for the TR on LP-WUS

Agreement

The TP in R1-2308389 is endorsed in principle with the following changes/points:

- Instead of capturing the number of sources, capture the list of references contributing to each observation

  - Eg. Results in [1], [2], [3] show that …

- Observations/Results to be reviewed and revised if needed

- Keep the big table in 8.2.1

- Make the following change:

  - 8.2.1.1	Summary of the performance gap between LP-WUS and NR reference channel

    - MIL margin of LP-WUS is defined as Y= (MIL of LP-WUS – MIL of NR channel), and only when Y>= -1dB, the LP-WUS sample is considered to have similar to or better than reference NR channels.

- Make the following change:

  - 8.2.2	Results for Urban

    - In the evaluation, FAR of <=0.1% and <=1% canwas be used by companies.

- Make the following change:

  - 8.2.1.2	NR Coverage for comparison

    - It can be observed that for a given NR channel, there is a MIL difference among companies. One of the reasons contributes to this difference could be the different assumptions for antenna gain corrections for gNB Tx and Rx. Another reason could be different HARQ assumption for MSG3. Another reason could be different link performance between different companies. The assumed antenna gain correction values used by companies for link budget evaluation is summarized as in Table 8.2.1-6.

Agreement

The TP in R1-2308437 is endorsed in principle

Agreement

The TP in R1-2308387 is endorsed in principle with the following changes/points:

- Instead of capturing the number of sources, capture the list of references contributing to each observation

  - Eg. Results in [1], [2], [3] show that …

- Delete “Note 5: Nokia results assume MR enters deep sleep while other companies assume ultra-deep sleep” in 8.1.1.5.1

- Separate the following bullet in 8.1.1.5.2 into two (one bullet for deep sleep and another for ultra deep sleep)

  - No MR RRM relaxed

    - Compared with i-DRX with or without PEI, LP-WUS provide mean power saving gain (average: -208%, range: -624%~21%)

- Add the following note under figure Figure 8.1.1.1–2

  - Note: Results with duty cycle ratio 5~30% are provided by [ref] and included in the TR spreadsheet

- Remove the last row in Table 8.1.1.3 - 1 simulated combinations for LP-WUR (ON, OFF) power values

- Replace FAR<=1% to list of actual FAR values used

- Remove the following bullets from observations in 8.1.1.7.2

  - MR sync/re-sync energy consumption <= 1000unit ….

- Further check 8.1.1.2.2 observation 1

Agreement

The TP in R1-2308603 is endorsed in principle with the following changes/points:

- Delete “,[ e.g. no larger than 4], [at least for UEs not at the cell-edge]”

- Change as follows

  - From RAN1 point of view, [potential techniques to decrease the latency e.g. using shorter I-DRX cycles, dynamic paging occasion determination, UE MR transmit PRACH directly after wake-up by LP-WUS, UE MR entering deep sleep during LP LP-WUS monitoring, were proposed and evaluatedwere also studied.]”

- Further check during post RAN1#114 email discussions if the numbers are correctly reflected.

- Change as follows

  - “If the MR enters ultra deep sleep while monitoring LP-WUS, compared with legacy I-DRX operation with same I-DRX cycle, moderate paging latency increase ….”

  - “ramp up and re-sync procedure”

- Provide reference to relevant section

- Add the following:

  - For Urban scenario and PUSCH MSG3 transmission with two retransmissions

    - For OOK-based LP-WUS, the required resource reported is [Ericsson to provide] MHz*Symbol/bit

    - For OFDM-based LP-WUS, the required resource reported is [Ericsson to provide] MHz*Symbol/bit

- Add a paragraph for LP-SS overhead with 3 slot duration and 1.28 sec to the conclusion section

- Make the following change

  - The additional increased network power consumption due to LP-SS is also studied assuming LP-SS is an additional signal transmission than the existing NR signal/channels. When 320ms LP-SS periodicity, 4 or 8 beams and no more than 14/42 symbols LP-SS duration is assumed, the additional increased network power consumption rate is marginal [(0.06%~3.9%), (0.07%~2.716%), (0.388%~1.076%)] for zero load, low load and medium load respectively. Lower impact to the network power consumption is expected when LP-SS is transmitted FDM with NR SSB/SIB-1.

Agreement

The TP in R1-2307302 is endorsed in principle with the following changes/points:

- Instead of capturing the number of sources, capture the list of references contributing to each observation

  - Eg. Results in [1], [2], [3] show that …

- Observations/Results to be reviewed and revised if needed

- Remove the following:

  - The relative power consumption for OFF state depends on e.g., the assumption on the oscillators during OFF state and memory size maintained during OFF state.

Agreement

The TP for link level simulation in 7303 endorsed in principle with the following changes/points to be made:

- Remove “Note that the relative power consumption of SSB processing for a NR RedCap UE with 20MHz and 1Rx is 35 according to the UE power model in [3].”

Agreement

The TP in 8596 is endorsed in principle

Agreement

The TP in 8604 is endorsed in principle with the following changes/points

- Change “estimated” to “reported”

- Change the note as follows

  - Note that:

    - Some of the inconsistent ranges for the architectures for OOK and FSK waveforms (e.g., power consumption for the homodyne/zero-IF architecture for OOK and the parallel homodyne/zero-IF architecture for FSK) is due to the fact that not all sources provided analysis for all the architectures.

      - For each individual source, the power consumption for FSK is similar as or slightly higher than the power consumption for OOK with the same architecture type.

    - Note that some of the wide ranges for the different architectures is due to the fact that different sources made different assumptions and there is a tradeoff between power consumption and noise figure.

- Change as follows

  - For time-domain correlation, the estimated relative power consumption for ON state is in the range of 0.15~10/30, and the estimated noise figure is in the range of 7~25.

Agreement

Capture in TR

For the following Waveforms: - OOK-1 30kHz SCS - OOK-1 60kHz SCS - OOK-1 120kHz SCS - OOK-2 M=2 - OOK-2 M=4 - OOK-3 - OOK-4 M=2 - OOK-4 M=4 - OOK-4 M>4 - FSK M=1 - FSK-1 M=2 - FSK-2 M=2 - OFDMA Te [us]; Waveform. SNR deg [dB]; <2dB #sources; >=2dB #sources. 1; [TBA]; [TBA]. 2; [TBA]; [TBA]. 3; [TBA]; [TBA]. 4; [TBA]; [TBA]. 10; [TBA]; [TBA]. Sampling rate range; X -; Y.. Inner GB BW range, if applicable; X -; Y.. # of sources with/wo sliding window; x/y. With the following assumption - ADC bit-width is 4 or more bits. - Frequency error is 0 ppm. - Other parameters are not restricted. There are the following observations for timing error: - [TBA]

Above is agreed with the following change: The results with/wo adjustments are to be captured in separate tables.

Agreement

Capture in TR

For the following Waveforms: - OOK-1 30kHz SCS - OOK-1 60kHz SCS - OOK-1 120kHz SCS - OOK-2 M=2 - OOK-2 M=4 - OOK-3 - OOK-4 M=2 - OOK-4 M=4 - OOK-4 M>4 - FSK M=1 - FSK-1 M=2 - FSK-2 M=2 - OFDMA Fe [kHz]; Waveform. <2dB #sources; >=2dB #sources. 2; [TBA]; [TBA]. 2,6; [TBA]; [TBA]. 4; [TBA]; [TBA]. …; …; …. 400; [TBA]; [TBA]. 600; [TBA]; [TBA]. 800; [TBA]; [TBA]. Sampling rate range; X -; Y.. Inner GB BW range, if applicable; X -; Y.. # of sources with/wo time domain sliding window; x/y. # of sources with/wo frequency adjustment; x/y. With the following assumptions: - ADC bit-width is 4 or more bits. - Timing error is 0 micro sec. - Other parameters are not restricted. There are the following observations for frequency error: - [TBA]

Above is agreed with the following change: The results with/wo adjustments are to be captured in separate tables.

Agreement

Capture in TR

For the following Waveforms: - OOK-1 30kHz SCS - OOK-1 60kHz SCS - OOK-1 120kHz SCS - OOK-2 M=2 - OOK-2 M=4 - OOK-3 - OOK-4 M=2 - OOK-4 M=4 - OOK-4 M>4 - FSK M=1 - FSK-1 M=2 - FSK-2 M=2 - OFDMA With the following assumptions: - Timing error = 0us. - Frequency error = 0ppm. - Only TDL-C results. - Other parameters are not restricted. - table includes results across different receiver types, different power pooling assumption, different sampling rates, different tx antenna configurations, FAR target for the same waveform - best result within a company/source is considered for the table. Waveform. SNR Range [dB]; median [b/s/Hz]; average [b/s/Hz]; SE Min [b/s/Hz]; SE Max [b/s/Hz]; #Sources. [-50, -9]; [TBA]; [TBA]; [TBA]; [TBA]; [TBA]. [-9, -3]; [TBA]; [TBA]; [TBA]; [TBA]; [TBA]. [-3, 3]; [TBA]; [TBA]; [TBA]; [TBA]; [TBA]. [3, 9]; [TBA]; [TBA]; [TBA]; [TBA]; [TBA]. [9, 50]; [TBA]; [TBA]; [TBA]; [TBA]; [TBA]. - Note: Spectral efficiency: SE = LP-WUS information size [bits]/ LP-WUS length [s] / LP-WUS BW [Hz]

Agreement

TP for TR38.869:

- From RAN1 perspective, for multiplexing with other NR signals and channels, it is beneficial if LP-WUS can be flexibly configured within a carrier.

Agreement

The TP for link level simulation in 8473 endorsed in principle with the following changes/points to be made:

- Remove green highlight

- Add unit in Table 2

- Text under ‘FFS: More detail observations to further consider:’ is not part of this agreement. To be revisited later

- Remove Table 7, 8, 9, 10

- For observation in 1.2.1

  - Single frequency segment OOK (except OOK3) waveform is more robust to frequency error (of X ppm) than OOK/FSK waveforms with multiple frequency segments (depending on guard-band size between segments) and both are more robust than OFDMA waveform assuming no frequency compensation/synchronization.

  - One source showed that single frequency segment FSK-envelop-IF waveform is more robust to frequency error (of X ppm) than OOK/FSK waveforms with multiple frequency segments (depending on guard-band size between segments) and both are more robust than OFDMA waveform assuming no frequency compensation/ synchronization.

- For observation in 1.4.1

  - Further check numbers

- Instead of capturing the number of sources, capture the list of references contributing to each observation

  - Eg. Results in [1], [2], [3] show that …

- For observation 1.1.1, add the following observation

  - OFDMA waveform is robust to timing error up to 4us depending on receiver implementation

- For observation 1.1.2, add the following observation

  - OFDM waveform is robust to timing error up to 4us

Agreement

The TP in 8601 is endorsed in principle with the following changes

- Make the following change:

  - In this section and sub-sections it is assumed that “tolerate” means that SNR degradation <= 2dB compared to error free case.

- Add the following note the section 1.3

  - The spectral efficiency of OFDMA waveform is dependent on the selection of sequences

- Make the following change for Table 2

  - more2 sources showed tolerance up to 3us

  - for OOK-4 M=4, add a note “the 300ns delay spread was baseline”

- For all tables (when necessary)

  - Add units for inner guard bands and sampling rate

Agreement

The TP for conclusion is endorsed in principle: R1-2308639.

Agreement

In section signal “7.2.1.1 waveform” in TR38.869 capture:

In FSK2-envelope-IF waveform generation, the N SCs of LP-WUS can be used to generate 2^M segments at the envelope of the LP-WUR’s received signal in baseband where each segment comprises one or more tones.

2.1.2	Remaining Open issues

None, RAN1 study completed.

2.2	RAN2

2.2.1	Agreements

RAN2#123

Entry/exit condition(s) of using LP-WUS is configured in SIB.

FFS via RRC dedicated signaling, e.g. by RRC release.

Entry condition(s) of using LP-WUS include at least good serving cell quality, e.g. the serving cell quality measurement on LR and/or serving cell quality measurement on MR is better than configured threshold(s) in SIB. Other condition(s) is not precluded/FFS.

UE stops using LP-WUS when exit condition(s) configured in SIB is fulfilled. The exit condition(s) includes at least out of coverage of LP signaling, e.g. the serving cell quality measured by LR is less than the configured threshold in SIB, FFS on measurement on MR.

FFS the serving cell quality measurement on LR is based on LP-SS and/or SSB (pending RAN1 decision).

After waking up by a LP-WUS, capture the below solutions in the TR:

- Alt 1.1: UE could monitor paging DCI/paging;

- Alt 1.2: UE could monitor PEI, if configured and supported; FFS details on using LP-WUS and PEI together, e.g. subgrouping

- FFS Alt 2: UE could perform random access directly, FFS on whether and what condition/requirement is needed. R2 assumes that this require that LP-WUS includes UE_ID or equivalent. (Depends on LP-WUS capacity to carry information)

For Alt.1 above, after waking up by a LP-WUS, RAN2 assumes the baseline is the UE monitors the legacy PO.

RAN2 consider the subgrouping methods for LP-WUS (if supported) includes the CN assigned and/or UE_ID based subgrouping, which are similar to the PEI subgrouping methods. Details determined during WI phase.

The number of subgroups depends on the decision on payload of LP-WUS in RAN1.

Capture the below pros/cons in the TR on whether there is necessarity for the network to be aware of whether an idle/inactive UE is monitoring LP-WUS or not. Details to be updated during TR drafting.

- Baseline (for further update):

|  | Network knows whether UE monitors LR or MR | Network does not know whether UE monitors LR or MR |
| --- | --- | --- |
| Pros | Reduce Uu resource consumption: NW only sends LP-WUS when the target UE is monitors LP-WUS; Lower false wake-up rate: When LP-WUS is not sent, the other UE monitoring LP-WUS, which is in the same group with the target paging UE, will not be waken up as a result of false wake up. | Since the UE needs not to inform the NW whether its MR is monitoring or not, the signalling overhead, Uu resource consumption, UE power consumption caused by MR state report does not exist. |
| Cons | More signalling overhead: UE needs to inform the NW when it starts/stops monitoring with MR. Uu resource consumption caused by more signalling overhead. More UE power consumption caused by more signalling overhead. | More Uu resource consumption：NW always send LP-WUS signal given it always assume the target UE is monitoring the LP-WUS. More alarm rate of LP-WUS: in case the target UE is not monitoring LP-WUS, the other UE(monitoring the same LP-WUS as the target UE) will be waken up. |

For UE in RRC_IDLE/RRC_INACTIVE state, FFS on whether there is need for the network to be aware of whether the UE is monitoring LP-WUS or not.

R2 assumes In ultra-deep-sleep, RRM measurement on serving cell via MR is relaxed (may include no measurement) if RRM measurement on LR is feasible/supported. FFS on the details, e.g. how to relax, in which condition,.

R2 assumes In ultra-deep-sleep, RRM measurement on neighboring cell via MR is relaxed (may include no measurement) if RRM measurement on LR is feasible/supported. FFS on the details, e.g. how to relax, in which condition,.

FFS: RRM measurement for neighboring cell by LR as well as corresponding cell (re-) selection.

FFS to what extent UE maintains valid SI in case UE’s MR is in ultra-deep sleep state.

R2 assumes that the Network may have the need to wake up UE by LP-WUS from ultra-deep sleep whenever there is ETWS/CMAS information etc, applicability to SI change notification FFS

Expect that R2 could determine how/if to integrate LPWUS with DRX, determine impact to DRX, and identify MAC issues if any, with using LPWUS in CONNECTED. Additional scope FFS

Long post meeting email discussion, on technical proposals that are in R2 scope (can also discuss proposals in said scope that is FFS).

2.2.2	Remaining Open issues

The following open issues need to be addressed:

- Study and evaluate higher layer protocol changes needed to support the wake-up signals [RAN2, RAN1]

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #108

- General

- Topic summary on LP-WUS in [14]

- Ad-hoc meeting minutes was approved in [21]

- WF on LP-WUS was approved in [20]

- Reply LS to RAN1 was approved in [16]

- TP to RAN1 TR 38.869 was approved in [18]

Issue 1-1-1: Refinement of ACS evaluation framework for LP-WUR in RAN4

Agreement:

- Focus on the issues in the RAN1 LS.

Issue 1-1-1: Required number of guard RBs for LP-WUS ACS

Agreement:

- Inform RAN1 the guard RB numbers for LP-WUS ACS proposed by companies in this RAN4 meeting.

  - For 5th order filter, the guard RB number is in the range of 1RB ~ 3RBs for 30KHz SCS, or 2RBs ~6RBs for 15KHz SCS.

  - Include the assumption information in the LS to RAN1.

Issue 1-1-3: Link-level simulation based guard RB analysis

Agreement:

- For link-level simulation based guard RB analysis, use 1% BLER as metric for guard RB evaluation.

  - BER and missing detection rate can also be used

    - FFS on the percentage values for BER and missing detection rate

Issue 1-2-1: required Guard RBs for LP-WUS ASCS

Agreement:

- Inform RAN1 the guard RB numbers for LP-WUS ASCS proposed by companies in this RAN4 meeting.

  - For 5th order filter, the guard RB number is in the range of 0.5RB ~ 2RBs for 30KHz SCS, or 1RBs ~4RBs for 15KHz SCS.

  - Include the assumption information in the LS to RAN1.

    - Including how to handle ACS and ASCS simultaneous

Issue 1-2-2: WUS location within the carrier

Agreements:

  - LP-WUS can be flexible located within NR carrier as long as the required guard RBs are configured.

Issue 1-2-3: Order of filter for consideration

Agreements

- The filter assumption for guard band size evaluation shall be reasonable for low power WUR.

Issue 1-3-1: Required Noise Figure

Agreements

- RAN4 further discuss the Noise figure in Q4 based on the outcome of SNR and coverage in RAN1.

Issue 1-4-1: LP-WUS power boosting without NR impacted

Agreements

- For OFDM-based WUS waveform, reuse existing NR RE power control dynamic range of BS in TS 38.104 for LP-WUS as starting point. WUS power boosting should minimize any impacts on legacy UEs.

- RAN4 further check the feasibility of 6dB power boosting for LP-WUS assumed by RAN1

Issue 1-5-1: Separated band for LP-WUS operation

- Agreements

  - FFS in next meeting

2.4.2	Remaining Open issues

The following open issues need to be addressed:

- From RAN4 perspective, study and evaluate low-power wake-up receiver architectures [RAN1, RAN4]

- From RAN4 perspective, study and evaluate wake-up signal designs to support wake-up receivers [RAN1, RAN4]

- Final LS feedback to RAN1 on LP-WUR architecture

- RAN4 further TPs on LP-WUR RF aspects to TR (if needed)

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#114

- R1-2307829	Draft TR38.869v0.3.0 for including RAN1#113 agreements	Rapporteur (CMCC), vivo

- R1-2307830	Draft TP for TR38.869 for clean up	Rapporteur (CMCC), vivo

- R1-2308389	Draft TP for LP-WUS coverage results for TR38.869	Moderator (vivo)

- R1-2308391	Draft TP for LP-WUS overhead evaluation results for TR38.869	Moderator (vivo)

- R1-2308437	Draft TP for LP-WUS overhead evaluation results for TR38.869	Moderator (vivo)

- R1-2308387	Draft TP for LP-WUS power evaluation results for TR38.869 – IDLE/INACTIVE	Moderator (vivo)

- R1-2308603	Draft TP for TR conclusion - evaluations	Rapporteur (vivo)

- R1-2306428	Evaluation of LP-WUS and Performance Results	FUTUREWEI

- R1-2306548	Evaluations for LP-WUS	Huawei, HiSilicon

- R1-2306665	Discussion on evaluation on low power WUS	Spreadtrum Communications

- R1-2306691	Discussion on evaluation on LP-WUS	InterDigital, Inc.

- R1-2306769	Evaluation results for R18 LP-WUS/WUR	vivo

- R1-2306921	Evaluation of low-power WUS	Sony

- R1-2307062	Remaining issues of Deployment scenarios and evaluation methodologies and preliminary performance results of LP-WUR	CATT

- R1-2307142	Evaluation on LP-WUS	ZTE, Sanechips

- R1-2307215	Remaining issues for evaluation methodology for LP-WUS/WUR	CMCC

- R1-2307299	On performance evaluation for low power wake-up signal	Apple

- R1-2307356	Evaluation on low power WUS	xiaomi

- R1-2307418	Low power WUS Evaluation Methodology 	Nokia, Nokia Shanghai Bell

- R1-2308234	Low power WUS Evaluation Methodology	Nokia, Nokia Shanghai Bell

- Revision of R1-2307418

- R1-2307490	Evaluation methodology for low power WUS	NTT DOCOMO, INC.

- R1-2307555	Evaluation for lower power wake-up signal	OPPO

- R1-2307699	Evaluation on LP-WUS/WUR	Samsung

- R1-2307831	Draft TP for LP-WUS power evaluation results for TR38.869 – IDLE/INACTIVE	Moderator (CMCC), vivo

- R1-2307832	Draft TP for LP-WUS power evaluation results for TR38.869 – CONNECTED	Moderator (CMCC), vivo

- R1-2307833	Draft TP for LP-WUS coverage results for TR38.869	Moderator (CMCC), vivo

- R1-2307834	Draft TP for LP-WUS network power consumption evaluation results for TR38.869	Moderator (CMCC), vivo

- R1-2307835	Draft TP for LP-WUS overhead evaluation results for TR38.869	Moderator (CMCC), vivo

- R1-2307836	FL summary #1 of evaluation on LP-WUS/WUR	Moderator (CMCC)

- R1-2307948	Evaluation methodology for LP-WUS	Qualcomm Incorporated

- R1-2307989	Low power WUS evaluations	Ericsson

- R1-2308067	Evaluation on low power WUS	MediaTek Inc.

- R1-2307301	Summary #1 on LP WUR architectures	Moderator (Apple)

- R1-2307302	Summary #2 on LP WUR architectures	Moderator (Apple)

- R1-2307303	Summary #3 on LP WUR architectures	Moderator (Apple)

- R1-2308596	draft TP for LP-WUR architecture analysis for TR38.869	Moderator (Apple)

- R1-2308604	draft TP for the conclusion of TR38.869 on LP-WUR architecture	Moderator (Apple)

- R1-2306549	Discussion on architecture of LP-WUS receiver	Huawei, HiSilicon

- R1-2306692	Discussion on LP-WUS receiver architectures	InterDigital, Inc.

- R1-2306770	Remaining issues on low power wake-up receiver architecture	vivo

- R1-2306804	Discussion on low power wake up receiver architectures	Panasonic

- R1-2307063	Low-Power WUS receiver Architectures and its performance	CATT

- R1-2307143	LP-WUS receiver architectures	ZTE, Sanechips

- R1-2307300	On low power wake-up receiver architectures	Apple

- R1-2307301	Summary #1 on LP WUR architectures	Moderator (Apple)

- R1-2307302	Summary #2 on LP WUR architectures	Moderator (Apple)

- R1-2307303	Summary #3 on LP WUR architectures	Moderator (Apple)

- R1-2307419	Low Power WUS receiver architectures	Nokia, Nokia Shanghai Bell

- R1-2307556	Discussion on low power WUS receiver	OPPO

- R1-2307700	Receiver architecture for LP-WUS	Samsung

- R1-2307949	Receiver architecture for LP-WUS	Qualcomm Incorporated

- R1-2307990	Low power WUS receiver architectures	Ericsson

- R1-2308068	Low power WUS receiver architectures	MediaTek Inc.

- R1-2308404	Summary#1 of discussions on L1 signal design and procedure for low power WUS	Moderator (Nordic Semiconductor ASA)

- R1-2308414	Summary#2 of discussions on L1 signal design and procedure for low power WUS	Moderator (Nordic Semiconductor ASA)

- R1-2308601	TP for LP-WUS LLS observations	Moderator (Nordic Semiconductor ASA)

- R1-2308602	TP for Conclusions in 9.11.3 AI	Moderator (Nordic Semiconductor ASA)

- R1-2306429	LP-WUS Physical Signal Design and Performance	FUTUREWEI

- R1-2306550	Further details on signal design and procedure for LP-WUS	Huawei, HiSilicon

- R1-2306626	Discussion on L1 signal design and procedure for low power WUS	EURECOM

- R1-2306666	Discussion on L1 signal design and procedure for low power WUS	Spreadtrum Communications

- R1-2306682	L1 signal design and procedure for low power WUS	TCL

- R1-2306693	Discussion on L1 signal design and procedure for LP-WUS	InterDigital, Inc.

- R1-2306771	Discussion on physical signal and procedure for low power WUS	vivo

- R1-2306805	Discussion on low power wake up signal design	Panasonic

- R1-2306922	On L1 signal design and procedures for LP-WUS	Sony

- R1-2306927	WUS Design Considerations and Impact on WUR Power	Everactive

- R1-2307064	Physical layer signals/procedures and higher layer protocol for Low-Power WUR	CATT

- R1-2308204	Physical layer signals/procedures and higher layer protocol for Low-Power WUR	CATT

- Revision of R1-2307064

- R1-2307116	Discussion on L1 signal design and procedure for LP-WUS	NEC

- R1-2307144	LP-WUS design and related procedure	ZTE, Sanechips

- R1-2307216	Discussion on L1 signal design for low power WUS	CMCC

- R1-2307304	On the L1 signal design and procedures for low power wake-up signal	Apple

- R1-2307357	Discussions on L1 signal design and procedure for low power WUS	xiaomi

- R1-2307420	L1 signal design and procedures for low power WUS	Nokia, Nokia Shanghai Bell

- R1-2307491	L1 signal design and procedure for low power WUS	NTT DOCOMO, INC.

- R1-2307557	Design consideration on lower power wake-up signal and procedure	OPPO

- R1-2307625	Discussion on signal design and procedure for LP-WUS	China Telecom

- R1-2307701	Signal design and procedure for LP-WUS	Samsung

- R1-2307795	Discussion on L1 signal design and procedure for LP-WUS	LG Electronics

- R1-2307856	Discussion on L1 signal design and procedure for low power WUS	Sharp

- R1-2307950	L1 signal design and procedures for LP-WUR	Qualcomm Incorporated

- R1-2307991	L1 signal design and procedure for low power WUS	Ericsson

- R1-2308022	On LP-WUS signal design	Nordic Semiconductor ASA

- R1-2308069	L1 signal design and procedure for low power WUS	MediaTek Inc.

- R1-2308102	Discussion on the L1 signal design and procedure for low power WUS	Lenovo

RAN2#123

- R2-2307305	Work Plan for Rel-18 SI on LP-WUS/WUR	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2307306	Update of TR 38.869 for LP-WUS WUR	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2309267	Report of [Offline-026][LP-WUS] Idle/inactive aspects	vivo

- R2-2308809	LP-WUS/WUR for RRC Idle and Inactive	Ericsson	discussion	Rel-18

- R2-2307082	Use of low-power receiver in RRC Idle/Inactive	Qualcomm Incorporated	discussion	Rel-18	FS_NR_LPWUS

- R2-2307261	Discussion on coverage impact for LP-WUR	OPPO	discussion	Rel-18	FS_NR_LPWUS

- R2-2307274	Discussion on LP-WUS in RRC IDLE and INACTIVE	Continental Automotive	discussion

- R2-2307307	Discussion on LP-WUS WUR in RRC_IDLE/INACTIVE	vivo	discussion	Rel-18	FS_NR_LPWUS

- R2-2307344	General considerations on the procedure for RRC_IDLE_INACTIVE	Xiaomi Communications	discussion

- R2-2307423	Discussion on LP-WUS in RRC_IDLE&INACTIVE state	CATT	discussion	Rel-18	FS_NR_LPWUS

- R2-2307453	MR/LR UE behaviours for paging and mobility in RRC_IDLE/INACTIVE state	Huawei, HiSilicon	discussion	Rel-18	FS_NR_LPWUS

- R2-2307461	Discussion on the considerations for LPWUS in RRC_IDLE INACTIVE 	NEC Corporation	discussion	FS_NR_LPWUS

- R2-2307516	LP-WUS in RRC IDLE and INACTIVE	Nokia, Nokia Shanghai Bell	discussion	Rel-18	FS_NR_LPWUS

- R2-2307591	RAN2 impacts of LP-WUS in idle or inactive mode	ZTE Corporation, Sanechips	discussion	Rel-18	FS_NR_LPWUS	R2-2305960

- R2-2307848	RAN2 impact of LP-WUS in RRC_IDLE/INACTIVE state	Apple	discussion	Rel-18	FS_NR_LPWUS

- R2-2308168	Considerations on LP-WUR in RRC Idle/Inactive mode	Sony	discussion	Rel-18	FS_NR_LPWUS

- R2-2308460	LP-WUS in RRC Idle/ Inactive Mode	Lenovo	discussion	Rel-18	FS_NR_LPWUS

- R2-2308748	On LP-WUS in RRC_CONNECTED	Nokia, Nokia Shanghai Bell	discussion	FS_NR_LPWUS	R2-2306312

- R2-2308828	On impact to IDLE/INACTIVE procedures to support LP-WUR	SAMSUNG R&D INSTITUTE INDIA	discussion	Rel-18

- R2-2307083	Use of low-power receiver in RRC Connected	Qualcomm Incorporated	discussion	Rel-18	FS_NR_LPWUS

- R2-2307308	Discussion on LP-WUS/WUR in RRC_Connected	vivo	discussion	Rel-18	FS_NR_LPWUS

- R2-2307260	Discussion on LP-WUR’s operation	OPPO	discussion	Rel-18	FS_NR_LPWUS

- R2-2307345	Discussing on LP-WUS monitoring for RRC_Connected	Xiaomi Communications	discussion

- R2-2307424	Discussion on LP-WUS in RRC_CONNECTED state	CATT	discussion	Rel-18	FS_NR_LPWUS

- R2-2307449	High layer procedures for LP-WUS in RRC_CONNECTED state	Huawei, HiSilicon	discussion	Rel-18	FS_NR_LPWUS

- R2-2307462	Discussion on the considerations for LPWUS in RRC_CONNECTED 	NEC Corporation	discussion	FS_NR_LPWUS

- R2-2307592	RAN2 impacts of LP-WUS in connected mode	ZTE Corporation, Sanechips	discussion	Rel-18	FS_NR_LPWUS	R2-2305961

- R2-2307849	RAN2 impact of LP-WUS in RRC_CONNECTED state	Apple	discussion	Rel-18	FS_NR_LPWUS

- R2-2308461	LP-WUS in RRC Connected Mode	Lenovo	discussion	FS_NR_LPWUS

- R2-2308532	Discussion on LP-WUS in RRC_CONNECTED	Continental Automotive	discussion

- R2-2308810	LP-WUS/WUR for RRC Connected	Ericsson	discussion	Rel-18	FS_NR_LPWUS

RAN4#108:

- R4-2311233	Rationale for LP-WUS separate band	Apple

- R4-2311234	Impact of LP-WUS design on system coexistence	Apple

- R4-2311294	LP-WUS ACS and ASCS Guard Band	Murata Manufacturing Co Ltd.

- R4-2311502	Evaluation of Low power wake-up receiver architectures	Nokia, Nokia Shanghai Bell

- R4-2311812	Discussion on low power WUS architecture	CMCC

- R4-2311902	TP to TR 38.869: Low-power wake-up receiver RF aspects	Qualcomm Inc.

- R4-2312248	Further consideration on LP-WUS/WUR	Huawei, HiSilicon

- R4-2312570	Discussions on low-power Wave-up Receiver architectures	vivo

- R4-2312571	[draft] Reply LS to RAN1 on low-power wake-up receiver architectures	vivo

- R4-2312572	[Draft] TP to TR 38.869 on LP-WUR architectures RAN4 part	vivo

- R4-2312926	Discussion on ACS and ASCS of LP-WUR	OPPO, CAICT

- R4-2313199	Views on low-power wake-up signal and receiver for NR	Sony

- R4-2313476	LS reply on low-power wake-up receiver architectures	Ericsson

- R4-2314221	Topic summary for [108][139] FS_NR_LPWUS	Moderator (Vivo)

- R4-2314725	Reply LS to RAN1 on low-power wake-up receiver architectures		vivo

- R4-2314931	Reply LS to RAN1 on low-power wake-up receiver architectures		vivo

- R4-2314665	Discussions on low-power Wave-up Receiver architectures	vivo

- R4-2314726	TP to TR 38.869 on LP-WUR architectures RAN4 part	vivo

- R4-2314727	WF on FS_NR_LPWUS	vivo

- R4-2314932	WF on FS_NR_LPWUS	vivo

- R4-2314928	Ad hoc minutes for FS_NR_LPWUS	vivo

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template