3GPP TSG RAN meeting #101										     RP-232312

Bangalore, India, September 11-15, 2023

## Status Report to TSG

Agenda item:			9.3.4.7

| WI / SI Name | Further enhancements on NR and MR-DC measurement gaps and measurements without gaps |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MG_enh2 |  |  |  |  |
| Unique ID | 950082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231477 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall: 80% RAN4: 80% | Performance Part: Overall: 0% RAN4: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Tsang-Wei (Ato) YU, Meng ZHANG |
|  | Company | MediaTek Inc., Intel Corporation |
|  | Email | ato.yu@mediatek.com, meng.zhang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #108 (Aug, 2023, Toulouse, France)

- RRM core requirements for pre-configured MGs, multiple concurrent MGs and NCSG

  - The following agreements are captured in the agreed WF [77]

  - General issues

    - Type-1 MG can be configured together with Pre-MG/NCSG

    - There are no requirements when type 1 MG is colliding with pre-MG or NCSG in the same FR.

    - The MAC-CE based R17 ePOS gap is out of the scope of this WI.

  - Case 1 (Pre-configured MG and concurrent MG)

    - Do not define requirements for Partially overlapped simultaneous Pre-MGs activation/deactivation for Pre-MG + Pre-MG

    - A collision between a change in the status of a pre-configured MG (MG#1) and a gap instance happens when the change occurs ≤ 4 ms before the start or ≤ 4 ms after the end of a gap instance of an activated concurrent MG (MG#2) the Pre-MG status and dropping rule shall be applied 5ms after the overlapping MG and UE should continue the measurement within the MG#2

      - TBD whether same Pre-MG activation delay requirements as Rel-17 can still be re-used

      - FFS the exact wording to be captured in the specification in CR draft directly.

  - Case 2 (NCSG and concurrent MG)

    - Introduce a new Rel-18 capability for Concurrent gaps with NCSG in an FR

- RRM core requirements for measurements without gaps

  - The following agreements are captured in the agreed WF [79]

  - Requirements of NeedforGap

    - UE measurement cycle per frequency layer is derived based on the maximum of SMTC periodicity and 80ms (i.e., max(SMTC, 80ms))

    - Tcycle per MO/frequency layer is the same as UE measurement cycle. FFS the case with multiple frequency layers and impact due to MG

    - All NFG measurements with interruptions are carried within the MG(s), when MGs are configured and SMTC partially or fully overlaps with MG(s)

    - Use CSSF within gap to scale the configured SMTC period value when MG is configured and SMTC partially or fully overlaps with MG

    - Use CSSF outside gap to scale the configured SMTC period value when MG is configured and SMTC does not overlap with MG

#### 2.4.2	Remaining Open issues

- RRM core requirements for pre-configured MGs, multiple concurrent MGs and NCSG

  - Case 1 (Pre-configured MG and concurrent MG)

    - Collision handling for dynamic collisions: scenarios 1, 2, 3 and 4

    - Whether to define a new UE capability for dynamic collisions

    - Pre-MG association clarification

  - Case 2 (NCSG and concurrent MG)

    - Whether per FR PRS gap should be considered in case 2 Concurrent gaps with NCSG

    - Whether to consider an additional capability for NCSG + NCSG in an FR

    - Potential changes upon SCell activation when the UE is configured with Concurrent gaps with NCSG, including new UE capabilities

- RRM core requirements for measurements without gaps

  - Requirements of NeedforGap

    - Length of the interruption

    - Measurement reporting delay requirements, including number of samples, lower bounds

    - Scheduling aviability

  - Inter-RAT gapless measurements

    - Restriction of power imbalance

    - Case b-2 (LTE CRS are fully contained within UE’s active BWP)

      - Scheduling restriction

      - Searcher limitation

    - Measurement reporting period requirements, including effective measurement window, scaling factors due to multiple frequencies to be measured

    - UE capability reporting framework

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4 #108 (Aug, 2023, Toulouse, France)

- R4-2311361	Discussion on RAN2 LS on measurements without gap	Apple

- R4-2311362	Reply LS on measurements without gap	Apple

- R4-2311609	Reply LS on measurements without gap	CATT

- R4-2311880	Discussion on reply LS on measurements without gap	CMCC

- R4-2312292	Discussion on reply LS on measurements without gap	vivo

- R4-2312665	CR on CSSF for R18 MGE	OPPO

- R4-2312825	Reply LS on measurements without gap	Huawei, HiSilicon

- R4-2312945	Discussion on reply LS on Rel 16 no-gap reporting	Nokia, Nokia Shanghai Bell

- R4-2313048	Draft CR for NCSG with concurrent gaps	MediaTek inc.

- R4-2313123	Draft Reply LS on measurements without gap	ZTE Corporation

- R4-2311363	Discussion on scope and general issues of R18 gap enhancement	Apple

- R4-2311610	Draft CR on measurement requirements for case 1 and case 2 (Pre-MG/NCSG with concurrent gaps)	CATT

- R4-2311974	On joint requirements for Rel-17 measurement gap enhancements - scope and general issues	Qualcomm Incorporated

- R4-2312293	On remaining issues on scope and general issues for Pre-MG, concurrent MGs and NCSG	vivo

- R4-2313107	Discussion on general and scope of enhancements on measurement gaps	ZTE Corporation

- R4-2311364	Discussion on case 1 requirements of R18 gap enhancement	Apple

- R4-2311611	Discussion on case 1 requirements for combination of pre-MG and concurrent MGs	CATT

- R4-2311854	Discuss the remaining issues for the combination of Pre-MG and concurrent MG	Xiaomi

- R4-2311881	Discussion on Pre-MG MG and concurrent MG (case 1)	CMCC

- R4-2311975	On joint requirements for Rel-17 measurement gap enhancements - Case 1	Qualcomm Incorporated

- R4-2312006	Discussion on PreMG and ConMGs	Ericsson

- R4-2312294	On remaining issues  on case 1 requirements for Pre-MG and concurrent MGs	vivo

- R4-2312541	Discussion on Case 1 requirements for Pre-MG and concurrent MG	China Telecom

- R4-2312666	Discussion on case 1 requirements for Pre-MG and concurrent MG	OPPO

- R4-2312826	Discussion on joint working of pre-MG and con-MG	Huawei, HiSilicon

- R4-2313049	Discussion on case 1 requirements (Pre-configured MG and concurrent MG)	MediaTek inc.

- R4-2313108	Discussion on Case 1 RRM requirements	ZTE Corporation

- R4-2313770	Draft CR 38.133 L1 measurement impact for concurrent MG enhancements (Case 1 and Case 2)	Nokia, Nokia Shanghai Bell

- R4-2313841	Discussion on Case 1 requirements	Nokia, Nokia Shanghai Bell

- R4-2311365	Discussion on case 2 requirements of R18 gap enhancement	Apple

- R4-2311612	Discussion on case 2 requirements for combination of NCSG and concurrent MGs	CATT

- R4-2311855	Discuss the remaining issues for the combination of NCSG and concurrent MG	Xiaomi

- R4-2311882	Discussion on NCSG and concurrent MG (case 2)	CMCC

- R4-2311976	On joint requirements for Rel-17 measurement gap enhancements - Case 2	Qualcomm Incorporated

- R4-2312007	Discussion on NCSG and ConMGs	Ericsson

- R4-2312010	Draft CR on PreMG and ConMGs	Ericsson

- R4-2312295	On remaining issues on case 2 requirements for concurrent MGs and NCSG	vivo

- R4-2312542	Discussion on Case 2 requirements for NCSG and concurrent MG	China Telecom

- R4-2312667	Discussion on case 2 requirements NCSG and conMG	OPPO

- R4-2312827	Discussion on joint working of NCSG and con-MG	Huawei, HiSilicon

- R4-2313050	Discussion on case 2 requirements (NCSG and concurrent MG)	MediaTek inc.

- R4-2313109	Discussion on Case 2 RRM requirements	ZTE Corporation

- R4-2313842	Discussion on Case 2 requirements	Nokia, Nokia Shanghai Bell

- R4-2311160	Disccusion on requirements for measurement without gaps	Qualcomm Incorporated

- R4-2311366	Discussion on measurement without gaps for UEs reporting NeedForGapsInfoNR	Apple

- R4-2311613	Discussion on RRM requirements for measurement without gaps for UEs reporting NeedForGapsInfoNR	CATT

- R4-2311838	Discussion on Measurement without gaps for UEs reporting NeedForGapsInfoNR	Xiaomi

- R4-2311879	draftCR on intra-frequency measurement delay for NFG	CMCC

- R4-2311883	Discussion on measurements without gaps for UEs reporting NeedForGapsInfoNR	CMCC

- R4-2312008	Discussion on NeedForGaps measurement	Ericsson

- R4-2312296	On remaining issues for measurement without gaps for UEs reporting NeedForGapsInfoNR	vivo

- R4-2312335	Discussion on measurements without gaps for UE reporting NFG	Intel Corporation

- R4-2312337	draftCR on interruption requirements for UE reporting NFG	Intel Corporation

- R4-2312668	On measurement without gaps for UEs reporting NeedForGapsInfoNR	OPPO

- R4-2312828	Discussion on requirements for NeedForGaps	Huawei, HiSilicon

- R4-2312946	Discussion on measurements without gaps	Nokia, Nokia Shanghai Bell

- R4-2313051	Discussion on measurement without gaps for UEs reporting NeedForGapsInfoNR	MediaTek inc.

- R4-2313110	Discussion on measurement without gaps for UEs reporting NeedForGapsInfoNR	ZTE Corporation

- R4-2313127	Draft CR on L1 measurement impact of R18 NFG	ZTE Corporation

- R4-2311161	Disccusion on requirements of inter-RAT measurement without gaps.	Qualcomm Incorporated

- R4-2311367	Discussion on R18 inter-RAT measurement without gap	Apple

- R4-2311368	Measurement delay for nogap-noncsg	Apple

- R4-2311839	Discussion on Inter-RAT measurement without gap	Xiaomi

- R4-2311851	CR on introduction of interruprion requirements for inter-RAT NR measurement without gap (case a-1)	Xiaomi

- R4-2311884	Discussion on inter-RAT measurements without gaps	CMCC

- R4-2312009	Discussion on Inter-RAT measurement without gap	Ericsson

- R4-2312297	On remaining issues for inter-RAT measurement without gap	vivo

- R4-2312336	Discussion on inter-RAT measurement without gaps	Intel Corporation

- R4-2312669	On RRM requirements for Inter-RAT measurement without gap	OPPO

- R4-2312829	Discussion on inter-RAT MG-less measurement	Huawei, HiSilicon

- R4-2312830	draftCR on measurement period and scheduling restriction for inter-RAT NR measurement without gap	Huawei, HiSilicon

- R4-2312947	Discussion on interRAT measurements without gaps	Nokia, Nokia Shanghai Bell

- R4-2313052	Discussion on inter-RAT measurements	MediaTek inc.

- R4-2313111	Discussion on inter-RAT measurement without gaps	ZTE Corporation

- R4-2314156	Topic summary for [108][211] NR_MG_enh2_part1	Moderator (MediaTek)

- R4-2314310	Ad-hoc minutes for NR MG enhancements 	Intel, MediaTek

- R4-2314323	WF on NR MG enhancements (Part 1)	MediaTek

- R4-2314157	Topic summary for [108][212] NR_MG_enh2_part2	Moderator (Intel Corporation)

- R4-2314324	WF on NR MG enhancements (Part 2)	Intel Corporation

- R4-2314325	Reply LS on measurements without gaps	Nokia

- R4-2314457	Reply LS on measurements without gaps	Nokia

- R4-2314441	WF on R16 “no-gap” measurements	Nokia

- R4-2314458	WF on R16 “no-gap” measurements	Nokia

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template