3GPP TSG RAN meeting #102										RP-232885

Edinburgh, Great Britain, 11th Dec 2023 – 15th Dec 2023

## Status Report to TSG

Agenda item:			13.3.20

| WI / SI Name | UE Conformance - Enhanced Industrial Internet of Things (IoT) and ultra-reliable and low latency communication (URLLC) support for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_IIOT_URLLC_enh-UEConTest |  |  |  |  |
| Unique ID | 960082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221416 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 12/2023 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Matti Kangas |
|  | Company | Nokia, Nokia Shanghai Bell |
|  | Email | matti.kangas@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

RAN5#96-e: Work plan was created for the work item for RAN5#96-e and overall completion percentage was increased to 5%.

RAN5#97: No progress during this meeting.

RAN5#98: 4 new RRC testcases were added during this meeting with capability and applicability clauses. 3 new RRM testcases were added with capability and applicability clauses. Overall completion reaching 71 %.

RAN5#99: No advance on RRC testcases. 1 new RRM testcase added to workplan. 3 existing RRM testcases were updated along with the test tolerance analysis. Overall completion reaching 80 %.

RAN5#100: No advance on RRC testcases. RRM testcases to be updated according to pending RAN4 updates, CRs moved to e-mail agreement. Test tolerance analysis to be updated according to pending RAN4 updates, CR moved to e-mail agreement. Overall completion staying at 80 %.

RAN5#101: SIG testcases finished after removing two pending RRC testcases. RRM testcases completed. Test tolerance analysis completed. Overall completion reaching 100%. Proposing to close WI.

#### 2.5.2	Remaining Open issues

See work plan for details [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R5-224164 WP for Enhanced IIoT and URLLC support for NR for RAN WG5 96-e

[2] R5-227049 WP for Enhanced IIoT and URLLC support for NR for RAN WG5 97

[3] R5-230701 WP for Enhanced IIoT and URLLC support for NR for RAN WG5 98

[4] R5-232905 WP for Enhanced IIoT and URLLC support for NR for RAN WG5 99

[5] R5-234874 WP for Enhanced IIoT and URLLC support for NR for RAN WG5 100

[6] R5-236886 WP for Enhanced IIoT and URLLC support for NR for RAN WG5 101

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template