3GPP TSG RAN Meeting #102										RP-232925

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			9.4.2.5

| WI / SI Name | Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands (3<=y<=5 and x+y <= 6) NR inter-band CA (yDL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R18_xBLTE_yBNR_zDL2UL |  |  |  |  |
| Unique ID | 961006 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231842 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2024(updated from 12/2023) | Performance part: 03/2024(updated from 12/2023) | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 85% | Performance Part: 85% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Wubin Zhou |
|  | Company | ZTE |
|  | Email | Zhou.wubin@zte.com.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

The aggrements of DC configurations are provided in the EXCEL file zipped together with WORD file status report.

2.1.2	Remaining Open issues

The status of each DC_R18_xBLTE_yBNR_zDL2UL is provided in the appended Excel sheet.

- Note that another Excel sheet copied from the last RAN meeting is also provided for reference.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

The endorsed draft CRs and approved TPs in #104-e meeting are listed:

- R4-2212724 draft CR to TS38.101-3[R17] DC_3A_n40A-n41A-n79A

- R4-2212746  Draft Big CR to reflect the completed DC combinations of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL)

The endorsed draft CRs in RAN4 #105 meeting are listed:

- R4-2219199	draft CR to TS38.101-3 DC_8A_n39A-n41A-n79A

- R4-2220777	draft CR to TS38.101-3  DC_(n)3AA-n8A-n77A,  DC_(n)3AA-n8A-n77(2A)

- R4-2220778	draft CR to TS38.101-3 DC_(n)3AA-n8A-n77A-n257AGHIJKLM,  DC_(n)3AA-n8A-n77(2A)-n257AGHIJKLM

- R4-2220779	Draft CR to TS38.101-3 DC_(n)3AA-n8A-n257AGHIJKLM

- R4-2220780	 Draft CR to TS38.101-3 DC_(n)3AA-n77A-n257AJHIJKLM,  DC_(n)3AA-n77(2A)-n257A

- Big CR:

- R4-2219220		Big CR to reflect the completed DC combinations of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL)

The endorsed draft CRs in RAN4 #105 meeting are listed:

1. R4-2303618	draft CR to TS38.101-3: DC_1A-8A-(n)3AA-n77A, DC_1A-8A-(n)3AA-n77A(2A)

2. R4-2301124	Draft CR for 38.101-3 to introduce new configurations for ENDC combos with 3 NR bands

3. R4-2303692	draft CR to TS38.101-3: DC_1A-8A-(n)3AA-n77A-n257AGHIJKLM, DC_1A-8A-(n)3AA-n77(2A)-n257AGHIJKLM

4. R4-2301261	draft CR to TS38.101-3_DC_8A_n40A-n41A-n258A

5. R4-2302064 	CR to TS38.101-3 DC_3A_n1A-n75A-n78A and  DC_3A_n1A-n28A-n75A

- 6. R4-2302065 	CR to TS38.101-3 DC_3A-20A_n1A-n28A-n75A

- Big CR:

- R4-2303724		Big CR to reflect the completed DC combinations of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL)

The endorsed draft CRs in RAN4 #106 meeting are listed:

- R4-2305632	draft CR to TS38.101-3: DC_1A_n3A-n8A-n77A, DC_1A_n3A-n8A-n77(2A)

- R4-2306502	draft CR to TS38.101-3: DC_3A_n8A-n77A-n257AGHIJKLM, DC_3A_n8A-n77(2A)-n257AGHIJKLM, DC_1A_n3A-n8A-n257AGHIJKLM, DC_1A_n3A-n8A-n77A-n257AGHIJKLM, DC_1A_n3A-n8A-n77(2A)-n257AGHIJKLM, DC_3A_n8A-257AHIJKLM

- Big CR:

- R4-2310506		Big CR to reflect the completed DC combinations of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL)

The endorsed draft CRs in RAN4 #108 meeting are listed:

- R4-2312475	draft CR to TS38.101-3_DC_8A_n39A-n40A-n258A and DC_8A_n39A-n41A-n258A

- Big CR:

- R4-2312484		Big CR to reflect the completed DC combinations of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL)

The endorsed draft CRs in RAN4 #108bis meeting are listed:

- R4-2317660	DraftCR for 38.101-3 to include ENDC band combinations with DC_3C_n75A-n78A and DC_7A_n75A-n78A

- R4-2317664	draft CR to TS38.101-3: band combinations for DC_R18_xBLTE_yBNR_zDL2UL without FR2

- R4-2317668	Draft CR 38.101-3 to add new 1 band LTE 3 band NR DC combinations of n105

- R4-2316343	draft CR to TS38.101-3_DC_8A_n40A-n79A-n258A and DC_8A_n41A-n79A-n258A

- R4-2317663	draft CR to TS38.101-3: band combinations for DC_R18_xBLTE_yBNR_zDL2UL with FR2

The endorsed draft CRs in RAN4 #109 meeting are listed:

- R4-2319612	Draft CR on TS 38.101-3 for delta TIB special values for xBLTE_yBNR_zDL2UL bands EN-DC configurations

- R4-2320104	draft CR to TS38.101-3[R18]_DC_3A_n40A-n79A-n258A and DC_3A_n40A-n79A-n258A

- R4-2320601	draft CR for DC_3A-3A-7A-7A_n8A-n78A-n257K

- R4-2321934, Draft CR 38.101-3 to add EN-DC combinations of 1 3 7 n40 n78 n105

- Big CR：

- R4-2321932 TS 38.101-3 big CR for DC_R18_xBLTE_yBNR_zDL2UL

31.08.2020		minor adaptations for RAN #89e

# 20.04.2020		minor adaptations for RAN #88e

# 18.02.2020		minor adaptations for RAN #87e

# 14.11.2019		minor adaptations for RAN #86

# 18.08.2019		minor adaptations for RAN #85

# 12.05.2019		minor adaptations for RAN #84

# 27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template