3GPP TSG RAN Meeting #102	RP-232951

December 11–15, 2023, Edinburgh, UK

## Status Report to TSG

Agenda item:	9.4.5.3

| WI / SI Name | Adding channel bandwidth(s) support to existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_bands_R18_BWs |  |  |  |  |
| Unique ID | 970083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231706 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2024 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 70% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Dominique Everaere |
|  | Company | Ericsson |
|  | Email | dominique.everaere@erisson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

| Band | Channel bandwidth and SCS | Contact name, company | Contact email | Other supporting companies | Justification | Additional information | status |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Note: minimum 3 | Note: Spectrum information and usage that would justify introducing support for the new channel bandwidth(s) in the considered band. | Note: any specific technical challenge should be triggered and highlighted here |  |
| n8 | 25 MHz for both BS and UE (15 kHz SCS for 25 MHz) | Johannes Hejselbaek, Nokia | johannes.hejselbaek@nokia.com | Qualcomm, Mediatek, Samsung, Ericsson | To fully utilize the licensed bandwidth of some operators on n8, 25MHz channel bandwidth are proposed to be added. | DL up to 35MHz is optionally supported. UL requires verification | Done |
| n39 | 35 MHz for both BS and UE (15-60 kHz SCS for 35 MHz) | Ziwei Chen, CMCC | chenziwei@chinamobile.com | Huawei, HiSilicon, ZTE, Sanechips, CATT | 30 and 40 MHz bandwidths are already supported on band n39. To fully utilize the bandwidth of n39, 35MHz channel bandwidth are proposed to be added. | No major issues expected as even larger BWs are already supported for n39. | Done |
| n98 | 35 MHz for both BS and UE (15-60 kHz SCS for 35 MHz) | Ziwei Chen, CMCC | chenziwei@chinamobile.com | Huawei, HiSilicon, ZTE, Sanechips, CATT | 30 and 40 MHz bandwidths are already supported on band n98. To fully utilize the bandwidth of n98, 35MHz channel bandwidth are proposed to be added. | No major issues expected as even larger BWs are already supported for n98. | Done |
| n71 | 25 and 30 MHz for uplink for both BS and UE (15 kHz SCS for 25 MHz) | Bill Shvodian, T-Mobile USA | bill.shvodian@t-mobile.com | Ericsson, Nokia, Deutsche Telekom | To fully utilize the licensed uplink bandwidth of some operators with n71, 25MHz and 30 MHz channel bandwidth are proposed to be added for the uplink. | Only symmetric UL/DL (25+25 and 30+30 MHz) | Done |
| n71 | Symmetric 35 MHz for both BS and UE | Bill Shvodian, T-Mobile USA | bill.shvodian@t-mobile.com | Ericsson, Nokia, Deutsche Telekom | To fully utilize the licensed uplink bandwidth of some operators with n71, 35 MHz channel bandwidth is proposed to be added for the uplink. | Only symmetric UL/DL (35+35 MHz) | Done |
| n8 | 30 MHz for both BS and UE (15 -30kHz SCS for 30 MHz) | Basaier Jialade, China Unicom | basejld@chinaunicom.cn | ZTE, Sanechips, CATT | To fully utilize the licensed bandwidth of operators on n8, 30MHz channel bandwidth are proposed to be added. | No major issues expected as even larger BWs (i.e. 35MHz)are already supported for n8. | Done |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NA

## 4.	References

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template