3GPP TSG RAN meeting #102										RP-232992

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			9.3.2.8

| WI / SI Name | Enhancements of NR Multicast and Broadcast Services |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_MBS_enh |  |  |  |  |
| Unique ID | 940099 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231829 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Rui Zhou |
|  | Company | CATT |
|  | Email | zhourui@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1 RAN1

#### 2.1.1	Agreements in RAN1#114bis

Multicast reception in RRC_INACTIVE

R1-2310503	Summary on multicast reception in RRC_INACTIVE	Moderator (Apple)

From Thursday session

Agreement:

Type0-PDCCH CSS and Type0B-PDCCH CSS can be configured for multicast MCCH and MTCH reception in RRC_INACTIVE state.

Agreement:

Support DCI format 4_0 for multicast MCCH and DCI format 4_1 for multicast MTCH in Type0/0B CSS for multicast scheduling in RRC_INACTIVE state.

Conclusion

- Type3-PDCCH CSS is not supported for multicast MTCH in RRC_INACTIVE state.

- DCI format 4_0 is not used for multicast MTCH scheduling.

R1-2310597	Draft reply LS on multicast reception in RRC_INACTIVE	Moderator (Apple)

Friday session: The draft LS to RAN2 is endorsed. Final LS is approved in R1-2310598.

#### 2.1.2	Agreements in RAN1#115

Multicast reception in RRC_INACTIVE

R1-2312497	Summary on replying LS on UE Capability of Multicast Reception in RRC_INACTIVE	Moderator (vivo)

Agreement

RAN1 confirms the RAN2 assumption that the UE in RRC_INACTIVE state is not required to support FDMed multicast MCCH PDSCH or MTCH PDSCH with DL channels other than FDMed multicast MCCH PDSCH and PBCH in a slot in Pcell . Specifically, from RAN 1’ perspective, the UE in RRC_INACTIVE state is not expected to support reception of

- FDMed multicast MTCH PDSCH and PBCH

- FDMed multicast MCCH PDSCH and multicast MTCH PDSCH

- FDMed multiple multicast MTCH PDSCHs

- FDMed multicast MCCH/multicast MTCH PDSCH and SIB PDSCH

- FDMed multicast MCCH/multicast MTCH PDSCH and Paging PDSCH

- FDMed multicast MCCH/multicast MTCH and RAR PDSCH

- FDMed multicast MCCH/MTCH and broadcast MCCH/MTCH

Agreement

FG 33-3-2 and FG 33-3-3 do not apply to the UE multicast reception in RRC INACTIVE state.

Agreement

From RAN1 perspective,

- a new FG for the support of FDMed any combinations of unicast/broadcast/multicast PDSCHs in RRC_INACTIVE state is not needed.

- whether a new FG for the support of intra-slot TDMed unicast/broadcast/ multicast PDSCHs in RRC_INACTIVE state is introduced is up to RAN2.

LS to RAN2 is agreed in R1-2312641.

R1-2312427	Summary of TPs for multicast reception in RRC_INACTIVE	Moderator (Apple)

Agreement

The TP in section 3.1 (Proposal 1 v1: Adopt the TP1 for TS38.211 to support multicast reception in RRC_INACTIVE state.) is agreed for Rel-18.

- Final CR to be drafted by the 38.211 editor.

Agreement

The TP in section 3.2 (Proposal 2 v1: Adopt the TP2 for TS38.212 to support multicast reception in RRC_INACTIVE state.) is agreed for Rel-18.

- Final CR to be drafted by the 38.212 editor.

Agreement

The TP in section 3.3 (Proposal 3 v1: Adopt the TP3 for TS38.213 to support multicast reception in RRC_INACTIVE state.) is agreed for Rel-18.

- Final CR to be drafted by the 38.213 editor.

Agreement

The TP in section 2.4 (Proposal 4: Adopt the TP4 for TS38.214 to support multicast reception in RRC_INACTIVE state.) is agreed for Rel-18 without the following change

- Final CR to be drafted by the 38.214 editor.

The UE is not expected to decode a PDSCH in a serving cell scheduled by a PDCCH with C-RNTI, CS-RNTI, MCS-C-RNTI, G-RNTI, G-CS-RNTI, MCCH-RNTI or multicast-MCCH-RNTI and one or multiple PDSCH(s) required to be received according to this Clause in the same serving cell without a corresponding PDCCH transmission if the PDSCHs partially or fully overlap in time except if the PDCCH scheduling the PDSCH ends at least 14∙2max⁡(0,μ-3) symbols before the earliest starting symbol of the PDSCH(s) without the corresponding PDCCH transmission, where and the symbol duration are based on the smallest numerology between the scheduling PDCCH and the PDSCH, in which case the UE shall decode the PDSCH scheduled by the PDCCH. When the PDCCH reception incudes two PDCCH candidates from two respective search space sets, as described in clause 10 of [6, TS 38.213], for the purpose of determining the PDCCH with C-RNTI, CS-RNTI or MCS-C-RNTI scheduling the PDSCH ends at least 14∙2max⁡(0,μ-3) symbols before the earliest starting symbol of the PDSCH(s) without the corresponding PDCCH transmission, the PDCCH candidate that ends later in time is used.

Agreement

The TP in section 3.5 (Proposal 6 v1: Adopt the TP6 for TS38.202 to support multicast reception in RRC_INACTIVE state.) is agreed for Rel-18.

- Final CR to be drafted by the 38. 202 editor.

#### 2.1.3	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements in RAN2#123bis

Multicast reception in RRC_INACTIVE

Introduce an explicit indication in the multicast MCCH/RRCRelease(i.e., in the IE MBSMulticastConfiguration) for the UE to stop G-RNTI monitoring. It is used for notification triggered by the multicast session deactivation or the temporary no data.

UE in RRC_INACTIVE does not need to monitor multicast MCCH DCI in the current cell until next group paging is received if UE is notified “the stop of G-RNTI monitoring” for all the joined multicast sessions, including the following cases,

Case 1: UE is receiving multicast in RRC_INACTIVE and then is notified about the session deactivation via MCCH.

Case 2: UE transits from RRC_CONNECTED to RRC_INACTIVE, and “the stop of G-RNTI monitoring” is indicated  in RRCRelease message.

If UE receives PTM configuration of multicast session(s) in RRCRelease and “the stop of G-RNTI monitoring” is indicated for the corresponding session(s) and then UE selects the same cell as on which it received RRCRelease, UE starts to monitor MCCH DCI upon receiving group paging that indicates to allow the multicast reception in RRC_INACTIVE.

If “the stop of G-RNTI monitoring” for a session  is indicated in RRCRelease message and the PTM configuration of the corresponding multicast session is not included in same message , UE reads multicast MCCH(if present) upon receiving group paging that indicates to allow the multicast reception in RRC_INACTIVE.

If the whole Rel-18 multicast related configuration is absent in RRC Release, UE behaves the same as Rel-17 MBS UE.

If the session is active and UE receives PTM configuration in RRCRelease message and then UE selects the same cell as it received RRCRelease, UE does not perform Multicast MCCH information acquisition immediately but starts to monitor MCCH DCI for possible change notification after transiting to INACTIVE.

FFS UE in RRC_INACTIVE reads MCCH(if present) on the reselected cell after cell reselection to acquire the PTM configuration  session if UE received“the stop of G-RNTI monitoring” indication for the session.

FFS If UE receives PTM configuration of multicast session(s) in RRCRelease and “the stop of G-RNTI monitoring” is indicated for the corresponding session(s) and then UE selects the same cell as on which it received RRCRelease, UE acquires the PTM configuration from MCCH (if present) upon receiving group paging that indicates to allow the multicast reception in RRC_INACTIVE. FFS if the UE uses the configuration from RRCRelease until having read the one from MCCH

FFS whether there can be case where MCCH is not present

If UE in RRC_INACTIVE received “the stop of G-RNTI monitoring” indication for the session in the source cell, the UE reads MCCH(if present) in the reselected cell after cell reselection.

If UE receives PTM configuration of multicast session(s) in RRCRelease and “the stop of G-RNTI monitoring” is indicated for all of the the corresponding session(s) and if UE selects the same cell as on which it received RRCRelease, UE acquires the PTM configuration from MCCH (if present) upon receiving group paging that indicates to allow the multicast reception in RRC_INACTIVE.

UE can use the PTM configuration from RRCRelease until having read the one from MCCH.

Multicast MCCH can be optionally present for a cell providing multicast reception in RRC_INACTIVE. We do not optimize for this in RAN2, e.g. we are targeting a single cell scenario without mobility and without PTM configuration update for optional MCCH.
The RSRP/RSRQ measurement as specified in TS 38.304 are reused (i.e. no new measurements and measurement requirements).

No TTT is introduced

All MRBs corresponding to the same multicast session to be received in RRC_INACTIVE should be continued.

MRB ID is not configured in PTM configuration for multicast in INACTIVE. FFS if anything is needed.

mt-Access is selected for multicast reception when it is applicable to the legacy mt-Access use case (i.e. it is not applicable to access identities 1, 2 and 11-15).

UE selects '0' as the Access Category when the resumption of the RRC connection is triggered for multicast reception.

A UE starts the drx-HARQ-RTT-TimerDL-PTM for the corresponding HARQ process in the first symbol after the end of the corresponding multicast transmission.

Potential agreement: A 1-bit indication on cell PDCP COUNT synchronization for an MBS service is present with the INACTIVE MRB PTM configuration provided in RRCRelease/MCCH. FFS whether the indication is for RNA or another area.

A 1-bit indication on cell PDCP COUNT synchronization for an MBS service is present with the INACTIVE MRB PTM configuration provided in RRCRelease, and cells in the RNA area are synchronized for PDCP COUNT.

Shared processing for MBS broadcast and Unicast reception

UE initiates the MII reporting for the non-serving cell upon stopping the reception of all the broadcast services that UE were receiving on a non-serving cell (TP in R2-2309559 can be taken as baseline).

For Rel-18 MII reporting, frequency of interest determination is amended to add a condition that at least one of the MBS sessions is from non-serving cell for the concerned frequency included in SIB21 from the non-serving cell and/or USD (TP in R2-2310088 can be taken as baseline).

For MII for shared processing, FreqInfoMBS in the running CR refers to the frequency information obtained from the USD or the SIB21 (i.e. same understanding as Rel-17).

For MII for shared processing, signalling will support reporting CFR location & BW (i.e. actual value of locationAndBandwidthBroadcast-r17 encoded as INTEGER (0..37949)) as well as point A of non-serving cell, i.e. information enough to point to the exact location of CFR, if available at the UE. It is an optional IE in MII.

#### 2.2.2	Agreements in RAN2#124

Multicast reception in RRC_INACTIVE

If not captured already properly, we can clarify in stage-2 specs that the UE can only receive MCCH with multicast configurations after joining multicast session.

Other open issues discussed based on company contributions

If not captured already properly, in the next revision we will capture in RRC that UE can use PTM configuration from RRC Release until it receives the one from MCCH.

DRX Command MAC CE is applicable for inactive multicast DRX operation.

Remove EN1 in section 5.7b of running MAC CR for eMBS.

Introduce a new fix RNTI value for Multicast MCCH-RNTI.

We will call the new RNTI: “multicast MCCH-RNTI” (we align also in other specs)

The same LCID value is used for multicast MCCH and broadcast MCCH.

Agree the TP as in P3a in R2-2312295.

Remove the Editor Note 1 in section 5.3.1 of MAC running CR.

Clarify in MAC specs section 5.8.1a only applies to UEs in RRC CONNECTED.

As a baseline, a UE supporting multicast reception in RRC_INACTIVE state also supports the following components:

- 12-bit length of PDCP sequence number;

- ROHC profiles 0x0000, 0x0001, and 0x0002;

- 4 ROHC header compression context sessions as the minimum number;

- UM MRB with 12-bit length of RLC sequence number;

- UM MRB with 6-bit length of RLC sequence number.

Capabilities maxMRB-Add-r17 and maxNumberG-RNTI-r17 are also applicable to multicast reception in RRC INACTIVE state.

FFS whether the functionality of RRC connection resumption triggering due to the reception quality below the configured threshold is mandatory/optional capability.

Support the simultaneous configuration of SDT and MBS multicast reception in RRC_INACTIVE to one UE, unless serious issues are identified during implementation in the CR.

MRB cannot be configured as SDT bearer.

The UE is not required to monitor group Paging during SDT procedure.

The understanding is NW can send the UE directly to INACTIVE with PTM config for MC in INACTIVE.

In a “synced” RNA area, the order of MRBs within the same session configuration in the source and target cells’ MCCH messages should be consistent.

For transition from RRC CONNECTED to RRC INACTIVE, the same LCIDs are used for the same MRBs if UE continues in the same cell from which it received RRCRelease.

MRB continuity is guaranteed only when the UE transits from RRC CONNECTED to RRC INACTIVE in the same cell.

Understanding is the UE uses the latest available measurement for condition evaluation, no need to capture special cases. Check whether this requires some spec changes, e.g. a NOTE.

NW should be able to configure eLCID for multicast MRB in RRC_INACTIVE, similar as in Rel-17.

The max number of thresholds for resume is set to 8.

For RRC_INACTIVE, when Multicast CFR for RRC_INACTIVE and broadcast CFR are configured differently, if one CFR is not completely contained within the other CFR, then UE is not required to receive both broadcast and multicast simultaneously.

If multicast CFR for RRC_INACTIVE is not configured, the default is same as CORESET#0 (check whether/not already captured in the running CR).

Upon transition to RRC_INACTIVE from RRC_CONNECTED, MAC is reset (including flushing of soft buffer for HARQ process used for multicast reception in RRC_INACTIVE). No spec impact is expected.

Upon cell reselection, MAC is reset (including flushing of soft buffer for HARQ process used for multicast reception in RRC_INACTIVE). There may be impact to RRC spec (to indicate the MAC reset).

Upon transition to RRC_INACTIVE from RRC_CONNECTED, MAC is reset (including stopping of drx-HARQ-RTT-TimerDL-PTM and drx-RetransmissionTimerDL-PTM, if running). No spec impact is expected.

#### 2.2.3	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements in RAN3#121bis

About RAN Sharing

- Introduce a F1-U tunnel not established IE in F1AP BROADCAST CONTEXT SETUP/MODIFICATION RESPONSE to enable DU to indicate to CU-CP that F1-U shall not be established.

- Explicit indicator from CU-CP to CU-UP on F1-U not establishment in E1AP i.e. introduce a F1-U tunnel not established IE in E1AP BC BEARER CONTEXT MODICIFCATION REQUEST.

- For multiple cell-ID broadcast scenario, DUs decides how many F1-U tunnels to be set up. The decision of CU-CP on establishment of NG-U tunnel takes the feedback of DU on establishment of a set of F1-U tunnels into account.

- Update the previous agreement from "Introduce a F1-U tunnel not established in F1AP BROADCAST CONTEXT SETUP/MODIFICATION RESPONSE to enable DU indicate to CU-CP that F1-U shall not be established" to "Introduce a F1-U tunnel not established in F1AP BROADCAST CONTEXT SETUP RESPONSE to enable DU indicate to CU-CP that F1-U shall not be established"

.

Multicast reception in RRC_INACTIVE

- Introduce the thresholdIndex IE in Multicast CU to DU RRC Information IE per cell.

- Both of the following two options are adopted to support PTM configuration provision during RRC Release procedure in split gNB scenario:

Option 1: CU retrieves the PTM configuration from DU via CU initiated Multicast context setup/modification procedure.

Option 2: During active MBS multicast sessions, the DU always ensures that the CU is provided with the latest PTM configuration via a new DU initiated Multicast context modification procedure.

- F1AP should support to enable/disable “Inactive reception” mode for specific multicast session on per cell level.

#### 2.3.2 Agreements in RAN3#122

About RAN Sharing

- For MOCN, CU-CP does not initiate Bearer Context Setup procedure towards CU-UP in case CU-CP decides to not establish NG-U tunnel for one MBS session. No stage3 impact is identified so far.

- For multiple Cell-ID, introduce a class 2 DU initiated Transport Resource establishment procedure in F1AP which triggers the class 1 Broadcast Context Modification procedure from CU to establish F1-U.

- MBS service area IE only applied to location dependent service in 37.483.

- Remove FFS in 38.401 on whether there is one to one mapping between one set of F1-U tunnels and one NG-U tunnel with the understanding that the standard shall consider the general case where F1-U tunnels can only be setup with a corresponding NG-U tunnel being established for the same PLMN/5GC.

- Define Associated Session ID IE as Octet String and refer to Associated SessionId IE in TS 29.571.

- Remove Shared NG-U Not Established IE in NGAP.

.

Multicast reception in RRC_INACTIVE

- To introduce SIBx in the gNB-DU System Information IE.

- Introduce a new F1AP procedure to deliver IEs including MBS-NeighbourCellList IE , thresholdMBS-List IE, RRC Multicast MTCH Neighbour Cell Information IE and ThresholdIndex IE.

- Explicit indication is introduced as per cell per session level to indicate the multicast RRC Inactive reception mode activation/deactivation.

- Explicit indication is introduced to indicate stop of broadcasting RRC Multicast MTCH Neighbour Cell Information IE and ThresholdIndex IE.

- Removal Editor’s note on MBS Multicast Configuration Response Information IE.

- Replace the current Editor’s Note on Indication for Multicast RRC_INACTIVE Reception IE with the semantic description “Corresponds to information contained the inactiveReceptionAllowed as specified in TS 38.331 [8].”

- 2 code point as (G-RNTI monitoring start, G-RNTI monitoring stop…) in replacement of existing MBS Session Status IE.

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R2-2309425	Reply LS on multicast reception in RRC_INACTIVE (R1-2308612; contact: Apple)

- R2-2309555	Open issue list for NR MBS enhancements	CATT, Huawei, HiSilicon, Apple, vivo, Xiaomi, CMCC

- R2-2309561	Introduction of eMBS UE Capabilities into TS 38.306	vivo

- R2-2309562	Introduction of eMBS UE Capabilities into TS 38.331	vivo

- R2-2309567	Further Consideration on UE Capability of eMBS	vivo

- R2-2310310	MAC Running CR for eMBS	Apple

- R2-2310711	RRC running CR for eMBS	Huawei, HiSilicon

- R2-2311152	Clarification for Mission Critical UEs	Ericsson

- R2-2311153	[Draft] Reply to LS addressing packet loss	Ericsson

- R2-2309538	Leftover CP issues on Multicast reception in RRC_INACTIVE	ZTE, Sanechips

- R2-2309556	Report of [Post123][606][eMBS] Session activation deactivation and state transitions	CATT

- R2-2311257	Report of [Post123][606][eMBS] Session activation deactivation and state transitions	CATT

- R2-2309557	Remaining CP Issues for Multicast reception in RRC_INACTIVE	CATT, CBN

- R2-2309564	Discussion on Remaining Issues for eMBS CP	vivo

- R2-2309801	Remaining control plane issues for multicast reception in RRC INACTIVE	MediaTek inc.

- R2-2309837	Further discussion on control plane for multicast reception in RRC_INACTIVE state	TD Tech, Chengdu TD Tech

- R2-2309846	MCCH change notification for multicast sessions in RRC_INACTIVE state	TD Tech, Chengdu TD Tech

- R2-2309859	Remaining issues on PTM configuration and notification	LG Electronics Inc.

- R2-2309860	Remaining issues on multicast servic continuity	LG Electronics Inc.

- R2-2309946	Control plane aspects of multicast reception in RRC_INAVTICE	Lenovo

- R2-2310015	Discussion on Service Continuity and RRC state transitions	Spreadtrum Communications

- R2-2310048	Consideration on the control plane issue for multicast reception in RRC_INACTIVE	Xiaomi

- R2-2310059	Discussion on control plane for multicast reception in RRC_INACTIVE 	NEC Corporation.

- R2-2310087	CP aspects for Multicast reception in RRC_INACTIVE	Samsung R&D Institute India

- R2-2310265	Discussion on CP open issues	CMCC

- R2-2310311	CP issues for multicast reception in RRC INACTIVE	Apple

- R2-2310549	Coexistence of SDT and Multicast reception in RRC_INACTIVE	Sharp

- R2-2310550	RRC Resume Due to Bad Reception Quality of Multicast	Sharp

- R2-2310574	Discussion on co-existence between multicast reception in INACTIVE and SDT	ITRI

- R2-2310712	CP issues for multicast reception for RRC INACTIVE UE	Huawei, HiSilicon

- R2-2310797	Control plane details for multicast reception in RRC_INACTIVE state	Nokia, Nokia Shanghai Bell

- R2-2311034	Remaining aspects of RRC state transition and notifications not concluded by [Post123][606]	Qualcomm Incorporated

- R2-2311065	Consideration of RRC Resume due to bad quality and resume cause 	Kyocera

- R2-2311066	Other CP open issues for multicast reception in INACTIVE 	Kyocera

- R2-2311092	Discussion on PTM configuration for eMBS	Shanghai Jiao Tong University

- R2-2311236	Multicast reception in RRC_INACTIVE	Ericsson

- R2-2311237	MBS multicast and UE power saving	Ericsson

- R2-2309539	Leftover UP issues on Multicast reception in RRC_INACTIVE	ZTE, Sanechips

- R2-2309540	CFR design for Multicast reception in RRC_INACTIVE	ZTE, Sanechips

- R2-2309558	Remaining UP Issues for Multicast reception in RRC_INACTIVE	CATT, CBN

- R2-2309565	Discussion on Remaining Issues for eMBS UP	vivo

- R2-2309587	Remaining UP issues for multicast in RRC Inactive	NEC

- R2-2309802	Remaining User plane issues for multicast reception in RRC INACTIVE	MediaTek inc.

- R2-2309845	Further discussion on user plane for multicast reception in RRC_INACTIVE state	TD Tech, Chengdu TD Tech

- R2-2309947	User plane aspects of multicast reception in RRC_INAVTICE	Lenovo

- R2-2310016	Discussion on UP remaining issues for Multicast	Spreadtrum Communications

- R2-2310058	Discussion on the data loss during the PDCP count synchronization	Xiaomi

- R2-2310266	Discussion on UP open issues	CMCC

- R2-2310312	UP issues for multicast reception in RRC INACTIVE	Apple

- R2-2310476	Views on the FFS on the multicast CFR configuration aspects	Qualcomm Incorporated

- R2-2310478	UP Aspects for Multicast Reception	Samsung

- R2-2310551	MRB Handling During the RRC State Transition	Sharp

- R2-2310700	Discussion on user plane open issues for eMBS	LG Electronics Inc.

- R2-2310713	UP issues for multicast reception for RRC INACTIVE UE	Huawei, HiSilicon

- R2-2310930	Remaining UP issues for MBS 	Ericsson

- R2-2310991	User plane aspects of multicast reception in RRC_INACTIVE state	Nokia, Nokia Shanghai Bell

- R2-2309559	Remaining Issues on Shared Processing	CATT, CBN

- R2-2309566	Bandwidth Location Issue for Shared Processing Report	vivo

- R2-2310060	Discussion on shared process between broadcast and unicast 	NEC Corporation.

- R2-2310088	Shared processing for broadcast and unicast reception	Samsung R&D Institute India

- R2-2310267	Discussion on shared processing	CMCC

- R2-2310586	Discussion on the CFR location for shared MBS capability	Xiaomi

- R2-2310714	Discussion on shared processing for MBS broadcast and unicast reception	Huawei, HiSilicon

- R2-2311006	Additional scenarios for shared processing	Nokia, Nokia Shanghai Bell

- R2-2311049	Remaining aspects of shared processing for MBS broadcast and unicast reception	Qualcomm Incorporated

- R2-2311259	[Pre123bis][601][eMBS] Summary of 7.11.3 Shared processing	Qualcomm Incorporated (rapporteur)

- R2-2311715	Reply LS on multicast reception in RRC_INACTIVE (R1-2310598; contact: Apple)

- R2-2311852	Introduction of eMBS	CATT

- R2-2312272	Introduction of eMBS UE Capabilities	vivo

- R2-2312273	Introduction of UE Capability Reporting for eMBS	vivo

- R2-2312275	Summary of [Post123bis][614] Open Issues for eMBS UE Capabilities	vivo

- R2-2312294	Introduction of NR MBS enhancement	Apple

- R2-2312295	Summary of MAC open issue discussion for eMBS	Apple

- R2-2312296	Introduction of NR MBS enhancement (to address open issues)	Apple

- R2-2312524	PDCP Running CR for eMBS	Xiaomi

- R2-2312683	Introduction of eMBS in TS 38.300	CMCC

- R2-2312684	38.300 running CR open issues for eMBS	CMCC

- R2-2313218	Introduction of eMBS in TS 38.323	Xiaomi

- R2-2313243	Shared processing description in 38.300	Nokia, Nokia Shanghai Bell	discussion

- R2-2313244	Introduction of eMBS to RRC	Huawei, HiSilicon

- R2-2313372	Introduction of eMBS to RRC	Huawei, HiSilicon

- R2-2313373	MBS open issue list for RRC	Huawei, HiSilicon

- R2-2313548	Introduction of eMBS to RRC	Huawei, HiSilicon

- R2-2311806	Leftover CP issues on Multicast reception in RRC_INACTIVE	ZTE, Sanechips, CBN

- R2-2311808	MRB continuation for Multicast reception in RRC_INACTIVE	ZTE, Sanechips

- R2-2311812	Discussion on Remaining Issues for eMBS CP	vivo

- R2-2311853	Remaining CP Issues for Multicast reception in RRC_INACTIVE	CATT, CBN

- R2-2311886	Remaining CP issues for multicast reception in RRC INACTIVE	MediaTek inc.

- R2-2311999	 Discussion on 38.306 running CR for R18 MBS	MediaTek Inc.

- R2-2312070	Discussion on control plane for eMBS 	NEC

- R2-2312297	CP issues for multicast reception in RRC INACTIVE	Apple

- R2-2312476	Control plane aspects of multicast reception in RRC_INACTIVE	Lenovo

- R2-2312506	Consideration on the control plane issue for multicast reception in RRC_INACTIVE	Xiaomi

- R2-2312545	Discussion on co-existence between multicast reception in INACTIVE and SDT	ITRI

- R2-2312551	Open issues on control plane for multicast reception in RRC_INACTIVE state	TD Tech, Chengdu TD Tech

- R2-2312569	Discussion on CP remaining issues for Multicast	Spreadtrum Communications

- R2-2312685	Discussion on CP open issues	CMCC

- R2-2312718	CP Aspects for Multicast Reception in RRC_INACTIVE	Samsung R&D Institute India

- R2-2312853	CP open issues for multicast reception in INACTIVE 	Kyocera

- R2-2312962	Open issues for multicast reception in RRC_INACTIVE	Ericsson

- R2-2312964	MBS multicast and UE power saving	Ericsson

- R2-2313035	No special handling for “Special UE” and other open issues	Qualcomm Incorporated

- R2-2313102	Remaining issues on multicast reception in RRC_INACTIVE	LG Electronics Inc.

- R2-2313277	CP issues for eMBS	Shanghai Jiao Tong University

- R2-2313362	MBS multicast reception when eDRX or MICO mode are configured	Ericsson

- R2-2313374	Remaining CP issues for multicast reception in RRC_INACTIVE	Huawei, HiSilicon

- R2-2313415	Coexistence of SDT and Multicast reception in RRC_INACTIVE	Sharp

- R2-2313416	MRB handling during RRC resume procedure	Sharp

- R2-2313496	Control plane details for multicast reception in RRC_INACTIVE state	Nokia, Nokia Shanghai Bell

- R2-2311807	MAC Reset for Multicast reception in RRC_INACTIVE upon RRCRelease	ZTE, Sanechips

- R2-2311813	Discussion on Multicast DRX Timer	vivo

- R2-2311814	Further Discussion on PDCP COUNT	vivo

- R2-2311854	Remaining UP Issues for Multicast reception in RRC_INACTIVE	CATT, CBN

- R2-2311887	CFR discussion for multicast and broadcast services	MediaTek inc.

- R2-2312071	Discussion on user plane for eMBS 	NEC

- R2-2312477	User plane aspects of multicast reception in RRC_INACTIVE	Lenovo

- R2-2312488	Discussion on the remaining UP issues for the multicast reception in RRC_INACTIVE	Xiaomi

- R2-2312553	Open issues on user plane for multicast reception in RRC_INACTIVE state	TD Tech, Chengdu TD Tech

- R2-2312570	User plane aspects of multicast reception in RRC_INACTIVE state	Nokia Corporation

- R2-2312686	Discussion on UP open issues	CMCC

- R2-2313024	Views on the FFS on the multicast CFR configuration aspects	Qualcomm Incorporated

- R2-2313156	Remaining user plane issues for eMBS	LG Electronics Inc.

- R2-2313326	UP Aspects for Multicast Reception in RRC_INACTIVE	Samsung

- R2-2313375	Remaining UP issues for multicast reception in RRC_INACTIVE	Huawei, HiSilicon

- R2-2311855	Remaining Issues on UE Capabilities	CATT, CBN

- R2-2312073	Discussion on shared process 	NEC

- R2-2312719	Remaining Issues for Shared Processing	Samsung R&D Institute India

- R2-2313243	Shared processing description in 38.300	Nokia, Nokia Shanghai Bell

- R2-2313287	Impact of multicast reception in RRC_INACTIVE state on sharing processing	TD Tech, Chengdu TD Tech

- R2-2313288	Impact of multicast reception in RRC_INACTIVE state on sharing processing	TD Tech, Chengdu TD Tech

- R2-2313376	Discussion on shared processing for MBS broadcast and unicast reception	Huawei, HiSilicon

- R2-2313383	Clarification on the non-serving cell reception capability of MBS broadcast	Xiaomi

- R3-235144  (TP to TS 37.483) Network sharing for MBS Broadcast (ZTE)

- R3-235183 (TPs to MBS BL CRs) MBS reception in RAN sharing scenario (Huawei, CBN)

- R3-235207 (TP for TS 37.483, TS 38.473) Discussion on MBS RAN sharing (Samsung)

- R3-235272 (TP for TS 38.470, 38.473) Resolution of RAN Sharing open points (Nokia, Nokia Shanghai Bell)

- R3-235278 Support of MBS in RAN sharing scenarios (Qualcomm Incorporated)

- R3-235406 Stage-2 CR for Introducing RAN OAM based solution for MBS RAN Sharing ( Qualcomm Inc, Huawei, Nokia, Nokia Shanghai Bell, ZTE, Samsung, CMCC, FirstNet, ATT, Lenovo, MITRE, LGE,China Unicom, China Telecom,NTT DOCOMO, CBN, Google,NEC)

- R3-235415 Discussion on efficient MBS reception in RAN sharing scenario (CATT)

- R3-235461 Considerations, comments and content to progress Rel-18 work on MBS reception in RAN sharing scenarios (Ericsson)

- R3-235145 (TP to 38.413, 38.473) Further thoughts on Multicast reception in RRC_INACTIVE (ZTE, Sanechips, CBN)

- R3-235184 (TPs to MBS BL CRs) Multicast Reception for RRC_INACTIVE state Ues (Huawei, CBN)

- R3-235208 (TP for BLCR TS 38.473) Discussion on MBS reception by inactive state UE (Samsung)

- R3-235252 Discussion on multicast reception in RRC_INACTIVE (Lenovo)

- R3-235273 (TP for TS 38.300, TS 38.423, TS 38.470, TS 38.473) Resolution of open points for MBS Reception in RRC Inactive State (Nokia, Nokia Shanghai Bell)

- R3-235279 Enhancements to support Multicast reception by Ues in RRC_INACTIVE state (Qualcomm Incorporated)

- R3-235414 Discussion on Multicast over Inactive (CATT)

- R3-235462 Continuation, clarification and contributions to progress Rel-18 work on support of multicast reception in RRC_INACTIVE (Ericsson)

- R3-235644 Multicast Reception in RRC_INACTIVE state (CMCC)

- R3-235797 Summary of unofficial offline discussion on Rel-18 MBS (CATT)

- R3-237161 Leftover issues on network sharing for MBS Broadcast (ZTE)

- R3-237215 (TPs to MBS BL CRs of TS 38.401, 38.413, 38.470, 38.473, 37.483) MBS reception in RAN sharing scenario (Huawei, CBN)

- R3-237264 Support of MBS in RAN sharing scenarios (Qualcomm Incorporated)

- R3-237272 (TP for TS 38.413, TS 38.473, TS 38.470) Resolution of RAN sharing open points (Nokia, Nokia Shanghai Bell)

- R3-237396 Finalising Support for MBS Reception in RAN Sharing Scenarios (Ericsson)

- R3-237557 (TP for BLCRs)Discussion on efficient MBS reception in RAN sharing scenario (CATT,CBN)

- R3-237334 (TP to BL CR for 37.483, 38.473) Introducing MBS RAN sharing (Samsung)

- R3-237152 LS on Providing MBS assistance information from SMF towards NG-RAN node during Xn handover (SA2(Nokia))

- R3-237216 (TPs to MBS BL CRs of TS 38.300, 38.413, 38.473, 38.470) Multicast Reception for RRC_INACTIVE state UEs (Huawei, CBN)

- R3-237558 (TP for BLCRs)Discussion on Multicast over Inactive (CATT,CBN)

- R3-237162 (TPs to BLCRs) Flowchart for multicast RRC_INACTIVE reception (ZTE)

- R3-237263 Enhancements to support Multicast reception by UEs in RRC_INACTIVE state (Qualcomm Incorporated)

- R3-237273 (TP for TS 38.423, TS 38.300, TS 38.473) Resolution of open points for RRC Inactive mode reception (Nokia, Nokia Shanghai Bell)

- R3-237274 Reply LS on providing MBS assistance information from SMF towards NG-RAN node during Xn handover (Nokia, Nokia Shanghai Bell)

- R3-237335 (TP for BL CR for TS 38.473) Introducing MBS reception by inactive state UE (Samsung)

- R3-237397 Finalising Support for RRC_INACTIVE state (Ericsson)

- R3-237419 Discussion on multicast reception in RRC_INACTIVE (Lenovo)Remaining issues of supporting MBS reception in RAN Sharing (Lenovo)

- R3-237895 Summary of Rel-18 MBS offline discussion (CATT)

- R1-2309046	Discussion on CSS for multicast reception in RRC_INACTIVE	vivo

- R1-2309473	Discussion on multicast reception in RRC_INACTIVE	CATT, CBN

- R1-2309654	Discussion on LS on multicast reception in RRC_INACTIVE	CMCC

- R1-2309807	Discussion on multicast reception in RRC_INACTIVE	Apple

- R1-2309927	Discussion on multicast reception in RRC_INACTIVE	Nokia, Nokia Shanghai Bell

- R1-2310112	Discussion on the RAN1 impact to support for multicast reception in RRC_INACTIVE	Qualcomm Incorporated

- R1-2310503	Summary on multicast reception in RRC_INACTIVE	Moderator (Apple)

- R1-2310597	Draft reply LS on multicast reception in RRC_INACTIVE	Moderator (Apple)

- R1-2310788	LS on UE Capability of Multicast Reception in RRC_INACTIVE	RAN2, vivo

- R1-2310833	Discussion on simultaneous reception for Rel-18 MBS	Huawei, HiSilicon, CBN

- R1-2311007	[Draft] Reply LS on UE Capability of Multicast Reception in RRC_INACTIVE	ZTE, CBN

- R1-2311066	Draft reply LS on UE Capability of Multicast Reception in RRC_INACTIVE	vivo

- R1-2311067	Draft TPs for UE supporting FDMed multicast MCCH and PBCH in a slot for multicast reception in RRC_INACTIVE	vivo

- R1-2311283	Discussion on RAN2 LS on UE capability for multicast reception in RRC_INACTIVE	CATT, CBN

- R1-2311468	Discussion on LS on UE Capability of Multicast Reception in RRC_INACTIVE	CMCC

- R1-2311658	Draft reply LS on UE Capability of Multicast Reception in RRC_INACTIVE	Apple

- R1-2311788	[Draft] Reply LS on UE Capability of Multicast Reception in RRC_INACTIVE	Nokia, Nokia Shanghai Bell

- R1-2311811	Draft reply LS on UE Capability of FDMed between Multicast MCCH and PBCH	Samsung

- R1-2311957	Draft LS reply on UE Capability of Multicast Reception in RRC_INACTIVE	MediaTek Inc.

- R1-2312012	Discussion of RAN2 LS on the UE Capability of Multicast Reception in RRC_INACTIVE	Qualcomm Incorporated

- R1-2312193	Discussion on LS on UE capability of multicast reception in RRC_INACTIVE	Ericsson

- R1-2312497	Summary on replying LS on UE Capability of Multicast Reception in RRC_INACTIVE	Moderator (vivo)

- R1-2311008	Discussion on multicast reception in RRC_INACTIVE	ZTE, CBN

- R1-2311467	Discussion on multicast reception in RRC_INACTIVE	CMCC

- R1-2311659	Maintenance of multicast reception in RRC_INACTIVE	Apple

- R1-2311787	Discussion on multicast reception in RRC_INACTIVE	Nokia, Nokia Shanghai Bell

- R1-2312011	Discussion on the RAN1 spec impact to support multicast reception in RRC_INACTIVE	Qualcomm Incorporated

- R1-2312207	Text proposal for Rel-18 MBS	Huawei, HiSilicon, CBN

- R1-2312427	Summary of TPs for multicast reception in RRC_INACTIVE	Moderator (Apple)

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template