3GPP TSG RAN meeting #102								               RP-233143

Edinburgh, Scotland, December 11-15, 2023

## Status Report to TSG

Agenda item:		9.4.2.6

| WI / SI Name | WID on Rel-18 Dual Connectivity (DC) of x LTE bands and y NR bands with z bands DL and 3 bands UL (x=1, 2, 3, 4, y=1, 2; 3≤z≤6) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R18_xBLTE_yBNR_zDL3UL |  |  |  |  |
| Unique ID | 961002 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2024 (updated from 12/2023) | Performance part: 03/2024 (updated from 12/2023) | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 70% | Performance Part: 70% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Yuanyuan Zhang |
|  | Company | Samsung |
|  | Email | Tina55.zhang@samsung.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Based on the announcement from RAN4 chair during RAN4#109 meeting, it is suggested to postpone all the basket WIs in RAN4#109 by one quarter (i.e., postpone the completion of basket WIs to March).

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

Rel-18 big CR to TS38.101-3 is agreed to include combinations according to the endorsed draft CRs.

#### 2.1.2	Remaining Open issues

There are some combinations still on-going, and more new combinations are requested. Additional notes and status of individual combinations are captured in the attached excel.

The WI is requested extended to March 2024 with the understanding that it may need further extension until June 2024 as there will be no new band combination baskets available before this time.

## 3.	References

RAN4#104e-meeting:

R4-2212020 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

R4-2212021 Draft big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

RAN4#105 meeting:

R4-2218764 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (Withdrawn)

R4-2218765 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

RAN4#106 meeting:

R4-2301111 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (Withdrawn)

R4-2301112 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

RAN4#107 meeting:

R4-2308147 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (Withdrawn)

R4-2308148 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

RAN4#108 meeting:

R4-2311954 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (Withdrawn)

R4-2311955 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL

RAN4#109 meeting:

R4-2319414 Revised Rel-18 WID on DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (Withdrawn)

R4-2319415 Big CR on introduction of completed DC of x LTE bands and y NR bands with z bands DL and 3 bands UL(Withdrawn)