3GPP TSG RAN meeting #102										RP-233178

Edinburgh, Scotland, December 11-15, 2023

## Status Report to TSG

Agenda item:			9.4.4.1

| WI / SI Name | High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_HPUE_FWVM_R18 |  |  |  |  |
| Unique ID | 961012 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231615 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2024 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 70% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Petri Vasenkari |
|  | Company | Nokia |
|  | Email | petri.j.vasenkari@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#108bis

| R4-2315222 | FWA draftTR | Nokia |
| --- | --- | --- |
| R4-2315258 | TP to TR 37.829: System level simulation methodology and assumptions for coexistence study on 31dBm UE Power Class for NR Band n25 | Nokia, Bell Mobility |
| R4-2315259 | TP to TR 37.829: System level simulation methodology and assumptions for coexistence study on 31dBm UE Power Class for NR Band n66 | Nokia, Bell Mobility |

RAN4#109

| R4-2318387 | TP to TR 37.829: System level simulation results for coexistence study on 31dBm UE Power Class for NR Band n25 | Nokia, Nokia Shanghai Bell |
| --- | --- | --- |
| R4-2318388 | TP to TR 37.829: System level simulation results for coexistence study on 31dBm UE Power Class for NR Band n66 | Nokia, Nokia Shanghai Bell |
| R4-2318526 | FWA TR | Nokia |

#### 2.4.2	Remaining Open issues

| Band | contact company (email address) | other supporters (min. 3) | Status | Release independent from |
| --- | --- | --- | --- | --- |
| 5 | sebastian.thalanany@uscellular.com | Nokia, Ericsson and Samsung | Ongoing | Rel-10 |
| 13 | zheng.zhao@VERIZONWIRELESS.COM | Nokia, Ericsson, Qualcomm and Samsung | Ongoing | Rel-10 |
| n5 | sebastian.thalanany@uscellular.com | Nokia, Ericsson and Samsung | Ongoing | Rel-15 |
| n13 | zheng.zhao@VERIZONWIRELESS.COM | Nokia,,Ericsson, Qualcomm and Samsung | Ongoing | Rel-15 |
| n26 | bill.shvodian@t-mobile.com | Nokia, Ericsson, Deutsche Telekom | Ongoing | Rel-15 |
| n41 | bill.shvodian@t-mobile.com | Nokia, Ericsson, Deutsche Telekom | Ongoing | Rel-15 |
| n28 | Laura White, Telstra | LGE, Nokia, Ericsson | Ongoing | Rel-15 |
| n78 | Laura White, Telstra | LGE, Nokia, Ericsson | Ongoing | Rel-15 |
| n7 | Javad Jafarian, Bell Mobility | TELUS, Nokia, Ericsson, Samsung | Ongoing | Rel-15 |
| n25 | Javad Jafarian, Bell Mobility | TELUS, Nokia, Ericsson, Samsung | Ongoing | Rel-15 |
| n66 | Javad Jafarian, Bell Mobility | TELUS, Nokia, Ericsson, Samsung | Ongoing | Rel-15 |

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#108bis

| R4-2315222 | FWA draftTR | Nokia |
| --- | --- | --- |
| R4-2315258 | TP to TR 37.829: System level simulation methodology and assumptions for coexistence study on 31dBm UE Power Class for NR Band n25 | Nokia, Bell Mobility |
| R4-2315259 | TP to TR 37.829: System level simulation methodology and assumptions for coexistence study on 31dBm UE Power Class for NR Band n66 | Nokia, Bell Mobility |
| R4-2315260 | System level simulation results for coexistence study on 31dBm UE Power Class for NR Band n25 | Nokia, Nokia Shanghai Bell |
| R4-2315261 | System level simulation results for coexistence study on 31dBm UE Power Class for NR Band n66 | Nokia, Nokia Shanghai Bell |
| R4-2316249 | FWA PC1 n41 NS_04 A-MPR simulation results | Nokia, Nokia Shanghai Bell |
| R4-2316886 | FWA PC1 n7 NS_46 A-MPR simulation results | Nokia |

RAN4#109

| R4-2318387 | TP to TR 37.829: System level simulation results for coexistence study on 31dBm UE Power Class for NR Band n25 | Nokia, Nokia Shanghai Bell |
| --- | --- | --- |
| R4-2318388 | TP to TR 37.829: System level simulation results for coexistence study on 31dBm UE Power Class for NR Band n66 | Nokia, Nokia Shanghai Bell |
| R4-2318526 | FWA TR | Nokia |
| R4-2320414 | draftCR for 38.101-1 addition of PC1 operation for n41 | Nokia, T-Mobile US |

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template