3GPP TSG RAN meeting #102								                      RP-233185

Edinburgh, Scotland, December 11-15, 2023

## Status Report to TSG

Agenda item:			9.3.4.2

| WI / SI Name | Further RF requirements enhancement for NR and EN-DC in frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ENDC_RF_FR1_enh2 |  |  |  |  |
| Unique ID | 950080 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232366 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec. 2023 | Performance part: Jun. 2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 85% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Primary: Ye Liu Secondary: Yuta Oguma |
|  | Company | Huawei NTT DOCOMO, INC. |
|  | Email | leo.liuye@huawei.com yuuta.oguma.yt@nttdocomo.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

CR for TS 38.306 on introduction of lower MSD capability was agreed in R2-2313633.

CR for TS 38.331 on introduction of lower MSD capability was agreed in R2-2313629.

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#109

Core part:

- For 4Tx, draft big CR for TS 38.101-1 was endorsed in R4-2321787. An LS on 2Tx-TxD capability and 4Tx-TxD capability was sent to RAN2 in R4-2321983 for clarification of per FS TxD capability for both 2Tx and 4Tx and their interaction as well as relationship between new capabilities and the legacy TxD capability.

- For 8Rx, draft big CR for TS 38.101-1 was endorsed in R4-2321791.

- For lower MSD, draft big CRs for TS 38.101-1 and TS 38.101-3 were endorsed in R4-2321785 and R4-2321786 respectively.

  - TR 38.881 was updated to v0.8.0.

Perf part:

- For 8Rx, WF for 8Rx UE performance requirements was approved in R4-2321199

  - The applicability rules for CA test was agreed.

- For 4Tx, no open issue was discussed.

RAN4#108bis

Core part:

- For 4Tx, WF on FR1 4Tx UE RF requirements was approved in R4-2317752, and an LS on per FS TxD capability for 4Tx was sent to RAN2 in R4-2317617. Draft big CR was endorsed in R4-2317616.

  - UE capability for 4Tx TxD

    - Introduce a new UE capability to indicate 4Tx TxD.

    - The granularity of the UE capability is per band per band combination

  - PCMAX,c tolerance for 4Tx

    - In RAN4#109, the ranges with [] will be revisited for possible reduction of shift values

| PCMAX,c (dBm) | Tolerance TLOW(PCMAX_L,c) (dB) | Tolerance THIGH(PCMAX_H,c) (dB) |
| --- | --- | --- |
| [26] ≤ PCMAX,c ≤ 29 | 3.0 | 2.0 |
| [25] ≤ PCMAX,c < [26] | 5.0 | 2.0 |
| [24] ≤ PCMAX,c < [25] | 5.0 | 3.0 |
| 23 ≤ PCMAX,c < 24 | 6.0 | 4.0 |
| 19 ≤ PCMAX,c < 23 | 5.0 |  |
| 14 ≤ PCMAX,c < 19 | 6.0 |  |
| -40 ≤ PCMAX,c < 14 | 7.0 |  |

  - UL-MIMO coherence for 4Tx

    - Extend the current UL-MIMO coherence requirements for 2Tx requirements for any antenna connectors combination for 4Tx in this release.

  - CR impact of new TxD Capability

    - Study how to apply 4Tx TxD UE capability in the specification

- For 8Rx, WF on UE RF requirements for 8Rx was approved in R4-2317621. Draft big CRs were endorsed in R4-2317618 for TS 38.101-1, R4-2317619 for 38.307 and R4-2317620 for 38.101-3 respectively.

  - Values of ΔTRxSRS for 4Tx/8Rx for PC3

    - For bands whose FUL_high is lower than the FUL_low of n79

|  | Adhoc agreement |
| --- | --- |
| 4T8R | 3.0dB |
| 2T8R-4T8R | 4.0dB |
| 1T8R-4T8R | 5.8dB |
| 1T8R-2T8R-4T8R | 5.8dB |

    - For bands whose FUL_high is higher than the FUL_low of n79

|  | Adhoc agreement |
| --- | --- |
| 4T8R | 4.5dB |
| 2T8R-4T8R | 5.5dB |
| 1T8R-4T8R | 7.3dB |
| 1T8R-2T8R-4T8R | 7.3dB |

  - ΔTRxSRS indication from UE to NW

    - RAN4 further discuss the solution to mitigate the impact of the SRS IL imbalance

      - If RAN1 impact is identified, the feature may be considered in the next release

  - New UE capability allowing to indicate the number of RX paths

    - Not introduce new UE capability allowing to indicate the number of RX paths in Rel-18.

  - 8Rx can be release independent from Rel-17

- For lower MSD, WF on UE RF requirements for 8Rx was approved in R4-2317601 and an LS was sent to RAN2 in R4-2315238 to sync-up the agreements reached in RAN4 for this meeting. Draft big CR for TS 38.101-1 was endorsed in R4-2317615.

  - MSD type (new types)

    - MSD types remain to the previously agreed ones of IMD 2, 3, 4, 5, harmonics, harmonic mixing and cross band isolation in Rel-18.

  - MSD type (UL configuration)

    - MSD of triple beat and intra band UL CA as well as UL configurations are not considered by RAN4 for lower MSD reporting in Rel-18

      - MSD caused by different UL configurations may be considered in future release

  - MSD type “ALL”

    - Keep previous agreement for “ALL” type

      - “ALL” should not introduce additional test cases compared to UE not declaring lower MSD or relax MSD

      - If UE reports ALL, it does not mean UE always suffer from all MSD types

  - Rule of Test points for lower MSD

    - For a given MSD mechanism,

      - In case UE only supports one specified test point, it is used for lower MSD verification

      - In case UE supports more than one specified test point, the worst case configuration test point which corresponds to the largest specified MSD is used for lower MSD verification

  - TR 38.881 was updated to v0.8.0.

Perf part:

- For 8Rx, WF for 8Rx UE performance requirements was approved in R4-2316914

  - Introduce CA requirements for intra band contiguous CA, intra band non-contiguous CA and inter band CA

  - The bandwidth for CA requirements was agreed

    - FDD: 15kHz SCS: 5/10/15/20/25/30/35/40/45/50 MHz

    - TDD: 30kHz SCS: 5/10/15/20/25/30/40/50/60/80/90/100 MHz

  - Consider the following duplex model and SCS combination for 8Rx CA

    - FDD 15kHz + TDD 30kHz

    - FDD 15kHz + FDD 15kHz

    - TDD 30kHz + TDD 30kHz

  - Consider Hybrid Rx for 8Rx CA perf requirements, such as 2Rx+8Rx, 4Rx+8Rx

  - Rank 8 for 8Rx+8Rx, Rank 2 for 2Rx+8Rx and 4Rx+8Rx

  - Spatial bundling of PUCCH HARQ ACKs is disabled

  - Not consider CQI reporting for CA.

- For 4Tx, no open issues were left. Draft CR R4-2315043, R4-2315585, R4-2315586 were agreed

#### 2.4.2	Remaining Open issues

Enable 4Tx on a single carrier for CPE/FWA/vehicle/industrial devices

- None

Enable 8Rx for CPE/FWA/vehicle/industrial devices

- None

Enable lower MSD for inter-band CA/EN-DC/DC combinations

- None

Performance part:

- For 8Rx UE demodulation and CSI requirements:

  - PDSCH requirements

    - How to align the requirements

    - Margin to be added on top of the averaged impairment results for requirements derivation

  - PDSCH requirements for CA

    - HARQ processes number

    - Propagation conditions for Rank2 cases

    - K1 value

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#109

- R4-2318033, On interpretation of requirements for 4Tx coherent UL MIMO	Nokia, Nokia Shanghai Bell

- R4-2318034, Relation between legacy TxD and new TxD capabilities	Nokia, Nokia Shanghai Bell

- R4-2318035, On LS reply to R2-2311579 on handling Power Class and lower MSD capability	Nokia, Nokia Shanghai Bell

- R4-2318036, Handling of Delta TRxSRS indication in Rel-18	Nokia, Nokia Shanghai Bell

- R4-2318436, Views on RAN2 LS on power class indication in lower MSD capability	Apple

- R4-2318444, TP on TR38.881 to update contents based on agreements	Meta Ireland

- R4-2318777, Signalling for low MSD	Qualcomm Technologies Int

- R4-2318778, Pcmax tolerance for 4 Tx	Qualcomm Technologies Int

- R4-2318813, draft CR on 4Tx MPR to remove square bracket	LG Electronics

- R4-2318893, Discussion on reply LS on lower MSD signaling for inter-band CA or DC	Xiaomi

- R4-2318946, Remaining issues of 4Tx requirements	vivo

- R4-2318947, Remaining issues of 8Rx UE RF requirements	vivo

- R4-2318949, [Draft] Reply LS on power class indication in lower MSD capability	vivo

- R4-2319022, TS 38.307 big CR for NR_ENDC_RF_FR1_enh2	NTT DOCOMO, INC., Huawei, HiSilicon, vivo

- R4-2319023, Remaining issues on 8Rx for Rel-18 RF FR1 enhancements	NTT DOCOMO, INC.

- R4-2319105, [Draft] Reply LS on power class indication in lower MSD capability	Apple

- R4-2319408, Reply LS on power class indication in lower MSD capability	Samsung

- R4-2319441, On new UE capability for TxD	Ericsson

- R4-2319445, [NR_ENDC_RF_FR1_enh2-Core]Discussion on the UE feature list for lowerMSD	MediaTek Inc.

- R4-2319446, [NR_ENDC_RF_FR1_enh2-Core]Discussion on reply LS to LS R2-2311586 on power class indication in lower MSD capability	MediaTek Inc.

- R4-2319730, On remaining UE RF requirements for 4Tx	Huawei, HiSilicon

- R4-2319732, TR 38.881 v0.8.0	Huawei, HiSilicon

- R4-2319810, Views on SRS insertion loss imbalance indication	Intel Corporation

- R4-2319904, R18 FR1 8Rx SRS IL indication	OPPO

- R4-2319905, R18 reply LS on power class reporting in low MSD	OPPO

- R4-2320075, On FR1 AS-SRS IL imbalance reporting	Huawei, HiSilicon

- R4-2320114, Further discussion on 8RX for FWA	Spreadtrum Communications

- R4-2320250, 8RX UE RF requirements	Qualcomm France

- R4-2320251, [Draft] LS on UE SRS IL imbalance indication	Qualcomm France

- R4-2320602, Discussion on the remaining issues for the lower MSD capability	CHTTL

- R4-2320674, Discussion on the power class indication in lower-MSD capability	Huawei, HiSilicon

- R4-2320818, On SRS IL imbalance reporting for 8Rx for FR1	Ericsson India Private Limited

- R4-2320891, Considerations for Reporting Rx Insertion Losses	Lenovo

- R4-2320897, On MSD type all for future lower MSD capability	Skyworks Solutions Inc.

- R4-2321678, Discussion on remaining issues on 4TX requirements	Spreadtrum Communications

- R4-2321785, DraftCR for introduction of lower-MSD requirements for inter-band CA	Huawei, HiSilicon, Samsung, Skyworks, MediaTek, NTT DOCOMO Inc., OPPO, Xiaomi, Vivo, Nokia, CHTTL

- R4-2321786, DraftCR for introduction of lower-MSD requirements for inter-band EN-DC	Huawei, HiSilicon, Samsung, Skyworks, MediaTek, NTT DOCOMO Inc., OPPO, Xiaomi, vivo, Nokia, CHTTL

- R4-2321787, draft big CR for TS 38.101-1 4Tx requirements	Huawei, HiSilicon

- R4-2321788, Requirements for coherent UL MIMO	Qualcomm, InterDigital, Nokia

- R4-2321791, draft CR for introduction of 8Rx UE RF requirements for TS 38.101-1	NTT DOCOMO, INC.

- R4-2321792, Draft CR for TS 38.101-1 UE behavior when actual ?TRxSRS reporting is configured	Huawei, HiSilicon

- R4-2321793, LS on the UE SRS IL imbalance issue	Huawei, HiSilicon

- R4-2321981, draft TS 38.101-1 big CR for NR_ENDC_RF_FR1_enh2	Huawei, HiSilicon, vivo, NTT DOCOMO, INC., [ ]

- R4-2321982, TS 38.101-3 big CR for NR_ENDC_RF_FR1_enh2	NTT DOCOMO, INC., Huawei, HiSilicon, vivo

- R4-2321983, LS on 2Tx-TxD capability and 4Tx-TxD capability	Samsung

- R4-2321997, Reply LS on the power class indication in lower-MSD capability	Huawei, HiSilicon

- R4-2319705	8Rx for CPE/FWA/vehicle/industrial devices: Demodulation requirements

- R4-2320412	8Rx for CPE/FWA/vehicle/industrial devices: Demodulation requirements

- R4-2318043	Discussion on 8Rx general demodulation aspects

- R4-2318049	Introduction of 8Rx Applicability Rule

- R4-2318671	Further Discussion on General Aspects of 8Rx Requirements in FR1

- R4-2319227	Left open issues on general aspects for 8Rx in FR1

- R4-2319332	discussion on 8Rx general aspects requirements

- R4-2319534	Discussion on 8Rx UE demodulation requirements for CA

- R4-2318044	Discussion on PDSCH Demodulation Requirements for 8Rx

- R4-2318045	Supporting Simulation results for PDSCH demodulation for 8Rx

- R4-2321198	Introduction of 8Rx CA Performance Requirements

- R4-2318663	Discussion on PDSCH requirements for 8Rx UE

- R4-2318668	Draft CR to 38.101-4 Reference measurement channels for 8Rx CA PDSCH requirements (FDD, 8 layers)

- R4-2318672	On the PDSCH Demodulation Requirements for 8Rx UEs in FR1

- R4-2318675	Summary of Simulation Results for 8Rx Demodulation Requirements

- R4-2318676	draftCR on FRC for 8Rx UEs TDD 2 layers in CBW 5MHz to 30MHz

- R4-2318677	draftCR on FRC for 8Rx UEs TDD 2 layers in CBW 40MHz to100MHz

- R4-2319226	Simulation results collection for 8 Rx UE demodulation requirements

- R4-2319228	Draft CR to 38.101-4 for FRC for FDD 8 layers (30MHz,35MHz,40MHz, 45MHz, 50MHz)

- R4-2319229	Draft CR to 38.101-4 for FRC for TDD 8 layers (5MHz,10MHz,15MHz,20MHz,25MHz,30MHz)

- R4-2319230	Draft CR to 38.101-4 for FRC for FDD 2 layers (5MHz, 10MHz, 15MHz,20MHz,25MHz)

- R4-2319330	Draft CR on 8Rx PDSCH demodulation requirements

- R4-2319331	Draft CR on FRC for TDD 8 layers (40-100MHz)

- R4-2319333	discussion and simulation results on 8Rx PDSCH requirements

- R4-2319388	Draft CR on 8Rx PDSCH CA requirements FRC for FDD 2 layers

- R4-2321197	Draft CR on 8Rx PDSCH CA requirements FRC for FDD 2 layers

- R4-2319389	Discussion on PDSCH CA requirements for UE with 8Rx: Simulation results

- R4-2319390	Discussion on PDSCH CA requirements for UE with 8Rx

- R4-2319535	Simulation results for PDSCH demodulation requirements for 8Rx CA

- R4-2320189	Discussions on remain issues on 8Rx PDSCH requirements

- R4-2320190	Simulation results on 8Rx PDSCH requirements

- R4-2320191	CR on 38.101-4 Introduction of applicability rules for 8Rx CA requirements

- R4-2318046	Discussion on SDR Demodulation Requirements for 8Rx

- R4-2318673	Discussion on SDR Requirements for 8Rx Ues

- R4-2318047	Discussion on CQI Demodulation Requirements for 8Rx

- R4-2318048	Supporting Simulation results for CQI demodulation for 8Rx

- R4-2318674	Discussion on CSI Requirements for 8Rx Ues

- R4-2318051	Disucssion on 4Tx Demodulation

- R4-2319317	Big CR for 38.104 on 4Tx PUSCH demodulation requirements

- R4-2319528	CR to TS 38.141-1 for supporting of 4Tx in R18

- R4-2319710	Correction on draft BtoigCR  38.141-1 NR_ENDC_RF_FR1_enh2-Perf 4Tx demod

- R4-2321135	Correction on draft BigCR  38.141-1 NR_ENDC_RF_FR1_enh2-Perf 4Tx demod

- R4-2319812	CR to TS 38.141-1 for supporting of 4Tx in R18

- R4-2321121	Draft CR to TS 38.141-1 for supporting of 4Tx in R18

- R4-2319850	Big CR for TS 38.141-2 on 4Tx demodulation requirements

- R4-2320157	Draft CR to TS 38.141-1: FRC table for 4Tx PUSCH demodulation requirement

- R4-2318208	Topic summary for [109][316] RF_FR1_enh2_Demod

- R4-2321038	Offline meeting minutes for [109][316] RF_FR1_enh2_Demod

- R4-2321100	Offline meeting minutes for [109][316] RF_FR1_enh2_Demod

- R4-2321199	WF on UE 8Rx performance requirements

- R4-2321132	Big CR for TS 38.101-4 Introduction of 8Rx performance requirements

- R4-2321133	Big CR for TS 38.141-2 on 4Tx demodulation requirements

- R4-2321134	Big CR for TS 38.141-1

RAN4#108bis

- R4-2315028, On TxD with 4Tx capability handling	Nokia, Nokia Shanghai Bell

- R4-2315029, Number of Rx paths capability	Nokia, Nokia Shanghai Bell

- R4-2315030, Remaining issues on Lower MSD signaling	Nokia, Nokia Shanghai Bell

- R4-2315063, 4 TX RF requirments	Qualcomm Technologies Int

- R4-2315064, Signaling for low MSD	Qualcomm Technologies Int

- R4-2315150, The remaining open issues for lower MSD capability signalling	Meta Ireland

- R4-2315195, Discussion on lower MSD capability	CMCC

- R4-2315235, On remaining UE RF requirements for 4Tx	Huawei, HiSilicon

- R4-2315236, draft big CR for TS 38.101-1 4Tx requirements	Huawei, HiSilicon

- R4-2315237, TR 38.881 v0.7.0	Huawei, HiSilicon

- R4-2315238, LS on lower MSD capability	Huawei, HiSilicon

- R4-2315241, TP for TR 38.881: draft conclusion for lower MSD capability	Huawei, HiSilicon

- R4-2315307, Draft CR for TS38.101-1, Introduce new wording for Coherent UL MIMO for 4 TX	Qualcomm Technologies Int

- R4-2315314, Discussion on 8RX for FWA	Spreadtrum Communications

- R4-2315315, Views on power scaling factor s and PHR	Spreadtrum Communications

- R4-2315430, Discussion on lower MSD signaling for inter-band CA/EN-DC/DC	Xiaomi

- R4-2315434, Discussion on 8Rx for CPE/FWA/vehicle/industrial devices	Xiaomi

- R4-2315451, Views on the remaining issues of lower MSD	Samsung

- R4-2315541, Discussion for lower MSD signalling reduction	LG Electronics France

- R4-2315545, Continue discussion on lower MSD capability	MediaTek Inc.

- R4-2315830, Remaining issues of 4Tx requirements	vivo

- R4-2315831, Remaining issues of 8Rx UE RF requirements	vivo

- R4-2315832, Remaining issues of lower MSD Signalling	vivo

- R4-2315833, TP for TR 38.881 on a possible scheme for signaling overhead reduction	vivo

- R4-2315964, R18 FR1 8Rx	OPPO

- R4-2315965, R18 low MSD reporting	OPPO

- R4-2316264, 8RX UE RF requirements	Qualcomm France

- R4-2316325, Further discuss Lower MSD for inter-band CA/EN-DC/DC combinations	ZTE Corporation

- R4-2316326, Further discussion on 8Rx FWA	ZTE Corporation

- R4-2316365, On FR1 8Rx UE RF requirements	Huawei, HiSilicon

- R4-2316366, LS on the UE SRS IL imbalance issue	Huawei, HiSilicon

- R4-2316478, DraftCR for introduction of lower-MSD requirements for inter-band CA	Huawei, HiSilicon

- R4-2316810, On 8Rx UE RF requirements for FR1	Ericsson Limited, CENC

- R4-2316862, draft CR for introduction of 8Rx UE RF requirements for TS 38.101-1	NTT DOCOMO INC.

- R4-2316863, draft CR for introduction of 8Rx UE RF requirements for TS 38.101-3	NTT DOCOMO INC.

- R4-2316864, draft CR for release independent for 8Rx UE RF requirements for TS 38.307	NTT DOCOMO INC.

- R4-2316865, Remaining issues on 8Rx for Rel-18 RF FR1 enhancements	NTT DOCOMO INC.

- R4-2316873, On SRS-Based Downlink Channel Estimation	Lenovo

- R4-2317614, TP for TR 38.881: draft conclusion for lower MSD capability	Huawei, HiSilicon

- R4-2317615, DraftCR for introduction of lower-MSD requirements for inter-band CA	Huawei, HiSilicon, Samsung, Skyworks, MediaTek, NTT DOCOMO Inc., Xiaomi

- R4-2317616, draft big CR for TS 38.101-1 4Tx requirements	Huawei, HiSilicon

- R4-2317618, draft CR for introduction of 8Rx UE RF requirements for TS 38.101-1	NTT DOCOMO, CHTTL, Ericsson, Huawei, HiSilicon, Qualcomm Inc., Samsung, ZTE, OPPO, SGS Wireless, Mediatek, Xiaomi.

- R4-2317619, draft CR for release independent for 8Rx UE RF requirements for TS 38.307	NTT DOCOMO INC.

- R4-2317620, draft CR for introduction of 8Rx UE RF requirements for TS 38.101-3	NTT DOCOMO INC.

- R4-2315362	8Rx for CPE/FWA/vehicle/industrial devices: Demodulation requirements

- R4-2315882	Draft CR on 8Rx PDSCH demodulation requirements

- R4-2315034	Discussion on 8Rx general demodulation aspects

- R4-2315041	Introduction of 8Rx Applicability Rule

- R4-2315080	Discussion on general aspects for PDSCH requirements for UE with 8Rx

- R4-2315856	Remaining issues on general aspects for 8 Rx in FR1

- R4-2315879	discussion on 8Rx general aspects requirements

- R4-2315982	Discussions on remaining issues on 8Rx demodulation and CSI requirements

- R4-2315983	Simulation results on 8Rx demodulation/CSI requirements

- R4-2316644	Further Discussion on General Aspects of 8Rx Requirements in FR1

- R4-2315035	Discussion on PDSCH Demodulation Requirements for 8Rx

- R4-2315036	Supporting Simulation results for PDSCH demodulation for 8Rx

- R4-2315076	Discussion on PDSCH requirements for UE with 8Rx: Simulation results

- R4-2315077	Discussion on PDSCH requirements for UE with 8Rx

- R4-2315706	Discussion on 8Rx demodulation requirements

- R4-2315707	Simulation results for PDSCH demodulation requirements for 8Rx

- R4-2315857	Remaining issues on PDSCH requirements for 8 Rx in FR1

- R4-2315858	Simulation results for 8 Rx PDSCH requirements in FR1

- R4-2315859	Simulation results collection for 8 Rx UE demodulation requirements

- R4-2315880	Remaining issues on PDSCH requirements for FR1 8Rx

- R4-2316465	Discussion on PDSCH requirements for 8Rx UE

- R4-2316977	Draft CR to 38.101-4: Reference measurement channels for 8Rx PDSCH requirements

- R4-2316641	On the PDSCH Demodulation Requirements for 8Rx UEs in FR1 in TDD, FDD and CA Modes

- R4-2315037	Discussion on SDR Demodulation Requirements for 8Rx

- R4-2315038	Supporting Simulation results for SDR demodulation for 8Rx

- R4-2315079	Discussion on SDR requirements for UE with 8Rx

- R4-2316978	draft CR on SDR requirements for 8 Rx in FR1

- R4-2315860	Remaining issues on SDR requirements for 8 Rx in FR1

- R4-2315881	Remaining issues on SDR requirements for FR1 8Rx

- R4-2316642	Final Discussion on SDR Requirements for 8Rx in TDD, FDD and CA

- R4-2315039	Discussion on CQI Demodulation Requirements for 8Rx

- R4-2315040	Supporting Simulation results for CQI demodulation for 8Rx

- R4-2315078	Discussion on CSI requirements for UE with 8Rx

- R4-2315861	Remaining issues on CQI reporting for 8Rx in FR1

- R4-2315984	Draft CR on 38.101-4 Introduction of  8Rx CSI Requirements applicaibility rules

- R4-2316643	Final discussion on CQI Requirements

- R4-2316762	Discussion on CQI requirements for 8Rx UE

- R4-2315042	Supporting simulations for 4Tx Demodulation

- R4-2315043	Introduction of 4Tx PUSCH requirements

- R4-2315585	[NR_ENDC_RF_FR1_enh2-Perf] draft CR for TS38.104 4Tx PUSCH FRC table

- R4-2315586	[NR_ENDC_RF_FR1_enh2-Perf] draft CR for TS38.141-2 4Tx PUSCH FRC table

- R4-2315587	[NR_ENDC_RF_FR1_enh2-Perf] big draftCR for TS38.104 on 4Tx demodulation requirements

- R4-2317012	Big Draft CR for TS38.141-1 on 4Tx demodulation requirements

- R4-2317013	Big Draft CR for TS38.141-2 on 4Tx demodulation requirements

- R4-2315985	Draft CR on 38.141-1 Introduction of FRC for 4Tx performance requirements

- R4-2316979	Draft Big CR on 38.101-4 for introduction of 8Rx performance requirements

- R4-2317945	Topic summary for [108bis][314] RF_FR1_enh2_Demod

- R4-2316912	Ad-hoc meeting minutes on [314] RF_FR1_enh2_Demod

- R4-2316914	WF on 8Rx and 4Tx demodulation

RAN4#108

- R4-2311051, Clarification on output power and scaling factor	Nokia, Nokia Shanghai Bell

- R4-2311052, Power imbalance for SRS antenna switching	Nokia, Nokia Shanghai Bell

- R4-2311053, Views on lower MSD signaling	Nokia, Nokia Shanghai Bell

- R4-2311054, TP for TR 38.881 on a possible signaling overhead reduction approach	Nokia, Nokia Shanghai Bell

- R4-2311084, Discussion on indication of delta TRXSRS	Spreadtrum Communications

- R4-2311085, Discussion on lower MSD signalling design	Spreadtrum Communications

- R4-2311115, On lower MSD capability	Skyworks Solutions Inc.

- R4-2311258, Concerns on RAN2 reply LS for lower MSD capability signaling	Apple

- R4-2311491, draft CR for introduction of single carrier 8Rx UE RF requirements for TS 38.101-1	NTT DOCOMO INC.

- R4-2311527, The remaining open issues for lower MSD capability signalling	Meta Ireland

- R4-2311691, Signalling for low MSD	Qualcomm Technologies Int

- R4-2311693, Verification of Pcmax scaling	Qualcomm Technologies Int

- R4-2311811, Discussion on lower MSD capability	CMCC

- R4-2311901, Further view on 8Rx for Rel-18 RF FR1 enhancements	NTT DOCOMO INC.

- R4-2311926, Views on 8Rx for CPE FWA vehicle industrail devices	Samsung

- R4-2311927, Views on signalling information for Lower MSD	Samsung, KT corporation

- R4-2312162, Alternative MSD signaling	Ericsson

- R4-2312185, Continue discussion on lower MSD capability	MediaTek Inc.

- R4-2312243, On remaining UE RF requirements for 4Tx	Huawei, HiSilicon

- R4-2312244, draft Big CR to TS 38.101-1 4Tx requirements	Huawei, HiSilicon

- R4-2312245, draft Big CR to 38.307 release independent for UE supporting 4Tx	Huawei, HiSilicon

- R4-2312246, TR 38.881 v0.6.0	Huawei, HiSilicon

- R4-2312247, draft LS on lower MSD	Huawei, HiSilicon

- R4-2312260, Discussion for Lower MSD	LG Electronics France

- R4-2312272, 4Tx UE RF requirements	LG Electronics

- R4-2312463, Further discussion on 8Rx FWA	ZTE Corporation

- R4-2312464, On lower MSD for inter-band CA/ENDC	ZTE Corporation

- R4-2312551, Remaining issues of 4Tx requirements and power scaling factor s	vivo

- R4-2312552, [Draft] LS on power scaling factor s and PHR in 38.213	vivo

- R4-2312553, Remaining issues of 8Rx UE RF requirements	vivo

- R4-2312554, Discussion of lower MSD Signalling	vivo

- R4-2312764, R18 FR1 8Rx	OPPO

- R4-2312765, R18 TPMI impact to PHR and Pcmax	OPPO

- R4-2312766, R18 low MSD reporting	OPPO

- R4-2312767, R18 antenna coupling impact on the MSD	OPPO

- R4-2312896, Discussion on lower MSD signaling for inter-band CA/EN-DC/DC	Xiaomi

- R4-2313094, On FR1 8Rx UE RF requirements	Huawei, HiSilicon

- R4-2313377, 8RX UE RF requirements	Qualcomm France

- R4-2313486, On the indication of lower-MSD capability	Huawei, HiSilicon

- R4-2313577, Correction of SRS-Based Downlink Channel Estimates	Lenovo

- R4-2313682, Discussion on the UE RF requirements to support 8Rx support for NR CA and EN-DC	CHTTL

- R4-2313683, Discussion on the CBW test condition and 4Rx support in the Lower MSD capability	CHTTL

- R4-2313825, On FR1 8Rx UE RF requirements	Ericsson Limited

- R4-2312865, DraftCR on introducing antenna connections for 8Rx capable Ues	Huawei, HiSilicon

- R4-2311071, General Discussion on 8Rx	Nokia, Nokia Shanghai Bell

- R4-2311072, Discussion on PDSCH Demodulation Requirements for 8Rx	Nokia, Nokia Shanghai Bell

- R4-2311073, Supporting Simulation results for PDSCH demod for 8Rx	Nokia, Nokia Shanghai Bell

- R4-2311074, Discussion on SDR Demodulation Requirements for 8Rx	Nokia, Nokia Shanghai Bell

- R4-2311075, Supporting Simulation results for SDR demod for 8Rx	Nokia, Nokia Shanghai Bell

- R4-2311076, Discussion on CQI Demodulation Requirements for 8Rx	Nokia, Nokia Shanghai Bell

- R4-2311077, Supporting Simulation results for CQI demodulation for 8Rx	Nokia, Nokia Shanghai Bell

- R4-2311078, draftCR for 38.101 - inclusion of 8Rx Applicabilty Rule	Nokia, Nokia Shanghai Bell

- R4-2311079, Discussion of 4Tx Demodulation Requirements	Nokia, Nokia Shanghai Bell

- R4-2311080, Supporting simulations for 4Tx Demodulation	Nokia, Nokia Shanghai Bell

- R4-2311081, draftCR for 38.104 - inclusion of 4Tx Requirements	Nokia, Nokia Shanghai Bell

- R4-2311089, Discussion on PDSCH resuirements for UE with multiple Rx	China Telecom

- R4-2311090, Discussion on PDSCH resuirements for UE with multiple Rx: Simulation results	China Telecom

- R4-2311091, Discussion on CSI resuirements for UE with multiple Rx	China Telecom

- R4-2311092, Discussion on CSI resuirements for UE with multiple Rx: Simulation results	China Telecom

- R4-2311093, Draft CR on CQI requirements for UE with multiple Rx	China Telecom

- R4-2311424, Views on 8Rx UE demodulation requirements for CA	NTT DOCOMO, INC.

- R4-2311506, Simulation results for 4Tx of NR_ENDC_RF_FR1_enh2	ZTE Corporation

- R4-2311507, Discussion on 8Rx Demodulation Requirements	ZTE Corporation

- R4-2311508, Simulation results for PDSCH demodulation requirements for 8Rx	ZTE Corporation

- R4-2311509, Draft CR to TS 38.101-4 for supporting of 8Rx in Rel-18	ZTE Corporation

- R4-2311525, 8Rx for CPE/FWA/vehicle/industrial devices: Demodulation requirements	Qualcomm

- R4-2311526, Views on 8Rx demodulation performance requirements: Simulation results 	Qualcomm

- R4-2311904, Further Discussion on General Aspects of 8Rx Requirements in FR1	Apple

- R4-2311905, On the PDSCH Demodulation Requirements for 8Rx UEs in FR1 in TDD, FDD and CA Modes	Apple

- R4-2311906, Collection of Simulation Results for PDSCH Demodulation Requirements for 8Rx UEs in FR1	Apple

- R4-2311907, Final Discussion on CQI Requirements	Apple

- R4-2311908, Final Discussion on SDR Requirements for 8Rx in TDD, FDD and CA	Apple

- R4-2311909, draft CR on Inclusion of Correlation Matrices for 8Rx UEs	Apple

- R4-2312066, Simulation results summary for 4Tx demodulation results	Ericsson

- R4-2312067, Draft CR for TS38.104 4Tx PUSCH FRC table	Ericsson

- R4-2312068, Draft CR for TS38.141-2 4Tx PUSCH FRC table	Ericsson

- R4-2312212, Simulation results for PUSCH with UL 4-layer transmission	Samsung

- R4-2312213, Draft CR on applicability rule for PUSCH UL 4Tx requirement in TS 38.141-1	Samsung

- R4-2312214, Draft big CR for PUSCH UL 4Tx requirement in TS 38.141-2	Samsung

- R4-2312350, discussion on 8Rx general requirements	Samsung

- R4-2312351, discussion and simulation results on 8Rx PDSCH requirements	Samsung

- R4-2312352, Draft CR on 8Rx PDSCH demodulation requirements	Samsung

- R4-2312613, Discussion on CQI requirements for 8Rx UE	MediaTek inc.

- R4-2312614, Discussion on PDSCH requirements for 8Rx UE	MediaTek inc.

- R4-2312616, Draft CR to 38.101-4 Reference measurement channels for 8Rx PDSCH requirements	MediaTek inc.

- R4-2313271, Discussions on PDSCH requirements for 8Rx	Huawei, HiSilicon

- R4-2313272, Discussions on 8Rx CQI requirements	Huawei, HiSilicon

- R4-2313273, draft CR on 38.101-4 Requirements applicability for 8Rx CSI applicability rules	Huawei, HiSilicon

- R4-2313306, draft CR on SDR requirements for 8 Rx in FR1	Ericsson

- R4-2313307	Remaining issues on general aspects for 8 Rx in FR1	Ericsson

- R4-2313308	Remaining issues on PDSCH requirements for 8 Rx in FR1	Ericsson

- R4-2313309	Simulation results for 8 Rx PDSCH requirements in FR1	Ericsson

- R4-2313310	Simulation results collection for 8 Rx UE demodulation requirements	Ericsson

- R4-2313311	Remaining issues on SDR requirements for 8 Rx in FR1	Ericsson

- R4-2313312	Simulation results for 8 Rx SDR in FR1	Ericsson

- R4-2313313	Remaining issues on CQI reporting for 8Rx in FR1	Ericsson

- R4-2313314	Simulation results for CQI reporting for 8Rx in FR1	Ericsson

RAN4#107

- R4-2310276, LS on lower MSD, Huawei, HiSilicon

- R4-2310499, WF on the lower MSD, Huawei, HiSilicon

- R4-2310435, Ad hoc minutes for lower MSD, Huawei, HiSilicon

- R4-2310278, WF on 4Tx UE RF requirements, vivo

- R4-2310279, WF on UE RF requirements for 8Rx, NTT DOCOMO

- R4-2307081, Views on lower MSD signaling overhead, Nokia, Nokia Shanghai Bell

- R4-2307089, TP for TR 38.881 update of MSD 0 dB region approach, Nokia, Nokia Shanghai Bell

- R4-2307092, Discussion on lower MSD signaling design, Spreadtrum Communications

- R4-2307121, Discussion on the remaining open issues for lower MSD capability signaling, Facebook Japan K.K.

- R4-2307145, TR 38.881 v0.5.0, Huawei, HiSilicon

- R4-2307250, Signalling for low MSD, Qualcomm Technologies Int

- R4-2307476, Signaling approach for low MSD 	Skyworks Solutions Inc.

- R4-2307919, On the signalling design for lower-MSD capability	Huawei, HiSilicon

- R4-2308121, Views on signalling information for Lower MSD	Samsung, KT corporation

- R4-2308122, Views on UE RF requirments for lower MSD	Samsung

- R4-2308173, On lower MSD for inter-band CA/ENDC	ZTE Corporation

- R4-2308201, discussion on MSD capability	CMCC

- R4-2308240, Further discussion of lower MSD Signalling	vivo

- R4-2308277, Discussion for lower MSD threshold	LG Electronics France

- R4-2308925, Further discussion on low-MSD capability signalling	MediaTek Inc.

- R4-2308926, TP for TR 38.881 on the signalling design for low-MSD capability	MediaTek Inc.

- R4-2309011, Discussion on lower MSD signaling for inter-band CA/EN-DC/DC	Xiaomi

- R4-2309096, On lower MSD signaling and UE RF requirements	Apple

- R4-2309436, Discussion on the CBW and 4Rx support in the Lower MSD capability	CHTTL

- R4-2309737, Signalling for low MSD	Qualcomm Technologies Int

- R4-2307434	8Rx for CPE/FWA/vehicle/industrial devices: Demodulation requirements 	QUALCOMM Europe Inc. - Spain

- R4-2307435	8Rx for CPE/FWA/vehicle/industrial devices: Demodulation requirements 	QUALCOMM Europe Inc. - Spain

- R4-2307023	General Discussion on 8Rx	Nokia, Nokia Shanghai Bell

- R4-2307815	discussion on 8Rx general requirements 	Samsung

- R4-2308936	Remaining issues on general aspects for 8 Rx in FR1 	Ericsson

- R4-2309370     On the Applicability Rules for PDCCH Requirements for 8RX UEs in FR1	      Apple

- R4-2307024	Discussion on PDSCH Demodulation Requirements for 8Rx	Nokia, Nokia Shanghai Bell

- R4-2307025	Supporting Simulation results for PDSCH demod for 8Rx 		Nokia, Nokia Shanghai Bell

- R4-2307113	Discussion on PDSCH requirements for 8Rx UE 	MediaTek inc.

- R4-2307816	discussion and simulation results on 8Rx PDSCH requirements 		Samsung

- R4-2308028	Views on 8Rx UE demodulation performance requirements 	NTT DOCOMO, INC.

- R4-2308405	Discussion on 8Rx PDSCH requirements ZTE Corporation

- R4-2308868	Discussions on 8Rx PDSCH requirements and applicability rules 	Huawei, HiSilicon

- R4-2308937	Remaining issues on PDSCH requirements for 8 Rx in FR1 	Ericsson

- R4-2309365	Further Discussion on PDSCH Demodulation Performance Requirements for 8Rx UEs in FR1 Apple

- R4-2308869	Simulation results on 8Rx PDSCH requirements	Huawei, HiSilicon

- R4-2308938	Simulation results for 8 Rx PDSCH requirements in FR1 		Ericsson

- R4-2308939	Simulation results collection for 8 Rx UE demodulation requirements 		Ericsson

- R4-2309368	Further Simulation Results for PDSCH Demodulation Requirements for 8Rx UEs in FR1		 Apple

- R4-2307026	Discussion on SDR Demodulation Requirements for 8Rx 		Nokia, Nokia Shanghai Bell

- R4-2307027	Supporting Simulation results for SDR demod for 8Rx 		Nokia, Nokia Shanghai Bell

- R4-2307114	Discussion on SDR requirements for 8Rx UE 	MediaTek inc.

- R4-2307817	discussion and simulation results on 8Rx SDR requirements 	Samsung

- R4-2308870	Discussions on 8Rx SDR requirements 	Huawei, HiSilicon

- R4-2308940	Remaining issues on SDR requirements for 8 Rx in FR1 		Ericsson

- R4-2309366	Further Discussion on SDR Performance Requirements for 8RX UEs in FR1 		Apple

- R4-2308871	Simulation results on 8Rx SDR requirements 	Huawei, HiSilicon

- R4-2308941	Simulation results for 8 Rx SDR in FR1 Ericsson

- R4-2309369	Further Simulation Results on SDR Performance Requirements for 8RX UEs in FR1 	Apple

- R4-2307028	Discussion on CQI Demodulation Requirements for 8Rx 		Nokia, Nokia Shanghai Bell

- R4-2307029	Supporting Simulation results for CQI demod for 8Rx 		Nokia, Nokia Shanghai Bell

- R4-2307115	Discussion on CQI requirements for 8Rx UE 		MediaTek inc.

- R4-2308872	Discussions on 8Rx CQI requirements 	Huawei, HiSilicon

- R4-2308942	Remaining issues on CQI reporting for 8Rx in FR1 		Ericsson

- R4-2309367	Further Discussion on CQI Reporting Requirements for 8RX UEs in  FR1. 	Apple

- R4-2308943	Simulation results for CQI reporting for 8Rx in FR1 Ericsson

- R4-2308873	Simulation results on 8Rx CQI requirements. 	Huawei, HiSilicon

- R4-2307030	Discussion of 4Tx Demodulation Requirements 	Nokia, Nokia Shanghai Bell

- R4-2307031	Supporting simulations for 4Tx Demodulation 	Nokia, Nokia Shanghai Bell

- R4-2307690	Discussion on 4Tx demodulation requirements 	Ericsson

- R4-2308402	Discussion on demodulation for 4Tx of NR_ENDC_RF_FR1 	ZTE Corporation

- R4-2309799	Discussion and initial simulation results for PUSCH with UL 4-layer transmission 	Samsung

- R4-2308874	Discussions on open issues on 4Tx requirements 	Huawei, HiSilicon

- R4-2307691	Simulation results for 4Tx demodulation requirements 	Ericsson

- R4-2308403	Simulation results for 4Tx of NR_ENDC_RF_FR1_enh2 		ZTE Corporation

- R4-2308875	Simulation results on 4Tx PUSCH requirements 	Huawei, HiSilicon

- R4-2309296	Simulation result summary for 4Tx demodulation requirements 		Ericsson

- R4-2309800	draftCR for 38.104 - inclusion of 4Tx Requirements 	Nokia, Nokia Shanghai Bell

- R4-2309801	Draft CR to TS 38.141-1 for supporting of 4Tx in R18 	ZTE Corporation

- R4-2309802	Draft CR on applicability rule for PUSCH UL 4Tx requirement in TS 38.141-1 	Samsung

- R4-2309803	draft CR for TS38.104 FRC table for 4Tx PUSCH demodulation requirements 	Ericsson

- R4-2309804	Draft CR on 38.141-1: Introduction of FRC for 4Tx requirements 	Huawei, HiSilicon

- R4-2307693	draft CR for TS38.141-2 FRC table for 4Tx PUSCH demodulation requirements 	Ericsson

- R4-2309805	Draft CR to 38.141-1: FRC number alignment back fill (A.10) 	Keysight Technologies UK Ltd

- R4-2309747	Ad-hoc minutes for FR1 UE RF demod 	Huawei

- R4-2309806	WF for 8Rx demodulation and CSI requirements 		Huawei

- R4-2310458 Topic summary for [107][321] RF_FR1_enh2_Demod_Part2 		Ericsson

R4-2309798	WF for 4Tx BS demodulation 		Ericsson

RAN4#106-bis-e

- R4-2306590, WF on lower MSD, Huawei, HiSilicon

- R4-2306591, LS on clarification of test configurations for CADC MSD requirements, Samsung

- R4-2306594, draft LS on lower MSD capability, Huawei

- R4-2306595, WF on 4Tx UE RF requirements, vivo

- R4-2306596, draft CR to TS 38.101-1 4Tx requirements (phase 1), Huawei, HiSilicon

- R4-2306597, draft WF on 8Rx UE RF requirements_v16, NTT DOCOMO

- R4-2304094, Views on lower MSD signaling, Nokia, Nokia Shanghai Bell

- R4-2304182, Updated the lower MSD capability signaling, Meta Ireland

- R4-2304187, Lower MSD requirements handling, Nokia, Nokia Shanghai Bell

- R4-2304188, TP for TR 38.881 update of MSD 0 dB region approach, Nokia, Nokia Shanghai Bell

- R4-2304202, discussion on MSD capability, CMCC

- R4-2304389, Signalling for low MSD, Qualcomm Technologies Int

- R4-2304520, On the signalling design for low-MSD capability, Huawei, HiSilicon

- R4-2306593, TP for TR 38.881 on the signalling design for low-MSD capability, Huawei, HiSilicon

- R4-2304663, Discussion for lower MSD threshold, LG Electronics France

- R4-2304717, Views on signalling design for lower MSD, Samsung

- R4-2304718, Views on UE RF requirements for lower MSD, Samsung

- R4-2304870, Discussion on possible Lower MSD signalling approaches, MediaTek Inc.

- R4-2305083, Discussion of lower MSD Signalling, vivo

- R4-2305130, On lower MSD for inter-band CA/ENDC, ZTE Corporation

- R4-2305296, Discussion on lower MSD signaling for inter-band CA/EN-DC/DC, Xiaomi

- R4-2305365, Views on lower MSD signaling and UE RF requirements, Apple

- R4-2305563, TR 38.881 v0.4.0, Huawei, HiSilicon

- R4-2305564, draft LS on lower MSD capability, Huawei, HiSilicon

- R4-2305573, Discussion on the information needed in the Lower MSD capability, CHTTL

- R4-2305656, Input on improved MSD signaling and requirement, Skyworks Solutions Inc.

- R4-2304158	On PDSCH demodulation requirements for 8Rx for NR and EN-DC in FR1	Apple

- R4-2304880	8Rx for CPE/FWA/vehicle/industrial devices: Demodulation requirements.	Qualcomm India Pvt Ltd

- R4-2304097	Discussion on 8Rx UE demodulation requirements 		Nokia, Nokia Shanghai Bell

- R4-2304098	Simulation results for 8Rx UE demodulation 		Nokia, Nokia Shanghai Bell

- R4-2304666	Discussion on 8Rx UE demodulation and CSI 	ZTE Corporation

- R4-2304688	Discussion on demodulation requirements for UEs supporting multiple Rx	China Telecom

- R4-2304899	discussion on 8Rx PDSCH requirements	Samsung

- R4-2304900	simulation results on 8Rx UE demodulation requirements		Samsung

- R4-2304914	Discussion on PDSCH requirements for 8Rx UE	MediaTek inc.

- R4-2305462	Discussions on PDSCH requirements and applicability rules for 8Rx	Huawei, HiSilicon

- R4-2305508	Remaining issues on PDSCH requirements for 8 Rx in FR1	Ericsson

- R4-2305509	Simulation results for 8 Rx PDSCH requirements in FR1	Ericsson

- R4-2304101	Discussion on 8Rx SDR requirements		Nokia, Nokia Shanghai Bell

- R4-2304901	discussion and simulation results on 8Rx SDR requirements.	Samsung

- R4-2304915	Discussion on SDR requirements for 8Rx UE	MediaTek inc.

- R4-2305463	Discussions on SDR requirements for 8Rx	Huawei, HiSilicon

- R4-2305510	Remaining issues on SDR requirements for 8 Rx in FR1		Ericsson

- R4-2305511	Simulation results for 8 Rx SDR in FR1Ericsson

- R4-2304099	Discussion on 8Rx CSI requirements		Nokia, Nokia Shanghai Bell

- R4-2304100	Simulation results for 8Rx CSI requirements		Nokia, Nokia Shanghai Bell

- R4-2304667	Discussion on 8Rx CQI reporting requirements	ZTE Corporation

- R4-2304916	Discussion on CQI requirements for 8Rx UE		MediaTek inc.

- R4-2305464	Discussions on CQI requirements for 8Rx		Huawei, HiSilicon

- R4-2305512	Remaining issues on CQI reporting for 8Rx in FR1		Ericsson

- R4-2305513	Simulation results for CQI reporting for 8Rx in FR1		Ericsson

- R4-2304047	Discussion on 4Tx BS Demodulation		Nokia, Nokia Shanghai Bell

- R4-2304048	Supporting results for 4Tx Demodulation	Nokia, Nokia Shanghai Bell

- R4-2304159	On SDR demodulation requirements for 8Rx for NR and EN-DC in FR1Apple

- R4-2304398	Discussion on 4Tx BS demodulation requirements	Ericsson

- R4-2304399	Simulation on 4Tx BS demodulation requirements	Ericsson

- R4-2304690	Discussion on demodulation for 4Tx of NR_ENDC_RF_FR1	ZTE Corporation

- R4-2305465	Discussions on 4Tx BS requirements		Huawei, HiSilicon

- R4-2305466	Simulation results on 4Tx BS requirements	Huawei, HiSilicon

- R4-2305543	Discussion and initial simulation results for PUSCH with UL 4-layer transmission	Samsung

- R4-2305888	WF on 8Rx demodulation and CSI requirements	Huawei

- R4-2305889	Summary of simulation results for 8Rx demodulation requirements	Huawei

- R4-2305890	WF on FR1 4Tx demodulation requirement Ericsson

- R4-2305986	Topic Summary [106bis-e][317] RF_FR1_enh2_Demod_Part1	Huawei

- R4-2305987	Topic Summary [106bis-e][318] RF_FR1_enh2_Demod_Part2	Ericsson

RAN4#106

- R4-2300040, Lower MSD signaling, Nokia, Nokia Shanghai Bell

- R4-2300041, TR handling and TP on possible Lower MSD signaling for TR 38.881, Nokia, Nokia Shanghai Bell

- R4-2300206, Lower MSD capability signaling, Meta Ireland

- R4-2300719, On the signalling design for low-MSD capability, Huawei, HiSilicon

- R4-2300797, Discussion on lower MSD capability, CMCC

- R4-2301097, TP for 38.881 on feasible study, Xiaomi

- R4-2301098, Discussion on lower MSD signaling for inter-band CA/EN-DC/DC, Xiaomi

- R4-2301105, Views on Lower MSD, Samsung, KT corporation

- R4-2301176, R18 Discussion on low MSD reporting, OPPO

- R4-2301267, On lower MSD for inter-band CA/ENDC, ZTE Corporation

- R4-2301536, Discussion of signaling on Lower MSD, vivo

- R4-2301709, Continue discussion for low MSD, MediaTek Inc.

- R4-2302369, Discussion on conclusion of study phase for feasibility of lower MSD, Huawei, HiSilicon

- R4-2302481, Discussion on the capability signalling design for Low MSD indication, CHTTL

- R4-2302744, Signaling for low MSD, Qualcomm

- R4-2303695, WF on study for lower MSD, Huawei, HiSilicon

- R4-2303517, WF on 4Tx UE RF requirements, vivo

- R4-2303518, WF on 8Rx RF requirements, NTT DOCOMO INC.

- R4-2300131	Discussion on 8Rx demodulation and CSI requirements

- R4-2300211	Discussion on UE 8Rx requirements

- R4-2300290	On UE demodulation performance and CSI reporting for 8Rx in FR1

- R4-2300612	Discussion on 8Rx UE demodulation and CSI requirements

- R4-2300613	Simulation results for 8Rx UE demodulation and CSI requirements

- R4-2300830	discussion on 8Rx UE demodulation and CSI requirements

- R4-2300831	initial simulation results on 8Rx UE demodulation requirements

- R4-2301050	Discussion on 8Rx UE demodulation and CSI

- R4-2301362	Views on 8Rx UE demodulation performance requirements

- R4-2301893	UE demodulation and CSI reporting requirements for 8 Rx in FR1

- R4-2301894	Discussions on simulation results for 8Rx UE in FR1

- R4-2302169	Discussion on applicability rules and demodulation requirements for 8Rx

- R4-2302170	Discussion on CSI requirements for 8Rx

- R4-2302349	Views on 8Rx demodulation performance requirements

- R4-2300056	4Tx BS Demodulation

- R4-2301030	Discussion on Rel-18 FR1 4Tx demodulation requirement

- R4-2301053	Discussion on 4Tx BS demodulation

- R4-2302174	Discussion on 4Tx demodulation requirements

- R4-2302608	View on BS demodulation requirements for UL 4 layer transmission

- R4-2303769 Topic summary for [106][324] RF_FR1_enh2_Demod_Part1

- R4-2303770 Topic summary for [106][325] RF_FR1_enh2_Demod_Part2

- R4-2302926 WF for FR1 4Tx demodulation requirements_pa1

- R4-2302942 WF for 8Rx UE performance requirements_v8

RAN4#105

- R4-2218553, TP for TR 38.881 possible Lower MSD signaling approaches, Nokia, Nokia Shanghai Bell

- R4-2219568, TR 38.881 v0.2.0, Huawei, HiSilicon

- R4-2218297, On MSD evaluation with new assumptions for MSD improvement, Facebook Japan K.K.

- R4-2218555, Power Class aspect on lower MSD, Nokia, Nokia Shanghai Bell

- R4-2218858, Further analysis on improve MSD, vivo

- R4-2219037, Discussion on lower MSD for inter-band CA/EN-DC/DC, Xiaomi

- R4-2219569, TP for TR 38.881 Feasibility study from companies and conclusion for lower MSD improvement, Huawei, HiSilicon

- R4-2219593, R18 Discussion on MSD improvement study, OPPO

- R4-2218117, Views on signaling for lower MSD, Apple

- R4-2218195, Signalling for low MSD, Qualcomm Technologies Int

- R4-2218298, On lower MSD capability signaling, Facebook Japan K.K.

- R4-2218554, Lower MSD capability signaling, Nokia, Nokia Shanghai Bell

- R4-2218606, Further discussion on the capability signalling design for Low MSD indication, CHTTL

- R4-2218647, Discussion on lower MSD capability, CMCC

- R4-2218674, Discussion on signaling for improved lower MSD, LG Electronics France

- R4-2218756, Discussion on signaling for Lower MSD, Samsung

- R4-2218840, Continue discussion for low MSD signalling study, MediaTek Inc.

- R4-2218859, Further study of signaling on Lower MSD, vivo

- R4-2219038, Discussion on lower MSD signaling for inter-band CA/EN-DC/DC, Xiaomi

- R4-2219269, On the signalling design for lower MSD capability, Huawei, HiSilicon

- R4-2219594, R18 Discussion on MSD improvement signalling, OPPO

- R4-2220613, WF on 8RX demodulation and CSI requirements, Huawei, HiSilicon

RAN4#104-bis-e

- R4-2215381, On international roaming possibility of CPE/FWA/vehicle/industrial devices, SoftBank Corp.

- R4-2216154, Views on assumption for CPE/FWA/vehicle/industrial devices for 4Tx and 8Rx, NTT DOCOMO INC.

- R4-2216675, TR 38.881 lower MSD v0.1.0, Huawei, HiSilicon

- R4-2215377, 4 Tx RF issues, Qualcomm Incorporated

- R4-2215782, Discussion on 4Tx UE RF requirements, LG Electronics

- R4-2215888, Discussion on CEP/FWA/vehicle/industrial devices, ZTE Corporation

- R4-2216115, Discussion on 4Tx UE RF requirements, vivo

- R4-2216143, Discussion on 4Tx on for CPE FWA vehicle industrial devices, Xiaomi

- R4-2216158, Views on 4Tx for Rel-18 RF FR1 enhancements, NTT DOCOMO INC.

- R4-2216436, R18 Discussion on 4Tx FWA, OPPO

- R4-2216673, Further consideration on 4Tx, Huawei, HiSilicon

- R4-2216674, draft CR to TS 38.101-1 4Tx requirements (phase 1), Huawei, HiSilicon

- R4-2216879, EVM Definition for 4x4 UL MIMO, Lenovo

- R4-2216144, Discussion on 8Rx on for CPE FWA vehicle industrial devices, Xiaomi

- R4-2216163, Views on 8Rx for Rel-18 RF FR1 enhancements	NTT DOCOMO INC.

- R4-2216347, 8RX UE RF requirements, Qualcomm Finland RFFE Oy

- R4-2216437, R18 Discussion on 8Rx FWA, OPPO

- R4-2216587, On FR1 8Rx UE RF requirements, Huawei, HiSilicon

- R4-2216872, Discussion on enabling 8Rx for CPE/FWA/vehicle/industrial devices in FR1, Ericsson Limited

- R4-2215378, Signalling for low MSD, Qualcomm Incorporated

- R4-2215379, Investigation of band combinations for MSD reduction, Qualcomm Incorporated

- R4-2215382, Lower MSD signalling and the effects of the introduction	Nokia, Nokia Shanghai Bell

- R4-2215481, Discussion on lower MSD capability, CMCC

- R4-2215666, Further analyses and views on MSD improvement for inter-band CA/DC, Apple

- R4-2215667, Views on signaling for improved lower MSD, Apple

- R4-2215734, Views on feasibility of improved MSD, Samsung

- R4-2215735, Views on signaling for Lower MSD, Samsung

- R4-2215758, Consideration on the lower MSD study and capability signaling, Meta Ireland

- R4-2215792, Feasibility study on amount of MSD improvement, Nokia, Nokia Shanghai Bell

- R4-2215889, Discussion on lower MSD for inter-band CA/ENDC, ZTE Corporation

- R4-2216117, Analysis on improve MSD, vivo

- R4-2216118, Signaling on Lower MSD	, vivo

- R4-2216145, Discussion on lower MSD for inter-band CA/EN-DC/DC, Xiaomi

- R4-2216146, Discussion on lower MSD signaling for inter-band CA/EN-DC/DC, Xiaomi

- R4-2216187, MSD evaluation considering the high PCB isolation for CA n1-n3, LG Electronics France

- R4-2216434, R18 Discussion on MSD improvement, OPPO

- R4-2216435, R18 Discussion on MSD improvement signaling, OPPO

- R4-2216676, TP for TR 38.881 Example band combinations for lower MSD, Huawei, HiSilicon

- R4-2216719, Discussion on the capability signalling design for Low MSD indication, CHTTL

- R4-2216776, Further discussion on the feasibility of improving MSD, Huawei, HiSilicon

- R4-2216777, Further discussion on the feasibility of signalling for low MSD, Huawei, HiSilicon

RAN4#104e

- R4-2211749, Assumptions on CPE/FWA/vehicle/industrial devices, SoftBank Corp.

- R4-2211822, Selection of band combinations for low MSD investigation, Qualcomm Incorporated

- R4-2211825, Signalling for low MSD, Qualcomm Incorporated

- R4-2211926, Views on lower MSD for Inter-band CA, China Unicom

- R4-2212009, Network benefit of lower MSD capability, Samsung

- R4-2212010, Feasibility study on signaling for Lower MSD, Samsung

- R4-2212014, On 8Rx for CPE FWA vehicle Industrial devices, Samsung

- R4-2212092, Essential considerations of lower MSD signaling, Nokia, Nokia Shanghai Bell

- R4-2212093, Possible approaches to improve MSD, Nokia, Nokia Shanghai Bell

- R4-2212094, Band combinations for lower MSD discussion, Nokia, Nokia Shanghai Bell

- R4-2212096	4, Tx RF issues, Qualcomm Incorporated

- R4-2212159, On the principles of the lower MSD discussion for UE device type, Facebook Japan

- R4-2212186, Discussion on 4Tx UE RF requirements, LG Electronics

- R4-2212317, The necessity of signaling improved lower MSD, CMCC

- R4-2212318, MSD example bands and enhanced minimum requirements, CMCC

- R4-2212382, Analyses and views on MSD improvement for inter-band CA/DC	Apple

- R4-2212386, Initial views on lower MSD in Rel-18 RF FR1 enhancements, NTT DOCOMO INC.

- R4-2212452	Discussions on the feasibility of improving MSD, Huawei, HiSilicon

- R4-2212453, Discussions on the feasibility of signalling for low MSD, Huawei, HiSilicon

- R4-2212561, Discussion on NR 8Rx, ZTE Corporation

- R4-2212597, Discussion on 4Tx on for CPE FWA vehicle industrial devices, Xiaomi

- R4-2212598, Discussion on lower MSD for inter-band CA/EN-DC/DC, Xiaomi

- R4-2212712, Discussion on 4Tx UE RF requirements, ZTE Corporation

- R4-2212715, Discussion on lower MSD for inter-band CA/ENDC, ZTE Corporation

- R4-2212803, Impact analysis on 4Tx UE RF requirements, vivo

- R4-2212804, Impact analysis on 8Rx UE RF requirements, vivo

- R4-2212805, General analysis on improve MSD, vivo

- R4-2213083, Discussion on the capability signalling options for Low MSD indication, CHTTL

- R4-2213193, Considerations on 8RX UE RF requirements, Qualcomm Finland RFFE Oy

- R4-2213309, R18 Discussion on MSD improvement approaches, OPPO

- R4-2213310, R18 Discussion on MSD improvement signalling, OPPO

- R4-2213311, R18 Discussion on 4Tx FWA, OPPO

- R4-2213312, R18 Discussion on 8Rx FWA, OPPO

- R4-2213725, Work plan for Rel-18 FR1 UE RF enhancement, Huawei, HiSilicon, NTT DOCOMO

- R4-2213726, On 4Tx UE RF requirements, Huawei, HiSilicon

- R4-2213727, On FR1? 8Rx UE RF requirements, Huawei, HiSilicon

- R4-2213728, TR skeleton for lower MSD, Huawei, HiSilicon

- R4-2213969, Initial discussion on enabling 8Rx for CPE/FWA/vehicle/industrial devices in FR1, Ericsson Limited

- R4-2214067, EVM for Transmit Diversity with 4Tx, Lenovo

- R4-2214110, Email Discussion Summary for [104-e][132] FR1_enh2, Moderator (Huawei)

- R4-2214243, Email Discussion Summary for [104-e][132] FR1_enh2, Moderator (Huawei)

- R4-2214449, WF for assumptions on CPE/FWA/vehicle/industrial devices, SoftBank Corp.

- R4-2214450, WF on FR1 4Tx UE RF requirements, vivo

- R4-2214451, WF on FR1 8Rx UE RF requirements, NTT DOCOMO, INC

- R4-2214452, WF on study for lower MSD, Huawei, HiSilicon

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template