# 3GPP TSG RAN Meeting #102	RP-233248

Edinburgh, England, Dec 11-15, 2023

Status Report to TSG

Agenda item:			13.3.29

| WI / SI Name | UE Conformance - NR and MR-DC measurement gap enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_MG_enh-UEConTest |  |  |  |  |
| Unique ID | 981035 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223246 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 03/2024 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 90% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek Inc. |
|  | Email | daiwei.zhou@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN #98-e the WID for UE Conformance - UE Conformance - NR and MR-DC measurement gap enhancements was approved. Work Plan was created in [1].

Status after RAN5 #101 (the detail can be found in R5-236192)

- 92% overall completeness achieved.

- For RRM test, 19 CRs were agreed.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

[1]    R5-236192	WP UE Conformance - NR and MR-DC measurement gap enhancements, MediaTek Inc.

TS 38.508-1 CRs

- R5-236197   Addition of default config for SMTC.7 and SMTC.8, MediaTek Beijing Inc.

TS 38.522 CRs

- R5-237776   Update of applicability for MG enhancements TC, MediaTek Inc., Anritsu

TS 38.533 CRs

- R5-236160   Update of MG enhancements TC 6.6.17.x, MediaTek Inc.

- R5-236163   Update of measGapId-r17 for MG enhancements TC, MediaTek Inc.

- R5-236198  Addition of SMTC.7 and SMTC.8 into reference SMTC configuration in Annex, MediaTek Beijing Inc.

- R5-236199   Addition of minimum requirements for FR2 7.6.15.0 - concurrent gaps, MediaTek Beijing Inc.

- R5-236200   Addition of new test case 7.6.15.2 for overlaping concurrent gaps, MediaTek Beijing Inc.

- R5-236201   Addition of new test case 7.6.15.3 for concurrent gaps with PRS measurement, MediaTek Beijing Inc.

- R5-236202   Update cell mapping table for FR2 concurrent gaps new test cases, MediaTek Beijing Inc.

- R5-236383   Addition of new test case 7.6.16.3 for NCSG, MediaTek Inc.

- R5-236384   Addition of new test case 7.6.16.2 for NCSG, MediaTek Inc.

- R5-236385   Addition of minimum requirements for 7.6.16.0 - FR2 NCSG, MediaTek Inc.

- R5-236386   Update cell mapping table for FR2 NCSG new test cases, MediaTek Inc.

- R5-236454   Update cell mapping table for FR2 Pre-MG new test cases, MediaTek Inc.

- R5-236455   Addition of minimum requirements for 7.6.14.0 - FR2 Pre-MG, MediaTek Inc.

- R5-237938   Addition of new test case 7.6.14.2 for FR2 Pre-MG, MediaTek Inc.

- R5-237703   Addition of new test case 7.6.14.1 for SA event triggered reporting tests with Pre-MG, Anritsu

- R5-236819   Addition of new test case 7.6.15.1 for SA event triggered reporting tests with concurrent gaps, Anritsu

- R5-237704   Addition of new test case 7.6.16.1 for SA event triggered reporting tests with NCSG, Anritsu

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template