3GPP TSG RAN meeting #102										RP-233256

Edinburgh, UK, December 11-15, 2023

## Status Report to TSG

Agenda item:			9.3.4.7

| WI / SI Name | Further enhancements on NR and MR-DC measurement gaps and measurements without gaps |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | NR_MG_enh2 |  |  |  |
| Unique ID | 950082 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232440 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |
| Overall Completion level | Study Item: | Core part: Overall: 100% RAN4: 100% | Performance Part: Overall: 10% RAN4: 10% | Testing part: |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Tsang-Wei (Ato) YU, Meng ZHANG |
|  | Company | MediaTek Inc., Intel Corporation |
|  | Email | ato.yu@mediatek.com, meng.zhang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #108b (Oct, 2023, Xiamen, China)

- The workplan for the performance part was agreed in [1]

- Drafts CRs [3][5][21][22][23][37][39][57][58][60][77][78][98] were endorsed

- RRM core requirements for pre-configured MGs, multiple concurrent MGs and NCSG

  - The following agreements are captured in the agreed WF [96]

  - Case 1 (Pre-configured MG and concurrent MG)

    - Conclusions on UE behavior under dynamic collision between MG and Pre-MG activation/deactivation procedure

  - Case 2 (NCSG and concurrent MG)

    - Related per-FR gap:

      - A per-FR Type-2/Type-1 MG configured together with an NCSG can be used for PRS measurements provided the UE supports independentGapConfigPRS-r17. NCSG is not applicable for positioning.

      - The support of per FR gap combinations in TS 38.133 table 9.1.8-1 should be subject to UE capability ncsg-MeasGapPerFR-r17.

- RRM core requirements for measurements without gaps

  - The following agreements are captured in the agreed WF [97]

  - Requirements of NeedforGap

    - Interruption

      - 2L is needed for each Tcycle. L = [1] ms in FR1 and L = [0.75] ms in FR2

      - Sum among all possible maximum interruptions caused on applicable carriers during a pre-defined window. Specify the window length and calculate the exact maximum interruption length. Total interruption ratio is the total sum divided by window length.

  - Inter-RAT gapless measurements

    - For Case a-1, Update Nfreq to cover the inter-RAT NR MOs (with and without interruption) with no measurement gap. Klayer1_measurement is removed.

    - For Case b-2,

      - no restriction on power imbalance in core requirement and further discuss the side condition in perf part.

      - When EMW is configured overlapped with SMTC/SSB/CSI-RS measurement with scheduling restrictions, inter-RAT LTE measurement will be dropped

      - Performing inter-RAT measurement and NR measurements in parallel without searcher limitation is NOT supported in Rel-18

    - For Case b-1 and b-2

      - When EMW is partially overlapped with MG (EMW periodicity < MGRP), the EMW occasion colliding physically with MG will be dropped. The proximity rule in Rel-17 does not apply

      - Inter-RAT LTE measurement causing scheduling restriction is performed within MG and existing requirements for MG based measurement apply,

        - if EMW is configured and fully overlapped with MG, and the periodicity of MG and EMW is same, or

        - if EMW is not configured

RAN4 #109 (Nov, 2023, Chicago, US)

- Drafts CRs [126][141][162][163][164][185][186][187][188] were endorsed

- RRM core requirements for pre-configured MGs, multiple concurrent MGs and NCSG

  - The agreements are captured in the agreed WF [215]

- RRM core requirements for measurements without gaps

  - The following agreements are captured in the agreed WF [214][209]

  - Requirements of NeedforGap

    - Definition of Tcycle,I under non-DRX

    - For gapless measurement supporting of Rel-18 UEs,

      - If the SSB of the inter-frequency layer is within UE’s active BWP, whether UE can perform gapless measurement is determined by Rel-16 feature 9-4 ‘SSB based inter-frequency measurement without measurement gap’. If the SSB of the inter-frequency layer is not completely within UE’s active BWP, it is determined by NeedforGap reporting.

      - If the SSB of the intra-frequency layer is within UE’s active BWP, no additional UE reporting is needed to determine whether UE supports gapless measurement. If the SSB of the intra-frequency layer is not completely within UE’s active BWP, it is determined by NeedforGap reporting.

      - Note: these agreements do not apply to initial BWP.

  - Inter-RAT gapless measurements

    - For Case b-2, no scheduling restriction, with optional UE capability to support the mixed numerologies for case b-2. Otherwise, the scheduling restriction applies. Note: this is for non-DSS scenario.

    - EMW: Add optional EMW lengths 2ms and 5.5ms, which were sent to RAN2 in [184]

#### 2.4.2	Remaining Open issues

- The UE feature list is discussed in the maintenance part of the work item

- RRM core requirements for measurements without gaps

  - Requirements of NeedforGap

    - The interruption requirements for cases when DRX is configured are discussed in the maintenance part of the work item.

- RRM performance requirements

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #108b (Oct, 2023, Xiamen, China)

- R4-2316243	Updated work plan for Further Enhancements on NR and MR-DC Measurement Gaps and Measurements without Gaps for RRM	MediaTek inc.

- R4-2316165	Draft CR on CSSF for R18 MGE (Part1)	OPPO

- R4-2317291	Draft CR on CSSF for R18 MGE (Part1)	OPPO

- R4-2315126	Draft CR on measurement requirements for case 1 and case 2 (Pre-MG/NCSG with concurrent gaps)	CATT

- R4-2317292	Draft CR on measurement requirements for case 1 and case 2 (Pre-MG/NCSG with concurrent gaps)	CATT

- R4-2315127	Discussion on case 1 requirements for combination of pre-MG and concurrent MGs	CATT

- R4-2315207	Consideration on remaining issues on case 1 requirements for Pre-MG and concurrent MGs	vivo

- R4-2315215	draft CR on activation deactivation delay for Pre-MG	vivo

- R4-2315686	Discussion on PreMG and ConMGs	Ericsson

- R4-2315690	Draft CR on PreMG and ConMGs	Ericsson

- R4-2315714	On joint requirements for Rel-17 measurement gap enhancements - Case 1	Qualcomm Incorporated

- R4-2315326	Discussion on Pre-MG MG and concurrent MG (case 1)	CMCC

- R4-2316036	Discussion on joint working of pre-MG and con-MG	Huawei, HiSilicon

- R4-2316140	Discussion on Case 1 requirements for Pre-MG and concurrent MG	China Telecom

- R4-2316166	Discussion on case 1 requirements for Pre-MG and concurrent MG	OPPO

- R4-2316233	Discussion on case 1 requirements (Pre-configured MG and concurrent MG)	MediaTek inc.

- R4-2316443	Discussion on Case 1 RRM requirements	ZTE Corporation

- R4-2316550	Discussion on case 1 requirements of R18 gap enhancement	Apple

- R4-2316743	Discussion on Case 1 requirements	Nokia, Nokia Shanghai Bell

- R4-2316745	Draft CR 38.133 L1 measurement impact for concurrent MG enhancements (Case 1 and Case 2)	Nokia, Nokia Shanghai Bell

- R4-2317293	draft CR on activation deactivation delay for Pre-MG	vivo

- R4-2317294	Draft CR on PreMG and ConMGs	Ericsson

- R4-2317295	Draft CR 38.133 L1 measurement impact for concurrent MG enhancements (Case 1 and Case 2)	Nokia, Nokia Shanghai Bell

- R4-2315327	Discussion on NCSG and concurrent MG (case 2)	CMCC

- R4-2315128	Discussion on case 2 requirements for combination of NCSG and concurrent MGs	CATT

- R4-2315208	Consideration on remaining issues on case 2 requirements for concurrent MGs and NCSG	vivo

- R4-2315687	Discussion on NCSG and ConMGs	Ericsson

- R4-2315715	On joint requirements for Rel-17 measurement gap enhancements - Case 2	Qualcomm Incorporated

- R4-2316037	Discussion on joint working of NCSG and con-MG	Huawei, HiSilicon

- R4-2316141	Discussion on Case 2 requirements for NCSG and concurrent MG	China Telecom

- R4-2316167	Discussion on case 2 requirements NCSG and conMG	OPPO

- R4-2316232	Draft CR for NCSG with concurrent gaps	MediaTek inc.

- R4-2316234	Discussion on case 2 requirements (NCSG and concurrent MG)	MediaTek inc.

- R4-2316444	Discussion on Case 2 RRM requirements	ZTE Corporation

- R4-2316551	Discussion on case 2 requirements of R18 gap enhancement	Apple

- R4-2316744	Discussion on Case 2 requirements	Nokia, Nokia Shanghai Bell

- R4-2317296	Draft CR for NCSG with concurrent gaps	MediaTek inc.

- R4-2316168	Draft CR on CSSF for R18 measurement  without gap (Part2)	OPPO

- R4-2317297	Draft CR on CSSF for R18 measurement  without gap (Part2)	OPPO

- R4-2315328	Discussion on measurements without gaps for UEs reporting NeedForGapsInfoNR	CMCC

- R4-2315788	On remaining issues from measurements without gap for UE reporting NFG	Intel Corporation

- R4-2315129	Discussion on RRM requirements for measurement without gaps for UEs reporting NeedForGapsInfoNR	CATT

- R4-2315209	Consideration on remaining issues for measurement without gaps for UEs reporting NeedForGapsInfoNR	vivo

- R4-2315325	DraftCR on intra-frequency measurement delay for NFG	CMCC

- R4-2315416	Discussion on Measurement without gaps for UEs reporting NeedForGapsInfoNR	Xiaomi

- R4-2315688	Discussion on NeedForGaps measurement	Ericsson

- R4-2315790	draftCR on interruption requirements for UE reporting NFG	Intel Corporation

- R4-2316038	Discussion on requirements for NeedForGaps	Huawei, HiSilicon

- R4-2316169	On measurement without gaps for UEs reporting NeedForGapsInfoNR	OPPO

- R4-2316235	Discussion on measurement without gaps for UEs reporting NeedForGapsInfoNR	MediaTek inc.

- R4-2316445	Discussion on measurement without gaps for UEs reporting NeedForGapsInfoNR	ZTE Corporation

- R4-2316453	Draft CR on L1 measurement impact of R18 NFG	ZTE Corporation

- R4-2316552	Discussion on measurement without gaps for UEs reporting NeedForGapsInfoNR	Apple

- R4-2316709	Discussion on requirements for measurement without gaps for R18needforgap	Qualcomm Incorporated

- R4-2316710	Draft CR for inter-frequency measurement wihtout gap	Qualcomm Incorporated

- R4-2316746	Discussion on measurements without gaps	Nokia, Nokia Shanghai Bell

- R4-2317298	DraftCR on intra-frequency measurement delay for NFG	CMCC

- R4-2317299	draftCR on interruption requirements for UE reporting NFG	Intel Corporation

- R4-2317300	Draft CR on L1 measurement impact of R18 NFG	ZTE Corporation

- R4-2317301	Draft CR for inter-frequency measurement wihtout gap	Qualcomm Incorporated

- R4-2315329	Discussion on inter-RAT measurements without gaps	CMCC

- R4-2315789	Remaining issues from inter-RAT measurement without gap	Intel Corporation

- R4-2315130	Discussion on RRM requirements for Inter-RAT measurement without gap	CATT

- R4-2315210	Consideration on remaining issues for inter-RAT measurement without gap	vivo

- R4-2315417	Discussion on Inter-RAT measurement without gap	Xiaomi

- R4-2315418	CR on introduction of interruprion requirements for inter-RAT NR measurement without gap (case a-1)	Xiaomi

- R4-2315689	Discussion on Inter-RAT measurement without gap	Ericsson

- R4-2316039	Discussion on inter-RAT MG-less measurement	Huawei, HiSilicon

- R4-2316040	draftCR on measurement period and scheduling restriction for inter-RAT NR measurement without gap	Huawei, HiSilicon

- R4-2316170	On RRM requirements for Inter-RAT measurement without gap	OPPO

- R4-2316236	Discussion on inter-RAT measurements	MediaTek inc.

- R4-2316446	Discussion on inter-RAT measurement without gaps	ZTE Corporation

- R4-2316553	Discussion on R18 inter-RAT measurement without gap	Apple

- R4-2316554	CR for measurement delay for nogap-noncsg	Apple

- R4-2316711	Discussion on requirements of inter-RAT measurement without gaps	Qualcomm Incorporated

- R4-2316747	Discussion on interRAT measurements without gaps	Nokia, Nokia Shanghai Bell

- R4-2317302	CR on introduction of interruprion requirements for inter-RAT NR measurement without gap (case a-1)	Xiaomi

- R4-2317303	draftCR on measurement period and scheduling restriction for inter-RAT NR measurement without gap	Huawei, HiSilicon

- R4-2317304	CR for measurement delay for nogap-noncsg	Apple

- R4-2317429	CR for measurement delay for nogap-noncsg	Apple

- R4-2315330	Discussion on RRM performance requirements for pre-configured MGs, multiple concurrent MGs and NCSG	CMCC

- R4-2315691	Discussion on Pre-MG, Con-MGs and NCSG test cases	Ericsson

- R4-2316041	Discussion on test cases for Case 1 and Case 2	Huawei, HiSilicon

- R4-2316239	RRM performance requirements for pre-configured MGs multiple concurrent MGs and NCSG	MediaTek inc.

- R4-2316748	Discussion on RRM performance requirements for Pre-MG, concurrent MG and NCSG	Nokia, Nokia Shanghai Bell

- R4-2315331	Discussion on RRM performance requirements for measurements without gaps	CMCC

- R4-2315791	Test cases list for measurements without gap	Intel Corporation

- R4-2315692	Discussion on measurement without gap test cases	Ericsson

- R4-2316042	Discussion on test cases for measurement without MG	Huawei, HiSilicon

- R4-2316240	RRM performance requirements for measurements without gaps	MediaTek inc.

- R4-2316712	Discussion on scope of performance requirement for FeMG part2	Qualcomm Incorporated

- R4-2316749	Discussion on RRM performance requirements for measurements without gaps	Nokia, Nokia Shanghai Bell

- R4-2317198	Topic summary for [108-bis][206] NR_MG_enh2_part1	Moderator (MediaTek)

- R4-2317199	Topic summary for [108-bis][207] NR_MG_enh2_part2	Moderator (Intel)

- R4-2317274	Ad-hoc minutes for NR_MG_enh2 WI	MediaTek Inc.

- R4-2317305	WF on NR_MG_enh2_part1	MediaTek

- R4-2317309	WF on NR_MG_enh2_part2	Intel

- R4-2317394	Draft CR for measurement delay for nogap-noncsg EUTRAN FDD	ZTE Corporation

RAN4 #109 (Nov, 2023, Chicago, US)

- R4-2318330	Discussion on general issues for Rel-18 gap enhancement	CATT

- R4-2319112	Rel-18 RAN4 UE feature list for enhancements on NR and MR-DC measurement gaps and measurements without gaps	Xiaomi

- R4-2319940	Feature list proposals for measurement gap enhancements	Intel Corporation

- R4-2320918	Discussion on feature list for MGE-2	MediaTek inc.

- R4-2320919	Big CR to TS 38.133 on Further enhancements on NR and MR-DC measurement gaps and measurements without gaps	MediaTek inc., Intel Corporation

- R4-2320920	Big CR to TS 36.133 on inter-RAT NR measurement without gap	MediaTek inc., Intel Corporation

- R4-2320921	Draft CR for new abbreviation in 38.133	MediaTek inc.

- R4-2321572	Draft CR for new abbreviation in 38.133	MediaTek inc.

- R4-2321637	Big CR to TS 38.133 on Further enhancements on NR and MR-DC measurement gaps and measurements without gaps	MediaTek inc., Intel Corporation

- R4-2321638	Big CR to TS 36.133 on inter-RAT NR measurement without gap	MediaTek inc., Intel Corporation

- R4-2319474	[NR_MG_enh2-Core] CR on CSSF for R18 MGE	OPPO

- R4-2321573	[NR_MG_enh2-Core] CR on CSSF for R18 MGE	OPPO

- R4-2318331	Discussion on case 1 requirements for combination of pre-MG and concurrent MGs	CATT

- R4-2318591	Discussion on case 1 requirements of R18 gap enhancement	Apple

- R4-2318854	Discussion on RRM requirements for combinations of pre-configured MGs and multiple concurrent MGs	Xiaomi

- R4-2319088	Discussion on Pre-MG MG and concurrent MG (case 1)	CMCC

- R4-2319142	Discussion on PreMG and ConMGs	Ericsson

- R4-2319146	Draft CR on PreMG and ConMGs general	Ericsson

- R4-2319248	Further consideration on remaining issues  on case 1 requirements for Pre-MG and concurrent MGs	vivo

- R4-2319475	Discussion on case 1 requirements for Pre-MG and conMG	OPPO

- R4-2319520	Discussion on Case 1 requirements for Pre-MG and concurrent MG	China Telecom

- R4-2319977	Discussion on joint working of pre-MG and con-MG	Huawei, HiSilicon

- R4-2320420	Discussion on Case 1 RRM requirements	ZTE Corporation

- R4-2320520	Discussion on Case 1 RRM requirements	ZTE Corporation

- R4-2320805	Discussion on Case 1 requirements	Nokia, Nokia Shanghai Bell

- R4-2320904	On joint requirements for Rel-17 measurement gap enhancements - Case 1	Qualcomm Incorporated

- R4-2320922	Discussion on case 1 requirements (Pre-configured MG and concurrent MG)	MediaTek inc.

- R4-2321518	Draft CR on PreMG and ConMGs general	Ericsson

- R4-2318332	Discussion on case 2 requirements for combination of NCSG and concurrent MGs	CATT

- R4-2318592	Discussion on case 2 requirements of R18 gap enhancement	Apple

- R4-2319089	Discussion on NCSG and concurrent MG (case 2)	CMCC

- R4-2319143	Discussion on NCSG and ConMGs	Ericsson

- R4-2319249	Further consideration on remaining issues on case 2 requirements for concurrent MGs and NCSG	vivo

- R4-2319476	Discussion on case 2 requirementsn for NCSG and conMG	OPPO

- R4-2319521	Discussion on Case 2 requirements for NCSG and concurrent MG	China Telecom

- R4-2319978	Discussion on joint working of NCSG and con-MG	Huawei, HiSilicon

- R4-2320421	Discussion on Case 2 RRM requirements	ZTE Corporation

- R4-2320521	Discussion on Case 2 RRM requirements	ZTE Corporation

- R4-2320806	Discussion on Case 2 requirements	Nokia, Nokia Shanghai Bell

- R4-2320905	On joint requirements for Rel-17 measurement gap enhancements - Case 2	Qualcomm Incorporated

- R4-2320923	Discussion on case 2 requirements (NCSG and concurrent MG)	MediaTek inc.

- R4-2320924	Draft CR for NCSG with concurrent gaps	MediaTek inc.

- R4-2321574	Draft CR for NCSG with concurrent gaps	MediaTek inc.

- R4-2319477	[NR_MG_enh2-Core] CR on CSSF for R18 measurement  without gap	OPPO

- R4-2321567	[NR_MG_enh2-Core] CR on CSSF for R18 measurement  without gap	OPPO

- R4-2318333	Discussion on RRM requirements for measurement without gaps for UEs reporting NeedForGapsInfoNR	CATT

- R4-2318593	Discussion on measurement without gaps for UEs reporting NeedForGapsInfoNR	Apple

- R4-2318863	Discussion on Measurement without gaps for UEs reporting NeedForGapsInfoNR	Xiaomi

- R4-2319087	DraftCR on intra-frequency measurement delay for NFG	CMCC

- R4-2319090	Discussion on measurements without gaps for UEs reporting NeedForGapsInfoNR	CMCC

- R4-2319128	draftCR on interruption requirements for UE reporting NFG	Intel Corporation

- R4-2319144	Discussion on NeedForGaps measurement	Ericsson

- R4-2319147	Draft CR on NeedForGaps interruption	Ericsson

- R4-2319250	Further consideration on remaining issues for measurement without gaps for UEs reporting NeedForGapsInfoNR	vivo

- R4-2319478	On measurement without gaps for UEs reporting NeedForGapsInfoNR	OPPO

- R4-2319979	Discussion on requirements for NeedForGaps	Huawei, HiSilicon

- R4-2320422	Discussion on measurement without gaps for UEs reporting NeedForGapsInfoNR	ZTE Corporation

- R4-2320487	Remaining issues on Measurement without gaps for NFG	Qualcomm Incorporated

- R4-2320488	DraftCR update on inter-freq measurements without gap requirements	Qualcomm Incorporated

- R4-2320522	Discussion on measurement without gaps for UEs reporting NeedForGapsInfoNR	ZTE Corporation

- R4-2320731	Discussion on measurements without gaps	Nokia, Nokia Shanghai Bell

- R4-2320925	Discussion on measurement without gaps for UEs reporting NeedForGapsInfoNR	MediaTek inc.

- R4-2321564	DraftCR on intra-frequency measurement delay for NFG	CMCC

- R4-2321565	draftCR on interruption requirements for UE reporting NFG	Intel Corporation

- R4-2321566	DraftCR update on inter-freq measurements without gap requirements	Qualcomm Incorporated

- R4-2321603	DraftCR on intra-frequency measurement delay for NFG	CMCC

- R4-2318594	Discussion on R18 inter-RAT measurement without gap	Apple

- R4-2318595	CR for measurement delay for nogap-noncsg	Apple

- R4-2318864	Discussion on Inter-RAT measurement without gap	Xiaomi

- R4-2318865	CR on introduction of interruprion requirements for inter-RAT NR measurement without gap (case a-1)	Xiaomi

- R4-2319091	Discussion on inter-RAT measurements without gaps	CMCC

- R4-2319127	Remaining issues from inter-RAT measurement without gap	Intel Corporation

- R4-2319145	Discussion on Inter-RAT measurement without gap	Ericsson

- R4-2319150	LS on inter-RAT measurement without gap	Ericsson

- R4-2319251	Further consideration on remaining issues for inter-RAT measurement without gap	vivo

- R4-2319479	On RRM requirements for Inter-RAT measurement without gap	OPPO

- R4-2319980	Discussion on inter-RAT MG-less measurement	Huawei, HiSilicon

- R4-2319981	draftCR on measurement period and scheduling restriction for inter-RAT NR measurement without gap	Huawei, HiSilicon

- R4-2320423	Discussion on inter-RAT measurement without gaps	ZTE Corporation

- R4-2320434	[NR_MG_enh2-Core] Draft CR for measurement delay for nogap-noncsg for FDD	ZTE Corporation

- R4-2320489	Remaining issues on interRAT measurements without gaps	Qualcomm Incorporated

- R4-2320523	Discussion on inter-RAT measurement without gaps	ZTE Corporation

- R4-2320732	Discussion on interRAT measurements without gaps	Nokia, Nokia Shanghai Bell

- R4-2320926	Discussion on inter-RAT measurements	MediaTek inc.

- R4-2321340	LS on inter-RAT measurement without gap	Ericsson

- R4-2321345	LS on inter-RAT measurement without gap	Ericsson

- R4-2321568	CR on introduction of interruprion requirements for inter-RAT NR measurement without gap (case a-1)	Xiaomi

- R4-2321569	draftCR on measurement period and scheduling restriction for inter-RAT NR measurement without gap	Huawei, HiSilicon

- R4-2321570	CR for measurement delay for nogap-noncsg	Apple

- R4-2321571	[NR_MG_enh2-Core] Draft CR for measurement delay for nogap-noncsg for FDD	ZTE Corporation

- R4-2318596	Discussion on performance requirement for case 1 and 2	Apple

- R4-2318855	Discussion on test cases for pre-configured MGs within concurrent MGs	Xiaomi

- R4-2319092	Discussion on RRM performance requirements for pre-configured MGs, multiple concurrent MGs and NCSG	CMCC

- R4-2319148	Discussion on Pre-MG, Con-MGs and NCSG test cases	Ericsson

- R4-2319522	Discussion on RRM performance requirements for pre-configured MGs, multiple concurrent MGs and NCSG	China Telecom

- R4-2319982	Discussion on test cases for Case 1 and Case 2	Huawei, HiSilicon

- R4-2320431	Discussion on the performance requirements for the joint MG considerations	ZTE Corporation

- R4-2320807	Discussion on RRM performance requirements for Pre-MG, concurrent MG and NCSG	Nokia, Nokia Shanghai Bell

- R4-2320906	Scope of RRM performance requirements for pre-configured MGs, multiple concurrent MGs and NCSG	Qualcomm Incorporated

- R4-2320927	Discussion on RRM performance requirements for pre-configured MGs, multiple concurrent MGs and NCSG	MediaTek inc.

- R4-2319093	Discussion on RRM performance requirements for measurements without gaps	CMCC

- R4-2319129	Test cases list for measurements without gap	Intel Corporation

- R4-2319149	Discussion on measurement without gap test cases	Ericsson

- R4-2319983	Discussion on test cases for measurement without MG	Huawei, HiSilicon

- R4-2320490	View on RRM performance requirements for measurements without gaps	Qualcomm Incorporated

- R4-2320733	Discussion on performance requirements for measurements without gaps	Nokia, Nokia Shanghai Bell

- R4-2320928	Discussion on RRM performance requirements for measurements without gaps	MediaTek inc.

- R4-2318166	Topic summary for [109][210] NR_MG_enh2_part1	Moderator (MediaTek)

- R4-2318167	Topic summary for [109][211] NR_MG_enh2_part2	Moderator (Intel)

- R4-2321324	Ad-hoc minutes on R18 MGs enhancement WI	MediaTek

- R4-2321588	Ad-hoc minutes #2 on R18 MGs enhancement WI	MediaTek

- R4-2321590	WF for NR_MGE-2_part1	MediaTek

- R4-2321604	WF for NR_MGE-2_part1	MediaTek

- R4-2321618	WF on NR_MG_enh2_part2	Intel

- R4-2321630	WF on NR_MG_enh2_part2	Intel

- R4-2321632	WF on NR_MG_enh2_part2	Intel

- R4-2321640	WF for NR_MGE-2_part1	MediaTek

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template