3GPP TSG RAN meeting #102									          RP-233319

Edinburgh, UK, December 11-15, 2023

## Status Report to TSG

Agenda item:			9.3.3.3

| WI / SI Name | Mobile IAB (Integrated Access and Backhaul) for NR |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | NR_mobile_IAB |  |  |  |
| Unique ID | 941009 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232643 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 06/2024 | Testing part: N/A |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 20% | Testing part: N/A |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Georg Hampel |
|  | Company | Qualcomm Incorporated |
|  | Email | ghampel@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

R2#123bis

Mobility enhancements – Connected mode

Agreements:

- R2 assumes that for MAC we will work on a joint NTN mIAB CR, FFS if we split into separate CRs in the end.

- R2 assumes that for RRC there will be separate NTN and mIAB CRs that need to be kept consistent.

- UE caps FFS (can discuss next meeting)

- P1a. timeAlignmentTimer is restarted at every reception of HO command containing the RACH-less configuration (confirms existing mIAB agreement; excludes any further NTN-specific changes such as TA value range).

- P1b-1. The network indicates that NTA in the target cell is identical to the source cell (confirms existing mIAB agreement).

- P1c. Unchanged PCI scenario (as discussed for NTN) is not applicable to mIAB.

- P3a. Configured uplink grant (type1) should be discarded when the corresponding configured uplink grant configuration is released by RRC.

- P3d. When rach-LessHO is configured, and if configured grant is not configured, the UE will monitor the PDCCH.

- P4a. For mIAB RACH-less HO, the target cell beam information is explicitly included in HO command (confirms existing mIAB agreement).

- P4b. For RACH-less HO in mIAB, it is left to network implementation whether the network selects a beam (to indicate to the UE) based on the UE measurement report, or the network uses implicit knowledge to select a beam (to indicate to the UE).

- P1b-2 The case where NTA explicitly provided by the network is 0 is not applicable to mIAB.

- (Follow NTN WI:) successful reception of UE’s first UL data based on receiving a PDCCH addressing the UE’s C-RNTI in the target cell scheduling a new transmission as the first UL transmission (can be either DL assignment or UL grant addressed to same HARQ process for the new transmission)

Mobility enhancements – Idle/Inactive State:

Agreements:

- P1: mIAB PCI list is optional present (i.e., not mandatory) for indicated mIAB frequency (confirming that mIAB PCI list is introduced)

- P7: it is left to UE implementation to determine an actual prioritized frequency among frequencies that can be prioritized for mIAB cell/HSDN/MBS/SL/V2X?

- P8: Existing Note 0c in TS 38.304 is applicable for the prioritization between mIAB cell/HSDN/MBS/SL/V2X. So, no or marginal additional specification work is needed.

- FFS:

- P2: To discuss further  if mIAB PCI list is not necessarily exclusive, i.e., the PCI list may or may not include PCIs of non-mIAB cell.

- P3: To discuss further if mIAB PCI list is not necessarily complete, i.e., the PCI list may or may not include all possible mIAB PCIs.

Other:

Agreements:

- From R2 perspective It is not supported that Rel-18 mobile IAB-node concurrently operate as a Rel-16/17 IAB-node, as e.g. mobile-IAB doesn’t support child IAB nodes.

- This means that there are restrictions for the network in configuring concurrent use of R-18 mIAB feature(s) and rel-16/17 IAB features (details FFS).

- FFS if an IAB-node may send both MSG5 indications to the network, and the network decides (or if the IAB-node should decide).

UE capabilities

Agreements:

- RAN2 assumes that the mobileIAB-NodeIndication-r18 in Msg5 implies a preference/intention, with the purpose to help gNB select core network node at initial registration.

- RAN2 assumes that the MT Idle mode behaviours is reflected by a Cap wo signalling in 38306.

- FFS if a separate mobile-IAB capability (signalled) is introduced in Rel-18.

R2#124

Organizational Stage-2 and high-level open issues

Agreements:

- Wi complete from R2 perspective

Agreements on RAN3 LS on awareness of gNB ID of RRC terminating donor for mobile IAB in R2-2311732/R3-235919:

- R2 intend to support R3 request, by making this cond mandatory for a mIAB capable device.

Agreements on mIAB or IAB operation:

- A parent node indicates support of mobile IAB but not Rel-16/17 IAB by broadcasting the “mobile IABsupported” indicator but not the “IABsupported” indicator in SIB1.

- A parent node indicates support of both, mobile IAB and Rel-16/17 IAB, by broadcasting “mobile IABsupported” and “IABsupported” in SIB1.

- From AS / R2 point of view, an IAB-node indicates capabilities to the network and the use of these are configured by the network.

- R2 assumes that the device can know whether it is intended to operate as R18 mIAB or R16/17-IAB node, (how the device knows is outside R2 scope, e.g. subscription, device internal param etc), the MSG5 indication is an indication of this intended mode of operation. This agreement is not intended to mandate that a mIAB node must support R16/17 operation (FFS pending cap discussion)

- R2 assumes that the IAB-node only indicates either mobile IAB or Rel-16/17 IAB for MSG5, not both.

- LS to R3 and SA2 approved in R2-2313892

Agreements on Dual Connectivity:

- mIAB features are not intended to work with DC, i.e. not supported together.

Endorsement on BAP Running CR:

- R2-2312364 CR to Introduction of mobile IAB in TS 38.340 is endorsed.

Mobility enhancements – Connected mode

Agreements on RACH-less handover:

- Editor’s Note referring to Unchanged PCI (labelled Change #1 in the referenced version of the running NTN MAC CR in the Appendix below) is not applicable to mIAB, and can further be left to NTN to resolve.

- Changes corresponding to timeAlignmentTimer and HO confirmation (labelled Changes #2, #3 and #4 in the referenced version of the running NTN MAC CR in the Appendix below) are agreeable to mIAB as-is.

- Restriction that NTA = 0 does not apply to mIAB shall be captured in RRC spec only (i.e. not in MAC).

- For submission to the Plenary, we will have both mIAB and NTN WI codes for the joint MAC CR for RACH less.

- If a threshold for DG, e.g. for validation, is agreed (for NTN) the usage of the threshold is configurable and whether to support it is a UE cap. (it is assumed that for mIAB this is not needed).

- 1: CG RACH less and DG RACH less are separate UE caps

- 2: CG RACH less is not assumed to be important for IAB and need not to be optimized for the IAB scenario (but also no strict need to prohibit).

- Remove “NTN” from the threshold name as it is assumed to be general

- Confirmed: If rach-lessHO is configured for mIAB-MT, in cases where a pending SR cannot be sent, Random Access shall not be initiated.

- With the understanding that CG is not optimized for mIAB case: Confirm also the following for the joint CR:

  - When CG is configured for the initial uplink transmission for an mIAB-MT configured with rach-lessHO, the initial uplink transmission shall be performed in the first available CG occasion for RACH-less handover.

  - The CG-LTM-retransmission timer for the initial UL transmission using CG is introduced for mIAB. Range of values can be discussed during the CR check phase.

Mobility enhancements – Idle/Inactive State:

- For mIAB frequencies in SIB4:

  - If PCI-list, PCI-range is provided, for a frequency, then the UE is expected to consider only cells withing this list/range for this frequency for cell reselection evaluation for mIAB.

  - If PCI-list, PCI-range is not provided, for a frequency, then the UE is expected to consider all cells for this frequency for cell reselection evaluation for mIAB.

  - Assume no change to SIB1 reading at cell reselection, i.e. a UE implementation where the UE reads SIB1 only from the highest ranked cell right before cell reselection is a valid impl.

- The following TP is agreed: “A UE on a vehicle with a mobile IAB-cell may consider the frequency for which a mobile IAB cell is the best cell to be the highest priority. The UE identifies a mobile IAB cell by the mIAB-cell type indicator [ref 38.331] in SIB1. The UE may narrow its search scope for mobile IAB cell(s) by assistance information (frequency and PCI list) if broadcasted in SIB4. A non-mIAB cell may be excluded from mobile IAB frequency prioritization for up to 300 seconds.”

- The following note is agreed NOTE 0y: mIAB Frequency prioritization is applicable for a mobile IAB cell irrespective of whether the cell is a CAG cell or not. (can polish the wording)

Final CRs:

- R2-2313970, TS 38.306, Introduction of mobile IAB capabilities, CR 1001, Rev 1 (Nokia, Nokia Shanghai Bell), endorsed.

- R2-2313767, CR to TS 38.300, Introduction of mobile IAB, CR 0727 Rev 2, (Qualcomm), agreed.

- R2-2313678, CR to TS 38.304, Introduction of mobile IAB for NR, CR 0370, Rev 0, (Intel), agreed.

- R2-2313962, CR to TS 38.321, Introduction of RACH-less handover for NR NTN and mobile IAB, CR 1716, Rev 2, (InterDigital, Samsung), agreed.

- R2-2313671, CR to TS 38.331, Introduction of mobile IAB, CR 4457, Rev 1, (Ericsson), agreed.

- R2-2313679, CR to TS 38.340 Introduction of mobile IAB, CR 0033, Rev 1, (Huawei, HiSilicon), agreed.

#### 2.2.2	Remaining Open issues

100% of the items defined in the RAN2 WID objectives have been accomplished. RAN2 has declared the WI as concluded.

## 2.3	RAN3

#### 2.3.1	Agreements

R3#121bis

General

Endorsement of BL CRs:

| R3-235049 | (BL CR to 38.305) Introduction of Mobile TRP (Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE) | draftCR Endorsed as BL CR |
| --- | --- | --- |
| R3-235054 | Support for mobile TRP Location Information (Xiaomi, Ericsson, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei) | CR0101r6, TS 38.455 v17.5.0, Rel-18, Cat. B Endorsed as BL CR |
| R3-235093 | (BL CR to 38.413) Support for mobile IAB (Nokia, Nokia Shanghai Bell) | CR0988r4, TS 38.413 v17.6.0, Rel-18, Cat. B Endorsed as BL CR |
| R3-235094 | (BL CR to 38.473): Support for mobile IAB (Ericsson, Xiaomi, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei) | CR1176r7, TS 38.473 v17.6.0, Rel-18, Cat. B Endorsed as BL CR |
| R3-235120 | (BL CR to 38.401) Support for mobile IAB (Huawei) | CR0308r1, TS 38.401 v17.6.0, Rel-18, Cat. B Endorsed as BL CR |
| R3-235121 | (BL CR to 38.470) New F1 setup (ZTE) | CR0117r1, TS 38.470 v17.6.0, Rel-18, Cat. B Endorsed as BL CR |

Support IAB-node mobility

Agreements:

- Include stage-2 of DU migration, network integration, and NG-based MT migration to BL CR including agreements from this meeting.

- The above proposal does not preclude further proposals on OAM configuration and authorization.

- RAN3 assumes that Xn is always available to pass mIAB-node’s authorization status indicator from MT’s CU to DU’s CU. Stage-2 to capture that the network’ behavior in absence of Xn between the mIAB-MT’s CU and mIAB-DU’s CU is left up to implementation.

- The authorization status update is passed from the MT’s CU to the DU’s CU via Transport Management Modification Request message. The information signalled in the response message needs to be further discussed.

- After the MT’s CU has receives the mIAB authorization status set to “non-authorized” and all traffic has been released from the MT’s backhaul link, the MT’s CU will release all backhaul resources (including BAP address, TNL address and default BAP reconfiguration). The condition for the release of backhaul resources for the mIAB node needs to be further discussed.

- For mIAB-node integration, in case the MT’s CU receives the mIAB authorization status set to “non-authorized”, it will not establish backhaul resources (including BAP address, TNL address and default BAP configuration) for this mIAB-node.

- RAN3 to capture procedures for handling of mIAB-node authorization status change, in case MT´s CU and DU´s CU are different, as separate section in Stage-2.

- The above procedures to be included in R3-235776.

- RAN3 assumes Xn is always available so that IAB-related Xn procedures can still be performed between MT’s CU and DU’s CU. Stage-2 to capture that the network’s behavior in absence of Xn is left up to implementation.

- In case NG-based MT handover is applied, RAN3 assumes that IAB-related Xn procedures can still be performed between MT’s target CU and DU’s CU via Xn.

- For the integration of mIAB-MT and mIAB-DU to different CUs and for mIAB-DU migration, RAN3 to support Option B, i.e., the gNB-ID of the MT’s CU and the MT-ID are passed via F1AP to DU’s CU.

- Option B: The gNB-ID of the MT’s CU and the MT-ID is passed over F1AP is selected as the option to adopt for MT migration.

- WA: Use the BAP address as the identifier for the MT in the initial TMM message sent by the DU’s CU to the MT’s CU.

- If the WA is turned into an agreement, the following is also agreed: the non-F1 terminating donor XnAP UE ID field in the initial TMM message is set to a dummy value.

- RAN3 assumes that the parent cell supporting mobile IAB access should always broadcast gNB-ID-Length in SIB1, and the mIAB-MT should be able to decode this information.

- The mIAB-DU and mIAB-MT can integrate at different CUs. For this purpose, OAM can be used to configure the mIAB-DU with: a) the donor CU to connect to, and b) the parameters used by the mIAB-DU to establish TNL associations, IPSec tunnels and F1 connectivity to this donor CU.

- HO request for an mIAB-node should contain an explicit indication related to mobile IAB, where such indication is optional/reject. This indication is the mIAB authorization status (authorized/not-authorised). There is no need for defining any additional mIAB indication.

TPs agreed:

- R3-235918 (TP to BL CR for TS 38.473) on Signaling of RRC-terminating donor info to F1-terminating donor

- R3-235857  (TP to BL CR for TS 38.470) on Signaling of RRC-terminating donor info to F1-terminating donor

| R3-235920 | (TP for mIAB BL CR for TS 38.401) Migration Procedure for Mobile IAB-Nodes (Ericsson) | Other |
| --- | --- | --- |
| R3-235776 | (TP to TS 38.401) BL ST2 procedures for mobile IAB (Qualcomm Inc.) | Other |
| R3-235917 | (TP for Mobile IAB BL CR for TS 38.401/38.413/38.423/38.473/38.470): Inter-donor migration in mobile IAB scenario (ZTE) | Other |
| R3-235915 | (TP for Mobile IAB BL CR for TS 38.423) Transfer of mobile IAB authorization state in Xn HO request message (ZTE, Samsung, Xiaom) | Other |

LS agreed:

- R3-235919  LS to RAN2 on awareness of gNB ID of RRC terminating donor for mobile IAB

Mobility Enhancements

Agreements:

- Add statement to stage-2 that continuity of OAM connectivity of mobile IAB-node needs to be ensured.

- Add statement to stage-2 of DU migration that OAM is updated with cell-local ID part of NCI when reconfigured by DU’s CU, and that the DU’s CU obtains a list of NCI from OAM in advance.

- Send a reply LS to SA5 to inform that CU-based NCI reconfiguration has been added to the RAN3 agreed BLCR, as requested by SA5.

TP agreed:

| R3-235922 | (TP for NR_mobile_IAB BL CR for TS 38.473): Mobility enhancement for mobile IAB (Huawei) | Other |
| --- | --- | --- |

LS agreed:

- R3-235784 Reply LS to SA5 on Cell ID (re)configuration for mobile IAB cell

Others

- The MT’s ULI (NR CGI + TAI) is passed to the DU’s CU via F1 signaling.

- RAN3 to reply to two LSs to SA2 taking R3-235301, Annex 1 and Annex 3 as baseline.

TPs agreed:

| R3-235923 | (TP for Mobile IAB BL CR TS38.473) Enhancements on positioning and additional ULI for mobile IAB (ZTE, Xiaomi, CATT) | Other |
| --- | --- | --- |
| R3-235418 | (TP for NR_mobile_IAB BL CR for TS 38.455): Positioning enhancement on uplink E-CID measurement for mobile TRP (Huawei, Ericsson, Xiaomi) | Other |
| R3-235419 | (TP for NR_mobile_IAB BL CR for TS 38.473): Positioning enhancement on uplink E-CID measurement for mobile TRP (Huawei, Ericsson, Xiaomi) | Other |
| R3-235916 | (TP to BL CR for TS 38.423) Discussion on LS from SA2 and RAN2 (Xiaomi) | Other |

LS agreed:

- R3-235924 Reply LS to SA2 on FS_VMR solutions review

- R3-235925 Reply LS to SA2 on IAB-node De-authorization handling

R3#122

General

Endorsement of BL CRs:

| R3-237833 | (BL CR to 38.305) Introduction of Mobile TRP (Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE) | draftCR |
| --- | --- | --- |
| R3-237030 | (BL CR to 38.413) Support for mobile IAB (Nokia, Nokia Shanghai Bell) | CR0988r5, TS 38.413 v17.6.0, Rel-18, Cat. B |
| R3-237031 | (BL CR to 38.401) Support for mobile IAB (Huawei) | CR0308r3, TS 38.401 v17.6.0, Rel-18, Cat. B |
| R3-237834 | (BL CR to 38.423) Support for mobile IAB (Samsung) | CR1102r1, TS 38.423 v17.6.0, Rel-18, Cat. B |
| R3-237033 | (BL CR to 38.455) Support for mobile TRP Location Information (Xiaomi, Ericsson, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei) | CR0101r8, TS 38.455 v17.5.0, Rel-18, Cat. B |
| R3-237034 | (BL CR to 38.473): Support for mobile IAB (Ericsson, Xiaomi, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei) | CR1176r9, TS 38.473 v17.6.0, Rel-18, Cat. B |
| R3-237835 | (BL CR to 38.470) Support of mobile IAB (ZTE) | CR0117r3, TS 38.470 v17.6.0, Rel-18, Cat. B |

Support IAB-node mobility

Agreements on missing stage-2 procedure and terminology issue:

- Capture the mIAB-MT RLF Recovery procedure via RRC Reestablishment in 38.401 section 8.YY.

- Update the following in all BL CRs, as needed:

- The Rel-17 term “non-F1-terminating donor” is not applicable to mobile IAB.

- The term “RRC-terminating donor” should be used instead.

- The definition for “F1-terminating donor” should not only refer to the Rel-17 boundary node but also to the mIAB-DU’s CU.

- For TP to 38.420, use R3-237411 as the baseline for corrections regarding the terminology.

Agreements on sequence of procedures for UE HO and IAB TMM in stage 2 of DU migration:

- The sequence of procedures for UE HO and IAB TMM of DU migration is up to implementation. Remove corresponding Editor’s Note in 38.401.

- Capture in BL CR to 38.401, section 8.YY.3 for DU migration that the source DU’s CU should requests release of traffic offloaded to the MT’s CU via TMM, while it is up to MT´s CU implementation whether to keep backhaul resources.

Agreements on WA that BAP address is used to indicate mIAB-node:

- Turn the following WA into agreement: “Use the BAP address as the identifier for the MT in the initial TMM message sent by the DU’s CU to the MT’s CU.”

- Remove Editor’s Note in BL CR to TS 38.473 and TS 38.423 related to this WA.

Agreement on BAP address in UL F1AP messages:

- Clarify how to use the existing BAP address and the gNB-ID in the F1 Setup Request and remove editor´s note.

Agreements on “authorized” indication by MT’s CU to DU’s CU:

- Add mIAB authorization status indicator in mIAB-MT’s Xn Context Retrieve Response message analogue to Xn HO Request message. It needs to be further discussed whether to include the indicator in the IAB Transport Management Response message.

- Use the content of the TP to 38.423 in R3-237431 as a baseline for stage 3 for previous agreement.

- Capture in BL CR to 38.401, section 8.9.x1 that, after receiving the ‘not authorized’ indication, the F1-terminating CU first sends the IAB TRANSPORT MIGRATION MODIFICATION RESPONSE message to the RRC-terminating CU to confirm the reception of the mIAB-node authorization status indication, and then performs the orderly F1 release.

- Capture in BL CR to 38.401, section 8.9.X1, the following sequence: After the orderly release of F1, the DU’s CU initiates the IAB TRANSPORT MIGRATION MANAGEMENT Procedure toward the MT’s CU to indicate the release of all traffic. After traffic release, the MT’s CU removes the backhaul support.

- WA: MT’s CU sends an NGAP indication to AMF as part of an existing procedure, to indicate that the IAB MT can be deregistered. If possible, capture the WA in the TP to TS38.413.

- Capture in BL CR to 38.401, section 8.9.X1, the following behavior:

  - In case the authorization status is changed back from “non-authorized” to “authorized”, mIAB-DU integration follows phase 2 and phase 3 of the mIAB node integration procedure, as defined in section 8.12.X for network integration.

Agreement on support for dual connectivity:

- With respect to RAN3 work, dual-connectivity for the mobile IAB-MT is not pursued in Rel18.

Agreements on retaining XnAP IDs:

- For consecutive partial migration, the F1-terminating donor-CU retains the UE XnAP IDs that it allocated to the mobile IAB-MT as long as the corresponding mobile IAB-DU connects to this CU, and retains the UE XnAP ID allocated for the mIAB-MT by the RRC-terminating CU until it is notified that the mIAB-MT has been handed over to another CU.

- For consecutive partial migration, the source donor CU of IAB-MT should retain the UE XnAP IDs allocated for the mobile IAB-MT as long as the mobile IAB-MT is connected.

Agreements on further issues:

- MT’s CU sends an NGAP indication to AMF in the NGAP UE CONTEXT RELEASE REQUEST to indicate that the IAB MT can be deregistered. The indication to be captured via a new cause value.”

- The MIAB F1 SETUP OUTCOME NOTIFICATION message to include the gNB-ID of the target DU’s CU. Add to TP to BL CR for 38.401 in section on DU migration, step 4, the inclusion of the target F1-terminating CU’s gNB-ID.

- Add to step 3 in Section 8.YY.1 in TP to BL CR for 38.401 on Migration of mobile IAB-MT via Xn: “In case the migration of the mobile IAB-MT occurs during DU migration, each logical mIAB-DU”.

BL CR endorsed:

| R3-237836 | (BL CR to 38.420) Support of mobile IAB (Lenovo) | CR0037r000, TS 38.420 v17.2.0, Rel-18, Cat. B |
| --- | --- | --- |

TPs agreed:

- R3-238044 (TP for NR_mobile_IAB BL CR for TS 38.401) Support of mobility for mobile IAB

- R3-238045 (TP for NR_mobile_IAB BL CR for TS 38.473) Usage of BAP address in F1 SETUP REQUEST message

- R3-237839 (TP for NR_mobile_IAB BL CR for TS 38.423) Support IAB-node mobility

- R3-238021 (TP for NR_mobile_IAB BL CR for TS 38.423) IAB-node De-registration Handling

- R3-238031 (TP for NR_mobile_IAB BL CR for TS 38.401) Change for CB on IAB-node_mobility

- R3-237200: TP for NR_mobile_IAB BL CR for TS 38.413) Transfer of mobile IAB authorization state in NGAP DOWNLINK NAS TRANSPORT

| R3-237430 | (TP for Mobile IAB TS38.413 BL CR) Discussion on Support IAB-node mobility with no PDU session (Nokia, Nokia Shanghai Bell, Huawei, ZTE) | Other |
| --- | --- | --- |
| R3-237979 | (TP for Mobile IAB TS38.413 BL CR) Inter-donor migration in mobile IAB scenario (ZTE) | Other |
| R3-238046 | (TP for Mobile IAB TS38.423 BL CR) Add Mobile IAB Authorized Status IE in the XnAP Retrieve UE Context procedure (Nokia, Nokia Shanghai Bell) | Other |
| R3-237987 | (TP to NR_mobile_IAB BL CR of TS 38.473) Co-location discovery for mIAB-MT and mIAB-DU and mIAB-DU migration triggered by OAM (Huawei) | Other |

Mobility Enhancements

TPs agreed:

- R3-237908 (TP for NR_mobile_IAB BL CR for TS 38.401) TAC/RANAC configuration for mobile IAB

| R3-238015 | (TP for TS38.423 BL CR) Discussion on IAB configuration and Mobility Enhancements (Nokia, Nokia Shanghai Bell) | Other |
| --- | --- | --- |

LS agreed:

- R3-238043 LS to SA2 on RAN3 agreements on mobile IAB

Others

Agreements on RACH-less HO:

- Send Reply LS to RAN2 on support of RACH-less HO capturing the following as a baseline:

RAN3 identified the following issues:

(1) During DU migration, UE handovers may not only occur from the source logical DU’s cell but also from other cells to the target logical DU’s cell. RAN3 assumes that RACH-less handover can only be applied to those UEs that are handed over from the source logical DU’s cell. The target logical DU therefore needs to be able to derive from the information it receives during UE handover preparation, whether the UE is presently connected to the source logical DU.

(2) When the target logical DU configures the UE’s beam to be used in the target cell for RACH-less handover based on network-implementation-specific knowledge, it needs to identify the beam configuration this UE presently uses in the source logical DU’s cell. For this purpose, it needs to able to derive from the information it receives during UE handover preparation an identifier the UE uses in the source logical DU’s cell.

(3) When the target logical DU configures the UE’s beam to be used in the target cell for RACH-less handover based on legacy measurements, it needs to able to obtain the beam information the UE reported to the source logical DU’s CU in the measurement report.

RAN3 kindly asks RAN2 to verify that the above issues can be addressed based on the existing information contained in the RRC HandoverPreparationInformation that is passed during handover preparation to the target logical DU.

- The final text for the Reply LS may be subject to revisions.

LS agreed:

- R3-238048 Reply LS to RAN2 on UE RACH-less handover for mobile IAB

#### 2.3.2	Remaining Open issues

100% of the items defined in the RAN3 WID objectives have been accomplished. RAN3 has declared the WI as concluded.

## 2.4	RAN4

#### 2.4.1	Agreements

R4#108bis

RF Core Requirements:

The discussion was organized based on the moderator summary in R4-2314250

The agreements on RF requirements impact and co-existence study were all captured in the WF listed below:

WF on Mobile IAB RF requirements impact and co-existence study – R4-2316911.

The following proposals have been agreed:

- For other requirements, use the local area IAB-MT to specify the mIAB-MT RF requirements.

- Reuse the legacy ACLR and ACS of local area IAB-MT for mIAB-MT for both FR1 and FR2

- Consider preliminary values of [45dB] and [30dB] for mIAB-MT type 1-O and mIAB-MT type 2-O, respectively.

Additionally, for capturing mIAB RF requirements in TS 38.174, the following has been agreed:

- Add a new section in TS 38.174 to state that requirements for mIAB-MT, unless otherwise stated, follows Local area IAB-MT requirements. To capture specific mIAB-MT requirements.

RRM Core Requirements:

The discussion was organized based on the moderator summary in R4-2317221.

R4-2315642- Draft CR on RRM requirements for mobile IAB was endorsed.

R4-2317373- Draft Big CR to TS 38.174 on RRM core requirements for NR Mobile IAB was endorsed post-meeting.

R4#109

RF Core Requirements:

The discussion was organized based on the moderator summary in R4-2318205.

The agreements on RF requirements impact were all captured in the WF listed below:

WF for mobile IAB RF requirements and conformance - R4-2313901.

CRs to TS 38.174

Merge the above endorsed CRs into the Big CR (R4-2319785, that is endorsed) entailing the following corrections:

- Remove the text which says suffix A is used at 2nd level clause. Add a note to state subclause 5.3A is not dedicated to mobile IAB-node (NEC - R4-2320156)

- Correct the subclause number. (NEC R4-2320156 and Nokia R4-2320256)

- Addition of mIAB in clauses: definitions in clause 3.1, clause number correction in 4.13, typos in 6.2.1A and 9.3.1A (Nokia R4-2320256)

- Adding clarification on mobile IAB only apply LA IAB-MT (Ericsson R4-2320531)

General RF conformance requirements

- Both IAB conducted (TS 38.176-1) and radiated (TS 38.176-2) test specifications require introduction of mobile IAB.

- At least updates to following conformance test are needed: output power and relative power tolerance for mIAB-MT type 1-H,  OTA output power and relative EIRP tolerance for IAB-MT type 1-O and type 2-O.

Dynamic range test requirements:

- The test procedures for local-area IAB-MT can be reused for mIAB-MT, while the test requirements should take into consideration the recently agreed mIAB-MT dynamic range mechanism.

Relative power tolerance:

RAN4 to not specify test requirements for Relative power tolerance for mIAB-MT, following legacy IAB-MT in TS 38.176-1 and TS 38.176-2.

RRM core requirements

The discussion was organized based on the moderator summary in R4-2318189.

The agreements on RF requirements impact were all captured in the WF listed below:

WF on NR_mobile_IAB - R4-2321534.

Work plan for performance part

Agreement:

RAN4#109 (November 2023)

- Approve the work plan

- Discuss scope of the work on a high level

RAN4#110 (February 2024)

- Discuss the RRM performance requirements

- Agree on CR split

RAN4#110bis (April 2024)

- Further discuss the RRM performance requirements

- Initial discussion on draft CRs

RAN4#111 (May 2024)

- Finalize the discussion on the RRM requirements

- Approve the final CRs

RRM Tests to be Defined

Agreement:

  - As starting point, RAN4 to define test cases for Rel-18 Mobile IAB to verify following requirements.

    - Intra-frequency HO

    - Intra-frequency RRC re-establishment

    - Active TCI state switching

    - RLM

    - Link recovery procedure

    - L1-RSRP

    - Intra-frequency measurement requirement

  - As baseline, use the same test principle as Rel-16/17 IAB

  - Other proposals can also be considered.

Measurement accuracy requirements

Agreement:

  - RAN4 to introduce intra-frequency and L1-RSRP absolute and relative measurement accuracy requirements for mobile IAB-MT by reusing the corresponding UE requirements from 38.133 as follows: for SS-RSRP/RSRQ/SINR and CSI-RS RSRP/RSRQ/SINR, SSB/CSI-RS L1-RSRP in FR1 and FR2-1.

Handover tests for mIAB-MT

Agreement:

- A.6.3.1.1	Intra-frequency handover from FR1 to FR1; known target cell

- A.6.3.1.2	Intra-frequency handover from FR1 to FR1; unknown target cell

- A.7.3.1.2	Intra-frequency handover from FR2 to FR2; known target cell

- A.7.3.1.3	Inter-frequency handover from FR2 to FR2; unknown target cell

Active TCI switch tests

Agreement:

- Introduce the following tests based on the UE tests in 38.133

  - A.7.5.8.1	MAC-CE based active TCI state switch

  - A.7.5.8.2	RRC based active TCI state switch

intra-frequency measurement test

Agreement:

- Introduce the following tests based on the UE tests in 38.133

  - A.6.6.1.1	SA event triggered reporting tests without gap under non-DRX

  - A.7.6.1.1	SA event triggered reporting test without gap under non-DRX

  - A.7.6.3.1	SSB based L1-RSRP measurement when DRX is not used

  - A.6.6.4.3	CSI-RS based L1-RSRP measurement when DRX is not used

Transmit timing tests

Agreement:

- Introduce the following tests based on the UE tests in 38.133:

UE timer accuracy and Timing advance adjustment accuracy tests by reusing the corresponding UE tests from TS 38.133, Clause A.6.4 for FR1 and Clause A.7.4 for FR2-1.

Signaling characteristics tests

Agreement:

- Introduce the following tests based on the UE tests in 38.133 Clause A.6.5 for FR1 and Clause A.7.5 for FR2-1

  - Radio Link Monitoring Out-of-sync Test for FR1/FR2 PCell configured with SSB/CSI-RS-based RLM RS in non-DRX mode

  - Radio Link Monitoring In-sync Test for FR1/FR2 PCell configured with SSB/CSI-RS-based RLM RS in non-DRX mode

  - Beam Failure Detection and Link Recovery Test for FR1/FR2 PCell configured with SSB/CSI-RS-based BFD and LR in non-DRX mode

  - FFS Uplink spatial relation switch delay for FR2-1

Other test cases

Agreement:

FFS: Introduce the following tests based on the UE tests in 38.133

- 4-step and 2-step RA type contention and non-contention based RA tests for FR1/FR2-1 for NR standalone

#### 2.4.2	Remaining Open issues

100% of the items defined in the RAN4 WID objectives have been accomplished. Performance-related work has started in RAN4#109.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#123bis

| TDoc | Title | Source |
| --- | --- | --- |
| R2-2309475 | Reply LS CAG solution for mobile IAB (S2-2309998; contact: Ericsson) | SA2 |
| R2-2309798 | Remaining issues of mobility enhancements for mobile IAB | NEC Corporation |
| R2-2309826 | Running CR for introduction of mobile IAB in TS 38.340 (including open issue list) | Huawei, HiSilicon |
| R2-2309827 | Connected mode enhancement for mobile IAB | Huawei, HiSilicon |
| R2-2309828 | Idle/Inactive mode mobility enhancement for mobile IAB | Huawei, HiSilicon |
| R2-2309829 | Open issues on UE capability and RANU for mobile IAB | Huawei, HiSilicon |
| R2-2309939 | Mobility enhancements for mobile IAB-node and its connected UE | Lenovo |
| R2-2309940 | Mobility enhancement for UE in idle or inactive mode | Lenovo |
| R2-2309972 | Discussion on mobility enhancement for UE in connected mode | ZTE, Sanechips |
| R2-2309973 | Discussion on mobility enhancement for UE in idle or inactive mode | ZTE, Sanechips |
| R2-2309974 | Discussion on remaining issues for mobile IAB | ZTE, Sanechips |
| R2-2310025 | Mobile IAB general aspects and mobility enhancement for connected UEs | Intel Corporation |
| R2-2310026 | UE cell (re)selection and mIAB CAG | Intel Corporation |
| R2-2310027 | Discussion on mIAB-MT UE capability | Intel Corporation |
| R2-2310075 | Cell reselection prioritization for mobile IAB cells | Samsung Guangzhou Mobile R&D |
| R2-2310081 | Idle mode mobility for mobile IAB | CATT |
| R2-2310082 | On impacts to BAP spec | CATT, Apple |
| R2-2310083 | On UE capabilities for mIAB | CATT |
| R2-2310120 | 38.306 running CR for mobile IAB capabilities | Nokia, Nokia Shanghai Bell |
| R2-2310121 | 38.331 running CR for mobile IAB capabilities | Nokia, Nokia Shanghai Bell |
| R2-2310122 | Connected mode issues for mobile IAB | Nokia, Nokia Shanghai Bell |
| R2-2310123 | Cell reselection issues for UEs in mobile IAB scenarios | Nokia, Nokia Shanghai Bell |
| R2-2310124 | Summary of [Post123][051][mIAB] Running CRs UE caps (Nokia) | Nokia, Nokia Shanghai Bell |
| R2-2310188 | Updated workplan for Rel-18 mobile IAB | Qualcomm Inc. (Rapporteur) |
| R2-2310189 | Mobile IAB-node connecting to Rel-16/17 IAB cell | Qualcomm Inc. |
| R2-2310190 | Enhancements for mobile IAB connected mode mobility | Qualcomm Inc. |
| R2-2310191 | Enhancements for mobile IAB idle and inactive mode mobility | Qualcomm Inc. |
| R2-2310302 | Remaining issues on CONNECTED mobility in mobile IAB | Apple |
| R2-2310303 | UE on-board status identification and reporting | Apple, Huawei, HiSilicon, Lenovo, CATT, InterDigital Inc. |
| R2-2310304 | Remaining issues on IDLE INACTIVE mobility in mobile IAB | Apple |
| R2-2310589 | Discussion on the mIAB access to the network | Xiaomi |
| R2-2310590 | Assistance information for prioritizing mobile IAB cell | Xiaomi |
| R2-2310591 | Clarification on the mIAB connection to the legacy IAB-donor | Xiaomi |
| R2-2310630 | Discussion on mIAB connected mode aspects | Samsung Electronics Polska |
| R2-2310773 | Mobile IAB cell indication to UE behaviour | Sony |
| R2-2310774 | PCI collision in mobile IAB | Sony |
| R2-2310893 | RRC running CR for mobile IAB | Ericsson |
| R2-2310894 | RRC open issues list for mobile IAB | Ericsson |
| R2-2310895 | Rapporteur resolution proposals for mIAB RRC open issues | Ericsson |
| R2-2310896 | Indication of DU-migration to UEs in IDLE and INACTIVE | Ericsson |
| R2-2310897 | Conclusions of CAG feature for mobile IAB | Ericsson |
| R2-2311018 | UE cell reselection prioritization for mobile IAB | SHARP Corporation |
| R2-2311067 | IDLE/INACTIVE mode mobility enhancements for mobile IAB | Kyocera |
| R2-2311075 | Access restriction for mIAB cell | LG Electronics |
| R2-2311076 | Cell reselection and PCI list of IAB cells | LG Electronics |
| R2-2311077 | Resolving open issues - CondEventT1 and mIAB indication during connection setup | LG Electronics |
| R2-2311132 | Time-based CHO enhancement for Mobile IAB | AT&T |
| R2-2311133 | Inter-frequency cell reselection enhancements for Mobile IAB | AT&T |
| R2-2311179 | IAB MAC rapporteur views on MAC impact of RACH-less HO for mIAB and alignment with NTN | Samsung R&D Institute UK |
| R2-2311181 | Mobile IAB node vs IAB node: how to capture the distinction in specifications | Samsung R&D Institute UK |
| R2-2311284 | Running CR for introduction of mobile IAB in TS 38.340 (including open issue list) | Huawei, HiSilicon |
| R2-2311286 | Report from [AT123bis][507][mIAB] Support of RACH-less HO (Samsung) | Samsung |
| R2-2311537 | Summary of [AT123bis][506][mIAB] BAP (HW) | Huawei |
| R2-2311573 | [AT123bis][508][mIAB] Cell reselection and PCI list of IAB cells (LGE) | LG Electronics (rapporteur) |
| R2-2311596 | Running CR for introduction of mobile IAB in TS 38.340 (including open issue list) | Huawei, HiSilicon |
| R2-2311608 | 38.304 running CR for R18 mIAB | Intel Corporation |
| R2-2311613 | Running CR to TS 38300 for introduction of mobile IAB | Qualcomm |
| R2-2311617 | Running CR for introduction of mobile IAB in TS 38.340 (including open issue list) | Huawei, HiSilicon |

RAN2#124

| TDoc | Title | Source |
| --- | --- | --- |
| R2-2311732 | LS on awareness of gNB ID of RRC terminating donor for mobile IAB (R3-235919; contact: Huawei) | RAN3 |
| R2-2312148 | Mobile IAB general aspects and cell barring | Intel Corporation |
| R2-2312149 | Discussion on mobile IAB-MT UE capability | Intel Corporation |
| R2-2312165 | Updated workplan for Rel-18 mobile IAB | Qualcomm Inc. (Rapporteur) |
| R2-2312166 | CR to TS 38.300 on introduction of mobile IAB | Qualcomm Inc. |
| R2-2312167 | Remaining Stage-2 issues for mIAB | Qualcomm Inc. |
| R2-2312168 | Remaining issues for RACH-less handover for mobile IAB | Qualcomm Inc. |
| R2-2312169 | Remaining issues for inter-frequency cell reselection of mIAB | Qualcomm Inc. |
| R2-2312191 | UE cell (re)selection in mobile IAB | Samsung R&D Institute UK |
| R2-2312321 | Remaining issues on CHO in mobile IAB | Apple |
| R2-2312322 | Remaining issues on RACH-less HO in mobile IAB | Apple |
| R2-2312323 | Remaining issues on Cell reselection in mobile IAB | Apple |
| R2-2312324 | Remaining issues on UE capability in mobile IAB | Apple |
| R2-2312364 | Introduction of mobile IAB in TS 38.340 | Huawei, HiSilicon |
| R2-2312365 | Rapporteur proposal for BAP open issue in mobile IAB | Huawei, HiSilicon, LG Electronics Inc, Nokia, Nokia Shanghai Bell, Intel Corporation, Lenovo, ZTE Corporation, Sanechips, Fujitsu, Ericsson, NEC, Kyocera, vivo |
| R2-2312366 | Views on the usage of SIB4 (frequency/cell list) assistance information for cell reselection | Huawei, HiSilicon |
| R2-2312367 | Differences between the RACH-less solution for mobile IAB and NTN | Huawei, HiSilicon |
| R2-2312368 | Overview on mobile IAB-node and legacy IAB-node: (m)IAB-support indication, Msg5 and UE capability | Huawei, HiSilicon |
| R2-2312369 | Confirmation on the gNB-ID-Length broadcasting from RAN3 incoming LS | Huawei, HiSilicon |
| R2-2312422 | Discussion on CHO for mobile IAB | ZTE, Sanechips |
| R2-2312423 | Discussion on mobility enhancement for UE in idle or inactive mode | ZTE, Sanechips |
| R2-2312424 | Discussion on remaining issues of RACH-less HO | ZTE, Sanechips |
| R2-2312425 | Discussion on UE capability | ZTE, Sanechips |
| R2-2312467 | Remaining issues for mobility enhancements of mobile IAB-node | Lenovo |
| R2-2312468 | Discussion on RACH-less handover for mobile IAB | Lenovo |
| R2-2312469 | Remaining issues for mobility enhancement of idle and inactive UE | Lenovo |
| R2-2312512 | Remaining issues of mobility enhancements for mobile IAB | NEC Corporation |
| R2-2312809 | Report from [Post123bis][559][mIAB] MAC CR (Samsung) | Samsung R&D Institute UK |
| R2-2312810 | Mobile IAB node vs IAB node: remaining issues | Samsung R&D Institute UK |
| R2-2312812 | Draft LS to SA2 on MBSR and IAB | Samsung R&D Institute UK |
| R2-2312845 | Further details on mIAB PCI list | Sony |
| R2-2312854 | Remaining issues on IDLE/INACTIVE mode UE mobility for mobile IAB | Kyocera |
| R2-2312855 | Remaining issues on IAB-MT access procedure | Kyocera |
| R2-2312979 | Introduction of mobile IAB | Ericsson |
| R2-2312980 | Rapporteur resolution proposals for mIAB RRC open issues | Ericsson |
| R2-2312981 | RRC open issues list for mobile IAB | Ericsson |
| R2-2312982 | Indication of DU-migration to UEs in IDLE and INACTIVE | Ericsson |
| R2-2312983 | Support of UE on-board indication to the network | Ericsson |
| R2-2312984 | Need of UE capability for mIAB UEs | Ericsson |
| R2-2313013 | On support of inter-RAT mIAB cell reselection | Samsung, AT&T |
| R2-2313036 | UE cell (re)selection and TP to TS38.304 | Intel Corporation, Huawei, HiSilicon, Ericsson, AT&T |
| R2-2313037 | mobile IAB open issues of TS 38.304 | Intel Corporation |
| R2-2313196 | Introduction of mobile IAB capabilities to TS 38.306 | Nokia, Nokia Shanghai Bell |
| R2-2313197 | Introduction of mobile IAB capabilities to TS 38.331 | Nokia, Nokia Shanghai Bell |
| R2-2313198 | Remaining connected mode issues for mobile IAB | Nokia, Nokia Shanghai Bell |
| R2-2313199 | Cell reselection issues for UEs in mobile IAB scenarios | Nokia, Nokia Shanghai Bell |
| R2-2313200 | Open issues on mobile IAB capabilities | Nokia, Nokia Shanghai Bell |
| R2-2313255 | Cell reselection and assistance information on mobile IAB cells | CATT, Nokia, Nokia Shanghai Bell, Apple, Canon |
| R2-2313256 | On general issues about mobile IAB-node | CATT |
| R2-2313257 | On capabilities of mobile IAB-node | CATT |
| R2-2313268 | Remaining issues for mobile IAB PCI list | SHARP Corporation |
| R2-2313284 | Time-based CHO enhancement for Mobile IAB | AT&T |
| R2-2313285 | Mobile IAB UE Capabilities | AT&T |
| R2-2313305 | Resolving open issues for cell reselection | LG Electronics |
| R2-2313306 | RACH-less HO and Time-based CHO | LG Electronics |
| R2-2313392 | Clarification on the IDLE or INACTIVE mobility with mIAB | Xiaomi |
| R2-2313393 | Discussion on supporting the gNB-ID-Length for mIAB-MT | Xiaomi |
| R2-2313551 | Introduction of Mobile IAB | Qualcomm |
| R2-2313661 | Summary on concurrent support of mobile IAB and Rel-16/17 IAB | Qualcomm Incorporated (WI Rapporteur) |
| R2-2313892 | LS to SA2 and RAN3 on IAB or mIAB operation | RAN2 |
| R2-2313950 | Update on RACHless HO: additional agreements from NTN and LTM | Samsung |
| R2-2313956 | UE cell (re)selection TP to TS38.304 | Intel Corporation |
| R2-2313970 | Introduction of mobile IAB capabilities to TS 38.306 | Nokia, Nokia Shanghai Bell |

RAN3#121bis

| TDoc | Title | Source |
| --- | --- | --- |
| R3-235022 | Reply LS CAG solution for mobile IAB | SA2(Ericsson) |
| R3-235034 | LS reply to LS on Cell ID (re)configuration for mobile IAB cell | SA5(Ericsson) |
| R3-235036 | LS on UE RACH-less handover for mobile IAB | RAN2(Huawei) |
| R3-235037 | LS on CAG solution for mobile IAB | RAN2(Ericsson) |
| R3-235038 | LS On IAB-node De-authorization handling | SA2(Ericsson) |
| R3-235049 | (BL CR to 38.305) Introduction of Mobile TRP | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-235054 | (BL CR to 38.455) Support for mobile TRP Location Information | Xiaomi, Ericsson, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-235093 | (BL CR to 38.413) Support for mobile IAB | Nokia, Nokia Shanghai Bell |
| R3-235094 | (BL CR to 38.473): Support for mobile IAB | Ericsson, Xiaomi, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-235120 | (BL CR to 38.401) Support for mobile IAB | Huawei |
| R3-235121 | (BL CR to 38.470) New F1 setup | ZTE |
| R3-235170 | (TP for Mobile IAB BL CR TS38.401) Discussion on IAB-node mobility and integration | Fujitsu |
| R3-235222 | Discussion on leftover issues for IAB-node mobility | CATT |
| R3-235223 | Enhancements for mobility IAB | CATT |
| R3-235224 | On interference mitigation | CATT |
| R3-235225 | Discussion on additional ULI for mIAB | CATT, ZTE |
| R3-235243 | (TP to TS 38.420 BLCR) Discussion on mobile IAB-MT handover | Lenovo |
| R3-235244 | (TP to TS 38.401 BLCR) Discussion on mIAB-DU migration and mIAB-node integration | Lenovo |
| R3-235245 | Mobility enhancements for mobile IAB-node and its served UE | Lenovo |
| R3-235246 | PCI collision mitigation of mobile IAB-node mobility | Lenovo |
| R3-235297 | Updated workplan for Rel-18 mobile IAB | Qualcomm Inc. (Rapporteur) |
| R3-235298 | (TP to TS 38.401) BL ST2 procedures for mobile IAB | Qualcomm Inc. |
| R3-235299 | Open issues for mobile IAB topology adaptation | Qualcomm Inc. |
| R3-235300 | Configuration of NCGI and TAC for mIAB | Qualcomm Inc. |
| R3-235301 | Discussion on reply LSs to RAN2 and SA2 on mIAB | Qualcomm Inc. |
| R3-235314 | Discussion on DU migration | Samsung |
| R3-235315 | Discussion on multiple partial migration | Samsung |
| R3-235316 | Discussion on mobility enhancements | Samsung |
| R3-235317 | Discussion on mitigation of interference | Samsung |
| R3-235400 | (TP for Mobile IAB BL CR for TS 38.401/38.413/38.423/38.473/38.470): Inter-donor migration in mobile IAB scenario | ZTE |
| R3-235401 | (TP for Mobile IAB BL CR for TS 38.413) Transfer of mobile IAB authorization state in NGAP DOWNLINK NAS TRANSPORT | ZTE, CATT, Samsung |
| R3-235402 | (TP for Mobile IAB BL CR for TS 38.473/38.401) Enhancements to IAB node migration in mobile IAB scenario | ZTE |
| R3-235403 | Discussion on PCI collision avoidance for mobile IAB | ZTE |
| R3-235404 | (TP for Mobile IAB BL CR TS38.473) Enhancements on positioning and additional ULI for mobile IAB | ZTE, Xiaomi, CATT |
| R3-235405 | Discussion on LS on Mobile IAB-node De-authorization Handling and UE RACH-less handover | ZTE |
| R3-235416 | (TP for NR_mobile_IAB BL CRs for TS 38.401/ 38.423) Support of mobility for mobile IAB | Huawei |
| R3-235417 | (TP for NR_mobile_IAB BL CR for TS 38.473): Mobility enhancement for mobile IAB | Huawei |
| R3-235418 | (TP for NR_mobile_IAB BL CR for TS 38.455): Positioning enhancement on uplink E-CID measurement for mobile TRP | Huawei, Ericsson, Xiaomi |
| R3-235419 | (TP for NR_mobile_IAB BL CR for TS 38.473): Positioning enhancement on uplink E-CID measurement for mobile TRP | Huawei, Ericsson, Xiaomi |
| R3-235420 | Discussion on IAB-node De-authorization handling | Huawei |
| R3-235421 | (TP for NR_mobile_IAB BL CR for TS 38.473): Support of RACH-less HO for mobile IAB | Huawei |
| R3-235422 | [draft] Reply LS to R2-2306817 = R3-233713 = R3-235036, R3-233713 on UE RACH-less handover for mobile IAB (to: RAN2; cc: -; contact: Huawei) | Huawei |
| R3-235432 | Discussion on IAB-node mobility | CANON Research Centre France |
| R3-235433 | PCI Collision Avoidance with Mobile IAB | CANON Research Centre France |
| R3-235480 | (TP for mIAB BL CR for TS 38.401) Migration Procedure for Mobile IAB-Nodes | Ericsson |
| R3-235481 | (TP for mIAB BL CR for TS 38.401) CU-based NCI (Re)configuration for mIAB Cells | Ericsson |
| R3-235482 | IAB-Node Mobility Enhancements | Ericsson |
| R3-235483 | PCI Collision Avoidance for Mobile IAB-Nodes | Ericsson |
| R3-235484 | (TP for mIAB BL CR for TS 38.470) Discussion of SA2 FS_VMR Solutions | Ericsson |
| R3-235485 | Discussion and Draft Reply LS on Mobile IAB-node De-authorization Handling | Ericsson |
| R3-235510 | (TP for Mobile IAB TS38.413 BL CR) Discussion on Support IAB-node mobility | Nokia, Nokia Shanghai Bell |
| R3-235511 | Discussion on IAB configuration and Mobility Enhancements | Nokia, Nokia Shanghai Bell |
| R3-235512 | Mobile IAB interference mitigation | Nokia, Nokia Shanghai Bell |
| R3-235513 | Discussion on incoming LS | Nokia, Nokia Shanghai Bell |
| R3-235632 | (TP to BL CR for TS 38.423) Discussion on LS from SA2 and RAN2 | Xiaomi |
| R3-235633 | (TP to BL CR for TS 38.473) Discussion on IAB-node mobility | Xiaomi |
| R3-235634 | (TPs to BL CR for TS 38.401 and TS 38.473) mobility enhancement for mobile IAB | Xiaomi |
| R3-235672 | (TP for Mobile IAB BL CR for TS 38.423) Transfer of mobile IAB authorization state in Xn HO request message | ZTE, Samsung, Xiaom |
| R3-235724 | Summary of offline discussion on Mobile IAB | Qualcomm |
| R3-235775 | (TP to BL CR for TS 38.423) Discussion on LS from SA2 and RAN2 | Xiaomi, Nokia, Nokia Shanghai Bell, Huawei |
| R3-235776 | (TP to BL CR for TS 38.401) on stage 2 procedures for mobile IAB | Huawei, Qualcomm Inc. |
| R3-235781 | (TP for Mobile IAB BL CR for TS 38.423): Adding of BAP address in the IAB TRANSPORT MIGRATION MANAGEMENT REQUEST message | ZTE |
| R3-235782 | (TP for Mobile IAB BL CR for TS 38.473) Enhancements to IAB node migration in mobile IAB scenario | ZTE, Xiaomi, CATT, Ericsson, Nokia, Nokia Shanghai Bell |
| R3-235783 | (TP for mIAB BL CR for TS 38.401) Migration Procedure for Mobile IAB-Nodes | Ericsson |
| R3-235784 | Draft Reply LS to S5-236128 = R3-235034 on Cell ID (re)configuration for mobile IAB cell (to: SA5; cc: -; contact: Ericsson) | Ericsson |
| R3-235785 | (TP for NR_mobile_IAB BL CR for TS 38.473): Mobility enhancement for mobile IAB | Huawei |
| R3-235786 | Draft reply LS to S2-2211437 = R3-230032 on FS_VMR solutions review (to: SA2; cc: RAN2, RAN4, RAN; contact: Qualcomm) | Qualcomm |
| R3-235787 | Draft reply LS to S2-2308158 = R3-233730 on IAB-node De-authorization handling (to: SA2; cc: -; contact: Qualcomm) | Qualcomm |
| R3-235856 | (TP for mIAB BL CR for TS 38.473) Adding of MT info in DU configuration update message | ZTE |
| R3-235857 | (TP for mIAB for BL CR TS 38.470) Transferring of MT info via F1AP | ZTE |
| R3-235858 | (TP to BL CR for TS 38.423) on Transfer of mobile IAB authorization state in Xn HO request message | ZTE, Samsung, Xiaomi, Nokia, Fujitsu |
| R3-235872 | [Draft] LS on awareness of gNB ID of RRC terminating donor for mobile IAB (to: RAN2; cc: -; contact: Huawei) | Huawei |
| R3-235905 | (TP for mIAB BL CR for TS 38.473) Adding of MT info in DU configuration update message | ZTE, Samsung |
| R3-235914 | (TP for Mobile IAB BL CR for TS 38.423): Adding of BAP address in the IAB TRANSPORT MIGRATION MANAGEMENT REQUEST message | ZTE, Nokia, Nokia Shanghai Bell |
| R3-235915 | (TP to BL CR for TS 38.423) on Transfer of mobile IAB authorization state in Xn HO request message | ZTE, Samsung, Xiaomi, Nokia, Fujitsu |
| R3-235916 | (TP to BL CR for TS 38.423) Support of mobile IAB authorization information transfer | Xiaomi, Nokia, Nokia Shanghai Bell, Huawei, Ericsson |
| R3-235917 | (TP for Mobile IAB BL CR for TS 38.423): Adding of BAP address in the IAB TRANSPORT MIGRATION MANAGEMENT REQUEST message | ZTE, Nokia, Nokia Shanghai Bell |
| R3-235918 | (TP for mIAB BL CR for TS 38.473) Adding MT info over F1 | ZTE, Samsung, Huawei, Ericsson, Nokia |
| R3-235919 | LS on awareness of gNB ID of RRC terminating donor for mobile IAB (to: RAN2; cc: -; contact: Huawei) | RAN3 |
| R3-235920 | (TP for mIAB BL CR for TS 38.401) Migration Procedure for Mobile IAB-Nodes | Ericsson |
| R3-235921 | Reply to S5-236128 = R3-235034 on Cell ID (re)configuration for mobile IAB cell (to: SA5; cc: -; contact: Ericsson) | RAN3 |
| R3-235922 | (TP for NR_mobile_IAB BL CR for TS 38.473): IAB onor CU based NCGI refconfiguration | Huawei, Xiaomi |
| R3-235923 | (TP for Mobile IAB BL CR for TS 38.473) Enhancements to IAB node migration in mobile IAB scenario | ZTE, Xiaomi, CATT, Ericsson, Nokia, Nokia Shanghai Bell |
| R3-235924 | Reply LS to S2-2211437 = R3-230032 on FS_VMR solutions review (to: SA2; cc: RAN2, RAN4, RAN; contact: Qualcomm) | RAN |
| R3-235925 | Reply LS to S2-2308158 = R3-233730 on IAB-node De-authorization handling (to: SA2; cc: -; contact: Qualcomm) | RAN3 |
| R3-235974 | (BL CR to 38.401) Support for mobile IAB | Huawei |
| R3-235975 | (BL CR to 38.423) Support for mobile IAB | Samsung |
| R3-235976 | (BL CR to 38.455) Support for mobile TRP Location Information | Xiaomi, Ericsson, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-235977 | (BL CR to 38.473): Support for mobile IAB | Ericsson, Xiaomi, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-235978 | (BL CR to 38.470) Support of mobile IAB | ZTE |

RAN3#122

| TDoc | Title | Source |
| --- | --- | --- |
| R3-237029 | (BL CR to 38.305) Introduction of Mobile TRP | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-237030 | (BLCR to 38.413) Support for mobile IAB | Nokia, Nokia Shanghai Bell |
| R3-237031 | (BL CR to 38.401) Support for mobile IAB | Huawei |
| R3-237032 | (BL CR to 38.423) Support for mobile IAB | Samsung |
| R3-237033 | (BL CR to 38.455) Support for mobile TRP Location Information | Xiaomi, Ericsson, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-237034 | (BL CR to 38.473): Support for mobile IAB | Ericsson, Xiaomi, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-237035 | (BL CR to 38.470) Support of mobile IAB | ZTE |
| R3-237183 | Discussion on IAB-node mobility | CANON Research Centre France |
| R3-237184 | PCI Collision Avoidance with Mobile IAB | CANON Research Centre France |
| R3-237188 | (TP for mIAB BL CR for TS 38.423 and TS 38.401): Remaining Issues Related to Mobile IAB-Node Authorization and Migration | Ericsson |
| R3-237189 | TAC and RANAC Update for mIAB-nodes | Ericsson |
| R3-237190 | PCI Collision Mitigation for Mobile IAB-Nodes | Ericsson |
| R3-237191 | Remaining Issues Related to Mobile IAB-node-based Positioning | Ericsson |
| R3-237199 | (TP for Mobile IAB BL CR) Inter-donor migration in mobile IAB scenario | ZTE |
| R3-237200 | (TP for Mobile IAB BL CR for TS 38.413) Transfer of mobile IAB authorization state in NGAP DOWNLINK NAS TRANSPORT | ZTE, Lenovo, Samsung, CATT, Nokia, Nokia Shanghai Bell, Fujitsu |
| R3-237201 | (TP for Mobile IAB BL CR for TS 38.473) Enhancements to IAB node migration in mobile IAB scenario | ZTE |
| R3-237202 | Discussion on PCI collision avoidance for mobile IAB | ZTE |
| R3-237203 | Discussion on LS on UE RACH-less handover for mIAB | ZTE |
| R3-237211 | Remaining issues on supporting IAB-node mobility | Fujitsu |
| R3-237277 | Updated workplan for Rel-18 mobile IAB | Qualcomm Inc. (Rapporteur) |
| R3-237278 | (TP to TS 38.401) BL ST2 procedures for mobile IAB | Qualcomm Inc. |
| R3-237279 | Open issues for mobile IAB topology adaptation and authorization | Qualcomm Inc. |
| R3-237280 | Configuration of NCGI and TAC for mIAB | Qualcomm Inc. |
| R3-237281 | Discussion on reply LS to RAN2 on RACHless HO for mIAB | Qualcomm Inc. |
| R3-237355 | (TP for NR_mobile_IAB BL CRs for TS 38.401/ 38.423) Support of mobility for mobile IAB | Huawei |
| R3-237356 | (TP for NR_mobile_IAB BL CR for TS 38.401/38.473): Mobility enhancement for mobile IAB | Huawei |
| R3-237357 | (TP for NR_mobile_IAB BL CR for TS 38.473): Support of RACH-less HO for mobile IAB | Huawei |
| R3-237358 | [draft] Reply LS to R3-235036/R2-2306817 on UE RACH-less handover for mobile IAB | Huawei |
| R3-237384 | (TPs to TS 38.423 and TS 38.401) Support of mobile IAB authorization | Xiaomi |
| R3-237385 | (TPs for TS 38.401, TS 38.423, TS 38.473) Support of mobile IAB-DU Migration | Xiaomi |
| R3-237386 | (Reply LS to RAN2) RACH-less HO in mobile DU migration | Xiaomi |
| R3-237411 | (TP to TS 38.420 BL CR) Discussion on mobile IAB-MT handover | Lenovo |
| R3-237412 | (TP to TS 38.473 BL CR) Discussion on mIAB-DU migration | Lenovo |
| R3-237413 | Mobility enhancements for mobile IAB-node and its served UE | Lenovo |
| R3-237414 | PCI collision mitigation of mobile IAB-node mobility | Lenovo |
| R3-237430 | (TP for Mobile IAB TS38.413 BL CR) Discussion on Support IAB-node mobility with no PDU session | Nokia, Nokia Shanghai Bell, Huawei, ZTE |
| R3-237431 | (TP for Mobile IAB TS38.423 BL CR) Add Mobile IAB Authorized Status IE in the XnAP Retrieve UE Context procedure | Nokia, Nokia Shanghai Bell |
| R3-237432 | (TP for TS38.423 BL CR) Discussion on IAB configuration and Mobility Enhancements | Nokia, Nokia Shanghai Bell |
| R3-237433 | Mobile IAB interference mitigation | Nokia, Nokia Shanghai Bell |
| R3-237469 | Discussion on concurrent MT and DU migrations of mIAB | MITRE Corporation |
| R3-237601 | Discussion on IAB-node mobility | Samsung |
| R3-237602 | Discussion on mobility enhancements | Samsung |
| R3-237603 | Discussion on mitigation of interference | Samsung |
| R3-237612 | (TP to NR_mobile_IAB BL CR of TS 38.473) Co-location discovery for mIAB-MT and mIAB-DU and mIAB-DU migration triggered by OAM | Huawei |
| R3-237615 | (TP to mobile IAB BL CR for TS 38.401) Discussion on support of IAB-node mobility | CATT |
| R3-237616 | (TP to mobile IAB BL CR for TS 38.423) Consideration on IAB-node authorization | CATT |
| R3-237617 | (TPs to mobile IAB BL CR for TS 38.401/38.473) Enhancements for mobile IAB | CATT |
| R3-237801 | Offline discussion for mobile IAB | Qualcomm |
| R3-237833 | (BL CR to 38.305) Introduction of Mobile TRP | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-237834 | (BL CR to 38.423) Support for mobile IAB | Samsung |
| R3-237835 | (BL CR to 38.470) Support of mobile IAB | ZTE |
| R3-237836 | (BL CR to 38.420) Support of mobile IAB | Lenovo |
| R3-237837 | TP for BLCR to TS38.401 | Huawei |
| R3-237838 | TP for BLCR to TS38.473 | ZTE |
| R3-237839 | (TP for NR_mobile_IAB BL CR to TS 38.423) Support IAB-node mobility | Samsung |
| R3-237856 | [Draft] Reply LS on UE RACH-less handover for mobile IAB | Qualcomm |
| R3-237857 | CB:SoD | Qualcomm |
| R3-237885 | (BL CR to 38.305) Introduction of Mobile TRP | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-237908 | (TP for NR_mobile_IAB BL CR for TS 38.401) TAC/RANAC configuration for mobile IAB | Huawei |
| R3-237914 | LS on RAN3 agreements on mobile IAB | ZTE |
| R3-237975 | (TP for Mobile IAB TS38.423 BL CR) Add Mobile IAB Authorized Status IE in the XnAP Retrieve UE Context procedure | Nokia, Nokia Shanghai Bell |
| R3-237979 | (TP for mIAB BL CR to TS 38.413) Introduction of mobile IAB supported indication in NG SETUP RESPONSE message | ZTE, Nokia, Nokia Shanghai Bell |
| R3-237982 | (TP for TS38.423 BL CR) Mobile IAB cell indication | Nokia, Nokia Shanghai Bell |
| R3-237987 | (TP to NR_mobile_IAB BL CR of TS 38.473) Mobile IAB-DU migration triggered by OAM | Huawei |
| R3-238015 | (TP for TS38.423 BL CR) Mobile IAB cell indication | Nokia, Nokia Shanghai Bell |
| R3-238016 | (TP for Mobile IAB TS38.423 BL CR) Add Mobile IAB Authorized Status IE in the XnAP Retrieve UE Context procedure | Nokia, Nokia Shanghai Bell |
| R3-238017 | TP for BLCR to TS38.473 | ZTE |
| R3-238021 | (TP for mIAB BL CR for TS 38.413): IAB-node De-registration Handling | Nokia, Nokia Shanghai Bell, Ericsson |
| R3-238029 | LS on RAN3 agreements on mobile IAB | ZTE |
| R3-238030 | SoD CB: # IAB-node_mobility | Qualcomm |
| R3-238031 | (TP for NR_mobile_IAB BL CR for TS 38.401) Change for CB: # IAB-node_mobility | Huawei |
| R3-238035 | SoD CB: # IAB-node_mobility | Qualcomm |
| R3-238043 | LS on RAN3 agreements on mobile IAB | RAN3(ZTE) |
| R3-238044 | (TP for NR_mobile_IAB BL CR for TS 38.401) Support of mobility for mobile IAB | Huawei, Xiaomi, Nokia, Nokia Shanghai Bell |
| R3-238045 | (TP for mIAB BL CR to TS 38.473) Usage of BAP address in F1 SETUP REQUEST message | ZTE, Nokia, Nokia Shanghai Bell, Ericsson, Huawei |
| R3-238046 | (TP for Mobile IAB TS38.423 BL CR) Add Mobile IAB Authorized Status IE in the XnAP Retrieve UE Context procedure | Nokia, Nokia Shanghai Bell |
| R3-238048 | Reply LS on UE RACH-less handover for mobile IAB | RAN3(Qualcomm) |
| R3-238093 | Support for mobile IAB | Huawei, Ericsson, Nokia, Nokia Shanghai Bell |
| R3-238094 | (CR to 38.413) Support for mobile IAB | Nokia, Nokia Shanghai Bell, Ericsson, Xiaomi |
| R3-238095 | Support for mobile IAB | Samsung, Ericsson, Nokia, Nokia Shanghai Bell |
| R3-238096 | (CR to 38.473): Support for mobile IAB | Ericsson, Xiaomi, Qualcomm, CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei, Samsung |
| R3-238148 | (CR to 38.455) Support for mobile TRP Location Information | Xiaomi, Ericsson, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE, Huawei |
| R3-238149 | (CR to 38.470) Support of mobile IAB | ZTE |
| R3-238150 | (CR to 38.305) Introduction of Mobile TRP | Ericsson, Xiaomi, Qualcomm Inc., CATT, Nokia, Nokia Shanghai Bell, ZTE |
| R3-238151 | Support of mobile IAB | Lenovo, Ericsson, Nokia, Nokia Shanghai Bell |

RAN4#108bis

| R4-2315642 | Draft CR on RRM requirements for mobile IAB | Huawei, HiSilicon |
| --- | --- | --- |
| R4-2315801 | On mIAB RF core requirements | Nokia, Nokia Shanghai Bell |
| R4-2315802 | mIAB RF co-existence simulations | Nokia, Nokia Shanghai Bell |
| R4-2315952 | Draft Big CR to TS 38.174 on RRM core requirements for NR Mobile IAB | Qualcomm Incorporated |
| R4-2315976 | mobile-IAB RF requirements | Qualcomm CDMA Technologies |
| R4-2315977 | draftCR to TS 38.174 on RF core requirements for NR Mobile IAB | Qualcomm CDMA Technologies |
| R4-2316275 | On mIAB RF requriement | Ericsson |
| R4-2316276 | CR for adding RF requirements for mIAB | Ericsson |

RAN4#109

| R4-2318824 | Big CR to TS 38.174 on RRM core requirements for NR Mobile IAB | Qualcomm Incorporated |
| --- | --- | --- |
| R4-2318830 | RRM performance requirements for mobile IAB | Qualcomm Incorporated |
| R4-2319225 | Overview on demodulation requirements for mIAB-MT and mIAB-DU | Ericsson |
| R4-2319367 | Discussion on performance requirements for R18 mobile IAB | Huawei, HiSilicon |
| R4-2319782 | Discussion on mobile-IAB demodulation performance requirements | Qualcomm Germany |
| R4-2319783 | Discussion on mobile-IAB RF conformance | Qualcomm Germany |
| R4-2319785 | Draft Big CR to TS 38.174 on RF core requirements for NR Mobile IAB | Qualcomm Germany |
| R4-2319826 | On Mobile IAB RRM Performance Requirements | Nokia, Nokia Shanghai Bell |
| R4-2319827 | On Mobile IAB Demodulation Performance Requirements | Nokia, Nokia Shanghai Bell |
| R4-2320156 | Draft CR on TS 38.174: Suffix information for mIAB node | NEC |
| R4-2320232 | Discussion on demodulation performance requirements for mobile IAB | Huawei,HiSilicon |
| R4-2320254 | mIAB RF co-existence | Nokia, Nokia Shanghai Bell |
| R4-2320255 | Discussion on mobile IAB conformance testing | Nokia, Nokia Shanghai Bell |
| R4-2320256 | CR to TS 38.174 on RF core requirements for NR Mobile IAB | Nokia, Nokia Shanghai Bell |
| R4-2320417 | CR to TS 38.174 on RF core requirements for NR Mobile IAB | Qualcomm Incorporated, Ericsson |
| R4-2320530 | On mIAB RF Conformance test | Ericsson |
| R4-2320531 | CR for clarifying RF requirements for mIAB | Ericsson |
| R4-2320685 | Analysis of performance requirements for mIAB-MT | Ericsson |
| R4-2320686 | Draft CR on conditions for mIAB-MT in Annex H of TS 38.174 | Ericsson |

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template